Groups and Projects should be validated by the EC with a back up from ADE (in cc).
Any technical support will be delivered by Diane and the new person to improve the group before it is released.
Establish a detailed task list that can be transfered to the new company that will be hiered to take over the contract in 2015. Prepare to hand over. Find financial alternatives
Chris will review the presentation materials so we can agree on a few templates that can be used for different purposes and tartget audiences : Delegation presentation, EC internal and non-EC external ++
the video help pages should be done under the new contract in Februray by the new company.
Diane creates new help pages during testing on the C4more test platform.
Expected quarterly trainings should be coordinated.
A date should be identified for October, TBC by the commission, published on C4D and Syslog.
We will continue witth te system
Diane4dev should test the number of people that can be contacted through the contact other memebers of the group. Chris confirms that this should not allow more than 5 people per hour, unless the author is an admin (try to see what the difference is between the owner, moderator and the site wide administrator.
Test the peer support functionality to make sure that the only peple that receive these notifications are people that have registered an expertise and have requetsed to be contacted
Ask Peter to remove the Peer Support from the main navigation.