## Slide 1: WOMEN IN DEVELOPMENT PROGRAMME

## Slide 2: Overview of EC FOOD SECURITY Programme in Bangladesh
Intervention at policy level:
National Food Policy & Capacity Strengthening Programme
Implementation of Food security activities:
Rural Employment Opportunities for Public Assets
Local Government Support Project-Food security block grant
Food security for sustainable households livelihood project
Vulnerable group Development for Ultra Poor
Food Security for Ultra Poor
Beneficiaries of these interventions are mainly women headed households

## Slide 3: Rural Employment Opportunities for Public Assets (REOPA)
European Union

## Slide 4: REOPA linked to GoB policies and strategies for food security
Government gives increasing priority to safety net programmes. A recent study shows that almost 17% of country’s public expenditure budget is for safety net programmes. The 2008-09 REOPA budget represents 1% of total budget for employment generation safety net programmes
Very few safety net programmes have a strategy for graduating beneficiaries out of the programmes. REOPA is one of these few. Those safety nets that are linked to longer term income generation opportunities have proven to be more effective
Public policy in Bangladesh is clearly tilting towards using social safety nets for the promotion or graduation of the beneficiaries, but the exact graduation process and hence the policy response has not been sufficiently defined
The National Food Policy envisages more women responsive projects and programmes with a view to ensuring food security for women and increasing women’s participation in economic activities, in line with what REOPA does

## Slide 5: Overall objective
To contribute to the long-term sustainable socio-economic development of rural Bangladesh. REOPA will contribute to poverty alleviation in rural areas and mainstreaming women into development programmes

## Slide 6: Project Purpose
The project has two parallel and interrelated purposes

## Slide 7: Project Purpose 1
Socio-economic conditions and food security of REOPA Project’s individual beneficiaries are improved and sustained

## Slide 8: Expected Results against Purpose 1
Result 1.1: REOPA Project’s individual beneficiaries have improved their financial conditions through more regular income, increased savings and are engaged in income-generating activities.
Result 1.2: REOPA Project’s individual beneficiaries and their dependents have improved their human capital in terms of nutrition, health, education, social recognition and voice.

## Slide 9: Project Purpose 2
Social, economic and environmental conditions of rural communities, especially of the poor, are improved through pro-poor investment

## Slide 10: Expected Results against Purpose 2
Result 2.1: Public assets improving social conditions (such as village schools, dispensaries, latrines), promoting economic growth (such as rural earthen roads, village markets, irrigation systems) and enhancing environment conditions (such as waste and sanitary management systems, drainage systems, tree plantations) are maintained and developed for the benefit of the poor of the participating rural communities.
Result 2.2: More basic services (such as veterinary and agriculture services) effectively and efficiently delivered to the poor of the participating rural communities.

## Slide 11: Lessons learned and good practices from previous projects
The implementing government agency should be placed in the driving seat (not sufficiently done in case of RMP), with customized technical support planned as a crosscutting endeavour
Proxy means test to identify eligible beneficiaries, combined with unambiguous instructions and community participation, is the best way to ensure correct targeting of project beneficiaries
Safety net projects need to be linked to follow-on livelihood opportunities, to make impact sustainable
Lottery in the selection of beneficiaries

## Slide 12: Cash-for-work approach compared to food-for-work
Cash-for-work provides less scope for leakage through pilferage, etc.
Cash-for-work simplifies distribution – no need for storage, carriage, intermediaries, etc.
Quality of benefit can always be ensured in cash-for-work projects (food can be of poor quality and distribution of only grain could result in malnutrition)
End beneficiaries receive a flexible benefit that can be used to cover a number of basic needs in cash-for-work (no need to sell some food to get cash)
Food-for-work is to be preferred only when there is physical shortage of food on the market and money cannot easily buy food

## Slide 13: Project Intervention Area
Area Coverage:
  6 Districts (Barguna, Feni, Habigonj, Narsingdi, Sirajgonj & Satkhira)
  41 Upazilas
  388 Union Parishads

## Slide 14: Project Targets
Total targeted roads to be maintained: 23,280 km (30 km/cycle/Union Parishad)
Total number of destitute women to be employed in road maintenance: 23,280 (in 2 cycles)
Total number of casual labourers to be employed under block grants: 16,296 (approximately)
Total targeted working days to be generated: 18 million (approximately)
Total number of direct and indirect beneficiaries: 158,304
REOPA disadvantaged women receive training on social status, gender equity, legal & human rights, health & nutrition, income generating activities etc.

## Slide 15: Categories of beneficiaries
Destitute women being divorced, widowed and abandoned, head of households, unable to provide families with 3 balanced meal daily, little or no assets, forced to beg or employed at low wages.
Casual labourers, comprising poor women and men of landless households, depend on manual labour.
Poor of the participating rural communities using public assets built and/or maintained by REOPA.
Union parishad (lowest level local Government institutes) and other LGIs’ partners of REOPA.
Selection of beneficiaries is done by Union parishad
with assistance of participating NGOs with the final
selection of the beneficiaries done through lottery in
order to maintain fairness

## Slide 16: Baseline information of beneficiaries
Average monthly income of household: Taka 1994
Ownership of homestead land: 37%
Beneficiaries have almost no cultivable land
55% of beneficiaries could afford two meals per day
8% of beneficiaries could afford only one meal per day
43% reported “always deficit” on food security
35% have knowledge about inheritance rights
29% know about citizen rights
* 1 EURO is equivalent to Taka 92.99

## Slide 17: Profile of crew women
Widowed: 39.1%
Abandoned: 42.1%
Divorced: 9.6%
Married: 9.2%

## Slide 18: Training of beneficiaries
6 participating NGOs in 6 districts are providing the following
training to the destitute women:
Techniques and quality of road maintenance
Primary health care and nutrition
Rights and entitlements
Group formation and management
Leadership development
Gender and development
Basic principles of IGA Operation
IGA specific skill development training
Kitchen gardening
Disaster preparedness

## Slide 19: Funding Sources
Agency | Amount | Percent
EC Contribution: | Euro 27,286,332 | 95.67 %
FA FOOD/17004 | Euro 20,000,000 | 
FOOD OL 43175/2001 | Euro 7,286,332 | 
UNDP Contribution: | Euro 736,000 | 2.58 %
GoB Contribution: | Euro 500,000 | 1.75 %
Total: | Euro 28,522,332 | 100%

## Slide 20: Women receiving wages from bank

## Slide 21: Component wise funding
Main component | Amount
Employment of Crew: | Euro 19,400,628
Block grant for Rehabilitation | Euro 2,172,800
Block grant for service delivery | Euro 215,400
NGOs for training to disadvantaged women | Euro 853,000
Capacity strengthening & implementation by UNDP | Euro 2,190,800
Others (audit, evaluation, visibility, procurement, PTF operating cost, UNDP administrative cost, Government seconded staff | Euro 3,689,694
Total: | Euro 28,522,322

## Slide 22: Physical progress at a glance
11,640 women are employed for maintenance of over 11,600 km earthen roads since 15.2.08
913 schemes under public asset creation and rehabilitation block grants which provided employment to poor casual labourers
113 schemes under basic service delivery block grants are ready for implementation in 88 UPs
2029 LGI officials and elected public representatives have been trained on their REOPA core functions

## Slide 23: Physical progress at a glance
Manuals on Group Management, Road Maintenance, IGA Management, Leadership, Rights and Entitlements, Primary Health Care have been developed for training of REOPA women
Baseline survey has been completed and report submitted
Web based M&E/MIS system has been developed and implementation started from December 2008
Internet connection has been established for all District LGs and UNOs in all six REOPA districts

## Slide 24: Categories of Roads Maintained
Linkage to: Main Road Market/Shop Edu.Ins = Education Institution WTS = Water Transport Station Mos/Ed = Mosque and Eidgah UP = UP Office HC = Health Centre (Some roads are multi-purpose)

## Slide 25: Types of Schemes Selected under Block Grants for Creation & Rehabilitation of Public Assets
RR = Road Repair; EIR = Education Institution Repair; EF = Earth Filling; M/TR = Mosque/Temple Repair; WBRC = Water Body Re-excavation/Cleaning; TP = Tree Plantation; UPBR = Union Parishad Building Repair; DP = Disaster Prevention; MR = Market Rehabilitation; HCR = Health Centre Rehabilitation
Total Schemes: 943

## Slide 26: Financial progress at a glance (12 April 2009)
Euro 4.53 million has been paid as wages to road maintenance women crew groups
(Taka 100 per day/woman).
Euro 542,007 has been disbursed as block grants for rehabilitation of public assets.
Euro 48,397 has been disbursed as block grants for basic service delivery.
* 1 EURO = Taka 98.9 (average)

## Slide 27: Sustainability elements of REOPA
Training in life and IGA skills, IGA identification and management for members of women crew groups
Self-employment primarily financed from savings will make the beneficiaries less vulnerable to falling into a micro-credit debt trap
The savings generated over two years’ time will ensure a buffer to overcome crisis situation and food security even after the end of the project
The basic service delivery component opens opportunities of linkages between service providers and the direct REOPA beneficiaries in support of their livelihoods
Group solidarity

## Slide 28: SUSTAINABILITY
At the end of the project each REOPA woman will have a saving of more than Taka 21,000, which, together with the training for skills in IGAs, will form the basis for the women to establish sustainable income generating micro-enterprises or activities.
The linkage between beneficiaries, service providers, micro-finance institutions etc. will help the women to continue on the path of becoming self-reliant individuals, capable of managing their own lives.

## Slide 29: Links to other EC funded food security projects in Bangladesh
REOPA is currently the only workfare food security project funded by EC, along with the FSBG component of LGSP-LIC. However, a number of EC funded food security projects, including REOPA, specifically target female headed households, through a variety of strategies. There is scope to compare effectiveness and efficiency of the various strategies chosen.

## Slide 30: Complementary activities
Food security strategy in Bangladesh is paying particular attention to the needs of ultra-poor women headed households and their dependents. The Rural employment programme which is being financed by Government of Bangladesh, employs 10 women in all the unions of the country for 5 years period.

## Slide 31: Lessons learned in REOPA
Community participation in beneficiary and scheme selection is to be ensured and needs to be monitored
Public asset scheme selection needs to apply a holistic UP plan of pro-poor investment
Capacity strengthening of Local Government Institutions to carry out pro-poor projects is required
Financial transactions of the UP need to be checked at regular intervals
REOPA types of operation should be incorporated in the UP annual development plan, including harnessing synergies between various food security programmes

## Slide 32: Need for harmonization between food security safety net programmes
There is a need for a comprehensive safety net strategy, as schemes are sometimes at odds with each other, are implemented by various ministries with limited coordination, and compete with each other in reaching the same beneficiaries, often at the same time of the year (invariably with a rush at fiscal year end to achieve the ADP) while other areas are left out
Food security schemes eventually end up at the Union Parishad, which has limited human resources to implement an increasing number of schemes – there is a need for local level partnerships to assist Local Government Institutes to handle the volume
Linkages between programmes need to be made – like shared data sources for identification of beneficiaries; harmonization of poverty definition criteria; allowing beneficiaries to receive simultaneous benefits in some cases (like food-for-education combined with any other safety net programme or widow pension combined with seasonal short-term employment), while excluding double benefits in other cases (like VGD combined with cash-for-work opportunities)

## Slide 33: Women at Work

## Slide 34: Head of Delegation’s Field Visit

## Slide 35: REOPA
  THANKS