EUWI-EECCA/WG/10/2007/2.1/EN

EAP Task Force

EAPP

Task

- EU Water Initiative - EECCA Component Working Group

- 10th Meeting

- 13 December 2007, Moscow

- National Policy Dialogues in Armenia and Moldova related to Integrated Water Resources Management - Report on activities in the period - 1 November 2006 - 31 October 2007 and lessons learned - Document 2.1

Geneva, 2007

Introduction

National Policy Dialogues (NPD) on integrated water resources management as well as water supply and sanitation issues are being carried out within the EECCA Component of the EU Water Initiative. All EU Member States and the European Commission launched this Initiative in 2002 at the World Summit on Sustainable Development in Johannesburg. National Policy Dialogues are the main operational instrument of this Initiative.

The National Policy Dialogues on Integrated Water Resources Management (IWRM) with UNECE as the strategic partner bring major stakeholders, including government authorities and non-governmental organizations, together to improve the management of water resources and contribute to achieving the water-related Millennium Development Goals (MDGs).

In December 2006, the European Commission and the United Nations Economic Commission for Europe (UNECE) concluded a Grant agreement on the “Promotion of integrated water resources management (IWRM) in the EECCA region in the frame of the EU Water Initiative (EUWI)”, Grant Contract Reference: 07-0201/2006/453567/SUB/D2.

This grant agreement is based on the formal request by Armenia and Moldova to carry out National Policy Dialogues and their willingness to start the dialogue process as soon as possible, as laid down in:

- The “Common Understanding of the Ministry of Ecology and the EUWI EECCA mission on the National Policy Dialogue in Moldova”, signed on 27 September 2006; and

- The “Statement of Common Understanding of the State Water Committee and the Ministry of Nature Protection of Armenia and the December 2006 EU Water Initiative Mission on a National Policy Dialogue on water-related issues in Armenia”, signed on 12 January 2007.

It should be stressed that a successful implementation of the EUWI EECCA Component, in general, and the National Policy Dialogues, in particular, requires a long-term commitment of EU Member States, the EECCA countries and the strategic partners, such as UNECE and OECD. As a first step, one should plan for an initial implementation period of at least three years for each of the EECCA countries, involved in the dialogue process.  It is also wise to fine-tune the activities over that period of time, i.e. develop country specific objectives in the course of the project implementation.

In Armenia and Moldova, for example, the overall objective of the IWRM component of the National Policy Dialogue is to contribute to, and facilitate, the implementation of the principles of the Water Framework Directive and the UNECE Water Convention related to IWRM with a link to financing issues.

In Moldova, the specific objective of the IWRM component of the National Policy Dialogue is to provide a platform for discussion and policy-making on new water-related legislation, the establishment of river basin organizations and water management tools. The specific objective in Armenia is to facilitate, in a pilot basin, the implementation of the principles of integrated water resources management (IWRM) in line with the EU Water Framework Directive and relevant conventions and other international agreements with an emphasis on financial issues.

- Thus, given its overall and specific objectives, the IWRM component of the National Policy Dialogue in Armenia and Moldova will focus on one or more of the four pillars of integrated water resources management:

- Creating the enabling environment, which includes appropriate policies, strategies and legislation for sustainable water resources development and management;

- Putting in place the institutional framework conducive for the implementation of the policies, strategies and legislation;

- Setting up the management instruments required by the institutional framework to carry out the institutions’ tasks; and

- Dealing with crosscutting issues, such as financing, capacity-building, awareness-raising, and stakeholder information and consultations.

- The specific activities to be dealt with and their timing are part of the so-called Roadmaps, which are country-specific, and need to be approved by the Steering Groups.

I.   DELIVERABLES

Task A:	National Policy Dialogue in Moldova

Activity: Establishing a Steering Group

A Steering Group that guides the National Policy Dialogue in Moldova has been established.

The key institutions are the Ministry of Environment and Natural Resources and the Agency Apele Moldovei (formerly the Concern Apele Moldovei). The UNECE secretariat is the strategic partner of these key institutions and has serviced its activities.

- The Steering Group also involves representatives of the Ministry of Local Public Administrations, Ministry of Health, Agency of Construction and Territorial Development, Ministry of Economy, Ministry of Justice, Ministry of Finance, Parliamentary bodies for environment, National Academy of Science, governmental institutions (Acvaproiect, Hydrometeorological Service, National Centre of Preventive Medicine), municipalities, national and local non-governmental organizations, the International Environmental Association of River Keepers (ECO-Tiras), REC Moldova and the Global Water Partnership/Moldova.

- Steering Group meetings are open to representatives of other international organizations, countries and/or institutions. In 2007, representatives of the European Commission, the Technical Secretariat of the EUWI EECCA Working Group, OECD and Estonia participated in meetings of the Steering Group.

- The Steering Group has held two meetings (25-26 September and 30-31 October 2007).

- Meetings and other activities of the Steering Group are prepared and followed up by a “core group”, which is composed of such major actors as representatives of the Ministry of Environment and Natural Resources, the Agency Apele Moldovei, the National Centre of Preventive Medicine, the institute Acvaproiect and the International Environmental Association of River Keepers. The UNECE secretariat has also serviced activities of this core group.

- Meetings of the core group (or consultations with members of the core group) were held on 1-7 March, 15-17 May, 12-13 June, 24-27 September and 29-31 October 2007.

- Deliverable 1: Baseline report and overall objectives

- The baseline report has been prepared with the assistance of local consultants and representatives of the core group. The baseline report was key to the selection of topics for the policy dialogue as well as the two thematic seminars conducted on 25 September and 30 October 2007.

Deliverable 2: Roadmap on the National Policy Dialogue

- A Roadmap with agreed objectives, schedules and distribution of tasks, covering the period April – October 2007 and beyond has been prepared together with the core group and in consultation with representatives of the Steering Group. The Roadmap was adopted at the first meeting of the Steering Group.

- At its second meeting, the Steering Group agreed on its main activities for the period November 2007 – October 2008. These main activities, which will become part of the Roadmap, include:

- Drawing up of an implementation plan for the governmental regulation on wastewater discharges from municipal sources (by May 2008);

- Drawing up of a draft governmental regulation on the establishment of River Basin Councils (by May 2008);

- Drawing up of a draft ministerial order on the terms of reference of the river basin organizations for the Prut and Dniester River Basin Districts (by May 2008);

- Drawing up of a draft regulation on targets and target dates for achieving safe water supply and adequate sanitation (by October 2008, pending progress of work under the UNECE Protocol on Water and Health);

- Incorporation of transboundary water issues in the policy dialogue;

- Provision of assistance to the Ministry of Ecology in the preparations for an international donors meeting, including IWRM issues, scheduled for 14 December 2007;

- Organization of at least two more policy dialogues in the course of 2008, most likely in May and October, in cooperation with the Global Water Partnership/Moldova.

#### Deliverable 3: “At least one implemented policy package”

Draft governmental regulation on wastewater discharges

A draft governmental regulation on discharges from wastewater treatment plants into surface waters was prepared, examined by the Steering Group and forwarded to the Ministry of Environment and Natural Resources as “implemented policy package under the National Policy Dialogue”.

This new draft regulation was needed as the existing legislation on wastewater discharges in Moldova has been developed on the basis of a “no risk approach” for human health and did not include obligations for a periodic review of ecological standards and norms. Consequently, it has led to rigorous ecological requirements, which were incorporated in permitting documents. These were forcing enterprises to apply technically and economically unrealistic measures to comply with the existing legislation. Thus, the existing system of wastewater standards was a barrier to attract investments and apply European wastewater treatment technologies. The new wastewater treatment requirements are based on EC Directives. It is expected that the new requirements will be technically achievable and be complied with by wastewater treatment utilities, considering the current economic situation of wastewater treatment plants, operated by the Moldavian Apa-Canal enterprises.

##### Other policy packages

According to the Roadmap, work on other policy packages has been initiated, including terms of reference of river basin authorities and river basin councils. Work on these policy packages will continue from November 2007 onwards (see “deliverable 2” above).

Other substantive work arrangements

The first phase of a specific web site, currently installed at a server of the institute Acvaproiect, was completed. The still “Russian only” version provides all essential documents of the national dialogue process in Moldova. The English and Romanian versions as well as a web-based discussion forum that allows interested stakeholders to exchange their views and experience with the Steering Group, thus contributing to, and profiting from, the National Policy Dialogue, is under implementation.

### Task B:	National Policy Dialogue in Armenia

Deliverable 1: Baseline report and overall objectives

A document entitled “Baseline, issues and roadmap” was finalized on 30 July 2007 in consultation with selected members of the existing Steering Group. The Roadmap sets out specific activities to be carried until October 2009, noting that the proposed activities for 2008-2009 will be further elaborated in the course of the ongoing Policy Dialogue, subject to availability of resources. The Roadmap is based on an earlier draft, which was presented by the current Vice-Chairman, Mr. Narimanyan, at the meeting of the Steering Group on 2 July 2007. The Vice-Chairman also informed the Steering Group about progress made at its meeting on 28 September 2007.

The formal approval of the Roadmap was scheduled for the October meeting of the Steering Group. Due to circumstances, which were outside the control of UNECE, the Steering Group has scheduled its next meeting for 14 December 2007 including an in-depth examination of this document. Despite this shift in activities of the Steering Group, UNECE in agreement with the Vice-Chairman of the Steering Group started the implementation of activities as set out in the Roadmap.

Deliverable 2: Policy packages

In addition to the above-mentioned and scheduled under the grant agreement activity, work on the first policy package – Recommended practices on establishing baseline conditions for IWRM in river basins in Armenia - is under way with inputs from local consultants.

A report on the baseline conditions in the pilot river basin (Marmarik basin) has been finalized in October 2007.

Task C:	Coordination of activities under the National Policy Dialogues with UN system organizations

Activity: Continuous contacts with UN system organizations

A range of UNECE activities were directly or indirectly linked to the national policy dialogue process. These include, but are not limited to:

- Consultations with UNDP in Armenia to support the activities in the Marmarik River basin, chosen as pilot basin for the National Policy Dialogue. Specific arrangements will be made for 2008-2009, pending conclusion of a new grant agreement with the European Commission;

- Arrangements with UNDP in Moldova to provide administrative assistance in preparing and running meetings;

- Consultations with UNDP in Ukraine on possible themes for the envisaged policy dialogue process and its possible contribution. Specific arrangements will be made for 2008-2009, pending conclusion of a new grant agreement with the European Commission;

- Consultation with authorities, UNDP and experts of the World Bank during a mission of the Regional Adviser on Environment to Bishkek, Kyrgyzstan, in September 2007.  Specific arrangements will be made for 2008-2009, pending conclusion of a new grant agreement with the European Commission;

- Consultations of the Regional Adviser on Environment with the UNDP regional office in Bratislava, UNDP country offices and EECCA country representatives during a meeting in Almaty, 25-26 October 2007. Specific arrangements will be made for 2008-2009, pending conclusion of a new grant agreement with the European Commission;

- Regular consultations with partners in the ENVSEC Initiative (OSCE, UNEP, UNDP and REC);

- Consultations with the members of the Bureau of the Water Convention on linking activities under the National Policy Dialogue with other Water Convention’s activities.

Task D:	 Reporting on EUWI EECCA Component activities to the sixth Ministerial Conference “Environment for Europe

UNECE (together with OECD) has provided inputs for drafting under the leadership of the European Commission the document “The European Union Water Initiative – Eastern Europe, Caucasus and Central Asia”, which was submitted to the sixth Ministerial Conference “Environment for Europe” (Belgrade, 10-12 October 2007). According to this document, the entire dialogue process in EECCA is envisaged to last until 2015. Major issues of relevance to UNECE include:

- The document stressed that the success of the EUWI EECCA Component and of the National Policy Dialogues depends on a long-term commitment until 2015;

- The document also stressed that the facilitation, by UNECE, of the dialogue process relies completely on extra-budgetary funds;

- The document underlined that, as a first step, one should mobilize the resources for an initial period of four to six years;

- The document particularly highlighted that the Parties to the Water Convention and other partners should make sure that the needed resources are also made available in the long term.

On the occasion of this Ministerial Conference, a side event on the EU Water Initiative and the national policy dialogue processes has been jointly organized, under the leadership of OECD, by the European Commission, OECD and UNECE. On that occasion, the Minister for Environment of Moldova informed the participants about the ongoing reform process of the water sector in Moldova and the role of the National Policy Dialogue to support this reform process.

A two-page fact sheet was drawn up, for distribution at the Belgrade Ministerial Conference and other occasions, on the objectives and expected outputs of the National Policy Dialogue in Moldova. It is available in English and Russian.

Task E:	Management and reporting

The tasks under management and reporting required three written and two oral reports as follows:

- Inception report: The inception report was submitted on 17 May 2007. It was drawn up in consultation with major stakeholders in Moldova and Armenia and supplemented by the Roadmaps (see tasks A and B above);

- Progress note for the EUWI EECCA Working Group meeting: The Working Group was informed orally at its meeting in Helsinki (24-25 May 2007) about the ongoing National Policy Dialogue process in Armenia and Moldova, and the Roadmap on the National Policy Dialogue in Moldova was circulated among interested participants;

- Interim report and progress note: An interim report has been prepared for the meeting of representatives of the European Commission and UNECE in Brussels on 4 September 2007. This report was supplemented after this meeting by a note on perspectives for 2008 and 2009. The latter addition served as basis for the application, by UNECE, for a new grant agreement in 2007/2008;

### Final report documenting the progress and experience, identifying lessons learned and including recommendations and a work programme for a next phase of the NPD.

Moreover, consultations between representatives of the European Commission and UNECE were held in Copenhagen (8 February 2007) and in Helsinki (25 May 2007), attended by representatives of the OECD secretariat and/or the Technical Secretariat of the EUWI. The project personnel of UNECE also communicated with the above representatives by electronic means, particularly to prepare and follow up meetings.

Regarding meeting logistics, including translation and printing of documents, an agreement between UNECE and a non-profit organization in Moldova (ECO-Tiras) was concluded. Moreover, consultancy contracts have been concluded to support UNECE in the preparation of documents under the National Policy Dialogue.

- Arrangements have also been made to carry out, whenever possible, joint meetings under the National Policy Dialogue and Multistakeholder meetings of the Global Water Partnership (GWP/Moldova). Similar arrangements are envisaged for Armenia and Kyrgyzstan (if the NPD process would continue, respectively start, in 2008), given consultations between UNECE and the GWP/Caucasus and Central Asia at a meeting in Varna, Bulgaria, on 6-7 October 2007.

### II.   LESSONS LEARNED

#### A.	General

The successful implementation of the EUWI-EECCA Component in general and the National Policy Dialogues, in particular, requires a long-term commitment of EU Member States, the EECCA countries and the strategic partners, such as UNECE and OECD.

National Policy Dialogues:

- Promote the implementation of EU initiatives, i.e. the EU Water Initiative;

- Help countries in the EECCA region to meet internationally agreed environmental commitments, i.e. the Millennium Development Goals (MDGs), most prominently targets 9 and 10 of MDG 7;

- Contribute to strengthening international environmental governance, i.e. the implementation of the principles and approaches set out in the Water Framework Directive, other applicable directives (e.g. groundwater management, wastewater treatment) as well as the UNECE Water Convention and its Protocol on Water and Health;

- Provide the platform for policy development, i.e. developing policies in EECCA in line with the Water Framework Directive and other applicable legislation.

As a first step, one should plan for an implementation period of at least three years for each of the EECCA countries, involved in the dialogue process.  It is also wise to fine-tune the activities over that period of time, i.e. develop country specific objectives in the course of the project implementation.

#### B.	Relevance of the action

Armenia has in principle the necessary basic legislation (except a number of supporting regulatory acts) and basic institutional frameworks for further introducing IWRM principles, particularly those laid down in the Water Framework Directive and the Water Convention. However, full implementation cannot be achieved in the short term, as the water management institutions are new bodies that still require a long period of capacity building so as to develop the necessary expertise and capabilities on IWRM.

Moldova still has to develop and/or amend its legislative basis and set up or strengthen their institutional frameworks for further introducing IWRM principles. Like in Armenia, this cannot be achieved in the short term.

In both countries, there is also a need for better coordination between key actors (e.g. those responsible for land use management and those for water management), and the necessity of sharing information among major governmental authorities (e.g. ministries of environment, agriculture and health; environmental inspectorates; committees for water management). The National Policy Dialogue, if properly planned and managed, can contribute to developing these capacities.

C.	Target groups and final beneficiaries

The key target groups are representatives of the ministries of environment and the national committees or agencies for water management, including their subsidiary bodies. Target groups also include staff of the ministries of agriculture, health, economy, justice and finance. The National Policy Dialogue is also targeted at representatives of Parliamentary bodies for environment, national academies of science, municipalities, national and local non-governmental organizations, Regional Environmental Centres (if applicable) and the Global Water Partnership/national and/or regional offices.

Final beneficiaries in the wider sense are people that do not yet have access to safe drinking water and adequate sanitation, as their number should be reduced by 50% given the MDGs. Final beneficiaries also include the ministries of environment and the committees/agencies for water management in the respective countries, where the National Policy Dialogues are carried out, and in other EECCA countries as these institutions are primarily responsible for achieving the water-related MDGs.

D.	Outputs of the National Policy Dialogues

Outputs of the national Policy Dialogues should be policy packages, which have been implemented under the dialogue process or which have been drawn up hereunder for further action by the Government. Examples of policy packages are:

- Draft pieces of legislation (e.g. governmental or ministerial regulation), finalized with the help of the Steering Group and submitted (by the relevant authority) for consideration, finalization and/or adoption by the Government and or Ministry;

- Recommendations and good practice documents, adopted by the Steering Group;

- Analysis of institutional/management structures, adopted by the Steering Group;

- Water management plans and water safety plans, adopted by the Steering Group; and

- Assessments of the effectiveness of measures undertaken to prevent, control and reduce adverse effects on the environment and human health and safety, adopted by the Steering Group.

#### E.	Effectiveness of the policy dialogues

Any substantive action under the NPD process should be carried out with the approval of the national Steering Groups, which should be chaired by the Minister for Environment, the Head of the Committee/Agency for Water Management or another senior official (see section F).

To be effective, the general and specific objectives of the National Policy Dialogue should be laid down:

- In a letter of a high-level country representative to the European Commission requesting initiating the national policy dialogue process and committing governmental support for implementation; and

- In such documents as the “Common Understanding of the national ministry of environment and/or water on the National Policy Dialogue”.

The choice, substantiation and sequence of activities should become part of the so-called Roadmaps. These Roadmaps should be approved by the Steering Committees. The Roadmaps should specify:

- The timing of the Steering Group activity;

- The responsibility of the Chairman of the Steering Group, UNECE and/or the national partners in the NPD process;

- The responsibility of EU countries and EUWI partners; and

- The outputs of the activity, including their time schedules.

- F.	Organisational structures and teams for implementation

- In EECCA countries that carry out National Policy Dialogues, Steering Groups should be established to:

- Design the dialogue process and oversee specific in-country activities that facilitate the NPD;

- Assess achievements made;

- Advice on necessary changes in envisaged activities;

- Make recommendations to launch, to the extent possible and based on achievements, certain reforms.

The Minister for the Environment, a senior official of the ministry for the environment or the Head of the Committee for Water Management usually chair Steering Group meetings. Steering Groups should comprise representatives of all major groups. Whenever possible, there should be only one Steering Group per country, which addresses both integrated water resources management as well as water supply and sanitation issues.

Steering Groups should rely on the preparatory work of “thematic core groups” and/or inputs by national and international consultants. Core groups are small thematic teams of national experts (usually three to five) and the UNECE secretariat. Existing practice on integrated water resources management suggests that core groups should at least include one representative of a competent (national) NGO.

- G.	Role and participation of UNECE and OECD as key partners

- It is recommended that National Policy Dialogues should always address two subject areas: (a) integrated water resources management (IWRM); and (b) water supply and sanitation (WSS):

- The United Nations Economic Commission for Europe (UNECE) should facilitate activities on IWRM, including financial aspects, and should act as lead partner of specially designed joint activities facilitating National Policy Dialogues regarding IWRM;

- The Organisation for Economic Co-operation and Development (OECD) with its Task Force for the Implementation of the Environmental Action Programme for Eastern Europe, Caucasus and Central Asia (EAP Task Force) is a key partner to facilitate activities on water supply and sanitation (WSS), including financing;

- National ministries for environment, national committees for water management and/or national ministries/agencies responsible for water supply and sanitation should act as key national institutions and a senior official of these bodies should chair/co-chair the national steering groups on the policy dialogues;

- National Policy Dialogues should be open to all relevant stakeholders – Governments, inter-governmental organisations, NGOs, academia, financing institutions, the private sector and other organizations and entities.

### H.	Procedures for follow up and evaluation

It is recommended to continue working with the three existing formal processes/settings for follow up and evaluation:

- The EUWI Working Group on the EECCA Component (currently chaired by the European Commission; with Romania as incoming Chair from 2008 onwards), based on reports and proposals by UNECE and the respective countries;

- The Meeting of the Parties to the UNECE Water Convention and the Meeting of the Parties to the Protocol on Water and Health to the UNECE Water Convention, based on reports by the UNECE secretariat and the respective countries. The latter is a formal procedure of the Parties to both legal instruments, because the National Policy Dialogues are also an integral part of the Parties’ work programmes.

- The Ministerial Conferences “Environment for Europe” based on reports and proposals by the European Commission, UNECE, OECD and the respective countries.

I.	Synergies with other initiatives

### The Parties to the UNECE Water Convention adopted at their fourth meeting (Bonn, Germany, November 2006) the document “EU Water Initiative in Eastern Europe, Caucasus and Central Asia: national policy dialogues” (ECE/MP.WAT/2006/6). With this decision and the decision of the Parties to the Protocol on Water and Health to the UNECE Water Convention at their first meeting (Geneva, January 2007), National Policy Dialogues are formal part of the work programme 2007-2009. This facilitates synergies between both undertakings (see also the section on sustainability).

The Roadmap sets out specific activities to be carried out by 31 October 2007. It also proposes a number of activities for the period until October 2009, which will be further elaborated in course of the ongoing Policy Dialogue.

See “deliverable 3” below.

According to the rules of procedure for adoption of legislation by the Government, the Minister of Environment has circulated this draft regulation among government authorities for comments and approval. As of 31 October 2007, all relevant ministries, except the Ministry of Health, have expressed their consent with the draft regulation. The Ministry of Health is still re-considering its original position, as their requirement of including stringent provisions regarding the bacteriological, epidemiological and/or virological characteristics of wastewater discharges is not part of relevant EU legislation, which served as basis for the draft regulation.

The Steering Group was established according to the “Statement of Common Understanding of the State Water Committee and the Ministry of Nature Protection of Armenia on a National Policy Dialogue on water-related issues in Armenia”, signed on 12 January 2007. Its major activities in 2007 were related to water supply and sanitation issues and only partly to integrated water resources management. Given the specifics of work on IWRM issues, the composition of the Steering Group will be re-considered; with all likelihood, the Steering Group will include stakeholders from both the national and local levels.

The rationale for such a pragmatic approach is based on the understanding that the current Vice-Chairman will, from 2008 onwards, become the Chairman of the Steering Group and oversee activities as to integrated water resources management.

Practical experience suggests that meetings of the Steering Groups can consecutively address these issues. Such an approach was chosen for Armenia, where the Steering Group focuses - on an annual basis - either on WSS or on IWRM. Accordingly, the Steering Group is chaired in the first year by a representative of the “water supply” agency, and by a representative of the “water management agency” in the second.