EUWI-EECCA/WG/10/2007/2.4/EN

- EU Water Initiative - EECCA Component Working Group

- 10th Meeting

- 13 December 2007, Moscow

- Process Action Plan for New National Policy Dialogues - Document 2.4

Brussels, 2007

- AP Ta

PP

Process Action Plan to prepare New National Policy Dialogues in 2007 and 2008

Technical Secretariat, EUWI-EECCA Component

Bruxelles, 2007

# Introduction

1.	National Policy Dialogues are the main operational instrument within the EUWI, including the EECCA Component. It is through the successful implementation of National Policy Dialogues that the vision of the EUWI will come through. This was agreed upon at the 7th EUWI-EECCA Component Working Group meeting held in Almaty, Kazakhstan, on 27 April 2006.

2.	The document, titled "National Policy Dialogues - From Work Programme to Action" and also the launch of two National Policy Dialogues in Armenia and Moldova, respectively, have been very well received by the EUWI-EECCA Component Working Group. One distinctive feature of the National Policy Dialogues is that they promote broader, constructive dialogues - not only in the EECCA countries but also between EU Member States and EECCA countries. Another distinctive feature of the National Policy Dialogues is that they pay great attention to financing and financing mechanisms. The approach with National Policy Dialogues was further supported at the Environment Ministers Meeting in Belgrade, October 2007.

3. 	This paper provides 1) information about additional NPDs, briefly touched upon in the Annual Work Programme 2007 of the EUWI-EECCA Component, 2)  steps to be taken in order to launch new NPDs in the form of a process action plan outlining activities to be undertaken, who should undertake these activities and a time schedule. The Process Action Plan will be further discussed and endorsed at the 10th Working Group Meeting in Moscow 13 December 2007.

# Ongoing NPDs

4.	Table 1 below provides an overview of NPDs already launched. The NPD in Armenia was launched in December 2006: it started with a dialogue process on finance strategy for rural water supply and sanitation (OECD/EAP Task Force led activity) supplemented in summer 2007 by a NPD on IWRM issues (UNECE led activity). The NPD in Moldova also consisting of an OECD/EAP Task Force led NPD and an UNECE led NPD was launched in September 2006. The National Policy Dialogue in Georgia led by OECD/EAP Task Force was initiated 2007. They will continue till the end of 2007, at least. If they are successful it is envisaged they will continue till the end of 2009, provided there is demand from the beneficiary country partners..

Table 1	Ongoing NPDs

| Strategic Partner | Key stakeholders |  | Title | Objective | Major outputs |
| --- | --- | --- | --- | --- | --- |
| Armenia |  |  |  |  |  |
| OECD/EAP Task Force | State Committee on Water Economy of Armenia, Ministry of Environment Of Armenia |  | National Policy Dialogue on Finance Strategy for Rural Water Supply and Sanitation | To assist in developing a financing strategy for rural WSS with water-related MDGs as targets - and also in setting “minimal amount of water supply” standard | - Financing strategy - New standard |
| UNECE | Ministry of Environment and Water Resources Management Agency of Armenia |  | National Policy Dialogue on integrated water resources management | Implementation of principles of Water Framework Directive and UNECE Water Convention in a pilot river basin | Policy packages related to baseline conditions, desired conditions for water use and functions, coordination of measures, river basin management planning, including financing aspects |
| Moldova |  |  |  |  |  |
| OECD/EAP Task Force | Ministry of Local Public Administration of Moldova | Facilitating Policy Dialogue and Developing a National Financing Strategy for Urban and Rural WSS in Moldova |  | To assist in developing a national financing strategy for urban and rural WSS with water-related MDGs as targets | - Financing strategy |
| UNECE | Ministry of Environment and Natural Resources of Moldova, Apele Moldovei | National Policy Dialogue in Moldova related to the Integrated Water Resources Management |  | To facilitate the drawing up of policies, principles and procedures, including legal, institutional and financial planning aspects, for the establishment and day-to-day work of river basin management authorities | - Policy packages to ensure proper day-to-day work of river basin management authorities |
| Georgia |  |  |  |  |  |
| OECD/EAP Task Force | Ministry of Economy | Policy Dialogue and Developing a National Financing Strategy for the Rural WSS |  | To assist in developing a financing strategy for rural WSS with water-related MDGs as targets. | - Financing Strategy for Rural WSS |

5.	In order to ensure coordination and experience sharing the OECD/EAP Task Force is represented in the Steering Committee overseeing the UNECE led NPD in Moldova, whereas the UNECE is represented in the Steering Committees overseeing the two OECD/EAP Task Force led NPDs. Furthermore key stakeholders in Moldova are represented in both Steering Committees.

6.	Progress made within the ongoing NPDs as of mid 2007 has been reported upon by the Strategic Partners in close cooperation with key stakeholders involved at the 6th Ministerial Conference "Environment for Europe" in Belgrade, Serbia, in October 2007.

# Requests for new NPDs

7. 	It follows from Section 2 in the Annual Work Programme 2007 for the EUWI-EECCA Component that additional NPDs shall be launched in 2007. In the words of the work programme:

"This activity will need to go through the following steps:

- Identification of relevant EECCA National Policy Dialogue partners capable of catalysing coordination and cooperation of Government Ministries, local governments, civil society, private sector and donors in the countries in question (with assistance from the strategic partners).

- Definition and agreement on EU leading mechanism.

- Identification of strategic partner (EU member state or international organisation).

- Initiation of the dialogue process(es) and selection and initial implementation of few priority actions."

8.	The Work Programme for 2007 of the EUWI-EECCA Component Working Group foresees that it may be possible to identify and launch the following three NPDs in 2007:

- NPD on IWRM in Ukraine. Ukraine has already submitted an official request for a NPD related to IWRM issues aimed at supporting the gradual implementation of selected parts of the EC Water Framework Directive in Ukraine. During a preparatory mission in November 2007, the objectives of the NPD have been further specified (see table below)

- NPD on IWRM in a country in Central Asia.

- NPD on transboundary waters in two-three countries in Central Asia.

9. At the Ministerial Conference on enhancing environmental co-operation between the Central Asian countries and EU, held on 5-6 April 2006 in Almaty, Kazakhstan, representatives of Kazakhstan, Kyrgyzstan, Tajikistan and Turkmenistan highlighted various issues that may be addressed through the launch of additional NPDs.

Table 2: Status (December 2007) of requests for new NPD

| Potential Strategic Partner and other partners as mentioned in request | Key stakeholders requesting a new NPD |  | EUWI EECCA pillar and thematic focus | Project Title / Major outputs | Date of request |
| --- | --- | --- | --- | --- | --- |
| Ukraine |  |  |  |  |  |
| UNECE together with the International Water Consulting Centre of State Committee of Ukraine for Water Management (upon establishment) | State Committee of Ukraine for Water Management Inter-departmental coordination committee on water resources development |  | Pillar: IWRM -use of best European practices -support to the achievement of MDG´s in Ukraine | Outputs: - IWRM implementation in line with Water Framework Directive and UNECE Water Convention under the condition of climate change (adaptations and reform needs) | - 30-05-2007 |
| Kyrgyzstan |  |  |  |  |  |
| UNDP OECD EAP Task Force- (request directed to OECD) | Ministry of Agriculture, Water Resources and Processing Industry (MAWRPI) State Agency of Environmental Protection and Forestry of the Kyrgyz Republic (SAEPF) Ministry of Finance and Economy and Ministry of Environment | Pillar : IWRM Development of a national strategy on IWRM including trans-border aspects, water and sanitation issues and public participation Pillar: WSS and Finance Facilitation of a policy dialogue on WSS sector financing. Development of analytical inputs to support dialogue |  | Outputs: ¨National Strategy on Integrated Water Resources Management - Trans-border Policy Dialogues and pilot projects with neighbouring states in Central Asia Development of a financing strategy for the urban and rural WSS sector. - | - 14-06-2007 At the meeting of the EAP Task Force Finance Network. 22-23 February 2007 in Paris |
| Kazakhstan |  |  |  |  |  |
| UNDP- potential additional partners. Government of Finland, Stockholm International Water Institute | Committee for Water Resources of the Ministry of Agriculture of the Republic of Kazakhstan | Pillar: IWRM Facilitation of IWRM Planning at the river basin level - stakeholder participation - establishment of stakeholder councils |  | Title: Facilitating River Basin Policy Dialogues on implementing the National IWRM Plan Outputs: 1) River Basin IWRM plans 2) Stakeholder participation in 8 river basin Councils strengthened | - 04-10-2007 |
| - Tajikistan |  |  |  |  |  |
|  | State Control Agency on use and protection of water resources Ministry of Agriculture and Nature Protection of the Republic of Tajikistan. | Pillar: IWRM, Transboundary cooperation - Improvement of policy dialogue in the canal shared between Tajikistan and Uzbekistan |  | Title: Enhancing the IWRM principle in Bolshoy Gyssar Canal (BGC) Outputs: 1)Modernisation of water distribution amont users 2) Improvement in water resources assessment 3) water user associations and federation 3) water users economics 4)public participation | - August 2007 |
| - Turkmenistan |  |  |  |  |  |
| UNDP Turkmenistan | Ministry of Water Economy of Turkmenistan | Pillar: IWRM -Policy dialogue on integrated water resources management - transboundary water policy dialogues -pilot activities and regional projects and programmes |  | - Policy dialogue - Pilot activities - transboundary water cooperation | - 02-10-2007 |

# From request to NPD- the generic approach

11.	The generic steps involved in preparing a NPD are the following:

- Step 1: Submission of official request. An official request for a NPD has to be submitted to the Chair of the EUWI-EECCA Component Working Group - possibly, its Technical Secretariat. This request should, among others, provide information about proposed key stakeholders, mention the envisaged objective and major outputs and explain how the NPD may contribute to the achievement of the water-related MDGs and WSSD targets. It is important that it is submitted by a potential key stakeholder.

- Step 2: Identification of solid Strategic Partner by the Chair of the EUWI-EECCA Component Working Group with assistance from, among others, its Technical Secretariat.

- Step 3: Development of draft Organisation & Methodology by the Chair of the EUWI-EECCA Component Working Group with assistance from, among others, its Technical Secretariat. This step involves consultations with proposed Strategic Partners and key stakeholders.

- Step 4: Finalisation of Organisation and Methodology and conclusion of firm agreements with Strategic Partners by the Chair of the EUWI-EECCA Component Working Group and its Technical Secretariat.

- Step 5: Preparation of Mission Preparation Note by the identified Strategic Partner. The Mission Preparation Note is submitted to key stakeholders before the start-up mission.

- Step 6:  Start-up mission. The purpose of this mission is to agree upon a Memorandum of Understanding to be signed by designated representatives of the Strategic Partner and key stakeholders. The Memorandum of Understanding will, among others, deal with the composition of the Steering Committee and refer to the Organisation & Methodology.

- Step 7: Call-in of 1st meeting of the Steering Committee overseeing the NPD.

- At each step the Chair of the EUWI-EECCA Component Working Group may decide to cancel the process of preparing the NPD. Decisions made by the Chair of the EUWI-EECCA Component Working Group at each step are reported upon at the EUWI-EECCA Component Working Group meetings.

# Process Action Plan

13. In view of the restricted resources to develop new NDP´s in EECCA in 2007/2008 there is need for a plan for the launching of the NDP´s. This plan is outlined in table 3 below.

Table 3. Process Action Plan

| Activity | Timing | Responsible |
| --- | --- | --- |
| Preparatory Mission for NPD Pillar on IWRM to Ukraine | 26-27 November 2007 | UNECE |
| Review of letters of requests including minutes of meeting from EU Central Asia meeting and other relevant documents for preparing for NPD´s. Result of review to be part of presentation at 10 WG Meeting. | 8 December 2007 | EUWI EECCA Technical Secretariat |
| Presentation of Process Action Plan for preparing for NPD´s in Central Asia for endorsement at 10 WG Meeting | 13 December 2007 | EUWI EECCA Chair* |
| Letters to EECCA countries in response to requests and in agreement with the result of the 10th WG endorsements | January 2008 | EUWI EECCA Chair* |
| Follow up mission to Ukraine on IWRM pillar | February 2008 | EUWI EECCA Chair*, UNECE |
| Preparation of terms of reference and programme for preparatory mission to Central Asia | February 2008 | EUWI EECCA Technical Secretariat |
| Identification of partners to participate in the preparatory mission | February 2008 | EUWI EECCA Chair* |
| Official launching event of Kyrgyz NPD on the financing of the WSS Sector | February 2008/March 2008 | EUWI EECCA Chair* and OECD/EAP Task Force |
| Preparatory mission to Kyrgyzstan and eventually to Turkmenistan to assess the feasibility of launching NPD´s | March/April 2008 | EUWI EECCA Chair, Strategic Partner and EUWI EECCA Technical Secretariat |
| Additional preparatory mission to Tajikistan and Kazakhstan (transboundary) to assess the feasibility of launching NDP´s in case a strategic partner has been identified and financial resources are available | Second half of 2008 | EUWI EECCA Chair, Strategic Partner and EUWI EECCA Technical Secretariat |
| Preparation of MOU´s for launching NPD´s between relevant EUWI EECCA partners. | Either during preparatory mission or as a follow up to mission | Ukrainian and Central Asian country institutions and EUWI EECCA strategic partners |
| Follow up missions to prepare for the launch of NPD and the first Steering Committee meetings | Second half of 2008 | Ukrainian and Central Asian country institutions and EUWI EECCA strategic partners |
| Presentation and discussion of results of preparatory work at 11th And 12th WG Meeting | May 2008 | EUWI EECCA Chair * |

* EUWI EECCA Chair- means EUWI EECCA Chair with assistance from among others EIWI Technical Secretariat