EU WATER INITIATIVE

RESEARCH COMPONENT

http://europa.eu.int/comm/research/water-initiative/index_en.html

Progress Report

November 2004

- Acknowledgement

This document is the result of exchange of information, discussions and collective work involving representatives from EU Member States, other stakeholder organisations and Commission staff having participated in the  Working group sessions and other events related to the Research Component of the EU Water Initiative. This Working Group is chaired by the Directorate General for Research of the European Commission. The names and co-ordinates of the Members of the Working Group who participated in the working sessions and contributed with relevant input is presented as an Annex at the end of this document.

The Directorate General for Research would like to extend its appreciation for the time and effort dedicated by all involved parties to the work of the Research Component of the EU Water Initiative.

- Disclaimer

The information and views expressed in this document do not constitute a legal or programming document. This document does not necessarily reflect the views of the Commission, nor should the Commission accept any responsibility for the accuracy or completeness of the information contained herein. Interested parties are invited to contact the below - indicated staff of the European Commission for any further information or clarification deemed required. For additional information with regard to international water research and scientific co-operation activities of the European Union Member States, please refer to the relevant information and list of participants at the end of this document.

For more information please contact:

| Andrea TILCHE, Head of Unit European Commission Directorate General for Research DG RTD/I/2, Environmental Technologies and Pollution Prevention Tel. +32.2.2996342, Fax. +32.2952097 e-mail: Andrea.Tilche@cec.eu.int Zissimos VERGOS, Programme Officer DG RTD/I/2, Environmental Technologies and Pollution Prevention Tel: +32.2.2953322 e-mail: Zissimos.Vergos@cec.eu.int Giuseppe BORSALINO, Programme Officer DG RTD/I/2, Environmental Technologies and Pollution Prevention Tel: +32.2.2994061 e-mail: Giuseppe.Borsalino@cec.eu.int | Cornelia NAUEN, Senior Scientific Officer European Commission Directorate General for Research DG RTD/N/2, International Scientific Co-operation Projects Tel: +32.2.292573 e-mail: Cornelia.Nauen@cec.eu.int |
| --- | --- |

Table of Contents

Chapter										                         Page

1.	Preface	1

2.	The Research Component Working Group (RC/WG)	3

3.	Preliminary Results	4

3.1.	Mapping the European effort in the area of international water research	4

3.2.	EU WI Research Component and various EUWI focal regions	5

3.2.1.	EU-Africa Strategic Partnership in Water Affairs and Sanitation	5

3.2.2.	EECCA Component	6

3.2.3.	Mediterranean Component	7

3.2.4.	Latin American Component	7

3.3.	Dissemination of information on the EU WI Research Component	7

3.3.1.	Presentation of the Research Component in other European/international events	7

3.3.2.	The Research Component web site	8

3.4.	Technology Platform on Water Supply and Sanitation	8

4.	Future activities	8

ANNEX I - Indicative List of European Public Organisations and Other Stakeholders	10

ANNEX II - WORKING GROUP PARTICIPANTS - RESEARCH COMPONENT - EU WATER INITIATIVE	11

Annex III - River Basins and River Basin Organisations in River Twinning Projects from the 1st FP6 Call for Proposals	13

# Preface

The EU Water Initiative Research Component (EUWI/RC) seeks to build on the existing European competence and experience and joint endeavours with partner countries in other parts of the world and support the development and sharing of new knowledge, paradigms and innovative approaches, commensurate with the changing social, economic and environmental context in which the Millennium Development Goals (MDGs) and the Implementation Plan of the 2002 World Summit on Sustainable Development (WSSD) in Johannesburg are pursued. This experience encompasses EU Member States public bodies, the Community Research Framework Programmes, private sector and civil society activities in favour of, and in a joint effort with, their counterparts in partner countries. By using the experience and contributions of all stakeholders as its foundation and building blocks, the EU WI Research Component aims at strengthening co-ordination, developing new partnerships and increasing the impact of on-going and future knowledge-intensive actions, while providing scientific underpinning to new challenges, and enabling preparedness, improved assessment and management of risk related to global change.

Hence, the overall objective (long term) of the EUWI/RC is the enhancement of impact of European efforts in international water-related research and scientific cooperation in the implementation of the EU Water Initiative and its contribution towards the water-related Millennium Development Goals (MDGs) and the WSSD Implementation Plan. This implies research focused more explicitly on responding to societal demand as expressed by these international decisions and the proper communication of scientific knowledge to/among all stakeholders of the initiative, enhanced dissemination of information, and improved knowledge management of joint European and developing countries efforts in international water research and scientific co-operation and the promotion of innovation. The specific objectives (short and medium term) include the strengthening of co-ordination, coherence and complementarity of joint European and partner countries’ efforts in water research, the streamlining of European research and scientific co-operation on water issues and the promotion of better knowledge management in partner countries. The benchmark of this effort is the effectiveness of transfer of this process at regional and national level in partner countries that will heavily depend on the degree of wider policy alignment with the WSSD Implementation Plan and the capacity building efforts mostly within the remit of development cooperation.

The present progress report is a revised version of previously released reports on the EU Water Initiative Research Component (Jun 2003, Feb 2004). While the report recapitalises preliminary results and activities which took place during the 2003-2004 EU WI design phase, it also adds information on work accomplished within the 6th Community Research Framework Programme (FP) during the same period, with regard to the promotion of the EU Water Initiative objectives within its relevant work programmes.

It is somehow unavoidable that, at the early stages of the Research Component, activities related to the Community Research Framework Programme will form the main foundation to build upon future strategic partnerships and wider collaboration between the various stakeholders. The reason is that the later has been the vehicle of multilateral European collaboration in international water research and scientific co-operation per se, bringing together public organisations of the various EU MS and partner countries, and since the 5th FP (1988-2002) expanding considerably such collaboration to the participation of end-users, including also the private sector. Moreover, discussions have taken place among a number of EU MS participating in the Research Component WG with regard to opportunities for coordination of their bilateral programmes; these have led to the submission of an ERA-Net proposal by UK/DFID, thus giving an initial indication of the potential added value of this effort in furthering the contributions to the EUWI.

Various EU MS, as well as representatives from the private sector and civil society have assisted in the development of the Research Component and have put appreciable effort in enriching its contents. DG Research staff, providing the secretariat of the component, has assisted with the establishment of the Working Group and preparation of its sessions, the synthesis of views of participating stakeholders, the development of material and organisation of events aiming at disseminating information on the Research Component. Last but not least, significant effort has been invested to the implementation of FP6 related work also related to the EUWI and constant participation in the Commission services’ efforts to further develop the EU WI operational and organisational framework (the latter as members of the EU WI Secretariat).

Likewise to all EUWI components and WGs, the onset of the EU WI implementation phase in 2005, raises new challenges for the Research Component, especially with regard to improved stakeholder coordination, and in particular the involvement of stakeholders from partner countries in the overall effort.

Briefly, there are three major challenges for the Research Component.

- Promoting policy dialogue with partner countries to strengthen the enabling environment required for the full impact of research on societal and technical innovation required to achieve the EUWI goals.

- The consolidation of communication among members of the Research Component Working Group (WG) and the expansion of its stakeholders base, bringing closer public, private and civil society organisations, in particular from partner countries.

- The establishment of effective collaboration and definition of joint working frameworks with the other regional/thematic components, and more specifically the promotion of interfaces between research and development co-operation implementation.

Similar to other cross-cutting issues, the impact of the Research Component shall rely on the strengthening of the policy environment, the rapprochement and mutual understanding between the various stakeholders, their diverse views, interests and aspirations as well as on the rapprochement between ‘knowledge generation’, ‘knowledge dissemination’ and ‘knowledge use’ by stakeholders.

## Budgets allocated to international research and scientific co-operation in the 6th Community Research Framework Programme (FP6, 2002-2006)

FP6 has been marked by the opening of the  full spectrum of thematic research areas to international cooperation. More specifically, €285 million is available to enable the active participation of teams from partner countries in all FP6 thematic priorities and giving partners an ever-improved access to significant scientific knowledge of the European research community. Another €315 million have been allocated to 'Specific measures in support of scientific co-operation with developing countries’ (INCO), which already has 20 years of experience of collaborative research on helping to solve problems in partner countries.  Though the above-mentioned budgets are not specifically dedicated to water related topics, support to the EU WI is explicitly stated in relevant work programmes of the various Call for Proposals as one of the important areas of intervention and thus absorb significant amounts of funding.

EU Water Initiative in the Community 6th Research Framework Programme: During the period 2003-2004 a number of EU WI related topics have been included in 'Call for Proposals' launched in the context of the implementation of ‘Specific measures in support to international cooperation’ (INCO) work programmes of the and Sub-Priority 1.6.3.- Global Change and Ecosystems.

INCO addresses societal problems in the areas of food security, natural resource use, health and public health in the specific context of partner regions of developing, emerging and transition economies in Africa, Latin America, Asia, Russia and the other New Independent States, Western Balkans and the Mediterranean. Annual calls have incorporated references to the EU Water Initiative and the Millennium Development Goals and will continue to do so for the remaining time of FP6. The same applies to  Sub-Priority 1.6.3, where in the first three 'Calls for Proposals' launched topics with explicit requirement to link with the EUWI process have been included (IWRM, Twinning of river basins of European/Developing countries, Water Scarcity, Water Scenarios, Wastewater treatment for reuse, Integrated Urban Water Management, Drinking Water Distribution systems). These calls have already produced a number of projects in support of the EU Water Initiative. Further topics are expected to be included in subsequent calls.

# The Research Component Working Group (RC/WG)

The first meeting of the Research Component Working Group (EUWI RC/WG) was convened in December 2002, following a period of communications with the various EU Member States and members of the Multi-Stakeholder forum having expressed their interest in the Research Component. Participation extended primarily to experts from government and research agencies from various EU Member States, to a lesser extent other stakeholders and Commission staff from various DGs. A second session followed at the end of January 2003 (for a  summary see adjacent text box).

WG Preparatory Session – 05/12/2002

EU MS: Austria, Denmark, Germany, Greece, Finland, France, Italy, United Kingdom and Commission (ENV, DEV, AIDCO, RTD)

Private Sector: ThamesWater

Main objectives of the meeting:

- Preparatory discussions between the EC, EU Member States and stakeholders on WG scope, working modalities and programme.

- Discussion on a mapping exercise of European activities in international water research;

- Other relevant matters of the Research Component design phase in anticipation of the 3rd World Water Forum (Kyoto, Japan, 16-23 March 2003).

1st WG Session – 31/01/2003

EU MS: Austria, Belgium, Denmark, Germany, Greece, Finland, France, Italy, The Netherlands, United Kingdom and Commission.

Private Sector: ThamesWater

NGO: CARE Germany

Main objectives of the meeting:

- Presentations on on-going activities by EC, Member States and stakeholders (input to mapping).

- Discussion on lessons and best practices from field experience.

- Discussion on type of information for preliminary mapping.

- Provisional ToRs for the Working Group

During and after those working sessions, there has been exchange of views and information with regard to the wider objectives and approaches to be pursued. A significant part of the efforts was invested on the compilation of information towards implementing a mapping exercise of European efforts in the subject matter of the component, and exploring opportunities for collaboration among the various EU Member States projects/programmes.

After that period, the effort of the DG Research staff, providing the secretariat of the component, concentrated on the implementation of the FP6 work programmes of relevance to the EU Water Initiative, in order to develop a portfolio of projects, which could provide a background for wider future mobilisation of stakeholders as well as various communication and information dissemination activities to this effect. Furthermore, during the same period DG Research staff contributed to work undertaken within the EUWI Secretariat towards development of the organisational and operational structure of the EU WI and the development of the EU-Africa Strategic Partnership.

In addition, working sessions and discussions took place with various EU Member States participating in the WG, on their intention to propose an ERA-Net project with regard to the co-ordination of international water research and scientific cooperation programmes funded at European bilateral level.

Member States have also been active through their own national and bilateral activities as well as through contributions in other international fora. Further details on the various activities are given in the following chapters.

In the following months, the RC/WG shall concentrate on the development of a specific work programme for carrying out activities supported by a wider stakeholder basis also outside the FP6 and aiming at supporting the previously mentioned objectives of the component. Additional efforts would also be allocated to the expansion of the stakeholders’ base with the participation of representatives from research bodies in developing countries with particular emphasis on knowledge dissemination and capacity building activities, professional water associations implementing research activities, international NGOs carrying out grassroots participatory research in their field activities etc.

A new meeting of the Working Group is anticipated before the end of the year or early 2005.

# Preliminary Results

## Mapping the European effort in the area of international water research

One of the first activities identified by the RC/WG was the need for a 'mapping' of European efforts in an attempt to acquire a better analysis especially with regard to EU MS, and explore future strategies for enhancing impact of water research and higher integration of research and development co-operation programmes. The document produced presents the preliminary result of this collective work, and provides information on various issues discussed during the WG sessions as well as information provided by the WG members. It must be emphasised that the mapping document is the result of contribution of Working Group members and their significant effort to compile relevant information at national level, notwithstanding the difficulties of such an exercise due to the existence of a sizeable number of projects and involved organisations. It is expected that this information is going to be developed/screened further through contacts with involved organisations always within the objective of enhancing co-ordination at European and, most importantly developing countries level. The mapping has focussed so far on the following areas: Policy Frameworks and Institutions, Strategic Approaches, Targeted Water Research Areas, Beneficiary Regions/Countries, Lessons Learnt and Best Practices. Updated versions will be developed and released as membership in the Working Group widens, compiled information undergoes the necessary quality review and categorisation, information gaps are identified and additional information is collected and analysed.

A working draft of the mapping document was released in the framework of the 3rd World Water Forum (Kyoto, Japan, March 2003). Beyond the information value of this document, it is also intended to contribute to the preparation of the Research Component’s first annual work programme.

Preliminary conclusions derived from discussions within the Working Group and the mapping exercise are presented in the following paragraphs:

- The majority of European Member States maintain water among the primary focal sectors within their bilateral co-operation programme for sustainable development and poverty reduction in developing countries. The same applies at Community level as amply demonstrated also by the content of the EU Water Initiative. Similarly, international water research also enjoys a high profile within the European research agendas with a wide diversity of activities and a sizeable amount of funding at Community (Research Framework Programmes), and Member States level. Therefore, systematic analysis of past and on-going work is of obvious relevance and importance towards impact enhancement. More emphasis would be needed on research of new concepts incorporating wider social and economic dimensions within and beyond the water sector as these elements are expected to affect the ability to meet the EUWI objectives and formulate innovation policies.

- Enhancement of co-ordination, coherence and complemenarity at European and partner country levels can provide an obvious added-value in terms of bringing together a critical mass of expertise and knowledge, and establishing strategic partnerships. The Working Group can facilitate this process in collaboration with similar international, regional and national platforms. Moreover, the internationalisation of FP6, and of project consortia submitting proposals to the thematic priorities should be supported by the working group members by raising awareness in national research landscapes and encouraging incorporation of teams from developing countries therein.

- The strategic approaches to the implementation of international water research vary from its complete integration within development co-operation programmes to research programmes involving only the research community. Considering, directly (in terms of integration within work programmes) or indirectly (in terms of use of appropriate research results), water related research when planning development co-operation programmes is a practice, which could enhance the impact of both development co-operation and research efforts.

- Public participation shall be an integral part also when planning international water research, with research orientations based on demand expressed by stakeholders and beneficiaries.

- The Working Group shall ensure a proactive interface with the other Working Group/components to ensure an effective streamlining of relevant research efforts and communicating relevant research results and trends.

Specifically, the RC/WG shall co-ordinate with the other working groups of the EU Water Initiative along the following axes (actions already under implementation):

- Inform on already undertaken, on going or future planned research relevant to the thematic topics of regional/thematic Working Groups.

- Examine gaps in generic or more specific (topic, sub-region, country etc.) research needs to be addressed in future research planning.

- Facilitate a stronger interface between development co-operation in the water sector and international water research.

## EU WI Research Component and various EUWI focal regions (initial emphasis on activities associated with European Research Framework Programmes)

### EU-Africa Strategic Partnership in Water Affairs and Sanitation

The Research Component secretariat (DG Research) has contributed with regard to the content of the outline strategy and draft wok programme of the Africa-EU Strategic Water Partnership on Water Affairs and Sanitation, and more particularly the programmatic objective 7. Improved use of existing and new scientific knowledge to support innovation required to achieve the water-related MDGs. A representative of DG Research participated in the discussions on the work programme that took place in the Panafrican Water Implementation Conference (Addis Ababa, Ethiopia, Dec 2003), where also a half-day planning session took place with the then AMCOW/TAC research focal point and other African stakeholders. A draft work programme has been sent to AMCOW/TAC for comments, but there has been no feedback and it remains without agreed status, due also to the reshuffling of the AMCOW/TAC focal points.

According to the draft 2004-2005 work programme, the EUWI research component would focus on three areas:

- Improved use of knowledge in applied practice

- Strengthening African policies for Science & Technology (S & T) and building local capacity in that area

- Maintaining or even strengthening the momentum of joint research efforts, i.e. joint EU-Africa research projects

The first of these would seek to create partnerships between policy makers, practitioners and scientists to promote better adoption of “new” knowledge and innovation in water governance and applied practice. One of the specific objectives is the promotion of better use of all types of knowledge, scientific and indigenous knowledge to enhance community based participation in water resources management in rural and peri-urban areas. “User-friendly” compilations would be made of major findings from previous research supported by the EC. The database on projects with links to content and other internet resources could be considered as one step in the direction of promoting public repositories of scientific data and knowledge for free access to citizens.

The second area would require coordination with an EC-funded project to strengthen research policy capacities in ACP that has been under processing for some time for eventual approval by the EDF Committee. A water related S & T capacity action plan for Africa would be prepared.

As also mentioned above, an important and already ongoing activity in the third area above is the early attention which has been attached to research projects in support of the EU Water Initiative within FP6, given the opportunity offered by the opening of all thematic priorities of FP6 to international co-operation.

FP5 and FP6 - INCO: Research results selected in the past have started producing results interesting results. Among the most directly interesting ones are scenario developments on the Okavango and Incomati River systems in Southern Africa, vegetation control on the Lower Senegal River and in-depth analyses on the barriers to private sector participation in water supply and sanitation in Latin America and Africa. FP6-INCO: As far as Sub-Saharan Africa is concerned, the 2003 call covering a number of themes on natural resource use yielded several projects located in Africa and some more with usefulness to Africa because of the generic nature of methodological work. Thematic foci were on reconciling multiple demands on coastal zones, which dovetail on-going or planned work on river-basins and forestry and land-cover work important for integrated approaches and rehabilitation of degraded resources. 2004 calls are going to be evaluated shortly and will produce additional support as water continued the single most important call focus for North African countries and hygiene and sanitation were foci in health system research themes open for Sub-Saharan Africa. One INCO-DEV coordination action looking particularly into how local governments, which are often the core providers of water services, can incorporate integrated river basin management concepts into their work (geographical focus: SADC countries), will start in 2005 and could be one focus for joint learning in this important area.

FP6 – Sub-Priority 1.6.3 Global Change and Ecosystems: Already four river basins and various African research organisations and water agencies participate in all four river twinning projects funded under the 1st Call for Proposals of the above mentioned theme (for details see Annex III).  In the latest (third) call for proposals announced in June 2004 two areas also in support of the EUWI were highlighted for large scale, integrated research projects: urban water management including water governance issues in megacities and drinking water distribution systems. The latter topics which are of particular interest to the African Watsan component in Africa and other geographical regions were presented in a relevant info day also with the participation of with one of the known African water providers (Umgeni Water South Africa), with regard to presentations of futures challenges to African megacities. Presentations and documentation can be downloaded from the following CIRCA website:

http://forum.europa.eu.int/Public/irc/rtd/eesdwatkeact/library?l=/12704_management&vm=detailed&sb=Title&cookie=1

### EECCA Component

The Research Component was presented by Commission staff during the EU Water Initiative - EECCA High Level Meeting held twice in Moscow in 5-6 March 2003 and 26-27 February 2004, the latter with  particular  focus on financial instruments and tools. Contributions included presentation on the objectives of the component, an overview of the 6th FP, current projects and future possibility to participate to calls for proposals, potential links among research projects, and building blocks and examples of funded projects involving EECCA research organisations.

During the first meeting, a specific session was dedicated to research issues with participants from several EECCA countries and International Organisation. As a result of relevant discussions the following research, networking and data exchange needs were identified:

- Exchange of data required for research, as well as data obtained as a result of research.  This exchange should be based on advanced information technologies and telecommunications as well as remote sensing techniques.

- Development of Decision Support Systems for managerial decisions in the field of water resources use and protection with emphasis on transboundary coordination.

- Alternative methods for purification and decontamination of surface and ground water used for water supply systems.

- Management of alternative water sources for the needs of agricultural sector, industry and construction in connection with water shortage in Central Asia (including drainage and waste waters).

- Legal and methodological basis for strategic environmental assessment of the inter-basin redistribution of water resources

- Effects of the condition of water supply and sanitation systems on public health.

- Studies on water resources within zones of watercourse formation.

- Monitoring, assessment and predictive models concerning water bodies submitted to relevant anthropogenic pressures to improve the efficiency of the water resources use and conservation.

- Long-term prediction (for a period of 50 to 100 years) of the condition of the hydrosphere in the EECCA countries in connection with the predicted global warming.

- Problems of existing lowland water reservoirs in the EECCA region (a review of scenarios for their liquidation and assessment of potential consequences).

- Problems relating to rehabilitation and conservation of water catchment areas from the viewpoint of their contribution to watercourse formation.

However, in practice many of the above mentioned research topics are included in FP6 or research activities funded by other sources. Hence, the challenge lies in the promotion of synergies among the numerous programs and funding coming from International Organizations, Member States and EECCA National Funds. DG Research has presented this matter in order to explore future actions within EC inter-services meeting (ENV, RELEX, DEV, AIDCO).

FP6 – Sub-Priority 1.6.3 Global Change and Ecosystems: Already two EECCA river basins and various EECCA water agencies participate in two out of the four river twinning projects funded under the 1st Call for Proposals of the above mentioned theme (for details see Annex III).

### Mediterranean Component

Collaboration with the Mediterranean component included participation of its representatives in the two Research Component Woking Sessions, the presentation of the Research Component and participation in relevant discussions during the Hellenic Water Week (June, 2003), and provision of information to with regard to water related research projects/implementing consortia funded through the Community Research FP in this geographical area. Several dozens of collaborative research projects addressing the full spectrum of relevant water issues have recently been concluded or are still on-going from earlier framework programmes mobilising both European and Southern and Eastern Mediterranean research teams.

FP6 – INCO: Mediterranean calls were particularly strongly water-related throughout and the first call for research projects evaluated in 2003 generated 11 new water-related projects for a value of about 15 Million Euro. Thematic foci are on water policy questions, reducing water consumption in agriculture (the single largest consumer) to promote sustainable and integrated water resources management, reviving lost knowledge on traditional forms of culturally embedded water resources management and treatment.

### Latin American Component

The Research Component was represented by DG Research in the EU WI session organised within the Conference of Ibero-American Water Directors (Santo Domingo, January 2004), with a relevant presentation on the objectives of the component, and information with regard to water related projects, and their major results of interest, funded through the INCO programme in Latin American countries (presentation available on the Research Component website).

FP6 – Sub-Priority 1.6.3 Global Change and Ecosystems: In the 3rd Call for Proposals, twinning of European and Latin American river basins has been included as a topic. The submission deadline was the 26/10/2004, with various proposals having been submitted for evaluation. The latter will be concluded by the end of 2004, with eventual negotiations and contract signing expected by mid-2005. Already one LA river basin and two LA water agencies participate in two out of the four river twinning projects funded under the 1st Call for Proposals of the above mentioned theme (for details see Annex III).

## Dissemination of information on the EU WI Research Component

### Presentation of the Research Component in other European/international events

- GTZ conference on Ecological Sanitation (04/2003, Lübeck, Germany). Presentation of the Research Component by DG Research with particular emphasis on issues of ecological sanitation.

- Green Week (06/2003): The WG organised a session with presentation from EU funded water research projects, presentations by EU Member States and the participation of representatives from developing countries (Water Research Commission, South Africa and the NGO community (FARM AFRICA, UK).

- European Water Scenarios - from the Mediterranean Sea to Central Asia (06/2003): The topic of future water scenarios of water demand and availability at regional scale with its relevance for the EU Water Initiative, was presented in the 2nd Call for Proposals, with particular emphasis on regions neighboring Europe. In this occasion a two-day workshop was organized by DG Research in Brussels, attended by over 100 water experts and stakeholders, who met in Brussels to discuss open research issues and current knowledge gaps. The workshop has been structured in four parts (principles and background elements for water scenarios; modeling and monitoring tools; sectoral perspectives; regional perspectives) followed by discussion sessions focused on: open research questions and current gaps, and links, synergies, potential overlaps among different topics for Integrated Projects in the area of water research (material on this workshop can been downloaded through the Research Component website).

- Stockholm International Water Week (08/2003): Representative of DG Research presented information on the Research Component and participated to relevant discussions with AMCOW-TAC.

- Stockholm International Water Week (08/2004): The Research Component has been present with a dedicated session which included presentations and panel discussions, with the participation of invited partners from Africa and EECCA. This session which has been prepared with the assistance of DG Research but coordinated by members of the WG and coordinators of FP funded projects, culminated with the issuance of a declaration agreed by the participants, entitled ‘Knowledge-based policies in support of water related Millennium Development Goals and Johannesburg targets – Research as part of the EU Water Initiative’.

### The Research Component web site

Since March 2003, DG Research has launched a website dedicated to the Research Component in an effort to provide a central point for facilitating dissemination of relevant information and access to unified information for any interested parties. For the time being the website provides access to specific information on Call for Proposals as well as a database on FP5 and FP6 projects of interest to the thematic priorities of the EU Water Initiative, information on major EU Member States water related research projects in developing countries as well as other information material relevant to the Research Component. Currently, discussions are taking place with regard to the upgrade of the site with additional features, e.g. facility for the identification of research partners in developing countries, newsletter, electronic fora etc.

## Technology Platform on Water Supply and Sanitation

Last but not least, following the launching of the Environmental Technologies Action Plan, DG Research has initiated a Technology Platform on Water Supply and Sanitation aiming at defining the future strategic research agenda and addressing barriers in the dissemination of similar technologies, including also developing countries needs. Though this latter initiative is in principle outside the EU Water Initiative and the EUWI Research component, the obvious potential synergies and interfaces will be presented by DG Research to the Working Group for discussions and examination of possible collaboration modalities.

# Future activities

The first priority for the Research Component Working Group is to revisit issues of overall coordination and communication on the basis of potential specific roles and contributions of the various stakeholders, as well as to expand the participation basis with regard to developing countries.

Another priority is to conclude with an overall work programme for the year 2005, to be discussed and approved by the Working Group and the EU WI Steering Group. Main activities of such a work programme shall consider:

- The continuation of previous efforts for building interfaces with other EU WI/WG, analysis of potential research gaps and feedback with regard to the specific needs for dissemination of research results and collaboration with European and local ‘knowledge’ partners suitable to their implementation needs.

- Organisation and facilitation of networking events, through FP6 and/or stakeholders contribution,  between European and developing countries stakeholders involved in international water research and development co-operation with a view to the establishment of the desirable strategic partnerships and gradual transferring of co-ordination process at regional/national level. This shall include the identification of regions/countries and thematic research areas, which can be the subject of pilot regional/country co-ordination platforms among research projects and between the latter and development co-operation programmes/other EUWI WGs.

In addition to conclude the discussions on the proposed work programme for the EU-Africa Strategic Partnership, with other Commission services,  the Research Component Working Group and AMCOW/TAC Research Focal points with a view to reaching an agreement for actions to be pursued in 2005.

ANNEX I: Indicative List of European Public Organisations and Other Stakeholders

PUBLIC ORGANISATIONS

Austria:  Federal Ministry of Finance and BOKU - University of Natural Resources and Applied Life Sciences, Vienna - Austrian Development Co-operation.

Belgium: Directorate General for International Co-operation in the Ministry of Foreign Affairs

Denmark: Development Research Department in the Danish International Development Agency (DANIDA).

Finland: Department for International Development Co-operation in the Ministry for Foreign Affairs.

France: the Ministry for Foreign Affairs and the 'Commission pour la Recherche Agronomique Internationale (CRAI)'.

Germany: Federal Ministry for Economic Co-operation and Development (BMZ) and Federal Ministry of Education and Research (BMBF)

Greece: Ministry of Foreign Affairs and Mediterranean Information Office for Environment, Culture and Sustainable Development (GWP-MED)

Ireland: Development Co-operation Division (Ireland Aid) in the Department of Foreign Affairs.

Italy: Directorate General for Development Co-operation in the Ministry of Foreign Affairs and guided by the Instituto Agronomico per l'Oltremare

Luxembourg: Ministry of Finance

The Netherlands: Directorate General for International Co-operation in the Ministry of Foreign Affairs

Portugal: Office for International Relations in Science and Higher Education

Spain: Ministry of Science and Technology and Spanish International Co-operation

Sweden: Department for Research Co-operation (SAREC) in the Swedish International Development Agency (SIDA).

The United Kingdom: Department for International Development

WEB SITES OF STAKEHOLDERS

Thames Water UK

Water Research Commission - South Africa

Farm Africa UK

Care Germany

(in electronic version click underlined text for website)

| # ANNEX II- WORKING GROUP PARTICIPANTS - RESEARCH COMPONENT - EU WATER INITIATIVE |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Full Name | Organisation | Country | E-mail | Business Phone | Business Fax |
| AGOSTINELLI Giovanna | Ministry for the Environment and Territory | Italy | agostinelli.giovanna@minambiente.it |  |  |
| BAUCKS Bernd | CARE Deutschland / Leiter der Programmabteilung | Germany | baucks@care.de | +49 (-228) -97563-59 | +49 (-228) -97563-51 |
| CONSTANTIANOS Vangelis | GWP-Med | Greece | secretariat@gwpmed.org | +30 210-3247490 | +30 210-3225240 |
| EBERT Ulrike | Thames Water Plc. | UK | Ulrike.Ebert@thameswater.co.uk | +33 1 42 97 99 84 | +33 6 75 13 54 02 |
| EDER Gerald | HYDROPHIL Austrian Development Cooperation University for Agricultural Sciences Vienna | Austria | gerald.eder@hydrophil.at | +43 1 49 464 59 41 | +43 1 49 464 59 40 |
| FARRACE Maria Giuseppina | Italian Environmental Protection Agency | Italy | farrace@apat.it | +39 06 50072249 | +39 06 5007 2048 |
| FLEISCHMANN Nikolaus | HYDROPHIL Austrian Development Cooperation University for Agricultural Sciences Vienna | Austria | fleischmann@iwga-sig.boku.ac.at | +43 1 36006 5805 | +43 1 3689949 |
| HANSEN Eggert | DHI Water & Environment | Denmark | egh@dhi.dk | +45 4516 9258 | +45 4516 9292 |
| KAUPPI Lea | Finnish Environment Institute | Finland | lea.kauppi@ymparisto.fi | +3589 40 300 701 | +358 9 40 300 789 |
| MONTI Carlo | Geneva Research Centres | Italy | monticrl@tin.it | +41 22 8272650 | +41 22 8272094 |
| ROBEL Wolfang | Agency for Water Technology and Waste Management acting on | Germany | wolfgang.robel@ptwt.fzk.de | +49 7247 82-4850 |  |
| RUNNALLS Neil | Centre for Ecology & Hydrology | United Kingdom | nrr@ceh.ac. | +44 1491 692373 | +44 1491 692424 |
| SMIET Fred | Dutch Development Cooperation | Netherlands | fred.smiet@minbuza.nl | +31 70 348.6114 | +31 70 3484303 |
| Full Name | Organisation | Country | E-mail | Business Phone | Business Fax |
| SMITH Sian | Thames Water Plc. | United Kingdom | sian.smith@thameswater.co. | +33 1 42 97 99 84 | +33 6 75 13 54 02 |
| TIAINEN Ismo | Finnish Environment Institute | Finland | ismo.tiainen@ymparisto.fi |  |  |
| VIDAL Alain | Cemagref | France | alain.vidal@cemagref.fr | +33 1 40 96 61 80 | +33 1 40 96 61 42 |
| VONKEMAN Gerrit | GWP/MED | Netherlands | g.vonkeman@geog.uu.nl |  | +31 31302532746 |
| XANTHOULIS Dimitri | Faculté universitaire des Sciences agronomiques, Gembloux | Belgium | xanthoulis.d@fsagx.ac.be | +32 (0) 81 62.21.86 | +32 (0) 81 62 25 20 |
| BADJI Moussa | Directorate General for International Cooperation (DGIC) | Belgium | moussa.badji@diplobel.fed.be | +32 2 519.05.35 | +32 2 519.06.83 |

| # Annex III - River Basins and River Basin Organisations in River Twinning Projects from the 1st FP6 Call for Proposals |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| PROJECT TITLE | AFRICA | NORTH AFRICA & MIDDLE EAST | NIS | LATIN AMERICA | SE ASIA | EUROPE |
| TWINBAS | Okavango - BOTSWANA |  | Nura – KAZAKHSTAN | Bio Bio - CHILE |  | Thames - UK Norrstrom - SWEDEN |
| RIVERTWIN | Queme – BENIN |  | Chirchik/Upper Syrdarya - UZBEKISTAN |  |  | Neckar - GERMANY Mur - AUSTRIA |
| WADE | Kuiseb Catchment - NAMIBIA Western Namaqualand - SOUTH AFRICA | Nahal Zin Catchment (Negev Desert) - ISRAEL |  |  |  | Guadalentin River – SPAIN |
| TWINBASINXN | Organisation pour la Mise en Valeur du Sénégal - SENEGAL African Network of Basin Organisations - (NIGER) | Hydraulic Basin Agency (Sebou) - MOROCCO Basin Agency Algerois (Hodna) - ALGERIA | Interstate Coordination Water Commission - UZBEKISTAN | Comisión Nacional del Agua - MEXICO Agencía Nacional de Aguas - BRAZIL | Jara Tirta I Corporation - INDONESIA | International Network of Basin Organisation - FRANCE Agence de l’Eau Seine Normandie - FRANCE RZGW (Gdansk) - POLAND National Water Authority - HUNGARY Confederacion Hidrografica del Jucar - SPAIN |

http://www.un.org/esa/sustdev/documents/WSSD_POI_PD/English/POIToc.htm

European Research Area (ERA)-Net is one on the new instruments introduced by FP6 aiming at coordination of EU MS national research policies.

http://fp6.cordis.lu/fp6/calls_activity.cfm?ID_ACTIVITY=532

http://fp6.cordis.lu/fp6/call_details.cfm?CALL_ID=24

The definition of the water sector in this document is used in its horizontal sense as a component of various thematic areas, e.g. health, energy etc.

African Ministers Council on Water/ Technical Advisory Committee

Submission of proposals scheduled for end November 2004.

http://www.cordis.lu/sustdev/environment/home.html

http://europa.eu.int/comm/research/fp6/instruments_en.html

http://europa.eu.int/comm/research/water-initiative/stockholm_en.html

http://europa.eu.int/comm/research/water-initiative/index_en.html

http://europa.eu.int/comm/environment/etap/

A Technology Platform can be explained as a multistakeholder forum bringing together various public, private and non-state actors in order to coordinate actions in a specific technological area.

http://forum.europa.eu.int/Public/irc/rtd/eesdwatkeact/library?l=/water_tp&vm=detailed&sb=Title