ANNEX: EUWI AFRICA COMPONENT, SUMMARY OF 2004-2005 WORK PROGRAMME (Third draft, 2004-03-29)

Research Working Group

A. Programmatic objective # 7: Use of existing and new scientific knowledge to achieve water-related MDGs improved

| Output | Activities | Indicators/(means of verification) | Responsibility | Date complete/duration | Cost/potential source of finance |
| --- | --- | --- | --- | --- | --- |
| 7.1 Use of existing knowledge in applied practice improved 7.1 Use of existing knowledge in applied practice improved (continued) | 7.1.1 Create strategic partnerships between policy makers, end-users and scientists to address knowledge gaps in policy and applied practice as experienced by governments/basin authorities/urban water utilities and to provide feedback for future applied research and better adoption of ‘new knowledge’ and innovation in water governance and applied practice | - Survey of key stakeholders and projects/programmes - Dissemination of survey results - Organisation of workshops summoning key stakeholders identified to define future modalities /action plan for collaboration. | EC/DG RTD and Members of EUWI Research Component WG (EUWI/RC/WG). EC-DG/RTD option to appoint implementing agency(ies) on the basis of relevant Specific Support Actions (SSA) within the FP6 Call for Proposals (competitive procedure). | - Sep. 2004 - Dec. 2004 - Throughout 2005 For potential SSAs: Oct. 2004 (submission deadline / FP6 Call for Proposals) for implementation within 2005 | Own resources by EC/DGRTD and members (EUWI/RC/WG) and other interested stakeholders SSA budget: to be determined in conformity with submitted proposals/FP6 |
|  | 7.1.2 Enhancement of ‘knowledge base’ and better use of indigenous knowledge to increase added value of community based participation and management in rural and peri-urban areas (action strongly linked at later stages with 7.1.1) | - Presentation of context at EUWI MSF meeting - Indexing of existing material and identification of organisations for strategic collaboration and enhancement of dissemination (DGRTD website and field level). - Workshop with African/European/International NGOs and donor agencies involved in grassroots participatory (water) research to discuss actions towards impact enhancement and improved collaboration in the framework of EU WI actions. - Awareness actions to promote participation of NGOs in European RTD projects (FP, bilateral etc) and enhancement of ‘knowledge content’ within EC NGO budget lines and other relevant actions. | EC/DG RTD and Members of EUWI/RC/WG. EU MS bilateral agencies European/Local NGOs EC-DGDEV & DGAIDCO | a. June 2004 b. Dec. 2004 c. Mar. 2005 d. Throughout 2005 | Own resources by EC/DGRTD and members (EUWI/RC/WG) and other interested stakeholders EU MS Bilateral Agencies EC NGO related budget lines |
|  | 7.1.3 Increase the visibility, dissemination and local ownership of findings from EU supported research for use at country level for policy making in CSS/PRSPs, EU ODA country strategies, and other major planning documents, (link to 7.1.4 below) | - Provide information on, and appropriate results from, EU/African water related RTD projects to EC Delegations, EU MS Embassies and national governments. | EC-DG/RTD, AIDCO, EC delegations, EU MS embassies and AMCOW-TAC | - Actions throughout 2004-2005 with links to timeframe of 7.1.4 | Own resources by EC/DGRTD, DG DEV and DGAIDCO |
|  | 7.1.4 ‘End User-friendly’ compilation and indexing of major findings from research supported by EC, EU MS, International Organisations, NGOs including African sources with relevance for applied practice and dissemination of these findings in appropriate forms to the target groups mentioned in 7.1.1 and 7.1.2) | - Exchange of views and workshop with members of RC/WG, project co-ordinators and end-users to define modalities and content. - Compilation and indexing of available research findings. - Outcome discussed with end-users at relevant fora for feedback for final format and content. - Dissemination of results through EC-DGRTD website, EC Delegations, training centres professional associations etc. | EC/DG RTD and Members of EUWI/RC/WG. EC Delegations EC-DG/RTD option to appoint implementing agency(ies) on the basis of relevant Specific Support Actions (SSA) within the FP6 Call for Proposals (competitive procedure). | - June 2004 EUWI/RC/WG meeting and relevant workshop before end 2004. - For potential SSAs: Oct. 2004 (submission deadline / FP6 Call for Proposals) for implementation within 2005 - Throughout 2005 - Towards end 2005 and beyond. | Own resources by members of EUWI Research Working Group and EC/RTD SSA budget: To be determined in conformity with submitted proposals/FP6 |
|  | 7.1.5. Support to other EUWI WG working on Africa with regard to provision of ‘knowledge-based’ responses to the implementation of their action plans | - Joint identification of specific topics to be addressed - Identification of appropriate modalities / organisations / projects / programmes to provide relevant support | EC-DGRTD, DGDEV, DGAIDCO Lead EU MS (France, Denmark) | - Sep. 2004 - End 2004 beginning 2005 | Own resources by members of EUWI Research Working Group and EC/RTD FP5/6 Projects’ budget (optional) EU MS RTD actions |
|  | 7.1.6. Participation of African stakeholders into new ‘knowledge to innovation’ platforms (Environmental Technology Platform- ETAP: Watsan) | - Awareness campaign with regard to content and participation in ETAP Watsan Platform with regard to groups in 7.1.1 and 7.1.2 | EC-DGRTD, DGDEV | - Throughout 2004 and 2005 | DGRTD (FP6) and DGDEV (EDF) |

| 7.2 African S & T policies strengthened and capacity for local science and technology built | 7.2.1 Approval by EDF Committee of Financing Proposal for ACP capacity building | a. Financing Proposal complete b. Financing Proposal approved | EC-DGDEV/DGAIDCO with assistance from DGRTD | Dec. 2004 | €50,7 million (for all ACP countries and all sectors)/EDF |
| --- | --- | --- | --- | --- | --- |
|  | 7.2.2 Implement African component of 7.2.1 with regard to water related sectors | - Identification of priorities, knowledge and capacity building needs with regard to on-going and future RTD projects at regional, sub-regional and country level. - Water related S & T capacity action plan for Africa completed. | EC-DGDEV/DGAIDCO with local partners and assistance from DGRTD | - Ongoing throughout 2004 and 2005 - Idem as a. | To be determined (cf Financing Proposal)/EDF |
|  | 7.2.3 Strengthening institutional capacity and human resources for EUWI related RTD. | - Awareness campaigns for the promotion of participation of African organisations/scientists in relevant FP6 Call for Proposals or similar opportunities from EU MS. | EC-DGRTD | Ongoing throughout 2004-2005 | FP6 Marie-Curie Programme. |

| 7.3 Momentum in joint research efforts maintained and strengthened | 7.3.1 Reinforcement of interaction between existing water-related research programmes / projects / organisations funded by EC, EU MS, international agencies, and African countries towards better communication, dissemination of results, local awareness and capacity building, sustainable communication and joint identification of future research priorities | a. See 7.1.1 a b. Dissemination of survey result complete c. Organisation of information exchange events in the framework of regular project meetings and establishment of communication interfaces (regional/sub-regional level). | EC-DG RTD with support from project co-ordinators, EU MS and AMCOW-TAC/Research Focal Point | a. Oct. 2004 b. Jan. 2005 c. Throughout 2005 | Budgets of on-going programmes/projects |
| --- | --- | --- | --- | --- | --- |
|  | 7.3.3 Increase visibility and understanding by local governments of importance of the reinforcement of local water related RTD continuum (research-training-extension-beneficiaries) for sustainable progress towards improved water governance and IWRM approaches. | a. Local awareness campaigns with regard to ‘knowledge-based’ approaches towards better water governance and implementation of IWRM concepts. | EC-DG RTD, Members of EUWI/RC/WG, AMCOW-TAC/Research Focal Point, Lead EU MS (France, Denmark), DGDEV & DG AIDCO, EC Delegations, EU MS Embassies. | a. Throughout 2005 | Budgets of on-going programmes/projects, FP6, EDF. |
|  | 7.3.4 Promotion of the establishment of common repositories of existing and future ‘scientific’ data (climate, hydrology, flow regimes, transboundary waters etc) for wider access to research and end-users communities | - Workshop and surveys of existing international initiatives and National Water /Meteorological Information Systems - Identification of pilot actions to at regional/sub-regional level | EC/DG RTD and Members of EUWI/RC/WG. DGDEV / DGAIDCO / EC Delegations EC-DG/RTD option to appoint implementing agency(ies) on the basis of relevant Specific Support Actions (SSA) within the FP6 Call for Proposals (competitive procedure). | - For potential SSAs: Oct. 2004 (submission deadline / FP6 Call for Proposals) for implementation within 2005 - Throughout 2005 | Own resources by members of EUWI Research Working Group and EC/RTD SSA budget: To be determined in conformity with submitted proposals/FP6 |
|  | 7.3.5 FP6 and EU MS Call for Proposals with topics of relevance to the EUWI | - Increasing awareness for the participation of African organisations/scientists in relevant FP6 Call for Proposals. | EC-DGRTD, EU MS, AMCOW-TAC/Research Focal Point, DGDEV & DG AIDCO, EC Delegations, EU MS Embassies. | Ongoing throughout 2004-2005 | FP6, EDF |

B. Programmatic Objective # 6: Coordination between the actors involved in water resources management improved

| Output | Activities | Indicators/(means of verification) | Responsibility | Date complete/duration | Cost/source of finance |
| --- | --- | --- | --- | --- | --- |
| 6.2 Harmonization of EU ODA with regard to water resources development improved | (one of several activities) 6.2.X Harmonization of all water-related research support from EU sources | a. Agreement reached with all EU sources on procedures and criteria b. Common calls for proposals initiated | EC-DG/RTD and DG/ENV | a. Dec. 2004 b. May 2005 | Cost to be determined/FP6 |

In most cases sources of funding are given as indicative; the current document is not intended to commit the referred organisations but to instigate relevant discussions.

Specific Support Action (SSA) aims to contribute actively to the implementation of activities of the work programme, the analysis and dissemination of results, or the preparation of future activities, with a view to enabling the Community to achieve or define its RTD strategic objectives, usually with a cost of less than EURO0,5 million. See http://www.cordis.lu/fp6/instr_ssa.htm

NGOs and Community Based Organisations are certainly part of the wider ’strategic partnership’. Still their specific characteristics may deserve separate kick-start actions within the EUWI/RC with an aim to their effective integration/collaboration with public bodies and the private sector.

There are various International Organisations already working in this topic for a number of years and information on successful cases/lessons learnt is readily available. Therefore, the main objective is to discuss impact and future actions given the recognised future role of community based management in peri-urban and rural areas.

Specific collaboration modalities to be defined through inter-DG consultations.

Idem as footnote 5.

Idem as footnote 5.

Specific Support Action (SSA) aims to contribute actively to the implementation of activities of the work programme, the analysis and dissemination of results, or the preparation of future activities, with a view to enabling the Community to achieve or define its RTD strategic objectives, usually with a cost of less than EURO0,5 million. See http://www.cordis.lu/fp6/instr_ssa.htm

http://europa.eu.int/comm/research/fp6/mariecurie-actions/indexhtm_en.html#

The AMCOW-TAC/Research Focal point shall be one of the major interlocutors on all proposed activities. Still the allocation of operational responsibilities should be seen in proportion with the capacity building and consolidation of AMCOW-TAC and its sub-regional focal points.

Specific Support Action (SSA) aims to contribute actively to the implementation of activities of the work programme, the analysis and dissemination of results, or the preparation of future activities, with a view to enabling the Community to achieve or define its RTD strategic objectives, usually with a cost of less than EURO0,5 million. See http://www.cordis.lu/fp6/instr_ssa.htm