# Financial component of the EU Water Initiative: Key points for discussion on 17th December 2002

The EU Water Initiative has entered a critical stage in its design phase. The purpose of this note is to inform an internal discussion amongst the UK working group leading the finance component for the definition of its strategy in the run up to the Third World Water Forum to be held in Kyoto from 16 – 23 March.

The following key items for discussion have been identified:

- Proposed outputs of the Finance Component and timeframe;

- Organisation of the Finance Working group;

- Database compilation and analysis.

Below, progress accomplished to date is summarised and recommendations for immediate work and strategy development are put forward so as to provide a basis for discussion on the 17th December. Following the meeting, ERM will produced a revised action plan

## Overview - Outputs and timeframe

The paper “Financing the EU Water Initiative” has been revised with comments from stakeholders and presented to the Camdessus Panel in early December. Recommendations on ways forward for the Initiative supported by the paper are summarised in the Table below.

At this stage, it appears preferable to work on the development of separate short notes on aspects of the recommendations that can be developed in the short-term rather than to keep updating the paper, as this could confuse or fatigue potential readers.  It will be important to keep in mind the paper’s broad recommendations, however, in order to check the development of the work programme against the originally-agreed objectives.  The overall paper will be revised at a later stage, during the preparations for the Kyoto conference.

Data analysis has been focused on Africa, with a view of developing a methodology that could be sufficiently generic to be applicable to all regional components of the initiative at a later stage.  A substantial database analysing aid flow by recipient and by donor country has been set up – further analysis is required in order to extract key findings.

With respect to the organisation of the working group, it appears important to plan its activities in the run-up to Kyoto and beyond, as it should not be seen as a one-off but rather as an ongoing effort that continues during the implementation period.

Table 1 - Key Objectives of the EU Water Initiative as per the “Financing the EU Water Initiative” Paper

| 1. | Improve the efficiency of existing and future EU aid flows to water |
| --- | --- |
| A | Increase transparency of EU aid flows (e.g. fund the coordination of data on aid flows to the water sector to identify potential overlaps and gaps) |
| B | Organise coordination along regional lines with clearly identified interlocutors on the recipient side (e.g. through AMCOW in Africa) |
| C | Act as information channel on EU financial flows (ODA and others) to potential recipients |
| D | Analyse the potential for scaling-up existing financial initiatives using innovative financial instruments (e.g. the UK-led Emerging Africa Infrastructure Fund) |
| 2. | Promote the inclusion of water in poverty reduction strategy processes and in budgetary support |
| A | Support governments to understand poverty and water linkages |
| B | Fund civil society actors to market demand for water and sanitation services and integrated water resources management |
| C | Explore more appropriate, least-cost, options to W&S service provision and the sustainable management of water resources |
| 3. | Use official development assistance as a lever for other forms of finance, including user finance and private finance |
| A | Establish project preparation facilities with clearly defined goals, milestones and priorities |
| B | Analyse the barriers for other forms of finance (e.g. for cost-recovery and private investment) and understand who needs finance and of what type |
| C | Develop a set of principles on user and private sector finance that could be used in order to maximise the leveraging of public funds |
| D | Explore innovative financing mechanisms for managing risk |
| E | Do not try to apply “one-size fits all” financial instruments |
| 4. | Encourage improved financial effectiveness |
| A | Develop funding mechanisms for subsidies based on performance criteria (e.g. output-based aid) |
| 5. | Promote affordable access to services for poor customers |
| A | Give priority to water and sanitation services and water resource management initiatives that are pro-poor (based on principles outlined in Annex I of this document) for addressing the challenge of providing water and sanitation services in poor areas in Africa, and particularly in peri-urban areas |
| 6. | Support and encourage financially viable IWRM institutions |
| A | Encourage governments (with appropriate support) to establish appropriate institutional structures for management and allocation of water resources (including consideration of issues such as natural and manmade water storage to balance water availability with demands and mitigate the effects of floods and droughts) |
| 7. | Support the development of IWRM policies informed by economics |
| A | Adopt an economic approach to IWRM, including for the selection of alternative options, the allocation of water resources based on economic uses and to inform decisions on appropriate water quality standards, based on principles of affordability and incremental improvements |

## Organisation of the Financial Strategy Working group

### Proposed Composition of the Working Group

Group Size: Max 15 people – Ideal size: around 10 people

Member selection: By invitation, with a mix of member states and stakeholders with technical know-how. Ideally, half of the members would represent Member States (those who have expressed interest) and the other half would be invited stakeholders. European Commission also to be invited.

Potential members:

- Member States: Member States representatives. Denmark is likely to be a key representative. DFID may be represented by staff with experience in the setting-up of international financing structures (e.g. Terry Pyke, who has worked on the establishment of various initiatives within the Private Infrastructure Donor Group).

- IFIs or international organisations:

  - OECD: given the strong reliance on the OECD DAC database, it would seem advisable to invite the OECD in order to build on their current efforts and draw on their experience of compiling data on Member States ODA.

  - Camdessus Panel: a representative of the Camdessus Panel could be a useful addition to the group in order to better coordinate efforts with this initiative.

Note that potential participants to the working group from those two institutions could be identified during the meeting at the OECD on 17th December.

  - Africa Water Facility: Albert Wright presented the proposed activities of this new facility at the last multi-stakeholder forum. The intention is to provide a focal point for water financing in Africa, and as such, it matches closely the objectives of the EUWI. A representative of this facility would therefore be instrumental in representing the interests of recipient countries.

- Private water utility operators: both Ondeo (Jack Moss) and Thames Water (Ulrike Ebert) have expressed interest in or at the time of the last meeting. Given the emphasis on leveraging private funds through the appropriate use of public funds, it would seem important to involve key private sector operators in the working group.

- Financial sector: finance professionals could bring a very practical viewpoint on those issues, from either the investment bank/transaction adviser angle or from the commercial bank angle.  Patrick Crawford, of Standard Bank and Managing Director of the Emerging Africa Infrastructure Fund has expressed interest in being involved in the working group. Rabobank was recommended as a representative of the financial sector with interest in water issues (Jean-Pierre Sweetrs, who was involved in the Second World Water Forum). It may also be interesting to involve representatives of the insurance sector (Swiss Re was mentioned as being interested in the issues of water and insurance).

- Non-governmental organisations/ civil society organisations: some organisations have carried out substantial research in the area of sector financing, in particular WaterAid. It may be useful to include their representative.

Reporting: working group findings and discussion should be reported at regular intervals at the Multi-Stakeholder Forum with opportunities to provide comments in writing.

### Deliverables of the Working Group

As per the 6th Expert Forum for the EU Water Initiative, the Working Group should focus on developing an action programme for the implementation of the financing strategy.

It should focus on what needs to take place before Kyoto (in the form of a workplan for the working group – which could be decided before hand or in consultation with other working group members) and what can take place during the implementation phase after Kyoto. For the latter, it would be important to define what the planning horizon for the financing strategy may be: are we looking at what can be done in the next 5 years or up to the deadline for the MDG (2005 for water efficiency plans and 2015 for water and sanitation services)?

### Proposed Topics to be discussed in the first working group meeting

The objective of the working group meeting would be:

- To discuss the EU Water Initiative financial strategy (as they have been set out in the working paper) and to formulate recommendations for focusing the initiative on key actions, to be turned into a work programme;

- To review the database figures on EU assistance to Africa and discus gaps/overlaps and possibilities for matching funds from other sectors (private and voluntary sectors);

- To identify the key financial constraints and ways of addressing them;

- To discuss the possibilities for monitoring progress against the objectives.

We would suggest that initial discussions take place during a one-day meeting in London in early January and that those topics could be discussed in detail, along the lines of what is proposed below.

#### 1. EU Initiative Financial Objectives

This discussion could be organised around Table 1 above summarising the key recommendations of the original paper. The objective would be to identify the items on which the Initiative should initially focus, apart from the database work that has already been identified as a priority. In particular, it would be important to identify the areas where the EUWI make a significant contribution and the topics where it should build on other initiatives through strategic partnerships. In particular, it should review the opportunity of setting up facilities for “Project Preparation” in the Africa region, potentially through strengthening the Africa Water Facility that is in the process of being set up.

#### 2. Analysis of Available Data

This session would build on the analysis of existing DAC data (through the database analysis to be completed by ERM) in order to draw the policy implications from this analysis:

- Where are the gaps/overlaps in aid flows to Africa in the water sector?

- How can aid be better coordinated in future?

- What data compilation mechanism should be in place? Should DAC data be exclusively relied upon or should other data gathering exercises be carried out?

#### 3. Identifying key financial constraints and leveraging private funds

There has been much debate about what the key constraints on financing may be, and what the key issues for access to finance are for water sector investments, particularly in Africa.  One statement commonly repeated is that “there is not a shortage of finance, it is a shortage of good projects”.  The working group would be asked to review in details the different stages of the project pipeline (from the identification of projects, to the implementation of necessary reforms and the proposed project) in order to identify where the main blockages are in terms of access to finance.

#### 4. Identify potential monitoring mechanisms

This discussion will focus on the sustainability of the EU Water Initiative and ways to monitor its outputs. This will partly depend on the time frame that has been identified for the implementation phase of the Initiative.

## Database compilation and analysis

The main objective of this exercise is to identify gaps and overlaps in the provision of EU official assistance to the water sector in particular regions, starting with Africa.

So far, data analysis has been built on OECD DAC data, as the response rate to the questionnaire has been relatively low. Further, the responses received yielded little differences from what is available through the DAC – often, questions that asked for different-type data were left blank. Given this experience, the DAC appears to be the best choice available for thorough, complete, and comparable data on EU official assistance flows around the world. The merits (and potential challenges) of using OECD DAC data are discussed in Annex A to this document.

The following spreadsheets have been compiled:

#### ODA Analysis by EU MS.xls

This spreadsheet tracks ODA resource flows (grants & loans) from EU member states to the following sectors between 1985-2000:

- Agricultural Water Resources

- River Development

- Waste Management/Disposal

- Water Resources Policy/Admin/Management

- Water Resources Protection

- Water Supply & Sanitation – Large Systems

- Water Supply & Sanitation – Small Systems

- Education & Training/WATSAN

It also tracks ODA resource flows (grants & loans) from each EU member state to individual African countries. ()

#### ODA Analysis by Allocation.xls

This spreadsheet tracks ODA resource flows (grants & loans) on a more macro level, looking at overall trends in grant and loan financing, and which African countries receive the most (and least) funding for each sector.

#### ODA Analysis African countries A-Z

This series of spreadsheets presents an analysis of EU aid flows by African country, 42 in total.  For reasons of size, it was more practical to separate the spreadsheets. ODA Analysis African countries all.xls presents a summary of the analysis for all African countries and initial attempts at drawing conclusions about potential gaps and overlaps. Note that in those files, the Water Poverty Index (as compiled by Keele University as part of a DFID-funded KAR research project) is used as a point of reference to compare the situation of African countries with respect to all aspects of access to water resources: resources, access, capacity, use and environment.

From an initial review of the data, it appears that it would be useful to concentrate on Sub-Saharan Africa, especially given that Mediterranean Africa will be dealt with as part of a separate regional sub-component.

# Annex A – Using DAC data for The EU Water initiative

In this Annex, some basic questions and answers about the DAC data are provided, along with some of the benefits and potential challenges for using the DAC database as a primary source of information.

## Methodology

### What types of data does the DAC capture?

The DAC data that is available (for the Africa Region) for analysis captures commitments from EU countries to African countries from 1985-2000. This data was provided to the EU Water Initiative by the DAC as a special query, as the DAC’s online database was unable to handle the parameters requested (as it is geared for smaller queries, and more general use). The database provided yields the following categories of information:

| - Year of disbursal | - Short Description (a further description of the activity) |
| --- | --- |
| - Donor Name | - Grant Element |
| - Donor Agency | - Amount |
| - Recipient Name (Country) | - Tied |
| - Date of Commitment | - Untied |
| - Flow Name (ODA Grants or ODA Loans) | - Partially Tied |
| - Purpose Name (by Allocation*) |  |

*Allocation parameters are: Agricultural Water Resources; River Development; Waste Management/Disposal; Water Resources Policy/Admin/Management; Water Protection; Water Supply & Sanitation – Large; Water Supply & Sanitation – Small; Water Supply & Sanitation; and Education & Training (WATSAN).

### Why does the DAC report commitments and not disbursals?

The DAC tries to collect information about both commitments and disbursements from its members, however, for the most part, countries report their commitments by sector, but not disbursements. ()  The reasoning for this is two-fold:

- Firstly, sectoral data are collected on a commitment basis because detailed information on the purpose of aid activities is readily available at that stage, and not at the time of disbursement (disbursement data that originate in donors’ accounting systems do not generally have that level of detail).

- Secondly, the accounting systems that track disbursements are not always directly linked to the Commitments Management Systems, which complicates efforts to match commitments with disbursements at a sectoral level.

### How does the DAC collect its data?

Each EU Member country reports about bilateral aid to the DAC directly, usually through their Ministry of Foreign Affairs. Reported ODA/OA flows do not include a country’s provision of core funding to multilateral institutions, such as the World Bank or the United Nations. The Ministry of Foreign Affairs for each country generally collects and aggregates statistics on different indicators from other ministries that are involved in the sector. For example, water issues may be covered under multiple ministries, such as agriculture, energy, environment, public services, and so on. Each country may have different mechanisms for reporting.

For the Commission of the European Communities, available DAC data covers grant commitments by the European Development Fund, but not those grants financed from the Commission budget, or loans through the European Investment Bank (EIB).

The DAC also collects data from multilateral donors, such as data on loans from the World Bank and other development banks (e.g. the IDB, the ADB, the AfDB, etc.). For the United Nations, the data cover the United Nations Children’s Fund (UNICEF) for 2000, and a significant proportion of aid activities of the United Nations Development Programme (UNDP) for 1999. No data are available yet on aid extended through other United Nations agencies.

NGO activities are captured through bilateral transactions within the DAC as part of general ODA/OA. However, it is not possible at this point in time to capture the percentage of flows within ODA Grants or ODA Loans to support NGOs, the private sector, or the public sector.

### How are projects categorised if they have multiple sectoral components (e.g., health & water)?

All projects that are placed under the “Water and Sanitation” sectoral allocation have this water and sanitation component as their main purpose. This implies some approximation as the data fails to capture aid to the water sector extended within multi-sectoral programmes (e.g., if a water or sanitation component comprises the lesser part of the project as a whole).

### Benefits & Challenges

Member States have referred us to the DAC as it captures their country’s funding to the water sector as a whole. The following table summarises the benefits and challenges from using the DAC database as a common reference. This should be used as a tool for further discussion with the Working Group.

Table 2.1	Benefits and Challenges of the DAC Database

| Benefits | Challenges |
| --- | --- |
| - Provides a single-source of data for all EU Member States, allowing for comparability and a consistent analysis. | - Does not provide information about projected funding (whether on a 1, 3, or 5 year cycle) – this data would still need to be collected if trying to identify gaps and overlaps with reference to future spending |
| - Captures spending on the water sector in nine sub-sectoral themes, facilitating general analysis. | - Some of the issues to discuss include how to categorise funding in light of sector-based funding, and the shift from projects to programme-level support. |
| - OECD requirements allow for the reporting of this data; political will to create a new system of reporting for the water sector may be unrealistic | - Does not capture projects where water is a minor component – this could become important under a strategy to increase funding for the water sector through other sectors, such as health & education. |
| - Provides similar data for multilateral and non-EU institutions, allowing further cross-analysis if necessary | - Using ODA Grants & ODA Loans as the basic parameters for types of financing may constrain ability to track the rise in incentive-based grant financing, leveraging of private sector funding, and so forth. |
| - DAC staff already working on the MDGs as it relates to tracking data – this could be a starting point to align the EU Water Initiative with the DAC, with a goal to build upon and track the Initiative’s progress. | - Sections for “Tied” “Untied” and “Partially Tied” need to be completed for a more thorough analysis. |

(?) Note that the analysis was only carried out for 13 out 15 EU member states. Greece and Norway are not included in the analysis.

(?) Note that some countries report disbursements because their data systems do not keep record of commitments. Within the EU, Belgium, Spain, and Portugal fall into this category. Belgium and Spain track disbursement for ODA Grants, while Portugal tracks disbursements.