Progress to date

EUWI IN GENERAL
	EUWI OBJECTIVES
	GENERAL 

	1 - Reinforce political commitment to action 
	

	2 - Promote better water governance arrangements. 
	* Set-up of inclusive EUWI Multistakeholder forum involving key water actors in the EU and in partner regions 

	3 - Improve co-ordination and co-operation in the way that water-related interventions are developed and implemented. 
	* Set-up of EUWI Steering Group to foster strategic discussions among EU donors to improve the efficiency of the EU’s annual €1.4 billion water assistance through increased synergies and complementarity between national programmes

* Set-up of an information platform for the EUWI at http://www.euwi.net 

	4 - Encourage regional and sub-regional co-operation on water management issues, using the integrated water resources management approach on a basin scale.
	

	5 - Catalyse additional funding, through the development of new, flexible and innovative funding mechanisms to attract new partners, and through supporting the establishment of the enabling environment for increased investment
	

	GENERAL
	


EUWI: REGIONAL COMPONENTS
	EUWI OBJECTIVES
	AFRICA
	EECCA
	MEDITERRANEAN
	LATIN AMERICA

	· Reinforce political commitment to action 
	WSS
	IWRM
	
	
	

	
	Signature of high level partnership on water supply and sanitation between the EU and Africa at WSSD 2002
	Signature of high level partnership on water supply and sanitation between the EU and EECCA at WSSD 2002
	Particular reference, in the recently adopted Mediterranean Strategy for SD (by the 10th Session of the MCSD), has been made to the promotion of the MED EUWI as means of achieving the MDGs and the JPoI as well as strengthening synergies with donors and with other regional cooperation frameworks in support of investment in the region.
The creation of more standard and operational linkages between the MED EUWI and the Euro-med Water Directors’ Forum is being explored and promoted.
	

	
	Launch of ‘country level dialogues’ inviting partner countries to devise political and financial strategies to reaching the MDGs and WSSD targets for water supply and sanitation
	
	
	Efforts are being made, with the support of partners (e.g. UNEP/GPA) and following requests by partner countries’ governments (e.g. Egypt, Lebanon) in order to launch soon the process of ‘country level dialogues’ in a limited number of country, at a first stage, involving all national and local stakeholders.
	

	Promote better water governance arrangements. 
	
	
	
	Launch of EUWI/Water Framework Directive Joint Process in 2004 to foster synergies between the two processes and share the WFD’s experience and expertise with partners
	

	Improve co-ordination and co-operation in the way that water-related interventions are developed and implemented. 
	Launch of ‘country level dialogues’ in partner countries to foster better coordination among donors under the responsibility of a lead EU donor
	
	
	A detailed Work Programme for 2005 has been launched and is being implemented with the support of interested partners, aiming at matching funds, improving coherence and coordination. 
	

	Encourage regional and sub-regional co-operation on water management issues, using the integrated water resources management approach on a basin scale.
	
	* €10M committed for integrated transboundary river basin management plans in 5 basins in Africa (Niger, Volta, Chad, Orange-Senqu and Victoria/Kagera)

* Active encouragement of and cooperation with regional organisation:  African Ministerial Council on Water (AMCOW) and NEPAD
	* €6M earmarked for transboundary river management (including Tobol and Irthys)

* Active encouragement of and cooperation with regional organisations : EECCA Environment Strategy process
	* Active encouragement of and cooperation with regional organisations: North African Ministerial Council on Water (NAMCOW)

* Stronger operational links are being developed with other going regional initiatives e.g. MCSD, Barcelona Process, Euro-Med WDF etc. 
* Implementation of specific activities at sub-regional level is on-going, e.g. IWRM status assessment in N.African countries, Capacity building on transboundary water management in S.E. Europe/Balkans.  
	

	Catalyse additional funding, through the development of new, flexible and innovative funding mechanisms to attract new partners, and through supporting the establishment of the enabling environment for increased investment
	* Launch of ACP-EU Water Facility (worth up to €500 million in a first phase) in 2004 to attract funding from additional sources


	* €35M earmarked for the EUWI in the EECCA region as part of the TACIS Regional Programmes 2004-06 – including a Water Investment Support Facility to attract funding from IFIs


	* The full implementation of the 2005 WP requires the allocation of appr. €2.235 M, of which €610 K are already secured, including financial support provided by the lead country mainly for horizontal and administrative activities under the MED EUWI. Secured and/or tentative funding are provided by individual donors (organisations and countries) with a particular interest in the implementation of specific actions under the 2005 WP. 

* The funding of a project proposal (of an overall budget of appr. €2.37M) entitled ”Achieving the MDGs/WSSD Targets Related to WSS in the SE Med: Agreeing on National Roadmaps” and submitted to AIDCO is currently under negotiation. 
	

	GENERAL
	
	
	
	


EUWI: CROSS-CUTTING COMPONENTS
	EUWI OBJECTIVES
	FINANCE
	RESEARCH
	MONITORING/REPORTING

	Reinforce political commitment to action 
	
	
	

	Promote better water governance arrangements. 
	
	
	

	Improve co-ordination and co-operation in the way that water-related interventions are developed and implemented. 
	
	* Set-up an ERA-Net
 for international water research policy coordination among EU member states

* Set-up of a complementary website for research at http://europa.eu.int/comm/research/water-initiative with a searchable project database
	

	Encourage regional and sub-regional co-operation on water management issues, using the integrated water resources management approach on a basin scale.
	
	* 6th Research Framework Programme basin twinning projects and several other international S&T cooperation in support of IWRM in Africa, Asia, EECCA, Latin America and the  Mediterranean in 5th and 6th Research FPs

* Review of progress with IWRM based on some 100 international research collaborations in 2005 to learn lessons and improve building on identified strengths
	

	Catalyse additional funding, through the development of new, flexible and innovative funding mechanisms to attract new partners, and through supporting the establishment of the enabling environment for increased investment
	
	* Insertion of an explicit commitment to the EUWI into the 6th Research Framework Programme since 2003 leading to more than 50 new international collaborative research projects with substantial mobilisation of intellectual and financial resources for contributing to problem solving.
	

	GENERAL
	
	
	


� ERA = European Research Area





