EUWI Annual Report

          2007

[image: image1.png]EUWI

EU WATER INITIATIVE




ANNUAL REPORT 2007
Based on 2006 data
SUMMARY
The EUWI is a political initiative which seeks to assist partner countries in the development and implementation of policies, strategies and priorities for the water and sanitation sector with which donors could align and support, so that existing resources will be more effectively utilised and new resources will be attracted to the sector to meet the specific requirements of individual developing countries and river basin organisations.  The EUWI has five specific objectives: (i) the reinforcement of political commitment towards action and innovation oriented partnership; (ii) the promotion of improved water governance, capacity building and awareness: (iii) improved efficiency and effectiveness of water management through multi-stakeholder dialogue and coordination; (iv) strengthened co-operation through promoting river basin approaches in national and transboundary waters; and (v) identification of additional financial resources and mechanisms to ensure sustainable financing.
The EUWI comprises four regional components (for Africa, EECCA, Mediterranean and Latin America) and three cross-cutting components (covering research, finance and monitoring and reporting).  The Working Group work plans are included in Annex 1 and progress of each component is summarised in the following paragraphs.  This Annual Report has been prepared using a methodology developed during 2005 and 2006 to monitor the progress of each EUWI component against these objectives using 24 indicators.  Results are presented in Annex 2.  This methodology is still work in progress and further work is still needed to adapt and simplify the methodology to be user-friendly.

The Africa Component has focused on reinforcing a good dialogue between the African Ministerial Council on Water Technical Advisory Committee (AMCOW-TAC) and the EU on the African –EU Strategic Partnership on Water Affairs and Sanitation that was signed by Heads of State in 2002. To this effect, several meetings were held with the African counter parts, as well as within the EU Member States to define a new strategy for the Africa Working Group and to define an activities work plan for 2006-2008. By the end of 2006, the new strategy and work plan were ready in draft.  In addition, good progress has been maintained in developing multi-stakeholder water policy dialogues in Ethiopia, Congo Brazzaville and Central African Republic. 
The EECCA Component has developed and approved a work program to 2015 and annual work programs.  The organizational set-up of the initiative is operational, and National Policy Dialogues have been initiated in Moldova and Armenia.  These national Policy Dialogues have become the main operational instrument within the EUWI-EECCA Component.  They appear to be a good process to foster IWRM and WSS reforms in EECCA countries. The definition of priorities and action plans through a participatory process will allow tailoring the mechanism to needs and conditions in the different countries, ensuring a sustainable step-by-step implementation. High interest has been expressed by EECCA countries in the process, suggesting good prospects for further progress.
The Mediterranean Component has become a well established platform for the launch, implementation and debate of a host of water-related programmes linked to the region. In parallel, the WFD/EUWI Joint Process was launched aiming at developing synergies and to promote exchange of experiences from implementation of the Water Framework Directive and contribute to the development of good water management practices in a region neighbouring the EU. The Working Group is also promoting country dialogues with partner countries. The first had a promising start in Lebanon in November 2005 but was brought to a halt by the war in July 2006.  A dialogue has started in Egypt, with the involvement of the OECD to cover financial aspects. The inclusion of a third country is currently under consideration.
The Latin America Component has focussed in 2006/2007 on reinforcing political commitment to effectively implement the EUWI in Latin America.  The "Brussels Declaration" on the Component was agreed following a meeting held in the European Parliament in June 2006 and attended by a number of Latin American Ministers and General Directorates.  The Brussels Declaration was also endorsed at a Ministers Forum held in Argentina.  The Official Declarations of the Forum of Iberoamerican Ministers of Environment, held in Buenos Aires in September 2006 and in San Salvador in June 2007, make specific reference to the EUWI, as well as recommendations on how to improve its performance. Specific actions in the water sector have also been undertaken.  Five countries in South and Central America have indicated interest in starting country dialogues and preparations are ongoing to establish these.  Eight hundred thousand euros have been assigned to transboundary water resources in Peru and Bolivia.  Two regional Programs are in progress: one in Andean Countries, with the support of the Andean Community, and another one in Central America, with the support of the Integration System for Central America. 

The Finance Working Group has continued its support of country level work on financing strategies for Water Supply and Sanitation in Ethiopia, Mozambique, and Moldova. In addition, several non-specific country contributions were carried out: the working group commissioned two documents: “Options for the extension of the ACP-EU Water Facility under EDF 10” and “Financing Water Infrastructure and Services: An Introductory Guide for Practitioners in Developing Countries”; co-financed a series of workshops on water sector finance with Global Water and held a technical meeting jointly with OECD and the Water & Sanitation Programme on “Alternative tools & methodologies to support policy dialogue on finance strategy for water supply & sanitation”.
The Research Component, through the European Commission Directorate for Research, has financed several new projects with relevance to the EUWI under the European Union’s Sixth Framework Programme.  In addition, the new 7th Framework Programme (FP7) has been prepared, and the first FP7 call for proposals was published at the end of 2006. Several research topics that were opened under the "Environment" Theme have a high relevance to the EUWI. Selected projects are expected to start during the late phases of 2007.  The main achievement of the Research Component is the setting up of the EUWI-ERA-NET for coordination of research programmes at EU Member States level. It is a consortium of ministries, funding agencies and national research authorities from European countries. The contract was finalised in 2006 and is aimed at establishing a framework for the coordination of EU member state research programmes related to water issues in developing countries. 
The Monitoring/Reporting Working Group finalised a methodology for the Monitoring of the EUWI.  A first Monitoring Report was presented to the Multi-Stakeholder Forum in Stockholm.   No further work has been undertaken by the Working Group since then.

Looking ahead, an independent review of the EUWI, jointly funded by Germany and the UK, was commissioned in November 2006 to make recommendations to the EUWI Steering Group on changes to the organizational structure, working methods, and overall strategy that will lead to more effective implementation of the EUWI at regional level.  The results of this Review and reform of the EUWI should follow in 2007.  
List of Abbreviations and Acronyms
	ACP
	Africa, Caribbean and the Pacific 

	AMCOW
	African Ministers’ Council for Water

	CD
	Country Dialogue

	CSO
	Civil Society Organisation

	DAC
	Development Assistance Committee of the OECD

	DCI
	Development Cooperation Instrument

	DFID
	Department for International Development (UK)

	EC
	European Commission

	EDF
	European Development Fund (for EC support to the ACP countries)

	EECCA
	Eastern Europe, the Caucasus and Central Asia (component of the EUWI)

	ENPI
	European Neighbourhood & Partnership Instrument

	EU
	European Union

	EUWF
	ACP-EU Water Facility

	EUWI
	European Union Water Initiative

	GTZ
	Deutsche Gesellschaft für Technische Zusammenarbeit GmbH (German society for technical cooperation)

	GWP
	Global Water Partnership

	IWRM
	Integrated Water Resources Management

	LA
	Latin America (component of the EUWI)

	MDG
	Millennium Development Goal

	MED
	Mediterranean (component of the EUWI)

	MS
	Member State (of the EU)

	MSF
	Multi-stakeholder Forum

	NGO
	Non-Governmental Organisation

	NIS
	New Independent States

	ODA
	Official Development Assistance

	OECD
	Organisation for Economic Co-operation and Development

	PRSP
	Poverty Reduction Strategy Paper

	SG
	Steering Group

	ToR
	Terms of Reference

	UN
	United Nations

	WFD
	Water Framework Directive (EU)

	WG
	Working Group

	WPDF
	Water Policy Dialogue Forum

	WPIEI
	Working Party on the International Environment Issues

	WSP
	Water and Sanitation Partnership

	WSSD
	World Summit for Sustainable Development


1. BACKGROUND - EU WATER INITIATIVE
1.1. Global objective

Clean drinking water and good sanitation facilities are largely taken for granted in the European Union. However, much of the developing world is not so fortunate. At the World Summit on Sustainable Development (WSSD) held in Johannesburg in September 2002, the EU launched a Water Initiative. The EU Water Initiative (EUWI) is designed as a catalyst and a foundation on which future action can be built to contribute to meeting the Millennium Development Goals (MDGs) for drinking water and sanitation, within the context of an integrated approach to water resources management. The EUWI is a contribution of the EU to achieving the water-related MDGs and targets agreed at the 2002 WSSD
:
· To halve by 2015 the proportion of people without sustainable access to safe drinking water and basic sanitation
· To establish national water resource management and efficiency plans by 2005

The horizon of the EUWI is 2015.
1.2. EUWI Objectives

The EUWI is a political initiative and not a financial instrument to deliver official development assistance (ODA).  It seeks to assist partner countries in the development and implementation of policies, strategies and priorities for the water and sanitation sector with which donors could align and support, so that existing resources will be more effectively utilised and new resources will be attracted to the sector to meet the specific requirements of individual developing countries and river basin organisations.  The EUWI has five specific objectives: 

· The reinforcement of political commitment towards action and innovation oriented partnership

· The promotion of improved water governance, capacity building and awareness

· Improved efficiency and effectiveness of water management through multi-stakeholder dialogue and coordination

· Strengthened co-operation through promoting river basin approaches in national and transboundary waters

· Identification of additional financial resources and mechanisms to ensure sustainable financing
1.3. EUWI Organisation and Responsibilities

The organisation of the EUWI has been developed over a number of years since its launch in 2002.

2002 - 2003: Design phase; Multistakeholder groups set up

A great deal of attention was paid over the first two years of the EUWI to setting in place the mechanisms that will ensure delivery.  Some important early results in reaching the EUWI Objectives were also achieved.
2004: Set up of an organisational structure including a Steering Group and a Secretariat.

The EUWI Organisational Framework was agreed.  The EUWI website was launched during the World Water Week in Stockholm and a code of conduct for the EUWI was endorsed by the Steering Group.

2005: Review of a strategy for the EUWI

A methodology for the monitoring of the EUWI was developed. 

2006:Review of the EUWI

The current Organisation Framework for the EUWI was agreed in 2004.  After 3 years, there is a need to clarify, rationalise and streamline the EUWI's organisational arrangements to reduce the institutional burden and to improve communication.  An independent review of the EUWI, jointly funded by Germany and the UK, was commissioned in November 2006 to make recommendations to the EUWI Steering Group on changes to the organizational structure, working methods, and overall strategy that will lead to more effective implementation of the EUWI at regional level.  The results of this Review and reform of the EUWI should follow in 2007.  
The current Organisation Framework is described in the following paragraphs.
The EUWI Steering Group is charged with guiding the operational delivery of the strategic objectives and annual work programme of the Initiative.  The Steering Group comprises representatives from EU Member States, Non Government Organisations (NGOs), Water Operators, Local Government, and Development Partners (eg African Ministerial Council on Water Technical Advisory Committee).  The EUWI Steering Group: 

· Agrees on the strategic orientations of the Initiative, corresponding objectives and priorities, and relevant annual work programme of the EUWI. 

· Outlines the priorities for the following year’s annual work programme based on the planned contributions of the different partners.

· Ensures delivery on the strategic objectives and annual work programme of the EUWI agreed upon. 

· Ensures co-ordination between the different EUWI components

· Takes practical decisions about the operating of the EUWI with the assistance of the Secretariat

· In line with the partnership approach of the EUWI, regularly consults with and seeks expert opinion of a wider stakeholder view through the Multi Stakeholder Forum (MSF).
The SG is assisted in this task by the Secretariat: the latter carries out all necessary preparatory work and oversees the implementation of the decisions of the Steering Group.  The Secretariat comprises representatives from the European Commission (DEV, ENV, RTD, RELEX, AIDCO) and is co-chaired by DEV and ENV. 
Decisions relating to the practical development of the Initiative at regional level and on cross-cutting issues lie with the Working Groups.

Regional Working Groups are in charge of the implementation of the regional components of EUWI (Sub-Saharan Africa, EECCA, Mediterranean and Latin America) to:

· Design and manage the regional/thematic component of the EUWI (action programmes and financial strategy) 

· Identify priorities for action – access to water supply and sanitation in the framework of integrated water resources management

· Offer a platform for dialogue and for the co-ordination of the work of various partners and enable links between stakeholders (partners’ countries’ governments, local authorities, private sector and civil society etc). 

· Build trust among diverse stakeholders to enable better coordinated action at local, sub-regional and regional levels

· Report to the MSF and the EUWI Steering Group.
Cross-cutting Working Groups address in a co-ordinated manner (e.g. involving various partners) and in close co-ordination with the regional/thematic components, specific cross-cutting issues essential to the development of the EUWI – Finance, Research and Monitoring.
The Multi-Stakeholder Forum (MSF) is an advisory body to the EUWI to: 

· Contribute advice and recommendations to the EUWI SG on the annual work programme of the Initiative and on all other aspects of the development of the Initiative

· Review the implementation of the annual work programme on the basis of the EUWI Steering Group’s annual report and of regular newsletters

· Disseminate information on the EUWI and raise support for activities emanating from Working Groups to partners in developing countries; and serve as a platform to sensitise and attract potential new parties 
1.4. Purpose and Scope of Annual Report

The EUWI established a working group, led by Italy, on Monitoring and Reporting to develop a monitoring methodology for the EUWI.  The methodology was presented in a handbook "Designing and implementing a Monitoring and Reporting system for the EU Water Initiative", finalised in August 2006, by IPALMO.  The first assessment report of the EUWI, based on the very first steps of the implementation of this methodology, was prepared in 2006 to report on EUWI activities in 2005.
This Annual Report has been prepared using the same methodology.  This methodology should be considered as work in progress. Further work is still needed to adapt and simplify the methodology to be user-friendly.
The Annual Report is based mainly on monitoring the progress of each EUWI component against 24 indicators. There has been little work done on improving and adapting the indicators by the working groups since last year's assessment report, and in the absence of working group activity in this area, the Monitoring Working and Reporting Group has not undertaken further work.
2. REPORT ON ACTIVITIES
The activities and progress made by each of the four Regional Working Groups and by the Cross-cutting Working Groups is reported in the following sections.  The EUWI 2006 Work programme, by Working Group, is presented in Annex 1.  Progress measured by each Working Group against an agreed set of indicators is presented in Annex 2.

All these reports and accompanying information have been compiled from information provided by each of the Working Groups.

2.1. AFRICA 
2.1.1. Organisation of the component:

Lead country: Germany (with support from The Netherlands, France and the EC) together with AMCOW

2006 Budget:

In 2006, the two former separate Working Groups were merged in the Africa Working Group. Budgets made available: 170,000€ from Germany, for the functioning of the Africa Working Group support group. 

2.1.2. Baseline situation 2002 (data for Sub-Saharan Africa)

Partner countries covered / populations: 


49 countries / 685 millions

Percentage of population in 2002 with access to:

Improved drinking water sources:



58%

Improved sanitation:





36%

Number of transboundary basins
:



53

2.1.3. Significant Activities in 2006
The year 2006 was very much focused on reinforcing a good dialogue between the African Ministerial Council on Water Technical Advisory Committee (AMCOW-TAC) and the EU on the African –EU Strategic Partnership on Water Affairs and Sanitation that was signed by Heads of State in 2002. To this effect, several meetings were held with the African counter parts, as well as within the EU Member States to define a new strategy for the Africa Working Group and to define an activities work plan 2006-2008. By the end of 2006, the new strategy and work plan were ready in draft.

The discussions on the new strategy and the related work plan for 2006-2008 had to be concluded before financing for the activities could be secured. A funding proposal to the Water Facility was prepared in 2006, related to the new strategy, but only in spring 2007 could this be submitted. This all resulted in very few concrete activities of the Africa Working Group in 2006. 

The main activity in 2006 was the re-design of the strategy for the Africa Working Group (composed of the 2 former Working Groups on IWRM and WSS), in close consultation with the EU Member States and the Commission on the one hand and with the AMCOW-TAC on the other hand.

In February 2006 (in Entebbe/ Uganda), AMCOW and the EU (Members States and Commission) reviewed the African Component in view of past achievements. The results are documented in the Entebbe Communiqué.  In May, the results of the Entebbe meeting were discussed in a meeting of the African Working Group in Brussels and a work plan was drafted. 

In May 2006, the EU Directors of Water for Development Cooperation discussed the way forward for the Africa Working Group.  The meeting took into account the results of the Entebbe review and the critical issues raised by the WaterAid and Tearfund report of December 2005. Conclusions and recommendations of this meeting resulted in an EU proposal for a new strategy for the Africa Working Group. Key elements of this proposal are close alignment with the Africa EU Infrastructure Partnership, the creation of a Water Policy Dialogue Forum for strategic water sector dialogues between Europe and Africa and adopting a more selective approach to country dialogues based on strong ownership and performance; better alignment with operational programming for aid from EU MS and/or EC.   Subsequently, the EU Directors of Water for Development Cooperation discussed key operational elements of the Water Policy Dialogue Forum. A concept note was developed. 

The EU proposal was shared with the Africa Working Group in August as part of an informal African Working Group meeting during the 2006 Stockholm Water Week. The EU proposal was under discussion with AMCOW at the end of 2006 (and was agreed in 2007).
Based on the EU proposal and the concept note a funding proposal has been prepared for presentation to the ACP-EU EU Water Facility. There now exists a stronger ownership of the work programme and a firm basis for funding the activities of the Working Group, with good prospects for real progress in 2007 and beyond.
Through the Africa Working Group, Dialogues have been initiated in some countries aiming to assist partner countries in the development and implementation of policies, strategies and priorities for the water and sanitation sector. However there has been mixed success in developing these Dialogues. A highly successful process was launched in Ethiopia last year through the efforts of the Ethiopian Government, Italy, UK and other donors.  The Commission has been promoting such Dialogue in Congo Brazzaville and in the Central African Republic. A Consultant has been engaged for the past 18 months on bringing together the relevant stakeholders and catalysing the political will for such dialogue, with much success. The first Congo Brazzaville National Dialogue was held in mid-June 2007, whilst that for Central African Republic is scheduled for July 2007.
As part of the development of a new strategy, the Africa Working Group has determined that there should be a more selective approach to Country Dialogues, and to launch an evaluation of those Dialogues that have been initiated through earlier activities.  This evaluation forms part of the 2007 Work Plan.
2.2. EECCA 
2.2.1. Organisation of the component:

Lead country: European Commission
Denmark led the work on the EECCA component of the EU Water Initiative from its launch until October 2004. From November 2004 onwards, the European Commission has been the chair, keeping momentum of the Initiative. The European Commission will continue to chair until the end of 2007. Under the European Commission’s chairmanship, a work programme for EUWI-EECCA Component and principles for establishing National Policy Dialogues have been prepared and agreed upon.
 

2005 Budget:  294 700€ were dedicated to the functioning of the component, covered by the European Commission.
2.2.2. Baseline situation 2002
Partner countries covered / populations: 


12 countries / 281 million

Percentage of population in 2002 with access to:

Improved drinking water sources:



92%

Improved sanitation:





83%

Number of transboundary basins:



42

2.2.3. Significant Activities in 2006

Each year the EUWI-EECCA Component Working Group approves an annual work program for the next year. The current Annual Work Program 2007 was approved at the 8th meeting of EUWI-EECCA Component Working Group held in Bonn, Germany, in November 2006. It highlights the following major activities to be carried out in 2007:
· Preparations for launch of additional National Policy Dialogues in EECCA countries (preparatory meeting in Ukraine)

· Two Working Group meetings 

· Joint process with the EU Water Framework Directive

· EU-Central Asia Joint Expert Group meetings

· Monitoring of progress of the EUWI-EECCA component as part of the EUWI progress report

· Reinforcing the communication with the EUWI-Financing group, Water Investment Support Facility and IFI´s.

· 6th Ministerial Meeting “Environment for Europe” in Belgrade October, 2007.

· Preparations for hand-over to a new chair of EUWI-EECCA from 2008.

A work program of the EUWI-EECCA Component till 2015 and annual work programs have been approved, an organizational set-up of the initiative is operational, and National Policy Dialogues have been initiated in Moldova and Armenia and has become the main operational instrument within the EUWI-EECCA Component. 

National Policy Dialogues

1. National Policy Dialogues have been developed as the main operational instrument to implement the work program of the EUWI-EECCA Component. The overall objectives of National Policy Dialogues are to initiate country-specific activities regarding WSS and IWRM to improve regulatory and administrative frameworks, help setting country priorities, and identify projects and develop capacity in the EECCA region through a dialogue that, among others, involves public authorities and representatives of the civil society. Thereby National Policy Dialogues contribute to the development of road maps for achieving the water-related MDGs and IWRM targets. 

2. As an element of the National Policy Dialogues, “policy packages” will be developed in the relevant EECCA countries on the basis of country-specific designed joint activities, including those mentioned under the previous paragraph.  These activities will pay particular attention to policy reforms towards sustainable water management, including conservation of the environment, water as a polluted natural resource, strengthening regulatory services, and capacity building. The final outputs of the National Policy Dialogues are implemented “policy packages” addressing one or more of the above-mentioned issues. 

National Policy Dialogues in Moldova and Armenia

3. In 2006, Moldova formally expressed its interest in the NDP and its willingness to start the National Policy Dialogue process as soon as possible. On 26-27 September 2006, representatives of the European Commission, UNECE, OECD and the EUWI-EECCA Component’s Technical Secretariat visited Moldova and agreed with Government authorities and other potential partners on how the request of Moldova to initiate the National Policy Dialogue Process could be best met. 

4. A National Policy Dialogue was also initiated in Armenia early December 2006. Europe Ministerial Conference will be ensured by the institutions engaged in the National Policy Dialogue.
2.2.4. Prospects

A continued need for a partnership between EU and EECCA countries

5. The MDG´s on water supply and sanitation aims to reduce by half the number of people without sustainable access to safe drinking water and basic sanitation by 2015, using 1990 as the base line year. While EECCA countries since the Soviet time have a fairly high coverage of water supply and sanitation in urban areas the coverage in rural areas are generally low. In EECCA there is no baseline against which progress can be measured since population data are missing for 1990. Further a number of studies indicate that urban water supply and sanitation infrastructure has significantly degraded and that while infrastructure exists, if may not be able without significant rehabilitation to provide the safe drinking water and basic sanitation as expected in the MDG declarations. As such there is a continued need for rehabilitation of existing infrastructure, new infrastructure in particular in rural areas and for identifying a sustainable financing of this. 
6.  Since 2003 progress most EECCA countries have embarked on reform processes in the water sector. National Water Policies and water legislation has been revised introducing stakeholder participation, polluter and user pays principles, development of bodies for cross-sector participation and river basin management and increasing the institutional and human capacities for water management. Most of reform processes in the water sector are introducing the principles of Integrated Water Resources Management and there is an increased interest in EECCA countries on the principles and management approaches of the EU Water Framework directive. There is a continued need for a long term partnership between EU and EECCA countries to support the implementation of the water reform process in EECCA countries.
7. EU Commission and EU Member States provide Official Development Assistance and other official flows both to water supply and sanitation and IWRM in EECCA.  The links that are promoted between EECCA EUWI and the European Neighbourhood Policy are of key importance to ensuring activities are carried out in an effective and coherent manner, and avoiding overlaps.
8. The EUWI-EECCA and in particular the National Policy Dialogues appear to be an appropriate process to foster IWRM and WSS reforms in EECCA countries. The definition of priorities and action plans through a participatory process will allow tailoring the mechanism to needs and conditions in the different countries, ensuring a sustainable step-by-step implementation. The high interest expressed by EECCA countries proves that the EUWI-EECCA Component is on the right track. 

2.3. MEDITERRANEAN 
2.3.1. Organisation of the component:

Lead country:
Greece supported by a MED EUWI Secretariat under GWP-Mediterranean. The Euro-Mediterranean and South-eastern Europe Water Directors’ Forum provides political and institutional support and serves as the institutional platform for the implementation of MED EUWI.
Summary of 2006 work programme:

The detailed Work Programme for the Component for 2006 was compiled and agreed by the MED EUWI Working Group. The WP for 2007 was prepared and was agreed by the Forum of the Water Directors of the Euro-Mediterranean and South-eastern European Countries (Athens, 6-7 November 2006). Both annual Work Programmes have been built upon input and suggestions by Mediterranean partners including partner countries, regional networks of water stakeholders and cooperating international and regional organizations and IFIs. 

Both Work Programmes aim at improving coherence and coordination and matching necessary funds. The 2006 Work Programme focused on seven Activities at the country and regional levels. Implementation of the 2006 Work Programme relied on support and funding provided by individual donors (countries and organisations) with a particular focus on the implementation of concrete actions. In this context, important financial support was provided through the MEDA Water Programme, at the end of 2006, and by the government of Greece to cover “horizontal” activities under the MED EUWI.

2006 Budget:

The required budget as initially estimated for the full implementation of the WP 2006 was 1,070,000 Euro. Due to the late (November 2006) launching of the financial support to MED EUWI under the MEDA Water Programme, budget finally available and, therefore, related expenses realised in 2006 reached around 450,000 Euro. This also resulted in the required rescheduling of some selected activities that were initially planned to be conducted in 2006. 

2.3.2. Baseline situation 2002

Partner countries covered / populations: 


18 countries, 317 million

Percentage of population in 2002 with access to:

Improved drinking water sources:



90%

Improved sanitation:




73%

Number of transboundary basins:



29

2.3.3. Significant Activities in 2006

The Country Dialogue in Egypt was launched on 22 November 2006, in Cairo, following the official request by the Egyptian Ministry of Water Resources and Irrigation. Having emphasis on financing strategies for water supply and sanitation within the integrated water resources management framework, the Ministry of Housing, Utilities and Local Communities also greatly supports the Dialogue. A Steering Group for the conduction of the Dialogue is under formation, and will be chaired by the Holding Company for Water and Wastewater of Egypt. The Dialogue is expected to greatly assist Egypt to prepare and complement the new Egyptian Master Plan for Water and Wastewater and the new Rural Sanitation Strategy, therefore national interest for the Dialogue is very increased. A wide range of stakeholders is involved in the process apart from only government agencies, e.g. the Egyptian Water Partnership and the Arab Office for Environment and Development. Donors are systematically engaged through their country Donor Assistance Group but also through bilateral coordination meetings. The assistance by the EC Delegation in Egypt has been particularly important; the EC has recently launched a programme of 80 mEuro for budget support to the water sector reform in Egypt and the Dialogue coordinates closely with this activity. 

The Country Dialogue in Lebanon has been suspended due to the summer 2006 events. Effort was made to follow up with background work, however without implementing in-country activities. Close contact and collaboration with the Ministry of Energy and Water of Lebanon is however continuing and on-going aiming to reshape the Dialogue process so as to best fit new emerging challenges and needs and to link it further to the reconstruction process. 

Concrete activities (e.g. preparation of thematic workshops) on promoting IWRM have been explored and promoted with Libya, through the General Water Authority. The possibilities for the launching of one more Country Dialogue (possibly Syria) are also currently under consideration.

A Seminar on the Status of National IWRM Planning for the five North African countries, i.e. Algeria, Egypt, Libya, Morocco, Tunisia as well as Mauritania, was organised on 24-25 January 2006, in Rabat, by the government of Morocco, GWP-Med, UCC-Water and the African Development Bank that was the main supporter of the event, with more than 220 participants from 17 countries. Country reports were presented, debated and conclusions on challenges, gaps and needs were drawn while the Rabat Declaration on National IWRM Planning in North Africa was endorsed and will be followed up with further activities at the country level. The main outcomes of the event were presented at the Mexico 4th World Water Forum. 

Capacity building activities (assessment, coordination meetings, e-dialogue, workshops) on transboundary lakes management in Southeastern Europe were implemented within the Petersberg Phase II / Athens Declaration Process and GEF IW:LEARN. Among key events, the Workshop on Shared Lakes Management was organized on 12-14 October 2006, in Ohrid Lake, and attended by about 70 targeted participants. Results will be further followed up within the Petersberg Phase II / Athens Declaration Process also in view of the upcoming 6th ‘Environment for Europe’ Conference to take place in Belgrade (Oct. 2007). 

The Conference of the Water Directors of the Euro-Mediterranean and Southeastern European Countries for 2006 was organised on 5-6 November, in Athens and attended by more than 100 representatives from Mediterranean partner countries and regional stakeholders. It was the first time that the Water Directors reviewed and discussed a wide range of regional water processes, initiatives and programmes and provided concrete recommendations for follow up actions, thus highlighting the need for further coordination and creation of strong synergies among them, i.e. the MED EUWI, MED EUWI/WFD Joint Process, European Neighborhood Policy, Horizon 2020 Initiative, Mediterranean Strategy for Sustainable Development, EMWIS, MEDA-Water Programme, European Marine Strategy, GEF Strategic Partnership for the Mediterranean and the African Water Facility. Recommendations are been followed up in 2007.

The link established between the Water Directors Forum (6-7 November 2006) and the 3rd Euro-Mediterranean Ministerial Conference on Environment that followed (20 November 06) that took note and made reference to the outcomes of the Forum, provided visibility to MED EUWI and assisted in further raising political commitment and promoting operational links, particularly with the Horizon 2020 Initiative as well as the European Neighbourhood Policy.

Work of the three Working Groups of the Joint Process between MED EUWI and the EU Water Framework Directive continued, and more specifically on Groundwater Resources Management, Water Scarcity and Agriculture. The first phase of the MED EUWI/ WFD JP was concluded in late 2006 and the reports from the 3 abovementioned Working Groups were submitted, discussed and reviewed. The second phase of the MED EUWI/WFD JP will start in 2007. During the Euro-Mediterranean Water Directors’ Forum Conference that took place in Nov. 2006, is was decided that three more new Working Groups will be launched for the JP’s second phase apart from the existing 3 ones of the JP’s first phase that will continue to be operational. The new Groups to launch activities in 2007 are on Shared Water Resources Management, Waste water reuse and on Water Monitoring. These 6 WORKING GROUPs will pursue further activities in close collaboration with partner countries in 2007. In addition, pilot activities were implemented with a first Mediterranean pilot basin set up in Morocco (Sebou basin).
-An important funding of the MED EUWI Activities was agreed, in late 2005, by the EC (including AidCo, DG Environment and the Amman Delegation) for 2 years, and was actually launched in November 2006. This support comes through the Regional Monitoring and Support Unit’s Budget for the MEDA-Water programme and will rise to 1,5 mEuro, to cover a series of regional and national activities in the Mediterranean on water, with emphasis on the MED EUWI activities and in particular that Country Dialogues. 

Research collaborations continued through specific funding frameworks such as the EC's RTD 'INCO Programme', which are complementary to the MEDA Water Programme and have succeed in mobilising a large number of competences across the spectrum of research, government, private sector, NGOs, farmers' associations, etc. from all sides of the Mediterranean.
Analysis of the 2006 performance:

Following initial difficulties in securing funding mostly for country level activities, progress achieved for the MED EUWI in 2006 was mainly related to regional and sub-regional events and the finalization of arrangements for the MEDA Water Programme financial support. The latter allowed for the immediate launching of the second Country Dialogue in Egypt and the initiation of discussions with more countries. With visibility already raised, demand by partner countries is constantly increasing, signalling further interest on MED EUWI’s scope and type of activities. However, it is recognised that concrete results of MED EUWI intervention will become even more visible only in the medium term, in the coming years. Of key importance are the links that are promoted between MED EUWI and the European Neighborhood Policy as well as the Horizon 2020, both for promoting the political agenda on water in the Mediterranean. At the same time, transboundary waters remain a priority for MED EUWI and, in addition to activities already under implementation in Southeastern Europe, the agenda is envisaged to open also in the South and East Mediterranean.

Priority actions foreseen in 2007 include: 

- The implementation of the Country Dialogue in Egypt will continue in a systematic way.

- The Country Dialogue process in Lebanon will be revitalized, eventually focussing on strengthening links between the reconstruction process and the Lebanon national water strategy that should be reviewed and updated.

- The interest of one more country to engage in MED EUWI Country Dialogue activities will be explored (possibly Syria) and activity may emerge. 

- Activities related to the IWRM Dialogue in Libya will be launched, linked also to the Rabat Declaration on National IWRM Planning in North Africa countries. Emphasis would be on promoting institutional settings to assist the IWRM process and sharing of experiences with other countries in the region.

- The annual Conference of the Euro-Mediterranean and Southeastern European Countries will be organized in December 2007 possibly in Egypt, providing guidance to major regional water-related policies, programmes and initiatives and serving as a stepping stone for the preparation of the envisaged “Euro-Mediterranean Ministerial Conference on Water” to take place during or after the second half of 2008.

- Targeted capacity building workshops and assessments on issues of transboundary water resources management will continue in Southeastern Europe, linked with the Petersberg Phase II / Athens Declaration Process. Emphasis will be on transboundary groundwater resources. The organisation of a side event on transboundary water management at the 6th EfE Ministerial Conference to take place in Belgrade (Oct. 2007) is also being considered.

- Support of activities of the 5 Working Groups and pilot basins of the Joint Process linking the MED EUWI and the Water Framework Directive will continue. 

- Collaboration with the Horizon 2020 and the European Neighborhood Policy are expected to be further concretized.

- Collaboration with the GEF Strategic Partnership for the Mediterranean Large Marine Ecosystems is secured, when this will be launched.

2.4. LATIN AMERICA
2.4.1. Organisation of the component:

Lead country:
Spain and Portugal together with Mexico

2007 Budget:
3.632.600 €
2.4.2. Baseline situation 2002

Partner countries covered / populations: 


19 countries, 535 million

Percentage of population in 2002 with access to:
Improved drinking water sources:



89%

Improved sanitation:





75%

Number of transboundary basins:



63
2.4.3. Significant Activities in 2006

Being the EUWI a political Initiative, the main focus in 2006/2007 has been on reinforcing political commitment to effectively implement the EUWI in Latin America. To that end:

· A meeting was held at the European Parliament in June 2006, which was attended by a significant number of Latin American Ministers and General Directorates. Its final Declaration, what has come to be known as Brussels Declaration was agreed.

· The Official Declarations of the Forum of Iberoamerican Ministers of Environment held in Buenos Aires in September 2006 and in San Salvador in June 2007, make specific reference to the EUWI, as well as recommendations on how to improve its performance. In fact, at the Ministers Forum held in Argentina, the Brussels Declaration was endorsed and it was agreed that the Mexican and Spanish Ministers of Environment and the Ambassador of the Portuguese REPER, on behalf of the Minister of Environment, would have a meeting with Mr. Stavros Dimas (Commissioner of Environment), Mr. Richelle Koos and Mr. Eneko Landaburu (General Directorates of AIDCO and RELEX respectively), to discuss possible actions to be taken to reinforce the LA Component. This meeting was held on the 9th of November 2006. 

· The Official Declaration of the Forum of Iberoamerican Ministers of Environment held in June in San Salvador endorsed all the proposals put forward by the EUWI-LA Working Group on training, on the preparation of a report on requirements and resources needed to reach the MDGS and on multilateral cooperation in river basins 

Added to this, two other important proposals were endorsed:

1. To appoint a politician from the EC to support the EUWI

2. Assign specific funding to that end

· Mr. Stavros Dimas comprised himself in the development of this Component

· RELEX and AIDCO General Directorates agreed to participate in a technical group that would include officials from Spain and the EC to reinforce the LA Component.

· Mr. Tomas dupla del Moral sent a letter to all the EC Delegations in Latin America asking them to include water under the umbrella of social cohesion in the identification phase of the cooperation process.

· For the first time, water has become a specific and essential issue at the Summit of Iberoamerican Heads of State and Government. Thanks to the Spanish initiative, a specific “Iberoamerican Fund for Safe Water Supply” was created.

· The Spanish International Cooperation Agency, representing the Ministry of Foreign Affairs and Cooperation, has joined the Working Group. From now on, both Ministries will act as one in the water sector

· The Master Plan of the Spanish Cooperation 2005-2008 identifies, for the first time, water as a key and differential issue, with the same importance as commerce, health or education, among others and according to the water related MDGs. This is going to be the strategy to be followed from now onwards. 

· Spain has prepared a Sector Strategy on Environmental Sustainability that includes a specific strategy on water and sanitation. This strategy is the result of a real dialogue between all Spanish Cooperation Stakeholders.

· Our Technical Cooperation Offices have been asked to coordinate their work with the EC’s Delegations in Latin America in the water sector

· A new Management and Technical Working Group, has been assigned to this task. Representatives from Spain, Portugal and LA Countries are involved in it.
Specific actions in the water sector

a) A Management and Technical Working Group of five people visited Bolivia in July, to carry out a ground assessment of the country needs in the water and sanitation sector and in the framework of their “Development Plan”. As a result of this effort, Bolivia is the only country that has identified River Basins Management in the identification phase of the cooperation process.

b) In this sense, it is also relevant to highlight that as a consequence of all these actions, eight hundred thousand euros have been assigned to transboundary water resources in Peru and Bolivia.

· Two regional Programs are already in progress: one in Andean Countries, with the support of the Andean Community, and another one in Central America, with the support of the Integration System for Central America. A workshop was organised In Central America, which really meant a Regional Dialogue between water stakeholders and allowed the identification of different actions that turned into a Water and Sanitation Action Plan. This will be financed solely by Spain. For the Andean Countries, an Integrated Water Resources Management Strategy was established and strategic alliances have been agreed with Multilateral Organisations.

· Five countries in South and Central America have indicated interest in starting country dialogues but none has started yet. Preparations are still ongoing to establish these, but several countries have on-going dialogues of varying intensity which civil society on water reform.

a) AECI and the Ministry of Environment have prepared Training Program in the medium and long term to suit the needs of LA officials and Water Training Seminars. It was presented at the 3rd Working Group meeting in April and is now being adapted to the needs and expectations put forward by the Working Group.

b) A Summit on Water and Cooperation in Latin America to be held in August 2007 as part of our communication strategy.

c) A new technical visit to Peru and Bolivia is foreseen in the following months in the framework of the cooperation process being carried out at Titicaca Lake.

2.5. FINANCE WORKING GROUP (FWG)
2.5.1. Organisation of the component:

Lead country: Major Donor UK-DFID 2006, Chairmanship held by Johan Holmberg with financial support from Sweden-SIDA received in 2006 (€5,000)

2006 Budget: €385,000 for ACP & EECCA regions

2.5.2. Significant Activities in 2006

Africa Region

· Working with the EUWI Africa Working Group on country dialogue processes to engage with national governments.  The Finance Working Group is responding to the needs of the partner governments, as identified by the dialogues, where it can.  In Ethiopia a finance strategy was completed in October 2006 with support from the Finance Working Group in the context of the country dialogue process.

· Providing support to the Water & Sanitation Programme in Africa (WSPAf) in Mozambique to assist country level sector institutions in developing financing strategies for the water sector using the Sector Wide Financing and Investment Tool (SWIFT).  This work is expected to be complete by September 2007. 

· A paper was prepared in January 2007 for the EUWI Steering Group on the possible extension of the Water Facility under EDF 10.

EECCA Region

· Providing support to the OECD to develop a financing strategy for the water sector in Moldova.  Following a request for support from Moldovan delegates at the OECD/EAP Task Force meeting in November 2005 the Finance Working Group agreed to co-finance application of the FEASIBLE model in Moldova.  This work has been done in the framework of the EUWI EECCA national policy dialogue with Moldova, which commenced in September 2006.

All Regions

· The Finance Working Group, OECD & WSP held a joint technical meeting in Paris in April 2007 on “Alternative tools & methodologies to support policy dialogue on finance strategy for water supply & sanitation” to discuss the two finance simulation models SWIFT and FEASIBLE.  The purpose of this meeting was to bring together a small group of experts working on two financial planning tools SWIFT and FEASIBLE in order to share experiences with conducting policy dialogues on the financing of water supply and sanitation infrastructure in developing countries, compare the technical features of the two planning tools, and to discuss whether the tools could be merged or integrated into a toolbox.

· The Finance Working Group agreed to co-finance a series of three workshops on water sector finance to be organised by the GWPO and their regional water partnerships in West Africa, Eastern Africa and EECCA. The first two were held in Ouagadougou in March and in Nairobi in April, and their outcomes were judged positively by participants. The third is due for November in Tbilsi.

· The Finance Working Group has commissioned a guide on water sector finance that will be made available to its members and GWPO as well as other stakeholders / partners (e.g. CapNet).

Analysis of the 2006/07 results:

As recorded in the last Annual Report, 2005 provided an opportunity for the Finance Working Group to identify countries to engage with in co-operation with other organisations, e.g. WSP and OECD during 2006/07.

In the case of the Ethiopia country dialogue the Finance Working Group’s initial input (in 2005) was catalytic, one of the first agreed financial inputs to the country dialogue, and which produced: 1) A short review report on the policy/regulation and planning building blocks of the Ethiopian framework for the water and sanitation sector and 2) draft Terms of Reference for updating of the sanitation and water investment plans and financing strategy.  The Finance Working Group provided further support in 2006 funding the development of the financing strategy for water supply and sanitation, a key input to the multi-stakeholder forum held in Addis Abba, October 2006. The financing strategy prepared for Ethiopia was of a “short cut” variety due to data shortages and pressure of time, but it provided a useful input for the country dialogue which is still ongoing.

Formal agreements with WSP and OECD to support work in Mozambique and Moldova, respectively, were agreed at the beginning of 2006 and work commenced later that year.  The experiences from these (and other) countries suggest that completion of financing strategies is a time consuming process, often lasting 18 months or more.

As mentioned above there was a joint experts meeting with OECD and WSP.   An outcome of this meeting will be the preparation of a package of materials on the approaches to developing financing strategies for WSS for client countries ready for Stockholm World Water Week 2007.  In addition with secured funding from DFID and the ACP-EU Water Facility the FWG is exploring new opportunities to fund two additional national financing strategies in Africa with potential partners in 2008.  To this end Finance Working Group will formalising cooperation agreements and alliances with OECD, WSP and GWP for future work in 2007/08.

It was agreed as a result of the review of the EUWI completed in early 2007 that the Africa Working Group and the Finance Working Group would work more closely together.  The Finance Working Group participated in the Africa Working Group meeting in Ouagadougou in April 2007 where sessions where sessions were held on water sector finance.  However, it is proving time consuming to identify new countries for water sector finance strategies, i.e. because of limited capacity of collaborating partners.
2.6. RESEARCH WORKING GROUP
Several new projects with relevance to the EUWI were financed following the 2007 calls under the European Union’s Sixth Framework Programme within the priority 6.3 Global Change and Ecosystems
 and Specific measures in support of international Cooperation 

Under the priority "Specific measures in support of international cooperation" 6 new projects were funded for total of approximately 7 Million Euro covering:

· Mediterranean region: MELIA (http://www.meliaproject.eu/), INECO (http://environ.chemeng.ntua.gr/ineco) and INNOVAMED.

· Latin American region:  WAFLA (http://www.wafla.com/) and CAMINAR (http://www.ncl.ac.uk/environment/research/hero/CAMINAR.htm)

· Asia: MAI-TAI.

Furthermore, the new 7th Framework Programme (FP7) has been prepared, in order to publish the first FP7 call for proposals on 22 December 2006. Several research topics that were opened under the "Environment" Theme have a high relevance to the EUWI. Selected projects are expected to start during the late phases of 2007. 

Regarding coordination of research programmes at EU Member States level, the main achievement of the component is the setting up of the EUWI-ERA-NET. It is a consortium of ministries, funding agencies and national RTD authorities from European countries. The contract has been finalised in 2006 and is aimed at establishing a framework for the coordination of EU member state research programmes related to water issues in developing countries. EUWI-ERA-NET underpins the delivery of commitments made at the Johannesburg WSSD and in particular the research coordination outlined in the EUWI and the initiatives undertaken by the EU Member States representatives and the EC in the context of the relevant Working Group. 
2.7. MONITORING/REPORTING WORKING GROUP
In 2006, a methodology for the Monitoring of the EUWI was discussed, finalised and endorsed by the Monitoring Working Group.  A first Monitoring Report was presented to the Multi-Stakeholder Forum in Stockholm.   No further work has been undertaken by the Working Group since then.

3. CONCLUSIONS AND OUTLOOK
3.1. Conclusions

Progress continues to be made in all of the Regional and Cross-cutting Working Groups, although it is slow and varies between the regions.  Prospects for the future development of the EUWI also vary from one region to another.  The political and strategic character of the EUWI, and the objective to influence Poverty Reduction Strategies and allocation of resources for improved water supply, sanitation and water management, require strong and regular political support by appropriate high-level structures within partner countries and the EU and Member States.  On the EU side, this needs to be manifested by reinforced commitment by the EU Member States and allocation of appropriate financial and human resources for administration, management and follow-up of the EUWI. Closer operational links also need to be established between the EUWI and ongoing bilateral and regional programmes supported by the Commission and the Member States

3.2. Outlook

An independent review of the EUWI, jointly funded by Germany and the UK, was commissioned in November 2006 to make recommendations to the EUWI Steering Group on changes to the organizational structure, working methods, and overall strategy that will lead to more effective implementation of the EUWI at regional level.   

The Steering Group agreed early in 2007 that the key issues arising from the review that need to be addressed are:

· EUWI Mission Statement

· EUWI  Reform:

· Regional Working Groups

· Cross-cutting Groups

· Steering Group

· Multi-stakeholder Forum

· Secretariat

· Financial and Human Resources

· Communication

· Performance and Accountability.
Proposals for the reform of the EUWI have been discussed by the Steering Group in April and July.  The agreed Steering Group position on reform of the EUWI will be discussed during the MSF Meetings in August 2007 and implemented thereafter.
ANNEX 1
The EUWI 2006 Work Programme by Working Group

	Working Group
	Activities
	Targets/Purpose 

per Activity
	Duration/Comple-

tion Date

	Africa
	New strategy and workplan
	* New work plan 06-08

* new strategy

* Troika active
	Review workshop in Entebbe Febr 2006 

	
	· Prepare funding proposal to the WFac
	· 600k€ from WF

· About 300k€ from donors and other sources
	To be submitted in course of 2006 

	
	Organize  WG meetings, attend WG meetings and secure cross-WG linkages
	* 4 WG meetings

* two in Africa

* monthly Troika meetings

* Combined with FWG 
	Spread over the year

	
	Other activities
	*CD evaluation

* Mapping of aid to Africa

* Linkages with IP
	

	
	
	
	

	EECCA
	Work Programme to be added
	
	

	
	
	
	

	Mediterranean
	1. Country status assessment on WSS and IWRM in ten MEDA countries
	- Overview and mapping of water policies and major water programmes on WSS and IWRM


	- Four months / April 2006

The activity was re-scheduled in order to be linked with the proposed Euro-Mediterranean Ministerial Meeting on Water to take place in 2008-2009.

	
	2. Country dialogues in two MEDA countries


	- Initiate one country dialogue (another one has been initiated in 2005)

- Elaborate assessments on current expenditure and needed financing to meet MDGs/WSSD targets for WSS and IWRM

- Elaborate financing strategies to achieve MDGs/WSSD targets for WSS and IWRM

- Facilitate multi-stakeholder country dialogues and prepare roadmaps to meet MDGs/WSSD targets for WSS and IWRM
	- Throughout 2006



	
	3. Joint Process WFD/MED EUWI 


	- Identification of pilot river basins and implementation of pilot activities

- Facilitation of Working Groups (Groundwater, etc)
	- Throughout 2006



	
	4. Seminar on IWRM status in five North African countries and Mauritania
	- Organise Seminar to assess status of national IWRM planning, facilitate dialogue among key involved agencies and identify priority actions to follow up
	- 24-25 January 2006, Rabat



	
	5. Conference on regional policy guidelines for waste-water reuse
	- Organise Workshop to present and discuss policy guidelines for waste-water reuse in the Mediterranean, in collaboration with related MEDA Water project(s)
	The activity was implemented directly by the MEDA Water Programme partners.

	
	6. Capacity building activities for decision makes and experts on transboundary water resources management in Southeastern Europe
	- Facilitate multi-stakeholder e-dialogue on integrated management of shared lakes

- Organise Workshop to exchange knowledge and present best practise on integrated management of shared lakes in Southeastern Europe
	- September to October 2006

October 2006



	
	7. Coordination and administration

7a. Meetings 

7b. Coordination

7c. Administration


	- Organise MED EUWI Working Group Meeting(s) to discuss progress, implementation of activities and next steps

- Organise one meeting of the Euro-Mediterranean Water Directors Forum to review process and guide MED EUWI development

- Organise of MED EUWI Multi-Stakeholder Forum (MSF) to review process and advice on MED EUWI development, possibly in conjunction with the Water Directors Forum

- Coordinate with on-going programmes and initiatives in the Mediterranean eg. UNEP MAP, Horizon 2020, METAP, NAMCOW, UN ESCWA, etc

- Cooperate with the GEF Strategic Partnership to promote common objectives through implementation of activities

- Coordinate with the WGs of Africa, Finance, Monitoring, Research, CIS to promote common objectives

- Run the MED EUWI Secretariat (as described in the MED EUWI ToR)
	- March 2006

The activity took place with the organisation of the Conference of the Euro-Mediterranean and SEE Water Directors Meeting that was attended by more than 100 representatives of Mediterranean partner countries and stakeholders, serving as institutional support to MED EUWI
- September or October 2006

The Conference was organized on 6-7 November 2006, in Athens
- September or October 2006

The activity was carried out as planned and combined with the Conference of the Euro-Mediterranean and SEE Water Directors Meeting, serving as institutional support of MED EUWI
- Throughout 2006

- Throughout 2006

- Throughout 2006

- Throughout 2006



	
	
	
	

	Latin America
	Training Program 
	Provide training on water resources management, intended for LA officials
	It was first presented at the 3rd WG meeting in Guatemala. It is being adapted to best fit LA countries needs and will be presented again at the next WG meeting in October 07

	
	WG meetings
	Water Resources National Planning
	Meeting in Lima (Peru) from the 23rd to the 26th of October 07

	
	New work plan
	New Work Plan 2008
	To be submitted before the end of 2007

	
	Transboundary water resources management
	On ground activities at Titicaca Lake
	2007

	
	e-editorial on water issues
	Diagnosis of water resources situation in LA countries
	From 2007 onwards

	Finance
	Provision of financing expertise at country level
	Working with the Africa WG in Country Dialogues to provide a basis for financial analysis of the sector in each country
	Ethiopia:

13 months / December 2006

Mozambique:

Ongoing MOU signed February 2006 / should complete in 2007

	
	
	Working with EECCA WG in National Policy dialogues to provide a basis for financial analysis of the sector in each country
	Moldova:

Ongoing, MOU signed January 2006 / FWG funded stage 1 completed May 2007

	
	
	Joint experts meeting on “Alternative tools & methodologies to support policy dialogue on finance strategy for water supply & sanitation” with OECD and WSP
	4 months/ Meeting held 27 April 2007

	
	Maximise opportunities for accessing EU resources
	“Options for the extension of the ACP-EU Water Facility under EDF 10”
	3 months / January 2007

	
	Capacity building in water sector financing
	 “Financing water infrastructure and services: An introductory guide for practitioners in developing countries”
	3 months/ March 2007

	
	
	“Regional & country level capacity building activities and knowledge sharing on finance in the water sector in Africa and Caucasus and Central Asia”- joint activity with GWP
	Ongoing

Agreed February 2007

Regional Workshops held:

West Africa March 2007

Eastern Africa April 2007


ANNEX 2

PROGRESS AGAINST EUWI OBJECTIVES

1.
AFRICA

OBJECTIVE 1: The reinforcement of political commitment towards action and innovation oriented partnership

	Indicator measured
	AFRICA
	Comments

	1. No. and diversity of stakeholders (EU and non-EU countries, IFIs) participating in country dialogues.
	Many good examples of multistakeholder processes with all major groups (government, donors, civil society) represented.

See below
	Very different per country, depending on existing coordinating platforms, active donors and other stakeholders

See below.

	
	Cap Verde
	

	
	Sector road map established in 2005

No information available on progress
	In 2005, under the elad of the EC, the CD process was started up. In June 2005, a sector road map was made with action planning for 2005-2008. Reportedly, EC+Austria should take the led but to date no activity was reported

	
	Ethiopia
	

	
	First MSF in Addis Ababa on 11-13 October 2006. A Task Force was established in 2005 and 3 WGs are active. TF gathered in April. A joint financing agreement is now being prepared. A capacity building pooled Fund (JFA/CB) is being established with UNICEF as the designated managing agent. Next MSF planned in Autumn 2007. 
	The MSF in 2006 was considered very successful by all parties.

MSF-2007 to focus on JFA/CB and sustainability of MSF. The annual MSF should develop into an annual joint review event.

	
	Congo Brazzaville
	

	
	A mission by EC took place in June 2007 to support and revitalize the emerging dialogue process. 

A two-day Forum was held with key (national and international) stakeholders. The Forum agreed a.o. to set up a National water Partnership as the framework for dialogue, aligning with other existing initiatives. Also a national action plan should be made within 18 months. 

The EC was asked to continue support for this dialogue process


	WB/WSP, Japan, AFD, UNICEF, PNUD as key partners, representing all major groups from the water sector in Congo/B

	
	Central African Republic
	

	
	A first MSF is expected in Summer 2007 in CAR but awaits confirmation
	Process was initiated in 2005 with a mission by the EC

	
	Mozambique
	

	
	In June 2007, GWP and SADC organized a CD event between Government and CSO.

A road map for rural WSS was finalized in 2007 while the road map for urban WSS was initiated (first version planned for Dec2007)

A start was made for the financing strategy (a.o. with the help of WSP and the FWG) but to date without conclusion
	Multiple donors (incl EU MS) and civil society were involved.

	2. No. of agreements made between EUWI and water sector programmes/organisations
	1
	Congo/B

	3-a*. No. of countries with changed priority to water and sanitation and IWRM in revisions to PRSPs/national development plans made as a result of EUWI intervention
	
	

	3-b. Change in number of partner countries with IWRM strategy as a result of EUWI intervention
	
	


OBJECTIVE 2: The promotion of improved water governance, capacity building and awareness

	Indicator measured
	AFRICA
	Comments

	4. No. of cooperation processes under preparation
	2
	Congo Brazzaville, 

Central African Republic; 

	5. No. of cooperation processes launched
	
	

	6. (= 3-b) Change in number of partner countries with IWRM strategy as a result of EUWI
	
	


OBJECTIVE 3: Improved efficiency and effectiveness of water management through dialogue and coordination

	Indicator measured
	AFRICA
	Comments

	7-a (=1). No. and diversity of stakeholders (EU and non-EU countries, IFIs) participating in country dialogues.
	
	

	7-b. Number of country dialogues with EUWI support planned/launched
	2
	Congo Brazzaville, 

Central African Republic;

(Note also Egypt by the MED WG)

	8-a. Number of ongoing country dialogues with EUWI support institutionalised in a scheduled process
	2
	Mozambique, Ethiopia, 

	8-b*. Number of sector programmes developed jointly by EU donors based on partner country development strategies
	
	

	9-a*. Change in proportion of water aid to government sector reported on government budget
	
	

	9-b*. Change in proportion of water aid provided through coordinated programmes consistent with recipient country development strategies
	
	


OBJECTIVE 4: Strengthened cooperation through promoting river basin approaches in national and transboundary waters

	Indicator measured
	AFRICA
	Comments

	10-a. No. of national basin management support programmes planned/launched as a result of EUWI intervention
	
	

	10-b. No. of transboundary basin management support programmes planned/launched as a result of EUWI intervention
	
	

	11-a. No. of national basin management support programmes ongoing as a result of EUWI intervention
	
	

	11-b. No. of transboundary basin management support programmes ongoing as a result of EUWI intervention
	
	

	12-a. Number of basin organisations established and operational as a result of EUWI intervention
	
	

	12-b. Number of transboundary basins with formal cooperation mechanisms established and operational between riparian states as a result of EUWI intervention
	
	


OBJECTIVE 5: Identification of additional financial resources and mechanisms to ensure sustainable financing

	Indicator measured
	AFRICA
	Comments

	13. No. of partner countries where the financing WG has made a specific contribution
	3 (???)
	Zambia, Mozambique, Ethiopia

	14-a. No. of country dialogues having contributed to developing financing strategies
	3
	Zambia, Mozambique, Ethiopia

	15-a. Amount of EU finances committed for water supply and sanitation to target countries
	
	

	15-b. Amount of non-EU aid financing committed for the water sector
	
	

	15-c. Amount of non-ODA financing of water sector
	
	


Notes:

Indicators with asterisk (*) (3-a, 8-b, 9-a, 9-b) are indicators of progress under the Paris Declaration on Aid Effectiveness, 2005.

Some indicators (1 and 3-a) measure progress on more than one EUWI objective, hence the appearance twice in the table.

2.
EECCA

OBJECTIVE 1: The reinforcement of political commitment towards action and innovation oriented partnership

	Indicator measured
	EECCA
	Comments

	1. No. and diversity of stakeholders (EU and non-EU countries, IFIs) participating in country dialogues.
	Steering Committee meetings of the National Policy Dialogue in Armenia had the following participation from stakeholders: (no and diversity)

Steering Committee meetings of the National Policy Dialogue (NPD) in Moldova had the following participation from stakeholders 7 major stakeholders, including

· Ministry of Local Public Administrations;

· Agency of Construction and Territorial Development

· Ministry of Environment and Natural Resources;

· Concern Apele Moldovei and its institute ACVAPROIECT;

· Ministry of Health and its National Centre of Preventive Medicine;

· International Environmental Association of River Keepers (Eco-Tiras);
First Steering Committee on the NDP in Armenia was held in December 2006. The steering committee meeting had participation from the following institutions:

-State Committee of Water Systems of the RA Ministry of Territorial Administration

-Ministry of Nature Protection/ Water Resources Management Agency

-Ministry of Finance and Economy, Department for Public Services Sectors’ Projects;

-Ministry of Labour and Social Issues, Department of Social Assistance;

-Ministry of Agriculture;

-Public Services Regulatory Commission (PSRC);

-State Sanitary Supervision Service;

-State Statistical Service;
	The focus of the National Policy Dialogue (NDP) in Moldova has been on the Financing strategy for WSS in Urban and Rural Areas.

NDP on IWRM in Moldova: in 2006, consultations among the 7 SG members were held, Official SG meetings will commence in 2007 with a much broader participation.

Two seminars on IWRM issues are scheduled for 2007; SG members will also participate

The focus of the work on the NDP in Armenia has on the Financing strategy for WSS in Rural areas and in setting a minimal standard for water supply. Discussions on IWRM have been initiated as well at Steering Committee level and in meetings with stakeholders. Additional Steering Group Meetings are planned for 2007.

	2. No. of agreements made between EUWI and water sector programmes/organisations
	2
	« Declaration from Ministerial Conference on Enhancing Environmental Cooperation between the EU and the Central Asian Countries «, Almaty, 5-6 April, 2006

Contracts signed between EU Commission and OECD EAP Task Force to support the Water Supply and Sanitation and Finance pillar and UNECE to support the IWRM pillar of the EUWI EECCA component.

	3-a*. No. of countries with changed priority to water and sanitation and IWRM in revisions to PRSPs/national development plans made as a result of EUWI intervention
	
	

	3-b. Change in number of partner countries with IWRM strategy as a result of EUWI intervention
	
	


OBJECTIVE 2: The promotion of improved water governance, capacity building and awareness

	Indicator measured
	EECCA
	Comments

	4. No. of cooperation processes under preparation
	3
	In the frame of the European Neighbourhood and Partnership Instrument (ENPI), Strategy Papers and Indicative programmes covering country, regional and cross-border programmes for 2007-2010 have been adopted by the European Commission. The papers and programmes will cover Russia, Ukraine, Belarus, Moldova and the Caucasus. All programmes include a chapter on environment with reference to the EUWI. Water related projects will be implemented using inputs from the National Policy Dialogues and the EUWI EECCA Working Group.

EU is also currently finalising its strategy for a new Partnership with Central Asia. A specific chapter on environment strategy and water is also included in this strategy with particular emphasis on the EUWI. Water related projects will be implemented using inputs from the National Policy Dialogues and the EUWI EECCA Working Group.

Mandate and Work Programme for the EU Central Asia Joint Expert Group on Water established as a result of the Declaration from Ministerial Conference on Enhancing Environmental Cooperation between the EU and the Central Asian Countries. Meeting in Almaty,2007

	5. No. of cooperation processes launched
	2
	EUWI-EECCA and EAP Task Force have held joint Working Group meeting in April 2006. EUWI-EECCA Working Group Meeting held back-to-back with UNECE Water Convention in Bonn, November, 2006.

	6. (= 3-b) Change in number of partner countries with IWRM strategy as a result of EUWI
	
	


OBJECTIVE 3: Improved efficiency and effectiveness of water management through dialogue and coordination

	Indicator measured
	EECCA
	Comments

	7-a (=1). No. and diversity of stakeholders (EU and non-EU countries, IFIs) participating in country dialogues.
	
	

	7-b. Number of country dialogues with EUWI support planned/launched
	4
	National Policy Dialogues are in the process of being prepared in Moldova.

Interest to establish National Policy Dialogues has been expressed from Ukraine, Georgia and Central Asian Countries. The plan is to start preparing for 2 new National Policy Dialogues in 2007.



	8-a. Number of ongoing country dialogues with EUWI support institutionalised in a scheduled process
	2
	First Steering Group meeting of the National Policy Dialogue in Armenia held December 2006. The National Policy Dialogue, which has  OECD EAP Task Force as the strategic partner comprise a water supply pillar, with focus on a Financing Strategy for Rural WSS and a new “Minimal Water Supply Standard”. The IWRM pillar with UNECE as the strategic partner is under development- focussing on IWRM, Water Framework Directive and a pilot basin activity. Key partners in Armenia are State Committee on Water Systems , Ministry of Environment and Ministry of Finance and Economy.

Steering Committee meeting in Moldova on the Water Supply and Sanitation Pillar with OECD EAP Task Force as strategic partner. The focus is on establishing a National Financing Strategy for Urban and Rural WSS. 

A roadmap for implementing the IWRM pillar with UNECE as the strategic partner has been prepared. The focus will be on river basin management. Policy  Packages include: a new water strategy and new water quality standards. Key Moldovan partners are: Ministry of Local Public Administration, Ministry of Environment and Natural Resources and Apele Moldovei.

	8-b*. Number of sector programmes developed jointly by EU donors based on partner country development strategies
	
	

	9-a*. Change in proportion of water aid to government sector reported on government budget
	No information available
	

	9-b*. Change in proportion of water aid provided through coordinated programmes consistent with recipient country development strategies
	No information available
	


OBJECTIVE 4: Strengthened cooperation through promoting river basin approaches in national and transboundary waters

	Indicator measured
	EECCA
	Comments

	10-a. No. of national basin management support programmes planned/launched as a result of EUWI intervention
	2
	Pilot Basin activities planned to be part of the National Policy Dialogue activities in Armenia and Moldova

	10-b. No. of transboundary basin management support programmes planned/launched as a result of EUWI intervention
	0
	

	11-a. No. of national basin management support programmes ongoing as a result of EUWI intervention
	0
	

	11-b. No. of transboundary basin management support programmes ongoing as a result of EUWI intervention
	3
	EU supported Research programme- River Twin Programme. Upper Syrdaria, Uzbekistan

Black Sea Investment Facility

Caspian Sea Environment Programme



	12-a. Number of basin organisations established and operational as a result of EUWI intervention
	0
	

	12-b. Number of transboundary basins with formal cooperation mechanisms established and operational between riparian states as a result of EUWI intervention
	2
	TACIS regional programme 2004-2006


OBJECTIVE 5: Identification of additional financial resources and mechanisms to ensure sustainable financing

	Indicator measured
	EECCA
	Comments

	13. No. of partner countries where the financing WG has made a specific contribution
	1
	OECD EAP Task Force Financing Strategy for water supply in urban and Rural areas in Moldova, see report from Financing WG

	14-a. No. of country dialogues having contributed to developing financing strategies
	1
	OECD EAP Task Force Financing Strategy for water supply in urban and Rural areas in Moldova, see report from Financing WG 

	15-a. Amount of EU finances committed for water supply and sanitation to target countries
	No information available
	

	15-b. Amount of non-EU aid financing committed for the water sector
	
	

	15-c. Amount of non-ODA financing of water sector
	
	


Notes:

Indicators with asterisk (*) (3-a, 8-b, 9-a, 9-b) are indicators of progress under the Paris Declaration on Aid Effectiveness, 2005.

Some indicators (1 and 3-a) measure progress on more than one EUWI objective, hence the appearance twice in the table.

3.
MEDITERRANEAN

OBJECTIVE 1: The reinforcement of political commitment towards action and innovation oriented partnership

	Indicator measured
	MEDITERRANEAN
	Comments

	1. No. and diversity of stakeholders (EU and non-EU countries, IFIs) participating in country dialogues.
	60
	In Egypt: 5 Ministries, 40 water sector organisations / programmes, 4 EU countries, 1 non-EU countries, 4 International Organisations, 4 National NGOs, 2 International NGOs

In Lebanon: stalled however contacts with the Ministry of Energy and Water of Lebanon are very active and on-going. 

	2. No. of agreements made between EUWI and water sector programmes/organisations
	11
	- NAMCOW

- EMWIS

- MEDA-Water RMSU

- Petersberg Phase II / Athens Declaration Process

- GEF IW:LEARN

- GEF Strategic Partnership for the Mediterranean

- Rabat Declaration Process on National IWRM Planning in North African Countries

- GEF IW:LEARN

- OECD (for the conduction of the Country Dialogue in Egypt)

- European Neighborhood Policy
- Horizon 2020 



	3-a*. No. of countries with changed priority to water and sanitation and IWRM in revisions to PRSPs/national development plans made as a result of EUWI intervention
	​
	

	3-b. Change in number of partner countries with IWRM strategy as a result of EUWI intervention
	
	


OBJECTIVE 2: The promotion of improved water governance, capacity building and awareness

	Indicator measured
	MEDITERRANEAN
	Comments

	4. No. of cooperation processes under preparation
	3 


	- Libya (General Water Authority)

- 3rd Country Water Dialogue (possibly Syria)

- ΟECD Task Team on  strategies for sustainable financing of the WSS sector  



	5. No. of cooperation processes launched
	5
	- Petersberg Phase II / Athens Declaration Process and IW:LEARN (Workshops on transboundary waters in Southeastern Europe)

- AfDB, UCC Water, Morocco (Seminar on Status of National IWRM Planning in North Africa)

- NAMCOW

- Lebanon (Ministry for Energy and Water)

- Egypt (Ministry of Water Resources and Irrigation, Ministry of Housing and Utilities and Local Communities, Holding Company for Water and Wastewater)

	6. (= 3-b) Change in number of partner countries with IWRM strategy as a result of EUWI
	
	


OBJECTIVE 3: Improved efficiency and effectiveness of water management through dialogue and coordination

	Indicator measured
	MEDITERRANEAN
	Comments

	7-a (=1). No. and diversity of stakeholders (EU and non-EU countries, IFIs) participating in country dialogues.
	
	

	7-b. Number of country dialogues with EUWI support planned/launched
	3
	- Lebanon (launched November 2005)

- Egypt (launched in November 2006)

- At least one more countries (planned to be launched in 2007)

	8-a. Number of ongoing country dialogues with EUWI support institutionalised in a scheduled process
	2
	- Egypt

- Lebanon (currently on hold due to 2006 war)

	8-b*. Number of sector programmes developed jointly by EU donors based on partner country development strategies
	
	

	9-a*. Change in proportion of water aid to government sector reported on government budget
	
	Data available only for annual sum of all ODA on water disbursed to the country for 2000 – 2005 as reported from the OECD donors (i.e. for Sum 1). Data for Sum 2 is not readily available

	9-b*. Change in proportion of water aid provided through coordinated programmes consistent with recipient country development strategies
	
	Data available only for annual sum of all ODA on water disbursed to the country for 2000 – 2005 as reported from the OECD donors (i.e. for Sum 1). Data for Sum 3 is not readily available. 


OBJECTIVE 4: Strengthened cooperation through promoting river basin approaches in national and transboundary waters

	Indicator measured
	MEDITERRANEAN
	Comments

	10-a. No. of national basin management support programmes planned/launched as a result of EUWI intervention
	2

	- Sebou River (Morocco). Planned to be launched in 2007. 

- Litani River (Lebanon). Planned to be launched in 2007.

	10-b. No. of transboundary basin management support programmes planned/launched as a result of EUWI intervention
	
	-

	11-a. No. of national basin management support programmes ongoing as a result of EUWI intervention
	
	-

	11-b. No. of transboundary basin management support programmes ongoing as a result of EUWI intervention
	
	-

	12-a. Number of basin organisations established and operational as a result of EUWI intervention
	
	-

	12-b. Number of transboundary basins with formal cooperation mechanisms established and operational between riparian states as a result of EUWI intervention
	
	Sub-regional network of managers, decision makers and experts responsible for management of transboundary water resources in Southeastern Europe, established within the Petersberg Phase II / Athens Declaration Process, with the support of GEF IW:LEARN.


OBJECTIVE 5: Identification of additional financial resources and mechanisms to ensure sustainable financing

	Indicator measured
	MEDITERRANEAN
	Comments

	13. No. of partner countries where the financing WG has made a specific contribution
	
	

	14-a. No. of country dialogues having contributed to developing financing strategies
	1
	Financing strategies is a key foreseen outcome of the MED EUWI dialogues. To this end, collaboration has been established with OECD/EAP Task Force and systematic work has started in Egypt.

	15-a. Amount of EU finances committed for water supply and sanitation to target countries
	
	

	15-b. Amount of non-EU aid financing committed for the water sector
	
	

	15-c. Amount of non-ODA financing of water sector
	
	n/a


Notes:

Indicators with asterisk (*) (3-a, 8-b, 9-a, 9-b) are indicators of progress under the Paris Declaration on Aid Effectiveness, 2005.

Some indicators (1 and 3-a) measure progress on more than one EUWI objective, hence the appearance twice in the table.

4.
LATIN AMERICA

OBJECTIVE 1: The reinforcement of political commitment towards action and innovation oriented partnership

	Indicator measured
	LA
	Comments

	1. No. and diversity of stakeholders (EU and non-EU countries, IFIs) participating in country dialogues.
	13
	The diversity of stakeholders has significantly increased. The last WG meeting was attended by; Gender and Water Alliance, Amazonian Parliament, Federal University of Rio de Janeiro, Central American Network for Water (FUDEU), Water and City Network, Water Alliance Foundation, Centre of New Water Technologies, Iberoamerican General Secretariat, Water Action Network for Central America, 13GWP, PNUMA, Water Forum of Peru, Andean Community (CAN),  

	2. No. of agreements made between EUWI and water sector programmes/organisations
	2
	· Establish a Training Programme to be coordinated jointly by Spain and Uruguay with the support of the WG.

· Create a Technical Support Team.

Both proposals were endorsed by the Forum of Iberoamerican Ministers of Environment, San Salvador, June 2007

	3-a*. No. of countries with changed priority to water and sanitation and IWRM in revisions to PRSPs/national development plans made as a result of EUWI intervention
	2
	Peru, Bolivia and Argentina have identified water as a priority topic in the PRSPs.

	3-b. Change in number of partner countries with IWRM strategy as a result of EUWI intervention
	
	N/A. To be collected by partner countries.


OBJECTIVE 2: The promotion of improved water governance, capacity building and awareness

	Indicator measured
	LA
	Comments

	4. No. of cooperation processes under preparation
	4
	Country Dialogues, a Training Program (Forum of Iberoamerican Ministers of Environment, San Salvador, 2007), development of shared Transboundary Basin’s Management Mechanisms and Seminar on Integrated Water Resources Management National Planning

	5. No. of cooperation processes launched
	0
	They are all under Preparation

	6. (= 3-b) Change in number of partner countries with IWRM strategy as a result of EUWI
	
	N/A. To be collected by partner countries.


OBJECTIVE 3: Improved efficiency and effectiveness of water management through dialogue and coordination

	Indicator measured
	LA
	Comments

	7-a (=1). No. and diversity of stakeholders (EU and non-EU countries, IFIs) participating in country dialogues.
	0
	Country Dialogues have not began yet

	7-b. Number of country dialogues with EUWI support planned/launched
	5
	Peru, Nicaragua, Bolivia, Colombia and Honduras are interested in starting thhis process

	8-a. Number of ongoing country dialogues with EUWI support institutionalised in a scheduled process
	0
	The Forum of Iberoamerican Ministers of Environment (San Salvador, June 2007) entrusted the identification of the requirements and resources needed to reach the MDGs to the Conference of Iberoamerican Water Directors

	8-b*. Number of sector programmes developed jointly by EU donors based on partner country development strategies
	
	N/A. To be collected by EUWI Secretariat.

	9-a*. Change in proportion of water aid to government sector reported on government budget
	
	N/A. To be collected by partner countries.

	9-b*. Change in proportion of water aid provided through coordinated programmes consistent with recipient country development strategies
	N/A
	


OBJECTIVE 4: Strengthened cooperation through promoting river basin approaches in national and transboundary waters

	Indicator measured
	LA
	Comments

	10-a. No. of national basin management support programmes planned/launched as a result of EUWI intervention
	0
	

	10-b. No. of transboundary basin management support programmes planned/launched as a result of EUWI intervention
	0
	

	11-a. No. of national basin management support programmes ongoing as a result of EUWI intervention
	1
	A meeting on National Water Resources Planning in October 2007, Lima (Perú). 

	11-b. No. of transboundary basin management support programmes ongoing as a result of EUWI intervention
	
	The Forum of Iberoamerican Ministers of Environment (San Salvador, June 2007) agreed to identify mechanisms to exchange information, share experience and asses tools for Integrated Water Resources Management and Transboundary Basins

	12-a. Number of basin organisations established and operational as a result of EUWI intervention
	0
	

	12-b. Number of transboundary basins with formal cooperation mechanisms established and operational between riparian states as a result of EUWI intervention
	0
	


OBJECTIVE 5: Identification of additional financial resources and mechanisms to ensure sustainable financing

	Indicator measured
	LA
	Comments

	13. No. of partner countries where the financing WG has made a specific contribution
	0
	The Financing Group is not involved in the LA Component

	14-a. No. of country dialogues having contributed to developing financing strategies
	0
	Country Dialogues have not yet started

	15-a. Amount of EU finances committed for water supply and sanitation to target countries
	
	

	15-b. Amount of non-EU aid financing committed for the water sector
	
	N/A

	15-c. Amount of non-ODA financing of water sector
	
	N/A.  To be collected by partner countries.


Notes:

Indicators with asterisk (*) (3-a, 8-b, 9-a, 9-b) are indicators of progress under the Paris Declaration on Aid Effectiveness, 2005.

Some indicators (1 and 3-a) measure progress on more than one EUWI objective, hence the appearance twice in the table.

5.
FINANCE

OBJECTIVE 5: Identification of additional financial resources and mechanisms to ensure sustainable financing

	Indicator measured
	Finance
	Comments

	13. No. of partner countries where the financing WG has made a specific contribution
	3
	In 2005 work was identified in:

1. Mozambique (WSP),

2. Ethiopia (formal request from the Government of  Ethiopia, September 2005)

3. and in the EECCA region:

4. Moldova (formal request from Government of Moldova, November 2005).

As a result FWG provide support to activities during 2006.

Non-specific country contributions:

5. Report “Options for the extension of the ACP-EU Water Facility under EDF 10” (following discussion with Steering Group in 2006)

6. Guide “Financing water infrastructure and services: An introductory guide for practitioners in developing countries”,

7. Joint experts meeting on “Alternative tools & methodologies to support policy dialogue on finance strategy for water supply & sanitation” with OECD and WSP

8.  “Regional & country level capacity building activities and knowledge sharing on finance in the water sector in Africa and Caucasus and Central Asia”


Notes:

Indicators with asterisk (*) (3-a, 8-b, 9-a, 9-b) are indicators of progress under the Paris Declaration on Aid Effectiveness, 2005.

Some indicators (1 and 3-a) measure progress on more than one EUWI objective, hence the appearance twice in the table.

� For the background of the EUWI refer to EC document SEC(2002)288 of 12.03.2002 Communication from the Commission to the Council and the European Parliament: Water Management in Developing Countries - Policy and Priorities for EU Development Cooperation, and to EC report EUR 20612 (2003) Water for Life: EU Water Initiative, International Cooperation –from knowledge to action. 


� Source for population and coverage data: Joint Monitoring Programme for Water Supply and Sanitation


� Source: Transboundary Freshwater Dispute database (http://www.transboundarywaters.orst.edu/)


� 	For further information, please visit: � HYPERLINK "http://www.euwi.net" ��www.euwi.net�.


� Source: UN World Water Development Report 2, 2006


� Source: Joint Monitoring Programme, Regional data for Latin America and the Caribbean 


� Catalogue with all water related RTD projects funded under FP 6 can be found at: http://cordis.europa.eu/sustdev/environment/projects.htm





Draft V1 03/08/2007
Draft 03/08/2007
- 28 -


