Summary of Work plan 2006 of Africa Working Group

The Africa WG under the EUWI will continue in the line of the 2005 activities:

  - Focus on 10 pilot countries for the country dialogue , with continued growth in activities

  - Develop several concepts and tools to be supportive for the Af-EU partnership and for the Africa WG

  - Look for opportunities/synergies in other countries (work with WSP, GWP etc) and coordinate the plans with them (‘scaling up’)

Number of WG meetings expected in 2006: 4

  - In EU: 2 times (eg Brussels, Stockholm)

  - In Africa: 2 times (tbd, probably Ethiopia, Zambia or Mozambique)

Table 1: Main activities in Work Programme 2006-2008 (Africa WG under the EUWI, draft version)

| Main objective | Activities | Target/purpose per activity | Duration/completion date | Cost (rough estimate) |
| --- | --- | --- | --- | --- |
| (WG objective/general) Organization and management of the Africa Working Group | Have 4 WG meetings/yr, attend SG meetings and secure cross-WG linkages | - 4 WG meetings/yr - 2 in Africa, 2 in Europe - Coordination/collaboration with FWG and other WG’s | Continuously during the 3 years Activities for 2006 already detailed | 240,000 (2006: 70,000; 07+08: 170,000) |
| (general, process objective) Generic support to the national, in-country dialogue processes: - generic elements - general process support | Prepare concept-notes, for generic use in the country dialogue process. | - national policy dialogues (ToR) - road mapping - multistakeholder forum - financial planning - capacity building - learning and sharing | In 2006, relative accent for development of tools and approaches, In 2007 and 2008 fewer activities | 150,000 (2006: 70,000; 07+08: 80,000) |
| (in-country process support) In-country support to the different dialogue processes: - both IWRM and WSS - lead by the country - active role of EC and EU MS | Support to policy dialogue process (in-country) - 10+1 countries - Other African countries - demand-responsive | - continue with process support in 10 focus countries - process support - content support - scale up to other countries (regionalisation, leverage) - provide overall coordination and linkages (GWP, AfDB, WSP) | Continuously during the 3 years with expected increase over the period (process progress, scaling up, etc) | 400,000 (2006: 100,000; 07+08: 300,000) |
| (regional objective, specific IWRM) Support to the 5 river basin plans | - implementation of 5 different plans - generic issues - basin-specific activities, demand-responsive | - implementation of 5 plans - regional and int’l coordination - learning and sharing - monitoring - coordination | Continuously during the 3 years (to be specified) | ??? MP/HL: please specifiy |
| (policy objective, EU MS & externally oriented) Communications, Coordination and Monitoring | Platform function | - raise political awareness and commitment - transparency - monitoring: - relationship with African counterparts (AMCOW et al) - information/PR and dissemination: brochures, newsletters, booklets, web-site - coordination + harmonization (within EU and globally) - monitoring: transparent, clear information | Continuously during the 3 years: - in 2006: extra accent for communications, information & monitoring etc - rest of period: also at important level | 250,000 (2006: 150,000: - PR/communications - monitoring; 07+08: 100,000) |
| TOTAL |  |  |  | 1,040,000 + ??? |