EU WATER INITIATIVE

WORK PROGRAMME 2006

WORKING GROUP: Latin America

| Activities | Targets/purpose per activity | Duration/completion date | EUWI objective no. |
| --- | --- | --- | --- |
| In order to consolidate the EUWI-LA Working Group, all subgroups established at the meeting in Cartagena de Indias should: - Improve coordination with Cooperation Agencies - Develop a study upon a transboundary basin - Define the rules of procedure for all subgroups - Define a cronogram with the tasks to be accomplished - Monitor the work being done and report on progress - Develop a strategy to communicate and disseminate information about EUWI-LA - Contact other EUWI- Component so as to be aware of their work. Forthcoming events: - 2nd meeting of the LA Working Group - 4 th World Water Forum (Mexico) - EU-LAC Summit - To sign the LA-EU Partnership Agreement Set up the Latin America – EU Country Dialogues Prepare a study on ”Water Institutions in Latin America” by Chile Develop four pilot projects to be financed with the aid of the World Bank under terms, already being discussed: - Reinforce the National Head Office of Water (Ministry for the Environment and Energy). Costa Rica - Integrated Basins Managenment for the sustainable supply of drinking water. ”Barra de Satiago” (El Salvador) - Research, design and mapping of the sanitation sewer system. ”Bocas del Toro- Corregimiento de Almirante”. Panama - Programme for Integrated Water Resource Management System and Environmental Restoration of Basins in support of sustainable development ”Estero –Real Basin”. Nicaragua. | To consolidate the LA Working Group and identify the strengths and weaknesses in its four lines of work. Find new funding resources Improve coordination within the LA - Component Improve coordination with other EUWI Components Improve working efficiency Strengthen the link between Latin America and the EU Improve water governance, strengthen institutional cooperation and efficiency through MS dialogue and coordination. Identify financial resources Find out problems to do with institutional management of water resources. For example the lack of an effective law for water. Reinforce political commitment Reinforce the Head Office as a management institution. Establish interinstitutional coordination, capacity building to improve water governance and to establish a financing system that assures a sustainable use, protection and management of water resources. Improve water supply in the area of ”Barra de Santiago” through a river basin approach. Get rid of septic tanks that cause health problems, bad smell and sea water contamination, because many of them flow directly to the beach. To set up a Basin Commission with people living in the area. Building capacity to manage water resources, restore the environment in the ”Estero-Real” basin and reduce the risk of natural disasters. | Continuous task Continuous task March 2006 December 2006 December 2006 July 2006 2007 | 1,2,3,4 and 5 2,3 and 5 1,2,3 and 4 1 and 3 MDGs and 3 MDGs and 3 2 and 3 |

Budget (5.860.000):				                                     EUWI objectives:

1. Reinforce political commitment to action  X

2. Promote better water governance arrangements  X

3. Improve coordination and cooperation  X

4. Encourage regional and sub-regional cooperation on   X

water management issues

5. Catalyse additional funding  X

| Total cost for 2006 | 3.360.000 |
| --- | --- |
| Of which funded |  |
| Residual |  |