# EUWI-EECCA Component

- National Policy Dialogue in the Republic of Moldova related to Integrated Water Resources Management

- - Updated Roadmap with agreed objectives, schedules and distribution of tasks for consideration at the fourth meeting of the Steering Group on 24 September 2008 -

- NPD/MOLDOVA/SG/2008/3

- Original: ENGLISH

- 15 September 2008

Prepared by Mr Rainer E. Enderlein, UNECE, in consultation with members of the Steering Group, Republic of Moldova, following the decisions of the third meeting of the Steering Group (June 2008)

Introduction

As laid down in the “Roadmap with agreed objectives, schedules and distribution of tasks” (NPD/MD/SG/2007/1, 17 May 2007), adopted at the first meeting of the Steering Group,

a National Policy Dialogue (NPD) was launched in the Republic of Moldova within the framework of the EUWI-EECCA Component.

The following chapters and sections provide an update of this Roadmap, as considered at the third Steering Group meeting in June 2008 and based on the results of the policy dialogue up to September 2008; the perspectives for the period up to 2009 are also included.

The overall objective of the NPD on integrated water resources management (IWRM) is to contribute to and facilitate the implementation of IWRM principles and the principles of the Water Framework Directive in the Republic of Moldova with a link to financing issues relevant for the implementation of IWRM. The specific objective is to provide support to the establishment of river basin management authorities for the use, protection and management of surface waters and groundwaters.

- In implementing its overall and specific objectives, the National Policy Dialogue will be based on the pillars of integrated water resources management (IWRM). Usually, the three pillars under (a) to (c) are considered constituent parts of IWRM. Given the practical needs of the NPD in Moldova, however, a fourth pillar was added:

- Moving toward an enabling environment of appropriate policies, strategies and legislation for sustainable water resources development and management;

- Putting in place the institutional framework conducive for the implementation of the policies, strategies and legislation;

- Setting up the management instruments required by the institutional framework to carry out the institutions’ tasks; and

- Dealing with crosscutting issues, such as financing, capacity-building, awareness-raising, and stakeholder information and consultations.

### I.	POLICY PACKAGES

The roadmap provides a comprehensive picture of potential policy packages, covering the period April 2006 – December 2009. These potential policy packages are based on the outcome of the consultations with major stakeholders in March and May 2007 as well as the decisions of the first (September 2007), second (October 2007) and third (June 2008) meetings of the Steering Group.

A.	Enabling environment: legal and regulatory frameworks

1.	Drawing up of a new Water Law

#### Rationale for policy packages

The existing water law dates back to 1993.  Draft versions of a new water law have been prepared under the auspices of the Ministry of Agriculture (with Apele Moldova and ACVAPROIECT as the main actors), involving both government authorities as well as NGOs. The draft is based on good practice of a number of EU countries. The revised draft law is currently examined by various ministries.

- Work to be undertaken

- Preparation of a background paper by a local consultant

- Examination of progress at the 1st Steering Group meeting and seminar(s)

- Undertake follow up activities as decided at 1st Steering Group meeting

###### Lead agencies

Apele Moldova and ACVAPROIECT in cooperation with the Ministry of Environment and Natural Resources

###### Time schedule

March 2007 - October 2007 with possible continuation in 2008/2009 as to the implementation of specific obligations of the new law

Status of implementation and decisions taken (as of June 2008)

- Background paper for policy discussion at second Steering Group (October 2007) meeting prepared

- According to the decisions of the first, second and third Steering Group meeting, no separate policy packages will be prepared, except the policy package on River Basin Councils (see below)

- The Steering Group will at its meeting review progress made

2.	Governmental regulations on wastewater discharges

2.1	Interim regulation on limit values for wastewater discharges from industrial and municipal sources into surface water bodies (first policy package)

Rationale for policy packages

- Discharge limits for point pollution sources are based on the concept of maximum allowable concentrations and date back to the former Soviet Union. Some of these values exceed similar standards in European Union countries considerably. There is a long discussion on whether such values should be similar to EU “standards”, about the ways to achieve that aim, and about the financial and technical consequences of new limit values. A project under the OECD led task Force for the Environmental Action Programme was dealing with new approaches regarding the classification of water bodies, including water-quality criteria. The present policy package draws inspirations from this project and will provide the basis of a new governmental order or similar piece of legislation.

- Work to be undertaken

- Preparation of a background paper by a local consultant

- Examination of progress at the 2nd Steering Group meeting and seminar(s)

- Implemented policy package by 31 October 2008

Lead agency

Ministry of Environment and Natural Resources

##### Time schedule

March 2007 – October 2007, with possible activities in 2008/2009 as to the implementation in day-to-day water management

Status of implementation and decisions taken (as of June 2008)

- Background pare prepared and examined at second Steering Group meeting (October 2007)

- Draft governmental regulation prepared and adopted by Steering Group at its second meeting

- Work on policy package successful accomplished; however due to the formation of a new Government in early 2008, the adoption of the regulation is subject to an additional consultation process with the newly established ministries (see task 2.2 below)

- At its third meeting, the Steering Group decided to undertake follow up work (see task 2.2 below) that should also culminate in a policy package

2.2	Second policy package on wastewater discharges from municipal sources

Rationale for policy packages

See 2.1 above

- Work to be undertaken

- Update the 2007 Moldovian regulation on wastewater discharges from municipal sources in Moldova (based on the responses by various ministries regarding the provision of this regulation and the outcome of the 3rd Steering Group meeting, 19-20 June 2008);

- Assess the current situation as to collective systems, municipal wastewater treatment plants and the quality of wastewater discharges from human settlements into surface waters;

- Determine the industrial sectors in Moldova, whose wastewater discharges would fall under Council Directive 91/271/EEC concerning urban waste-water treatment as well as the 2007 draft regulation on wastewater discharges from municipal sources in Moldova; determine criteria for wastewater discharges and target dates, depending on the water quality class of the receiving waters as well as the size of the treatment plant (population equivalents (p.e.) served by the installation);

- Assess the national potential (i.e. existing human and financial resources) for the construction of collective systems and wastewater treatment plants to serve human settlements according to the requirements of the Council Directive 91/271/EEC as well as the 2007 draft regulation on wastewater discharges from municipal sources;

- Carry out an assessment of financial resources needed to implement the above requirements (to this end, seek inputs from the programme management staff of the current Tacis project on good governance in the Western EECCA countries, as agreed at the Steering Group meeting on 19-20 June 2008);

- Draw up a draft plan of implementation of the Council Directive and the 2007 draft regulation on wastewater discharges from municipal sources

Lead agency

Ministry of Environment and Natural Resources

##### Time schedule

From the third Steering Group meeting onwards (i.e. June 2008) - October 2009

Status of implementation and decisions taken (as of June 2008)

- Steering Group approved at its third meeting in June 2008 the work to be undertaken (see above)

3.	Plan of measures on sustainable water management, safe drinking water and adequate sanitation

###### Rationale for policy packages

The Protocol on Water and Health to the 1992 UNECE Water Conventions requires Moldova to set targets and target dates to prevent, control and reduce water-related diseases. These targets are both health-related as well as water-management related.

- Work to be undertaken

Work on the targets and target dates can be generally grouped as follow: (a) application of recognized good practice to the management of water supply; quality of waters used as sources for drinking water; quality of waters generally used for bathing; application of recognized good practice to the management of enclosed waters generally available for bathing; (b) application of recognized good practice to the management of sanitation; occurrence of discharges of untreated wastewater and untreated storm water overflows; quality of discharges of wastewater from wastewater treatment installations; (c) disposal or reuse of sewage sludge and the quality of wastewater used for irrigation purposes; (d) quality of waters generally used for aquaculture or for the production or harvesting of shellfish; (e) identification and remediation of particularly contaminated sites. Priorities will be set at the second Steering group meeting.

- Preparation of a background paper by a local consultant

- Examination of progress at the 3rd Steering Group meeting and seminar(s) with the participation of foreign experts

- Implemented policy package by 31 October 2008

Lead agency

Ministry of Health/National Centre of Preventive Medicine	in cooperation with the Ministry of Environment and Natural Resources and the Ministry of Agriculture

The setting of targets and target dates requires cooperation among various ministries and agencies in Moldova. It also requires coordination with the OECD-led National Policy Dialogue on water supply and sanitation as well as activities under the Meeting of the Parties to the Protocol on Water and Health.

##### Time schedule

###### April 2007 – September 2008

Status of implementation

- Policy package adopted by Steering Group at its third meeting (June 2008)

- Draft plan of implementation (as port of the policy package) drawn up

- The Government of Switzerland at a meeting under the Protocol on Water and Health (July 2008) agreed to finance implementation

4.	Bilateral agreements on integrated management in the transboundary basins of the rivers Dniester and Prut

The National Policy Dialogue also provides a platform for examination of progress in the implementation of provisions of bilateral water agreements with Romania on the river Prut and Ukraine on the river Dniester. In particular, the Steering Group will be kept updated on the ongoing negotiations on a new bilateral agreement between Moldova and Ukraine. This will facilitate cooperative arrangements among national institutions involved in transboundary cooperation. If need be, specific policy packages will be developed in the outcome of the 1st and 2nd Steering Group meetings. This activity will also draw inspiration from the joint work of OSCE and UNECE.

Status of implementation

For the moment, the Steering Group did not yet decide on this specific task

### C.	Institutional framework

1.	River basin management authorities for the use, protection and management of surface waters and groundwaters

###### Rationale for policy packages

At the time of the first meeting of the Steering group (September 2007), river basin management authorities, also known as River Basin Organizations (RBOs), have not yet been established in Moldova. The draft Strategy on Water Resources Development suggest the creation of two RBOs: one responsible for water bodies located in the Moldavian part of the International Danube River Basin District (rivers Prut, Cahul and Ialpug, including its tributaries; lakes and reservoirs), and the other for water bodies in the Moldavian part of the Dniester River basin. The draft Strategy also suggests preliminary terms of reference, based on experience from a number of EU and other countries. It is important to establish appropriate links to a central governmental body for water management (currently under discussion in the Government) and to local bodies for water management.,  In developing policy packages, the link between RBOs and the joint bodies for transboundary cooperation on the rivers Prut (Moldova and Romania) and Dniester (Moldova and Ukraine) should also be adequately dealt with.

##### Work to be undertaken

The implementation of policy packages on river basin authorities is one of the priority tasks of the NPD in Moldova. As a first step, a principle agreement of the terms of reference of RBOs is needed. This will have implications on institutional arrangements (e.g. the shared responsibility of RBOs and the agencies dealing with groundwater management issues) as well as implications on human resources’ needs and financing.

- Preparation of a background paper by a local consultant

- Examination of progress at the 2nd and 3rd Steering Group meetings and seminar(s) with participation of foreign experts

- Implemented policy package by 31 October 2008

- Lead agencies

Ministry of Ministry of Environment and Natural Resources, Apele Moldovei, ACVAPROIECT

Time schedule

April 2006 – October 2008

Status of implementation

- To be considered at the fourth Steering Group meeting

2.	River Basin Councils

Rationale for policy packages

River Basin Councils are bodies with broad stakeholder participation, whose task is to advice the river basin organizations in their decisions. Better access to information and public participation in decision-making concerning water and water-related health issues will enhance the quality and the implementation of decisions, build public awareness, give the public the opportunity to express its concerns and to enable public authorities to take due account of such concerns.

- Work to be undertaken

- Preparation of a background paper by a local consultant

- Examination of progress at the 2nd Steering Group meetings and seminar(s) with participation of foreign experts

- Implemented policy package by 31 October 2008

- Lead agencies

Apele Moldovei, ACVAPROIECT

Time schedule

April 2006 – October 2008

Status of implementation

- To be considered at fourth meeting of Steering Group

- D.	Management instruments

- Rationale for policy packages

- The consultation in March 2007 revealed a number of activities that could lead to policy packages in support of the day-to-day work of river basin management authorities. Examples include policy-relevant aspects of establishing and implementing: (a) river basin management plans; (b) water safety plans for drinking-water supply areas linked to water management plans; (c) water protection zones; (d) measures on the protection, restoration and wise use of water-related ecosystems; and (e) a number of structural measures, such as safety of small dams.

- In the development of management instruments, due account will be taken of developments under the existing and the ongoing negotiations on a new bilateral agreement between Moldova and Ukraine on the Dniester River.

Work to be undertaken, lead agencies, time schedule

For the moment, the Steering Group did not yet decide on this specific task

E.	Crosscutting issues: awareness-raising and stakeholder information

1.	Web site for the IWRM pillar of the National Policy Dialogue

##### Rationale for policy packages

Policies, strategies and action are shaped through an informed exchange among all stakeholders involved in the National Policy Dialogue. Awareness raising, better communication and capacity building are needed. Environmental education and training programmes can be helpful in building capacity and stimulating public demand for action.

- Work to be undertaken

- As a first step, a web site on the national policy dialogue will be drawn up and made operational at a server at ACVAPROIECT, the terms of reference will be specified in a local consultancy contract

- Web site linked to web sites under the UNECE Water Convention and the EUWI

- The Steering Group at its 1st and 2nd meetings will consider the upgrading of the web site

###### Lead agencies

ACVAPROIECT in consultation with major stakeholders and the UNECE secretariat

Time schedule

April 2007 – October 2008

Status of implementation

To be considered at fourth meeting of Steering Group

### F.	Crosscutting issues: financing aspects related to the IWRM pillar of the national policy dialogue

This policy package has not yet been discussed in detail with the partners from Moldova. The draft Strategy on Water Resources Development in its chapter VIII addresses financing. This chapter also contains important elements to developing policy packages. One issue is the assessment of the financial sustainability of IWRM plans.

Currently, draft terms of references for priority activities, to be supported by local and foreign consultants, are being drawn up with the assistance of ACVAPROIECT and other partners.

Status of implementation

For the moment, the Steering Group did not yet decide on this specific task

II.	WORK PLAN

For technical reasons, the work plan is provided as an annex. The format corresponds to the format agreed upon with the Technical Secretariat of the EU Water Initiative’s Working Group.

Annex

| Work plan April 2007 - October 2009 based on priority selections of policy packages |  |  |  |  |
| --- | --- | --- | --- | --- |
| Activity under the NPD | Timing of SG activity or meeting dates | Responsibility of the Chairman of the Steering Group (SG) and/or UNECE | Responsibility of EU countries and EUWI partners | Outputs |
| Roadmap with agreed objectives, schedules and distribution of tasks | April – June 2007 | UNECE in consultation with the Ministry of Environment and Natural Resources and Apele Moldovei | Take note of developments Advise on themes for the work plan Agree on inputs from EU countries in the implementation phase | Roadmap adopted by Steering Group Roadmap draws inspiration from the present document and develops it further Status: Roadmap adopted at first Steering Group meeting (September 2007) |
| Updated Roadmap with agreed objectives, schedules and distribution of tasks | Ongoing (October 2008) | UNECE in consultation with the Ministry of Environment and Natural Resources and Apele Moldovei | Take note of developments Advise on themes for the work plan Agree on inputs from EU countries in the implementation phase | Roadmap adopted by Steering Group Status: Present document for consideration at fourth Steering Group meeting (September 2008) |
| ### Policy packages |  |  |  |  |
| - Revision of the Water Law | April – October 2007, possible follow up in 2008/2009 | Sharing information with SG members on preliminary content of the water law and the status of its examination by national ministries according to established practices | Take note of developments Agree on inputs from EU countries in the implementation phase | Information note prepared on the status of the Water Law Recommendations by the 1st SG to support the further development and adoption of the Water Law Agreed piece of legislation (2008) Status: to be considered at fourth SG meeting |
| Governmental regulations on wastewater discharges | March – October 2007 | Providing guidance in establishing a Governmental regulation and its implementation in day-to-day practice | Advice from OECD EAP Task Force as to water-quality criteria and classifications | Information note prepared on the status of the interim regulation Recommendations by the 2nd SG to support the further development and adoption of interim regulation Agreed piece of legislation (2008) Status: Policy package drawn up and approved at second SG meeting |
| Governmental regulations on wastewater discharges – plan of implementation | June 2008 – October 2009 | Providing guidance drawing up the plan of implementation | Advice from ongoing Tacis projects (Water Governance in western EECCA and Black Sea project) | Agreed piece of legislation (2009) Status: ongoing |
| Draft terms of reference of river basin management authorities | April – October 2007, with follow up in 2008/2009 | Providing guidance in drafting the terms of reference | Provide examples on good practice in EU countries | Recommendations by the 2nd SG to support the further development and adoption of TOR Agreed TOR for inclusion in ministerial order or similar piece of legislation (2008) Status: to be considered at fourth SG meeting |
| Web site on NPD-IWRM pillar | April – October 2007, with follow up in 2008/2009 | Providing guidance in the design of the Web site | Take note of developments, advise on updating | Web site (first phase) operational by October 2007 Status: first phase accomplished in December 2007; second phase – ongoing |
| Draft terms of reference of river basin councils | April – October 2007, with follow up in 2008/2009 | Providing guidance in drafting the terms of reference | Provide examples on good practice in EU countries | Recommendations by the 2nd SG to support the further development and adoption of TOR Agreed TOR for inclusion in ministerial order or similar piece of legislation (2008) Status: ongoing; draft policy package to be examined at fourth SG meeting in September 2008 |
| Target and target dates on water and health | April 2007 – September 2008 | Providing guidance in drafting preliminary targets | Sharing of national experience on target and target data setting | Recommendations by the 3rd SG to support the further development and adoption of targets and target dates Agreed piece of legislation submitted to the Meeting of the Parties to the Protocol on Water and Health (2008/2009) Status: accomplished; plan of implementation will be financed by Switzerland |
| Meetings under the NPD, including participation of stakeholders in national meetings under the Global Water Partnership (GWP) |  |  |  |  |
| Multistakeholder meeting of the Global Water Partnership (GWP) | 12 June 2007 | Sharing information on aims and activities under the National Policy Dialogue related to IWRM | Take note of developments, advise on topics of further meetings | Common understanding between GWP and SG on mutual support of both bodies’ IWRM activities Status. Accomplished in June 2007 |
| First meeting of Steering Group (including meeting of core group) | - 6 September 2007 (Steering Group) - 7 September 2007 (core group) | - Preparation of meeting documents with the assistance of local consultants | - Participation of the EUWI Technical Secretariat | Approved reports, studies, guidance material, recommendations and work plans as laid down in the Inception report and the above Chapters I to II of the Roadmap Approved composition of the SG Agreed contribution to relevant side events at the Belgrade Ministerial Conference |
| Workshop on the National Policy Dialogue in Moldova with special emphasis on water legislation | - 6 September 2007 in conjunction with the 1st SG meeting | - Preparation of workshop documents with the assistance of local consultants | - Participation of the EUWI Technical Secretariat - Financial support by EU countries and EUWI partners to the participation of selected EECCA countries | Agreed inputs by Stakeholders to the NDP (approved roadmap) as well as target dates for the implementation of policy packages |
| Second meeting of Steering Group (including meeting of core group) | - 4 October 2007 (Steering Group) - 5 October 2007 (core group) | - Preparation of meeting documents with the assistance of local consultants | - Participation of the EUWI Technical Secretariat | Approved reports, studies, guidance material, recommendations and work plans as laid down in the Roadmap |
| Workshop on river basin management authorities in a national context | 4 October 2007 in conjunction with the 2nd SG meeting | Preparation of local consultancy contracts by UNECE covering the workshops’ preparation, conclusions and recommendations Guidance by the UNECE secretariat on the subject matter | Participation as lecturers at the workshop Financial support as to the participation of selected EECCA countries | - Status: Workshop resulted in specific tasks to be implemented when drawing up draft TOR for River basin Councils |
| Third meeting of Steering Group (including meeting of core group) | Early 2008 | - Preparation of meeting documents with the assistance of the core group | - Participation of the EUWI Technical Secretariat and/or the Chair of the EUWI EECCA WG | Approved reports, studies, guidance material, recommendations and work plans as laid down in the Roadmap Status: SG meeting and core group meeting held on 19-20 June 2008 |
| Workshop on water and health aspects of IWRM | Early 2008 in conjunction with 3rd Steering Group meeting | Preparation of meeting documents with the assistance of the core group | Participation as lecturers at the workshop Financial support as to the participation of selected EECCA countries | Principle agreement on the setting of target and target dates Status: Workshop held as part of third Steering Group meeting and preliminary policy package on water and health drawn up |
| Fourth meeting of Steering Group (including meeting of core group) | 24-25 September 2008 | Preparation of meeting documents with the assistance of the core group | Participation of the EUWI Technical Secretariat and/or the Chair of the EUWI EECCA WG | Approved reports, studies, guidance material, recommendations and work plans as laid down in the Roadmap |
| Fifth meeting of Steering Group (including meeting of core group) | Spring 2009 | Subject to resources’ availability and conclusion of new contribution agreement between the European Commission and OECD and subsequent contract between OECD and UNECE |  |  |
| Sixth meeting of Steering Group (including meeting of core group) | Autumn 2009 | Subject to resources’ availability and conclusion of new contribution agreement between the European Commission and OECD and subsequent contract between OECD and UNECE |  |  |

For ease of reference, the text passages marked in turquoise highlight the respective amendments and additions.

The proposed tasks “Strategy on water supply and sanitation of human settlements” and “Strategy on Water Resources Development”, which were part of the Roadmap (version of May 2007), were not taken up by the Steering Group as part of the National Policy Dialogue process, and were therefore deleted from the current version.

Vodnyi kodeks Respubliki Moldova. Signed by the President of the Republic of Moldova on 22 June 1993

in Russian ПДК

Collective systems are systems for the provision of sanitation, which serve a number of households or undertakings and, where appropriate, also provide for the collection, transport, treatment and disposal or reuse of industrial wastewater

See article 6 and others of the Protocol on Water and Health

Единый (центральный) орган управления водными ресурсами

Локальные (местные) органы управления

Decentralisation and development of local responsibility and local government capacity

A River Basin Council (RBC) is a body with broader stakeholder participation, whose task is to advice the river basin organizations in their decisions