National Policy Dialogue on Financing Strategy for Urban and Rural Water Supply and Sanitation in the Kyrgyz Republic

Final Report

17th April 2009

FOREWORD

In 1993, the Task Force for the Implementation of the Environmental Action Programme for Central and Eastern Europe (EAP Task Force) was created to support the integration of the environment into the broader process of economic and political reform in transition economies. Its secretariat was established in the Environment Directorate of the Organisation for Economic Co-operation and Development (OECD). With the enlargement of the European Union, and since the 1998 Aarhus conference, the EAP Task Force’s work has been focused on the countries of Eastern Europe, Caucasus, and Central Asia (EECCA).

Under the aegis of the EAP Task Force, and in cooperation with the Danish government, the OECD has developed a methodology to inform policy dialogue on strategic financial planning in the water supply and sanitation sector.  In EECCA countries, considerable investments are required to improve the quality of the service and the environmental performance of the sector, while sufficient financing shall be ensured to properly operate and maintain existing Water Supply and Sanitation (WSS) infrastructure; clear priorities and targets need to be set to guide both countries’ own action programmes and multi-stakeholder partnerships. The methodology entails setting specific, measurable, realistic and time-bound policy targets in the sector, measuring the financial costs (investment and operation and maintenance) associated with these targets, assessing the financial resources available to cover these costs, and developing scenarios to close the potential cash flow gap (adjusting targets and/or time schedule, or raising additional revenues).

This publication presents key findings and recommendations of a Financing strategy (FS) case study in the Kyrgyz Republic, implemented in the framework of the EECCA component of the European Union Water Initiative (EUWI) and sponsored by the European Commission (EC) and the OECD/EAP Task Force.

The overall objective of this National Policy Dialogue (NPD) on Financing Urban and Rural Water Supply and Sanitation (WSS) in the Kyrgyz Republic has been to strengthen the capacity of the Government of the Kyrgyz Republic to plan and implement prioritised water supply and sanitation (WSS) infrastructure investments, to mobilise and effectively allocate financial resources for reaching water-related Millennium Development Goals (MDGs), while ensuring that WSS infrastructure development objectives are affordable for the population and the public budget.

Alexandre Martoussevitch (OECD) managed the project funded by the EC (DG ENV).  EC hired consultants, WS Atkins International Limited and PKF (UK) LLP, to implement the project.  Dr. David Sutherland (Atkins) was head of the project team, which also included Jim Winpenny, Tom Wood and Tony Milanese.  Valuable comments on the final report were provided by Peter Borkey (OECD).  The support of Jørgen Jordal-Jørgensen at COWI for the FEASIBLE modelling was invaluable and much appreciated.

The project has entailed a close cooperation with the Ministry for Economic Development and Trade (especially Deputy Minister Sanjar T. Mukanbetov and Sultan M. Akhmatov, Head of the Strategy Department) and the Department for Rural Water Supplies (especially the Director General, Nurmamat M. Mullakeldiev).  We thank them for their work and support for this project as well as all of the members of the Coordination Council who have most actively and incisively contributed to this project.

In addition, the authors would like to extend particular thanks Anara M. Choitonbaeva and the excellent team at the Kyrgyz Alliance for Water for their extensive survey work across the country.  The helpful and insightful contributions from Emil Abdykalykov and the Urban Institute, and Askar Satybekov and Nurbek Imakeev at ARIS, are acknowledged and appreciated. Last, but not least, the authors would like to extend their gratitude to Aziza Jienbekova for her most efficient and excellent coordination of the project and translation of all documents.

The views expressed in this report are those of the authors and do not necessarily reflect those of the OECD, its member states, the EC, or the Government of the Kyrgyz Republic.

Contents

Section	Page

List of Abbreviations

Executive Summary	i

1.	Introduction	1

1.1	Project Background	1

1.2	Main Activities and Reporting	2

2.	Current Situation	4

2.1	Demography	4

2.2	Water Resources	6

2.3	Current status of Water Supply and Sanitation services	6

2.4	Government Policy and Institutions	13

2.5	Macroeconomic Context	19

2.6	Domestic, national and external financing of the WSS sector	25

3.	Summary of Main Challenges in the WSS Sector and Possible Measures for Improvement	34

4.	Baseline Scenario	36

4.1	Investment Concepts	36

4.2	Introduction to the Baseline Scenario	37

4.3	Technical Modelling Assumptions	37

4.4	Supply of Finance Assumptions	42

4.5	Results of Baseline Scenario Simulations	43

5.	Policy Options, Indicators and Targets for Development Scenarios	47

5.1	Political and social context: views of the Coordination Council	47

5.2	Policy options, indicators, targets and actions	49

6.	Social Dimension of Financing Strategy	60

6.1	Introduction	60

6.2	Current household spending on WSS	60

6.3	Attitudes to future tariff increases	61

6.4	Mitigating the impact of tariff increases on the poor	64

6.5	Monitoring social impact	66

7.	Alternative Development Scenarios	68

7.1	Basic Improvements	68

7.2	Millennium Development Goals	72

7.3	Maximum Coverage	75

8.	Preferred Development Scenario – Millennium Development Goals on WSS	80

8.1	Expenditure on Water Supply and Sanitation	80

8.2	Finance Available	81

8.3	Closing the Financing Gap	81

8.4	Implications for Policy	83

9.	Conclusions and Recommendations	84

ANNEXES	86

Annex A1.	Coordination Council Affairs (Agendas, Lists of Participants, Minutes, SOCU)

Annex A2	Original Survey Data Collected

Annex A3	National and Local Public Expenditure Data

Annex A4	Secondary Data Sources and References

List of Tables

Table 2.1 - Demographic data for the Kyrgyz Republic	4

Table 2.2 - Poverty and extreme poverty in Kyrgyzstan (per capita/year)	4

Table 2.3 - Proportion of population living in urban and rural areas	5

Table 2.4 - Access to type of water supply by location and poverty status (%), 2007	6

Table 2.5 - Centralized (Piped) Water Supply Systems in the Kyrgyz Republic, 2008	8

Table 2.6 - Water sources for major towns in the Kyrgyz Republic, 2005	9

Table 2.7 - Water Quality of piped water supply distribution systems	10

Table 2.8 - Population morbidity on some infectious and parasitic diseases	10

Table 2.9 -	Average length of pipe networks for World Bank schemes (metres)	12

Table 2.10 - Key organisations and their functions at the national level	16

Table 2.11 - Legal status of vodokanals (based on Certificate of Registration)	17

Table 2.12 - Key organisations and their functions at local level	18

Table 2.13 - Kyrgyz Republic: Selected Economic Indicators, 2005-09	21

Table 2.14 - Real GDP growth in the Kyrgyz republic by sectors (%)	22

Table 2.15 - Average payments for water supply and wastewater, 2007 (KGS/person/month)	26

Table 2.16 - Household disposable income and expenditure on water, 2007	26

Table 2.17 - Average tariffs for piped water supply in WB project villages, 2007	28

Table 2.18 - New WSS assets taken to the balance sheet of Bishkek Vodokanal, 2005-2008	31

Table 2.19 - Government Department payments for water supply (2006) in 000 KGS	32

Table 2.20 - Public expenditure for WSS in Kyrgyzstan, in 000 KGS	33

Table 3.1 - Main Challenges and Measures for Improvement	34

Table 4.1 - Access to piped water supply and basic sanitation for the baseline scenario	41

Table 5.1 - Determining the size, composition & timing of the investment programme	52

Table 5.2 - Setting Priorities: functional programmes, geographical locations & balance of extension vs. optimisation	53

Table 5.3 - Increasing revenues from all sources	54

Table 5.4 - Reforms to Governance of WSS	58

Table 6.1 - Mobile phone and electricity costs for households	61

Table 6.2 - Relative importance of different water attributes and different services	62

Table 6.3 - Willingness to Pay (WTP) data for Improved Water Supply and Sanitation, 2008	63

Table 6.4. Distribution of groups receiving social benefits for water supply.	65

Table 6.5 - Indicators for household water and sanitation services	67

Table 7.1 - Access to piped water supply and basic sanitation for Development Scenario 1	70

Table 7.2 - Access to piped water supply and basic sanitation for Development Scenario 2	73

Table 7.3 - Access to piped water supply and basic sanitation for Development Scenario 3	77

Table 8.1 - Capital investment shortfall for Development Scenario 1, 2 and 3	80

List of Figures

Figure 2.1 - Distribution of village size in the Kyrgyz Republic, 2007	5

Figure 2.2 - Distribution of ADB and World Bank village schemes by Oblast	11

Figure 2.3 - Average monthly disposable income in Kyrgyz Republic by income decile, 2007	24

Figure 2.4 - Consumers expenditure pattern by decile groups (2007)	27

Figure 2.5 - Combined World Bank and ADB tariff collection rates	28

Figure 4.1 - Investment Concepts for Water Supply and Sanitation Services	36

Figure 4.2 - Baseline Scenario: total expenditure by type and supply of finance	44

Figure 4.3 - Baseline Scenario: urban and rural expenditure and supply of finance	44

Figure 4.4 - Baseline Scenario: total expenditure by type with policy options for closing the financing gap	46

Figure 7.1 - Rural/urban expenditure for Development Scenario 1	70

Figure 7.2 - Expenditure by type for Development Scenario 1	71

Figure 7.3 - Expenditure and finance available if recommended package of financial measures is implemented for Development Scenario 1	72

Figure 7.4 - Rural/urban expenditure for Development Scenario 2	74

Figure 7.5 - Expenditure by type for Development Scenario 2	74

Figure 7.6 - Expenditure and finance available if recommended package of financial measures is implemented for Development Scenario 2	75

Figure 7.7 - Rural/urban expenditure for Development Scenario 3	78

Figure 7.8 - Expenditure by type for Development Scenario 3	78

Figure 7.9 - Expenditure and finance available if recommended package of financial measures is implemented for Development Scenario 3	79

Figure 8.1 - Expenditure and finance available if recommended package of financial measures is implemented for the chosen Development Scenario	81

Figure 8.2 - Expenditure and supply of finance for the chosen Development Scenario including loan funding for the capital investment shortfall	82

Currency Abbreviations

| KGS | Kyrgyz Som |
| --- | --- |
| USD | US Dollar |
| EUR | Euro |

Exchange rates used in the Financing Strategy Modelling

| One Euro = | 50 KGS |
| --- | --- |
| One USD = | 40 KGS |

a

# List of Abbreviations

| ADB | Asian Development Bank |
| --- | --- |
| ARIS | Community Development and Investment Agency |
| CC | Coordination Committee |
| CDF | Comprehensive Development Framework |
| CDS | Country Development Strategy |
| CDWUU | Community Drinking Water User Union |
| DFID | Department for International Development |
| DRWS | Department for Rural Water Supplies |
| EBRD | European Bank for Reconstruction and Development |
| EC | European Commission |
| ESF | Exogenous Shocks Facility |
| EUWI | European Union Water Initiative |
| GDP | Gross Domestic Product |
| GoKR | Government of the Kyrgyz Republic |
| GOST | State Standards |
| GPOBA | Global Partnership for Output Based Aid |
| IMF | International Monetary Fund |
| JCSS | Joint Country Support Strategy |
| JICA | Japan International Cooperation Agency |
| KAS | Kyrgyz Aiyl Suu – (village repair and development agency) |
| KHIS | Kyrgyz Household Income Survey |
| km | Kilometre |
| KR | Kyrgyz Republic |
| MAWR&PI | Ministry of Agriculture, Water Resources and Processing Industry |
| MDGs | Millennium Development Goals |
| MIS | Management Information System |
| MTBF | Medium Term Budgetary Framework |
| MTEF | Medium Term Expenditure Framework |
| NBKR | National Bank of the Kyrgyz Republic |
| O&M | Operation and Maintenance |
| ODA | Official Development Assistance |
| OECD/EAP Task Force | Organization for Economic Cooperation and Development/ Task Force for the Implementation of the Environmental Action Programme (for Central and Eastern Europe) |
| PMC | Project Management Consultants |
| PMU | Project Management Unit |
| R&D | Research and Development |
| RWSS | Rural Water Supply and Sanitation |
| SAE | State Agency for the Environment (and Forestry) |
| SanPIN | Sanitary Rules and Standards |
| SDC | Swiss Development Commission |
| SES | Sanitary and Epidemiological Service |
| UfW | Unaccounted for Water |
| UI | Urban Institute |
| UV | Ultraviolet |
| WB | World Bank |
| WHO | World Health Organization |
| WQ | Water Quality |
| WSS | Water Supply and Sanitation |
| WW | Wastewater |
| UNDP | United Nations Development Programme |
| Specific local terms |  |
| Vodokanal | Water utility |
| Kolonka | Street post for water |
| Oblast | Regions |
| Rayon | Sub-regions of Oblasts |
| Zhogorku Kenesh | National Parliament |
| Aiyl Kenesh | Local Parliament |
| Aiyl Okmotu | Local government institution – usually 1-3 villages but can be more |

# Executive Summary

The overall objective of this project has been to strengthen the capacity of the Government of the Kyrgyz Republic (GoKR) to plan and implement prioritised water supply and sanitation (WSS) infrastructure investments, so that limited financial resources can be effectively allocated to reach the water-related Millennium Development Goals (MDGs).  At the same time, the project has sought to ensure that WSS infrastructure development is affordable for the population and the public budget.  To achieve this, a Strategy for Financing Urban and Rural Water Supply and Sanitation (WSS) in the Kyrgyz Republic was created through a National Policy Dialogue (NPD).

National Policy Dialogue on Financing for Urban and Rural WSS in the Kyrgyz Republic

Through this project, the OECD/EAP Task Force and their appointed consultancy, have worked closely with a Coordination Council (CC) created by GoKR.  To inform and facilitate the NPD, the consultancy selected by the OECD/EAP Task Force has prepared a number of background documents based upon the results of data and information analysis, and scenario simulation. To do so, the consultancy collected information on the rural and urban WSS sector (through published statistics and accounts, interviews with government ministries, local government organisations (mayors and Aiyl Okmotus), vodokanal staff and communities) and fed this information into a financial model for WSS called FEASIBLE.

Key results of the National Policy Dialogue are presented in the Box below.

The main results (outputs and outcomes) of the National Policy Dialogue are as follows:

Consensus built on, and raised awareness of, the main challenges facing the WSS in the Kyrgyz Republic, which are technical, socio-economic, environmental, geographic, financial and institutional in nature. Agreement on the realism of key assumptions of the Baseline (“business as usual” or “no new policy”) scenario;

Agreement on the key measures to close the baseline financing gap, amounting to 1.5 billion Kyrgyz soms (KGS), which are:

increasing tariffs from the current levels of less than 0.5% of household (HH) income to the maximum level of affordability (2.5% of HH income) after 20 years.

increasing collection rates from current levels (<25% in rural areas and <50% in urban areas) to 60% in rural areas and 85% in urban areas after 5 years.

increase public budget expenditure on WSS from current levels of about 0.3% of total budget to 2% of public budget (still less than most countries) after 20 years.

After having considered three alternative development scenarios, the CC unanimously agreed that the scenario that anticipated achieving the Millennium Development Goals for WSS provided the best balance of achieving required improvements in WSS services for the Kyrgyz Republic but with a realistic requirement for total financing and external funding assistance (1 billion KGS or EUR 22 million) (hereafter – the “preferred scenario”).

A feasible financing strategy associated with the “preferred scenario”.

Agreement on the policy measures needed to implement the “preferred scenario” and the associated financing strategy, including linking the financing strategy to the budgetary processes (MTBF and annual budgets) and a pressing need for national coordination of the urban and rural WSS sectors to improve management and financing, as well as for a sound national policy for the whole WSS sector.

Main Contextual Challenges in the WSS Sector

Of the population of about 5.2 million people, about one-third live in urban areas and two-thirds in rural areas.  The main challenges facing the WSS in the Kyrgyz Republic are technical, socio-economic, environmental, geographic, financial and institutional in nature.

The existing infrastructure is in a poor condition and many of the 1,074 centralised piped water supply systems in the country do not operate effectively.  About 90% of these systems are served by groundwater sources (including springs) and about 10% by surface water sources.  Many people also do not have any access to piped water supplies at all (whether to the home or to street water taps – Kolonkas).

For those that do have access to piped water supplies the level of service, in terms of reliability, predictability and water quality is often poor.  The Sanitary and Epidemiological Service (SES) reported that on average about 2% of chemical and 10% of microbiological water quality tests failed to reach national norms.  The number of cases of acute water-bone enteric infections is rising and reached 485 per 100,000 in 2007.

A lack of water metering to assess production and use in most vodokanals (municipal water utilities) means that it is not possible to estimate what the levels of Unaccounted for Water (UfW) are and means that any reasonable charging for levels of use is not possible.

There is a general low level of household (HH) income with almost 42% of people living below the general poverty line and a smaller minority in extreme poverty.  However, there is also a big regional disparity meaning great variation in affordability (ability to pay for WSS) and this, along with great population density variation around the country means that there are certain ‘hot spot’ areas where ability to pay is low and the unit costs of water supply provision are high.  The harsh climate and seismic activity further risks the sustainability of the infrastructure and the general presence of rocky ground, the topography and many remote locations lead to high construction costs.  This has big implications when allocating national financial resources around the country for WSS.

The low level of affordability and the general poor level of service mean that there is a high level of dissatisfaction with the standard of service and a consequent unwillingness to pay for WSS unless there are clear improvements in services.  The rates of cost recovery are poor both due to low tariffs (about 4 KGS per person per month – less than 0.5% of HH disposable income) and low collection rates (<25% on average in rural areas and <50% on average in urban areas). There is also substantial cross-subsidisation of residential customers by industry and commercial enterprises.

There are very low levels of public budget expenditure for water and sanitation (<0.3% of budget expenditure) and almost all of this is for WSS services provided to budget organisations, not capital expenditure. Though in the mid-term there is certainty about the volume of Official Development Assistance (ODA) and external credits mobilised to develop WSS infrastructure in the Kyrgyz Republic, there is a high level of unpredictability attached to the ODA and external lending in the long run, and concerns about how effective some of the external lending was in the past.  All of this, and the fragile and uncertain macroeconomic outlook means that the financial context is a challenging one, but one with significant potential for improvement.

The institutional and policy context is also challenging.  There is currently no national coordinating or regulatory body for the WSS sector as a whole, although this seems to be in the process of reform, and there is no national water supply and sanitation policy.  There is also a lack of coordination between water sector policy and that of other sectors, such as housing.  Local Government Institutions are responsible for WSS service delivery but have little capacity or resources and the over-fragmentation and decentralisation of the water sector means that there are few economies of scale available and too much diversity of costs.  The lack of a database and Management Information System (MIS) for sound decision making and an over-reliance on Soviet consumption norms restricts target definition.

Baseline Scenario

Introduction and Assumptions

The Baseline Scenario considers the funds available and the expenditure required for operating and maintaining the existing assets in the Kyrgyz Republic and sustaining the existing level of WSS services, aiming to provide sufficient funds for operation and maintenance (O&M), as well as for reinvestment in the existing assets to prevent any further deterioration in WSS services over the planning period (2008-2027).

Throughout the financial modelling process, three main categories of settlement have been assumed.  These are (1) towns and cities (having a Mayor and served by a vodokanal), as well as and villages with a population in excess 10,000; (2) villages with a population of less than 10,000 people but not less than 750 people, and, finally, (3) villages with a population below 750 people. For each category data was collected, aggregated and entered in the FEASIBLE model for scenario simulations.

Based on national statistics and village surveys, levels of access to piped water supply and basic sanitation under the baseline scenario were assumed to be at the base year (2007) level:

|  | Water Supply |  |  | Sanitation |  |
| --- | --- | --- | --- | --- | --- |
|  | Non-piped water supply | Piped in-house/yard | Piped from street posts | Basic | Improved |
| Urban municipalities (with Vodokanals) | 35% | 48% | 18% | 51% | 49% |
| Villages >10,000 population (Rural) | 50% | 0% | 50% | 100% | 0% |
| Villages <10,000 population (Rural) | 41% | 0% | 59% | 100% | 0% |

Sources of finance are assumed under FEASIBLE to come from the 3Ts: Tariffs (user charge revenues from households, budget and commercial organisations), Taxes (allocations from the public budget) and Transfers (external grants and loans, i.e. ODA, and eventual charities).

For Tariffs, in urban settlements and large villages served by vodokanal, the collection rate was assumed to be 50% for households and 100% for budget and commercial organisations, while data on coverage by piped water supplies, water consumption norms and tariff rates (per m3) was provided by vodokanals. .

Data on fixed fees paid by rural households (per person per month) was provided by the Kyrgyz Alliance for Water, the World Bank and Asian Development Bank.

Taxes: data on allocations form the public budget was provided by the Ministry of Finance. It was assumed that there is no significant tariff revenue from budget or commercial organisations in villages with populations below 10,000. The only significant contribution to WSS services from the public budget there is through the payment of user charges by budget organisations (e.g. schools, hospitals, government offices) and amounts to approximately 0.2% of the government expenditure budget.

Transfers/ODA:  the Baseline Scenario includes the government expenditure for the repayment and interest on the first round loans from the World Bank and Asian Development Bank for the rural water supply projects which have already been completed. These repayments commenced in 2008. While the repayment terms are favourable and the interest rate is low, this does comprise a significant addition to expenditure to be covered by central government in the coming years.

The main macro-economic assumptions were:

- all simulations are made in base year prices (thus no projections for inflation).

- no appreciation or depreciation of the KGS against the EURO or other major currencies.

- energy prices used in the model were as of July 2008 – so a high baseline – and assumed no increase in real terms.

- real household income and real GDP are assumed to grow at 5% p.a.

Results

Total expenditure on O&M and reinvestment over the planning period is 2.07 billion KGS in 2007, rising to 2.10 billion KGS in 2027.  O&M requires 47% of total WSS expenditure (excluding loan repayments) and reinvestment requires 53%.  Loan repayments represent 4% of the total required expenditure on average.  Excluding the loan repayments, 83% of WSS expenditure is in urban areas and 17% is in rural areas.  Against this expenditure of approximately 2 billion KGS just to maintain services at their current levels, current revenue is less than 0.5 billion KGS (split about the same as expenditure between urban, about 80%, and rural, about 20%).

The key message is that current levels of revenue are not sufficient to even maintain WSS infrastructure at its current level.  Infrastructure will continue to deteriorate unless revenue can be increased.

Policy measures to close the financing gap

Three financing policy options are suggested to raise sufficient funds to cover the costs of maintaining the current situation.  These are listed below and their impacts on the financing gap are shown in Figure 1 below:

- Policy Measure 1:  Increase tariffs to the maximum level of affordability (to 2.5% of household income after 20 years – as guided by the CC).  This would generate enough finance to cover the required O&M expenditure by 2016 but by the end of the planning period (2027) this option would only cover 76% of all required expenditure (including loan repayments).

- Policy Measure 2:  Increase both tariffs and collection rates. Same increase in tariff as Measure 1 but also increase tariff collection rates over a five-year period to 85% in urban areas and to 60% in rural areas.  This would cover O&M expenditure by 2015 but by 2027 this option would still only cover 81% of all required expenditure (including loan repayments).

- Policy Measure 3:  Increase government contribution.   With no change in policy, about 0.3% of the public budget will be spent on WSS each year (one third on ADB/World Bank loan repayments and two-thirds on WSS tariffs for budget organisations). This could be increased to 2% of public budget by 2027.  This level is achieved in many countries (e.g. Armenia spends about 4% of the national budget on water services).  This would cover O&M expenditure within three years (by 2010) and all expenditure by 2018 (including loan repayments). After 2018, there would be a surplus of available finance which would reach 1.37 billion KGS per year by the end of the planning period (2027).  The surplus in available finances with this policy option means that there would be potential for capital investment in service extensions.

Figure 1 - Baseline Scenario: total expenditure by type with policy options for closing the financing gap

Revenue

1

2

3

Expenditure

Social Dimension of Financing Strategy and Affordability of the Baseline Tariff Scenario

The financial impact of the FS proposals on households (HHs) will be felt in a variety of ways.  The current level of household spending on WSS (about 3 som (€0.06) per person per month – range 0.2 som to 6 som per person per month) is well below most countries and the potential for increasing tariffs (in return for improved levels of service) in both urban and rural areas would seem to be considerable.

This is reflected in a Willingness-to-Pay (WTP) survey carried out by the Kyrgyz Alliance for Water for this project which would seem to suggest that people would be WTP between 10 and 35 KGS per person per month (compared to payments of between 0.2 and 6 som per person per month in the base year) by between 75% and 100% of respondents (depending on the Oblast) in return for an improvement in water supply and sanitation services.

Although income distribution in Kyrgyzstan is more even than in many EECCA countries (and on average HHs will only pay 2.5% of their income), the lower income deciles of the population would probably pay 4-5% of their income.  Therefore, they would need some support.  The budgets of the WSS bill of 2-3 lowest deciles (those who would overpay) should be assessed along with the amount of money they would overpay above 2.5% of their incomes – theoretically the “overpay” should be compensated to them through a cost-effective solidarity mechanism;

Options to address the affordability constraints would include specific tariff measures and non-tariff measures (e.g. transfers from the public budget to poor HHs through a well-targeted social support system -  the affordability of such transfers for the public budget should be assessed);

The existing social support system in Kyrgyzstan is very weak. Therefore, if the GoKR prefers to subsidise the poor through housing allowances or general income support schemas, then the system would need to be strengthened.

Providing basic amounts (50 lcd) of water at a subsidised rate, or free, is one option to mitigate the impact of tariff increases on the poor. The alternative is to use social benefit payments to target the poor and alleviate their WSS bills.  This option has the benefit of avoiding distortions to consumption arising from tariff structures, and can permit better targeting of the beneficiaries.  It does, however, depend on the existence of a good national social security payments system. In this context, the Rural Water Supply and Sanitation Strategy put forward by the Department for Rural Water Supplies suggests that it is not the responsibility of the water suppliers to provide social subsidies to the poor or other under-privileged peoples but the responsibility of Local Self Government.

The adoption of the FS and the underlying WSS development scenario would be facilitated by the existence of sector service performance measures in order to demonstrate progress made, provide accountability and transparency, and provide criteria and measures for assessing the performance of sector, provincial and vodokanal managers.   Indicators could be set up for HH WSS service to reflect water quality, reliability of service, public health, sanitation and hygiene standards and customer relations.

Alternative Development Scenarios

Three development scenarios were considered which ranged from basic to substantial improvements in WSS infrastructure and services.

- Basic Improvements which involved an increase in rural water supply coverage such that 100% of villages have access to piped water systems from street-post connections (Kolonkas) and provision of basic sanitation facilities (latrine blocks connected to serviceable storage tanks) for all schools by 2012.

- Millennium Development Goals on WSS (halving the proportion of people without sustainable access to safe drinking water and basic sanitation).  The Basic Improvements Scenario above already achieves the MDG target of halving the proportion of people without sustainable access to safe drinking water so this scenario includes the same proposed water supply investment and only requires additional investment to achieve the MDG target for sanitation.  This means either being connected to a centralised sewerage network or having access to improved hygienic latrine facilities.  For this scenario, the entire population of villages with populations of less than 10,000 people (i.e. 53% of the country’s population) is provided with improved hygienic latrines by 2012.

- Maximum Coverage which means universal access to piped water supplies in urban (100% via house connections) and rural (50% house and 50% street connections) areas.  100% of the urban areas would be connected to centralised sewerage systems with wastewater treatment works providing at least basic mechanical treatment and in rural areas 100% of the population would have access to improved hygienic latrines.

The Coordination Committee did not consider that the Basic Improvements Scenario (though affordable) was sufficient for the Kyrgyz Republic and considered that the capital investment shortfall for the Maximum Coverage Scenario, of 18.5 billion KGS (EUR 370 million), could not realistically be met.  They unanimously agreed that the MDG Scenario represents the best balance of achieving the required improvements in WSS services for the Kyrgyz Republic but with a realistic requirement for external funding assistance (1 billion KGS or EUR 22 million).

Capital investment shortfall for the three development scenarios modelled

| Development Scenario | Service Extension capital investment | WB/ADB/DFID grant funding | Capital investment shortfall over 2008-2027 |  |
| --- | --- | --- | --- | --- |
|  | KGS | KGS | KGS | EUR |
| Basic Improvements | 2,056 million | 1,750 million | 306 million | 6 million |
| MDGs | 2,845 million | 1,750 million | 1,095 million | 22 million |
| Maximum Coverage | 20,273 million | 1,750 million | 18,523 million | 370 million |

Preferred Development Scenario – Millennium Development Goals on WSS

Under the preferred MDG Scenario, national sustainable access to piped water supply would increase from 60% to 82% and to improved sanitation from 19% to 80%.  The scenario is based on the assumption that the main issues in urban areas is the current poor quality of service within the existing piped water network, whilst in rural areas the main issue is the high proportion of people without access to improved piped water supplies.  Therefore, this scenario does not significantly increase the number of people in urban municipalities who are connected to the piped networks (i.e. no network extension - many people have their own sources of water which are already improved), but it does account for significant improvement in the quality of service within the existing piped network.

Sustainable access to piped water supply and basic sanitation for MDG Scenario

|  | Water Supply |  |  | Sanitation |  |
| --- | --- | --- | --- | --- | --- |
|  | Non-piped water supply | Piped in-house/yard | Piped from street posts | Basic | Improved |
| Base Year (2007) |  |  |  |  |  |
| Urban municipalities (with Vodokanals) | 35% | 48% | 18% | 51% | 49% |
| Villages >10,000 population (Rural) | 50% | 0% | 50% | 100% | 0% |
| Villages <10,000 population (Rural) | 41% | 0% | 59% | 100% | 0% |
| Target year (2012) |  |  |  |  |  |
| Urban municipalities (with Vodokanals) | 35% | 48% | 18% | 51% | 49% |
| Villages >10,000 population (Rural) | 0% | 0% | 100% | 0% | 100% |
| Villages <10,000 population (Rural) | 0% | 0% | 100% | 0% | 100% |

Expenditure on, and Finance Available for, Water Supply and Sanitation

Expenditure includes ongoing operation and maintenance (O&M) and reinvestment costs for the existing and proposed new WSS assets but also includes service extension (capital investment) costs and expenditure on loan repayments (WB/ADB rural water supply projects).

Figure 2 shows expenditure and supply of finance available for WSS services for the chosen Development Scenario.  In this Figure, the WB/ADB/DFID funding (which is specifically for rural water supply service extensions) is removed from the projection of available supply of finance so that it is possible to see the point when O&M costs are covered (i.e. the year 2011).  Instead, the expenditure required for service extensions between 2008 and 2012 is split into two parts.  The first part is shown to be covered by the committed funding from WB/ADB/DFID. The second (upper) part of the required expenditure is shown to be covered by loans in addition to the grants currently being disbursed by WB/ADB/DFID (totalling 1 billion KGS or EUR 22 million). The repayments which would be required for these additional loans are shown based on the repayment terms offered for the previous loans from the World Bank (10 years of grace, 40 year repayment period, 0.75% interest with interest capitalised during the grace period).  The repayments therefore commence in the year 2020 and these would continue at the same rate until 2060.

The supply of finance, indicated by the dotted line in Figure 2, includes all three policy measures, i.e. increased tariffs, increased collection rates and increased allocations from the public budget.

Figure 2 - Expenditure and full finance available for the MDG Development Scenario

Recommendations

The main recommendations that have come out of this project concern coordination, ownership, publicity, finance and investment:

- Define responsibilities, location and powers for coordination, regulation and implementation.  Consider the role of the National Agency for Local Government Affairs in this regard and develop a National Water Supply Policy to provide clarification on roles and responsibilities.

- Promote alternative models for management, monitoring, operation and maintenance of water supply systems particularly in the light of an increasingly capable and versatile private sector with increasing technical resources available.

- Review the decentralisation process for service delivery – consider some agglomeration for technical support functions.

- Develop a regulation to define standards in terms of reliability, predictability and water quality.

- Define best practice for operation to maximise performance. Consider benchmarking in defining best practice. Develop best practice for O&M (and deferral of maintenance) and reinvestment/rehabilitation.  Consider incentives to staff/ utilities for improved performance.

- Further develop and link current databases available from the variety of sources in rural and urban sectors (e.g. SES, PMU/PMC, ARIS, UI)

- Prioritise locations and infrastructure components for improvements. Identify causes of dissatisfaction and develop specific plans for improvement.

- Assign higher priority to WSS in the national economic policy and budgetary process (MTBF) and improve and monitor Local Government budget requests for WSS from Min. of Finance

- The GoKR should seek to increase financial contributions to the WSS sector, both through subsidies and direct investment.  It makes good economic sense to do so, as well as to consider alternative mechanisms of mobilising resources (e.g. a National Water Solidarity Fund, micro-loans etc.).

- Maintain a dialogue with international donors for additional financial support over the next 20 years

- Improve the level of cost recovery from water users by raising the level of bill collection and increasing the general level of tariffs.  The latter should be supported by the start of selective metering of households, starting with block meters for apartment blocks.

- A number of improvements in the tariff policy should be undertaken, including

    - considering methods to include costs over and above O&M and ways of subsidising poorer households (some of them may require revising and (or) strengthening the existing social support system);

    - getting residential tariff increases towards maximum affordable levels to reduce existing cross subsidy and targeting subsidies to “hot spots” (including unluckiest areas with highest unit costs and low HH incomes) and the poor; and

    - national publicity campaign to explain the need for tariff increases.

# Introduction

## Project Background

The overall objective of this National Policy Dialogue (NPD) on Financing Urban and Rural Water Supply and Sanitation (WSS) in the Kyrgyz Republic is to strengthen the capacity of the Government of the Kyrgyz Republic to plan and implement prioritised water supply and sanitation (WSS) infrastructure investments, to mobilise and effectively allocate financial resources for reaching water-related Millennium Development Goals (MDGs), while ensuring that WSS infrastructure development objectives are affordable for the population and the public budget.  To do so, it has developed a finance strategy for WSS in the Kyrgyz Republic.

Through this project, the OECD/EAP Task Force and their appointed consultancy, have sought to work closely with a Coordination Council (CC) created by the Government of the Kyrgyz Republic.  The Chairman of the CC is Deputy Minister for Economic Development and Trade and there are two Deputy Chairmen.  These are Deputy Director of National Agency on Local Self-government Affairs and Director of the Department of Rural Water Supply under the Ministry of Agriculture, Water Resources and Processing Industry.  The other members of the CC are:

- Secretary of State of the Ministry of Finance

- Deputy Minister of Foreign Affairs

- Deputy Director of the State Agency for Environment Protection and Forestry

- Deputy Minister of Health

- Deputy Chairman of the National Statistic Committee (by agreement)

- Director of the Association of Municipalities

- Deputy Chairman of Kyrgyzzhilcommunsoyuz

- Chairman of the Kyrgyz Alliance for Water Supply and Sanitation (by agreement)

Regular and extended Coordination councils meeting provided main platform for the National policy dialogue, supplemented by the process of consultations.

Other local and international stakeholders have participated in extended NPD meetings, including:

- Kyrgyz Parliament and Presidential Administration

- EC, OECD/EAP Task Force, UNDP, WB, ADB, EBRD, DFID, JICA, US AID, SDC/SECO, UI, ARIS.

To inform and facilitate the NPD, a consultancy selected by the OECD/EAP Task Force has prepared a number of background documents based upon the results of data and information analysis, and scenario simulation. To do so, the consultancy collected information on the rural and urban Water Supply and Sanitation (WSS) sector (through published statistics and accounts, interviews with government ministries, local government organisations (mayors and Aiyl Okmotus), vodokanal staff and communities) and fed this information into a financial model for WSS called FEASIBLE.

The model has been used to set out the financial situation (expenditure, revenue, and associated financing gap) with regard to the baseline scenario for the sector (‘no new policy’ or “business as usual” scenario) and for possible future development scenarios.  At all stages of the development of the baseline and development scenarios, the Coordination Council have been consulted on the assumptions used in the modelling and on the results from the model. The possible policy options and measures to assist the operational and financial sustainability of the WSS sector have also been presented and discussed at length.

The Inception Phase concluded with a start-up meeting in Bishkek on 8th April 2008 where the project and its work plan, the Finance strategy methodology and the FEASIBLE tool, as well as some of the team of consultants were presented to local and international stakeholders.  The composition and Chairmanship of the Coordination Group was also agreed.

Three stages of the project have been completed.  These were:

- Stage I - to collect data on urban and rural WSS infrastructure, on the institutional set-up in the sector and relevant legislation, as well as information about government’s policy and strategy for the WSS sector.  On the basis of this current data the status of WSS in both urban and rural areas was identified and agreed by the Coordination Council.  This stage also involved the development of a Baseline (“no new policy”, or “business as usual”) Scenario to assess the current financial gap, and suggest a package of realistic policy measures to bridge the gap.

- Stage 2 - to consider the social dimension of the Finance Strategy and identify alternative options for development targets.  The social dimension includes aspects such as current household spending on WSS, attitudes to tariff increases, mitigation of the impact of tariff increases on the poor and on monitoring these social impacts.

- Stage 3 - to seek to design a realistic financing strategy for WSS with prioritised investments and realistic measures to bridge financing gaps.

## Main Activities and Reporting

The main activities supporting and facilitating the National Policy Dialogue (NPD) focussed on data collection and evaluation, building the baseline and development scenarios using the FEASIBLE model and preparing briefing (policy) papers to facilitate the NPD and reports for the Coordination Council’s review and approval.  These activities included:

- Identifying a feasible approach to scenario simulation in urban and rural WSS and for collecting necessary input data.

- Collecting and assessing the information and data on rural and urban WSS and settlements in the Kyrgyz Republic with a view to classifying settlements according to type and availability of water sources;  present institutional set-up and organisation of the WSS; access to centralised (piped) water supply and present status of the WSS infrastructure; and main sources of financing of rural WSS.  This was done through through interviews and field visits with almost all vodokanals (water companies servicing mostly urban areas) and analysis of existing data from the Project Management Consultants and Project Management Unit of the World Bank and ADB funded Rural Water Supply Projects and through interviews with representatives from all Local Government Institutions (Aiyl Okmotus).  The latter was carried out by the Kyrgyz Alliance for Water.

- Assessing the state of urban and rural WSS infrastructure in the municipalities of the Kyrgyz Republic and identyfing key problems and challenges faces by the WSS sector in Kyrgyzstan. Key findings were presented in a briefing paper on the present state of WSS infrastructure, and WSS infrastructure and discussed at the second CC meeting in September 2008. The discussion helped to agree upon WSS sector priorities.

- Collecting national secondary social and economic data from the National Statistical Committee and Ministry of Finance and original Willingness to Pay data from 14 villages across the Kyrgyz Republic (two in each of the seven Oblasts).  This data collection was primarily for the household expenditure and attitudes to tariffs components of the social dimension of the financing strategy.

Once the data had been collected and assessed, the focus switched to the construction and use of the FEASIBLE model to reflect the current baseline situation and simulate possible development scenarios.  Possible policy measures to improve WSS without the need for significant investment were also identified and assessed, providing inputs to the NPD. The main activities under this work were:

- Description of the situation in urban and rural WSS and calibration the Urban and Rural WSS Modules of FEASIBLE, including local price correction factors, and loading the collected data into the model.

- Simulation of the Baseline (“no new policy”, or “business as usual”) Scenario, assessing the eventual financial gap, and suggesting a package of policy measures to help bridge the gap.

- Development of a set of policy options, with associated indicators and targets, for defining and achieving development targets for the WSS sector.

- Simulation of alternative development scenarios for the sector along with associated policy and institutional implications.

Three extended Coordination Council meetings were held where the CC members and invitees representing key local and international stakeholders were asked for their views and preferences on a variety of issues raised in two briefing (policy) papers prepared to facilitate the NPD, related to the baseline and development scenarios and the associated social, financial, economic and policy implications.  The main issues discussed and outcomes of each of the Coordination Council meetings were as follows:

- At Coordination Council Meeting 1 (8th April 2008) the participants of the meeting were informed of the project objectives, method, programme and staffing.  The participants approved the Statement of Common Understanding (SoCU) prepared early April 2008, as well as suggestions on the membership and draft Terms of Reference of the Coordination Council, in line with the SoCU. . The composition and chairmanship of the Coordination Council (CC), as well as the ToR for it were approved by the Kyrgyz Republic Prime Minister (Ordinance # 337-p dated 22.07.2008).

- At Coordination Council Meeting 2 (21st October 2008) the Council members gave their views on the first briefing report on the Baseline scenario and presentations made by the consultancy.  They commented on, and added to, the lists of main problems and challenges faced by the WSS sector and possible policy measures for improvements in the sector performance.  They made recommendations on the macroeconomic and technical assumptions used in the financial modelling of the Baseline scenario and on appropriate national targets for WSS infrastructure development and the level of WSS services. They suggested a number of improvements in the Baseline scenario and three alternative sets of targets for simulations to assess their financial feasibility.

- At Coordination Council Meeting 3 (9th December 2008) the Council members approved the revised Baseline Scenario as a reasonable reflection of the current situation for WSS expenditure and revenue. They agreed with most of the macroeconomic and technical assumptions used in the financial modelling for the three alternative development scenarios and provided recommendations for the alternatives where necessary. They also approved almost all of the policy options, indicators and targets presented in the briefing report.  One of the three development scenarios presented (to deliver MDG targets on WSS) was selected by the Council members as a preferred scenario for WSS in Kyrgyzstan, and the associated financing options for the development scenarios were seen as realistic and affordable.

This report presents key outcomes from the National Policy Dialogue through which a feasible Financing strategy for urban and rural water supply and sanitation in the Kyrgyz Republic and associated policy package were developed.

# Current Situation

## Demography

The Kyrgyz Republic is a low-income country (2006 GDP per capita amounted to USD 546 and preliminary estimates for 2007 are USD 713), located in the Central Asia. It has a population of a little over five million people located in seven Oblasts (provinces), each very different in character. Table 2.1 -below demonstrates the considerable variation in population density from about six people per km2 in remote and mountainous Naryn to almost 45 people per km2 in Osh Oblast.

Poverty, defined by the inability to meet the consumption value of a basket of essential basic food and non-food items, is widespread in the republic, though the poverty distribution (and possible ability to pay for water supply and sanitation services) varies significantly across Oblasts.  The nominal KGS values for poverty and extreme poverty increase each year (Table 2.2) and the proportion of people living in poverty in 2007 ranged from 53% in Jalal-Abad Oblast to 15% in Chui Oblast (and 5% in Bishkek City - Table 2.1).  This variety in the characteristics of each Oblast mean that when considering the supply of water supply and sanitation services on a national scale it is right to look at each Oblast individually.

Table 2.1 - Demographic data for the Kyrgyz Republic

| Oblast | Area (km2) | Number of people 2001 | Number of people 2007 | Population Density (popn/km2) | Population Living in Poverty (%) 2005 2007 |
| --- | --- | --- | --- | --- | --- |
| Batken | 17,000 | 415,400 | 425,946 | 24.4 | 59.1 44.0 |
| Jalal-Abad | 33,700 | 960,100 | 980,458 | 28.5 | 55.9 53.0 |
| Issyk-Kul | 43,500 | 430,500 | 432,556 | 9.9 | 51.5 38.6 |
| Naryn | 45,200 | 266,200 | 269,828 | 5.9 | 51.2 45.2 |
| Osh Osh City | 29,200 - | 1,299,400 - | 1,073,657 250,057 | 44.5 | 55.9 46.6 |
| Talas | 11,400 | 213,600 | 217,581 | 18.7 | 44.4 35.0 |
| Chui | 20,200 | 753,400 | 759,948 | 37.3 | 22.0 15.0 |
| Bishkek | 100 | 823,700 | 814,229 | - | 10.8 5.0 |
| Total | 200,300 | 5,162,300 | 5,224,260 | 25.8 | 43.1 35.0 |

Source: Based on 2001 census, KHIS 2003-2005 and KHIS 2005-2007

Table 2.2 - Poverty and extreme poverty in Kyrgyzstan (per capita/year)

| Welfare indicator | Poverty line, KGS in 2003 prices | Poverty line, KGS in 2007 prices | Population living below poverty line, % |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | 2003 | 2006 | 2007 |
| General poverty line | 8,732 | 11,558 | 49.9% | 39.9% | 35.0% |
| Extreme poverty line | 5,490 | 7,681 | 17.2% | 9.1% | 6.6% |

Source: KHIS 2005-2007

### Rural population

The rural population makes up about two-thirds of the total population of the Kyrgyz Republic (Table 2.3).  Of the approximately 1,800 villages in the Kyrgyz Republic, almost one-third are below 750 people in size, and 98% are below 10,000 people in size (Figure 2.1). These thresholds of 750 and 10,000 are important because the costs of supplying water change significantly above and below these levels.

The FEASIBLE financial model treats all settlements with more than 10,000 residents as ‘urban’.  This is reasonable as beyond this size it would be hard to see water supplies as being managed as a community system – it requires significant investment and management costs.  This means that 2% (those over 10,000 people) of settlements that are classified as rural under the Kyrgyz Republic’s institutional and political definitions have been treated as urban settlements in the FEASIBLE modelling process.

Table 2.3 - Proportion of population living in urban and rural areas

| Population (‘000) | 2003 | 2004 | 2005 | 2006 | 2007 |
| --- | --- | --- | --- | --- | --- |
| Total | 5,037.3 | 5,092.8 | 5,138.7 | 5,189.8 | 5,224.3 |
| Urban | 1,757.4 | 1,790.6 | 1,799.4 | 1,807.8 | 1,814.2 |
| Rural | 3,279.9 | 3,302.2 | 3,339.3 | 3,382.0 | 3,410.1 |

Source: KHIS, 2005-2007

Figure 2.1 - Distribution of village size in the Kyrgyz Republic, 2007

Source: Based on 2007 data supplied by National Statistical Committee

### Urban population

According to the Kyrgyz Republic’s institutional and political definitions, there are 25 urban settlements in the country.  The main urban settlements are Bishkek (814,229 citizens), Osh (250,057), Jalal-Abad (70,400), Karakol (64,300), Tokmok (59,500), Karabalta (47,100), Uzgen (41,500), Balykchy (41,300) and Naryn (40,000).   In these settlements, water supply and sanitation is managed by vodokanals (water utilities) – see section 2.4.2 for more information on these.

## Water Resources

Kyrgyzstan has plentiful water resources, equal to 2,458km³, of which 50km³ are surface river waters, 13km³ are potential ground water resources, 1,745km³ are as lakes and 650km³ are bounded in glaciers.  There are altogether 8,208 glaciers of different size in Kyrgyzstan with an ice area of 8,169.4km².  Climate warming is leading to a continuous process of reduction in the volumes of the glaciers in Kyrgyzstan.  The forecast for 2025 is that glaciers will reduce by 30-40% and result in reduction of river waters by 25-35%.

There are 1,923 lakes in Kyrgyzstan with a total of 6,836km² water surface area.  The biggest lakes in Kyrgyzstan are Issyk-Kul Lake with 6,236km², Son-Kul Lake with 275km² and Chatyr-Kul Lake with 175km².   More than 3,500 rivers in the republic supply water to the neighbouring countries Kazakhstan, Uzbekistan and Tajikistan.  The longest rivers are Naryn River with 535km, Chatkar River with 205km and Chu River with 221km.  The country uses only 12-17% of all the available water resources, of which 90% are used for irrigation.

## Current status of Water Supply and Sanitation services

### Access to water supply and sanitation

The Comprehensive Development Framework (CDF) up to 2010 states that a lack of access to drinking water is a significant problem in Kyrgyzstan, especially for those people who are poor and living in rural areas.  A Preliminary Report published by the National Statistics Committee of the Kyrgyz Republic in 2006 suggests that access to ‘improved drinking water sources’ in rural areas in 2006 stands at 81.9% (as opposed to 98.6% in urban areas).  These figures are supported by the Income and Household Survey results for 2007 (Table 2.4) if it is agreed that ‘improved’ water supply means water supplied either to the home or to a street water tap (‘Kolonka’).  However, even for the ‘improved’ water supply services, water quality does not always meet required standards and many households receive water in limited quantities or intermittently.

Table 2.4 - Access to type of water supply by location and poverty status (%), 2007

| Poverty Status | Piped water supply to the home | Street water tap | Borehole | Spring, river, ditch, water reservoir, pond |
| --- | --- | --- | --- | --- |
| Total | 25.9 | 60.2 | 5.2 | 8.7 |
| Non-poor | 34.4 | 53.3 | 5.9 | 6.4 |
| Poor, of these | 10.0 | 73.2 | 3.9 | 12.9 |
| - extremely poor | 5.4 | 84.6 | 1.6 | 8.4 |
| Urban | 55.5 | 42.3 | 1.5 | 0.7 |
| Rural | 9.0 | 70.5 | 7.3 | 13.2 |

Source: KHIS, 2005-2007

Access to sanitation services is also fairly low at 75% in urban areas and 51% in rural areas – unchanged between 1990 and 2004 (WHO & UNICEF, 2006).  According to the national statistics, the provision of sewerage systems for the whole country is 21%.  For Bishkek it is 78% and in the regions it is about 10% on average.  Some urban areas have operational sewage systems but these are also falling into a bad state of repair due to age and lack of new investment.

There are no sewerage systems in the rural areas.  Communal pit latrines (with septic tanks) are provided in schools and a few hospitals.  Under ADB and World Bank supported projects many school communal pit latrines were rehabilitated or replaced and new facilities have also been constructed with the support of the Village Investment Programme and from bilateral donor supported initiatives (eg. from JICA and USAID).  Basic sanitation at the household level in rural areas invariably means simple pit latrines.

Alternative definitions of sanitation standards

There is discussion in many countries as to what constitutes ‘improved’ sanitation within the context of reporting progress against the MDGs.  There can be conflict between the definition of acceptable national standards and international definitions which seek to establish global standards to enable consistent reporting of standards across the globe.  The figures quoted above were from a report specifically on progress against the MDGs and reported on 2004.  However, a very recent publication by WHO reports on the latest Multiple Indicator Cluster Survey (UNICEF, 2006) which is carried out every five years and is an important source of information for MDG monitoring.  These results suggest that 94% of the urban and 93% of the rural population are using an ‘improved sanitation facility’.  The Joint Monitoring Programme (JMP) for Water Supply and Sanitation is charged with defining ‘improved sanitation facilities’ and has defined them as:

- Flush or pour flush to piped sewer system, septic tank or pit latrine

- Ventilated improved pit latrine (VIP)

- Pit latrine with slab

- Composting toilet

The 94% urban and 93% rural figures are largely based on HH access to very basic sanitation (simple pit latrines – with slabs (most with simple wooden slabs).  Local stakeholders suggested that standards could be further improved.  Therefore, the modelling for the Development scenarios assume that 100% HHs will have access to (true) improved sanitation, meaning that:

- In rural areas: for all HHs, mostly improved hygienic pit latrines, and toilets connected to regularly emptied septic tanks for public buildings (foremost schools); and

- In urban areas: 50% of HHs improved hygienic pit latrines, 50% of HHs - flush toilets connected to sewer systems, public buildings - flush toilets connected to either sewer systems or to regularly emptied septic tanks.

Given the variability in definitions, this report refers to:

- Non-improved sanitation (Open / uncovered latrines, Open / uncovered latrines,  pit latrines shared by several  HHs / public latrines) - almost absent in Kyrgyzstan

- Basic - simple pit latrine used by only one HH;

- Improved:

Connection to a public sewer

Connection to septic system

Pour flush latrine

Ventilated Improved Latrine (called improved hygienic pit latrines in the draft report)

### Sources of water for drinking water supply

Historically, about 85% of water supply schemes constructed use groundwater sources (Table 2.5).  However, due to the high energy costs for pumping which are associated with groundwater, the number of water supplies taking water from less secure surface sources is increasing.  Most major towns also take water from boreholes (either artesian or pumped) – see Table 2.6.  Pollution of water sources is increasing especially in rural areas due to unprotected streams and boreholes.

Table 2.5 - Centralized (Piped) Water Supply Systems in the Kyrgyz Republic, 2008

| Region | No of water supply systems | Water sources |  |
| --- | --- | --- | --- |
|  |  | Groundwater | Surface water |
| Bishkek | 15 | 15 | 0 |
| Chui Oblast | 284 | 270 | 14 |
| Talas Oblast | 67 | 56 | 11 |
| Naryn Oblast | 110 | 72 | 38 |
| Osh Oblast | 115 | 102 | 13 |
| Osh city | 7 | 5 | 2 |
| Jalal-Abad Oblast | 173 | 151 | 22 |
| Issyk-Kul Oblast | 249 | 242 | 7 |
| Batken Oblast | 54 | 43 | 11 |
| REPUBLIC | 1,074 | 956 | 118 |

Source: SES, pers. comm., 2008

### Drinking water quality and health

On average for the country, about 11% of tests for microbiological parameters did not meet the hygienic norms in 2007.  In Osh city the failure rate for biological tests was as high as 31%.  Osh City takes its water supply from the Akbuura River because groundwater in this part of the country has a high level of mineralization.

For chemical parameters the failure rate against sanitary norms is just over 2%.  In the southern regions of Osh and Jalal-Abad (in the Fergana valley) the main problem related to the chemical composition of water is that some groundwater sources are depleted and highly mineralized.  Mineralization of some groundwater sources is more than three times the Kyrgyz standard.  In the northern regions of the country (Chui valley) the main water chemistry problems are related to the pollution of ground water sources with waste and industrial sewerage water giving high levels of sulphates, nitrates, molybdenum, and manganese in particular.  The heavy use of fertilizers and pesticides for agricultural purposes, especially in southern Kyrgyzstan has resulted in pollution of sources with residual pesticides.

In 2003, water radioactivity norms were changed in line with WHO recommendations, from 1.0 to 0.1 Bq/l.  Before 2006, no tests were done due to a lack of appropriate equipment.  About 190 samples in 2006 and 78 samples in 2007 were tested and the alpha-activity did not meet requirements in 35% and 45% of cases respectively.  However, the state Sanitary and Epidemiological Service (SES) is not equipped to identify radionuclide.  Alpha radioactivity exceeds limits by 2-7 times on average.  The main reason is that there are uranium deposits across the country.

Table 2.6 - Water sources for major towns in the Kyrgyz Republic, 2005

| City | Water Source | System |
| --- | --- | --- |
| Balykchy | Boreholes | Pumped |
| Batken | Boreholes | Gravity |
| Bishkek | Boreholes, River | Combination of pumped and gravity |
| Isfana | Boreholes, Spring | Gravity |
| Jalal-Abad | Boreholes | Pumped |
| Kant | Boreholes | Pumped |
| Kara-Balta | Boreholes | Pumped |
| Kara-Kul | Boreholes | Pumped |
| Kara-Suu | Boreholes | Combination of pumped and gravity |
| Kerben | Boreholes | Pumped |
| Kochkor-Ata | Boreholes | Pumped |
| Kok-Jongak | Springs | Gravity |
| Kyzyl-Kia | Boreholes, River | Gravity |
| Mailuu-Suu | River | Combination of pumped and gravity |
| Nookat | River | Gravity |
| Osh | River | Gravity |
| Shopokov | Boreholes | Pumped |
| Sulukta | Springs, River, Borehole | Gravity |
| Tokmok | Boreholes | Combination of pumped and gravity |

Source: Urban Institute, 2006

The lack of financing of environment protection activity in the Kyrgyz Republic is causing serious problems for the operation of treatment plants and sewerage systems.  Many operating facilities are obsolete and in poor condition.  More than half of the small towns do not have centralized sewerage systems or treatment structures.

Till now, 206 water supply systems (19.1%) do not comply with sanitary norms, 77 of them do not have sanitary protection zones, 24 have no water treatment plants and 59 have no disinfection systems (Table 2.7 - SES, 2008).

Water related infections in Kyrgyzstan

The lack of effective and adequate sanitary conditions as well as poor-quality water are the main factors for high morbidity of the population through intestinal diseases, typhoid, dysentery, viral hepatitis and parasitic diseases, especially in the southern part of the country.

For the last three years a growing rate of acute enteric infections has been recorded Table 2.8.  For example, in 2007 the morbidity rate for enteric infections increased by 20% to 485 per 100,000 in from 391 in 2006.  High rates of infection were recorded in Talas (735 per 100,000) and Batken Oblasts (693 per 100,000) and Bishkek (745 per 100,000).  More than 80% of infected people were children under 14.  Children’s mortality from acute enteric infections remains high.

Table 2.7 - Water Quality of piped water supply distribution systems

| Region | Chemical |  |  |  | Microbiological |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2006 |  | 2007 |  | 2006 |  | 2007 |  |
|  | No. of Samples | % deviation | No. of Samples | % deviation | No. of Samples | % deviation | No. of Samples | % deviation |
| Bishkek | 1,298 | 0.1 | 1,587 | 0.1 | 1,235 | 3.8 | 1,586 | 3.3 |
| Talas | 530 | 0 | 1,608 | 3.9 | 703 | 10.5 | 848 | 6.7 |
| Issy Kul | 1,765 | 2.1 | 1,608 | 3.9 | 1,473 | 22.6 | 1,929 | 17.0 |
| Chui | 2,468 | 1.3 | 2,017 | 2.3 | 3,010 | 19.5 | 2,586 | 17.0 |
| Naryn | 820 | 3.2 | 912 | 1.5 | 633 | 3.5 | 987 | 9.1 |
| Jalal-Abad | 1,698 | 1.0 | 2,182 | 0.6 | 2,690 | 15.0 | 2,405 | 15.2 |
| Osh | 3,585 | 1.3 | 3,390 | 1.2 | 3,375 | 3.4 | 2,405 | 15.2 |
| Batken | 647 | 14.5 | 1,132 | 9.5 | 625 | 10.8 | 870 | 8.6 |
| TOTAL | 13,353 | 1.9 | 14,182 | 2.1 | 14,398 | 12.4 | 15,504 | 10.6 |

Source: SES, pers. comm., 2008

The typhoid morbidity rate is still a serious issue.  Typhoid is the most frequently registered of waterborne disease outbreaks.  In 2007, the morbidity rate for enteric typhoid and paratyphoid increased by 40% and resulted in 186 cases of typhoid and 90 of paratyphoid.  Over the last three years (2005-2007), Jalal-Abad Oblast has been the hardest hit region in the republic for enteric typhoid, with 70% of all cases.  In 2007, 159 cases were registered in the form of local outbreaks, mainly in populated areas located along the Mailusuu River.  The main reason for increases in the disease rate was the insufficient provision of good drinking water quality.

Table 2.8 - Population morbidity on some infectious and parasitic diseases

| Disease (number of cases) | 2003 | 2004 | 2005 | 2006 | 2007 |
| --- | --- | --- | --- | --- | --- |
| Typhoid fever and Paratyphoid | 270 | 425 | 151 | 180 | 276 |
| Acute enteric infections | 7,603 | 7,624 | 10,397 | 12,294 | 17,197 |
| Bacillary dysentery | 1,571 | 1,352 | 2,208 | 2,671 | 2,490 |
| Epidemic parotiditis (Mumps) | 2,599 | 2,864 | 4,752 | 1,126 | 1,193 |
| Viral hepatitis (including type B serum) | 7,418 | 14,812 | 9,201 | 8,127 | 12,970 |
| Gastroenteritis, colitis, caused by identified agents | 3,342 | 3,808 | 4,336 | 5,106 | 5,252 |

Source: KHIS, 2005-2007

Helminthiosis is a major contributor to the infectious pathology of the population.  About 40-45% of infectious diseases are cases of helminthiosis.  High rates of infection in some of the population are caused by poor hygiene behaviour as well as poor water quality.  Every year, 35-45,000 people infected with helminths are recorded.  However, the true picture is much worse than the official statistics.  The most common helminths are enterobiasis (63%), ascaridiasis (22.4%), hymenolepiasis (5.8%) and echinococcosis (2.3%).  As for protozoa, Giardia forms 14.4%.

Within the framework of the Department for International Development (DFID), funded project examination of children for parasitic diseases have been undertaken in 2003-2005.  It was discovered that from 61% to 79% children in selected villages were infected with the four main parasites enterobius, ascaris, giardia and hymenolepis.  Similarly, 6,500 children were tested for giardiasis and the rate of infected children was more than 38%.

### Infrastructure and Technology

In the urban settlements, most of the infrastructure was built in the 1960’s or earlier.  Much of it is in a poor condition and only conscientious maintenance and reconditioning (of pumps in particular) on the part of the vodokanal staff keeps the systems operational.  However, the efficiencies of the pumps are very low and associated pumping costs are high.  The electricity bill was reported to be as high as 80% of the operating costs by some vodokanals.  Water treatment for surface water supplies is also a big problem.  Many treatment works are in poor condition and not working - often raw water is going direct into supply.  The cost of coagulants and disinfectants is high, in many cases due to transport costs.

In the case of the sewerage systems, the water treatment works were generally designed to a high standard, providing physical (mechanical), biological (activated sludge) and chemical treatment.  However, the cost of power (electricity) for the compressors for activated sludge treatment is prohibitive and most have been switched off.  Most of the treatment works provide some kind of wastewater treatment (drying beds for sludge and chlorination for wastewater) but in many cases the works are only just surviving and in desperate need of rehabilitation.

In rural areas, water supply is either by gravity of or by electric pumping which is expensive.  Many rural schemes built in the Soviet times are now in a poor state of repair and need rehabilitation.   The ADB and WB Projects have covered nearly 500 villages between them serving about 30% of the population (ranging between about 70% served in Naryn to about 15% in Chui).  The number of villages supplied in each of the Oblasts by the ADB/WB projects is shown in Figure 2.2 -.

Figure 2.2 - Distribution of ADB and World Bank village schemes by Oblast

Source: Based on WB and ADB PMU data, 2007

The World Bank Rural Water Supply and Sanitation Project rehabilitated and constructed about 180 schemes all based on ground water abstraction, of which about 5% were supplied by artesian boreholes, about 40% by deep boreholes, about 20% by infiltration systems from rivers and 35% by spring capture.  For these systems, 85% disinfect using chlorine and 15% using UV systems.  These figures reflect the increasing desire on the part of communities to have gravity fed systems rather than those that require pumping.

As can be seen in Table 2.9, the construction costs for gravity based systems from surface water sources are greater given the significantly longer pipe networks.  These longer networks often go into the mountains and are at risk from major damage from avalanches, eventual earthquakes and/or rockfalls.  Heavy duty (and costly) maintenance requirements such as repair to pipes hit by natural disasters is one of the biggest threats to the sustainability of these systems.  Another key issue relates to the damage to pumps as a result of power fluctuations.

Table 2.9 -	Average length of pipe networks for World Bank schemes (metres)

| Source | Issyk Kul | Naryn | Talas |
| --- | --- | --- | --- |
| Artesian Borehole | 8,424 | 9,787 | 8,279 |
| Deep Borehole | 9,355 | 7,376 | 9,917 |
| Infiltration System | 17,258 | 10,565 | 19,419 |
| Spring Capture | 8,952 | 10,226 | 8,058 |
| Average | 10,932 | 9,308 | 10,586 |

Source: based on data from World Bank PMC

Sanitation in rural areas is dominated by pit latrines at both household and institutional level (schools, government buildings).  There are almost no operational sewage systems in the rural areas.  None were found to be working during the field survey visits.  Any that may be working, would be found in a few of the largest villages only.

### Standards (quantity and quality)

Water quality standards and monitoring in Kyrgyzstan is governed by the Federal Sanitary Rules, Standards and Hygiene Regulations, sub-section 2.1.4 Drinking Water and Water Supply.  This document, known as SanPIN, gives clear directions to both the water suppliers (using the term ‘Industrial or Technical Control’) and to SES (using the term ‘State Control’) on how to monitor water quality.  The main components of SanPIN are:

- Hygiene requirements and drinking water quality standards

- Monitoring of quality of drinking water by the water suppliers

- Rules for determination of verifiable indicators of drinking water quality and development of a working program for industrial monitoring of drinking water quality

A Government Regulation sets out the terms of reference for SES monitoring (State Control) of water quality throughout Kyrgyzstan.  This regulation is renewed annually and can be changed by the Ministry of Health.

As far as minimum requirements for physical distance from a water supply point is concerned, the Kyrgyz standard (based on Soviet standard GOST-84) is that no one dwelling should be more than 100m from a water point.  This means that the maximum distance between water points should be 200m.  The water quality and distance standards apply equally to both urban and rural areas.

### Customer satisfaction

The Urban Institute’s 2006 review of water supply services in support of the ‘Development of Performance Improvement Action Plans for Delivery of Local Infrastructure Services’ in urban areas identified that:

- The majority of people are generally satisfied with water supply services (51% satisfied 44% not satisfied)

- The majority of cities where more than 60% of the citizens polled stated that they were less than satisfied with water supply services are located in the south of Kyrgyzstan.

- The highest satisfaction levels with water supply services are found in the four largest cities (Bishkek, Osh, Jalal-Abad and Tokmok).

- In Kara-Kul, a southern city, there is a large hydro-electric company responsible for water supply. The large subsidies it received from its parent company play a role in its ability to provide good quality water supply services.

- The issue about which water users are least satisfied is the poor continuity of water supply.  In only about 20% of municipalities is there 24 hour water supply.  It can be as low as 2 hours/day (Kok-Jongak) but more often from about five to ten hours/ day.

- There is a correlation between non-payment and dissatisfaction with water supply services.

## Government Policy and Institutions

### Government policy and responsibilities of institutions

The Government of the Kyrgyz Republic has committed itself, through the Comprehensive Development Framework (CDF, 2001), and Country Development Strategies 1 and 2 (CDS, 2006 and 2008) to improve the general well-being of the population and to improve the overall economic status of Kyrgyzstan.

Within the CDF the Government has already identified a number of key national objectives requiring investment in the rural water supply sector:

- The gradual rehabilitation of central water supply and sewerage systems in cities and villages, and

- To provide remote and local communities with better access to communication facilities, road and transport services, fresh drinking water, repaired or newly constructed medical and educational facilities.

The biggest difficulties in relation to the provision of improved water supply and sanitation services relate to the weakness of the institutional capacity to manage and regulate the process, and the high levels of poverty in the rural areas.  Since KAS (Kyrgyz-Ayul-Suu  - the government run village repair and development agency) was disbanded, rural water supply improvements have been achieved through Project Management Units with the support of Project Management Consultants, implementing World Bank and ADB projects.  Little has been done directly by government, either at national level, or at local level. The regulation function has been reasonably implemented by the Ministry of Health, through SES, but apart from that there has been limited in-state institutional ownership of the water supply improvement process.

Under ‘Guaranteed access to social infrastructure’ in the Country Development Strategy-1 for 2007-2010 (CDS, 2006), the Government gave a commitment to continue to improve access to rural water supply and sanitation.  The Government also stated that “In provision of the majority of these services in Kyrgyzstan the state, its local bodies and institutions of local self-government play the central role, which must guarantee access to critical elements of social infrastructure and provide appropriate quality of these services to the citizens”.

The Government has also demonstrated its commitment to increase the share of population with access to safe water supply to 90% by 2015 under the Joint Sector Support Strategy, Goal 3.4 (Ensuring the guaranteed provision of, and access to, key public services).  Goal 3.4 also gives a commitment to increase access to basic sanitation to 40% by 2015.

The draft Country Development Strategy-2 for 2009-2011 (CDS, 2008) stresses that progressing urbanization is accompanied by a reduction of accessibility of newly built areas to the centralized systems of drinking water supply and adequate sanitation systems.

In spite of the fact that in overall in the country the share of the population having access to pure potable water has grown, more than half-million people still lack access to safe sources of drinking water.

Under the action plan in CDS-2 (2008) there is an emphasis under Section 6.1.’Improved quality of economic growth’ to:

- develop and submit for consideration to the Kyrgyz Government the program of clean drinking water supply for rural population

- implement the ADB’s Community-based Infrastructural Services Project

- implement the World Bank’s Rural Water Supply and Sanitation Project

The main responsibilities of respective institutions at national level are summarised in Table 2.10 below.

Urban water supplies are managed by vodokanals, for which there is a national association, and rural water supplies are coordinated by the Department for Rural Water Supplies (DRWS).  The DRWS was set up under the Ministry of Agriculture, Water Resources and Processing Industry.  In a recent development, the government have declared that the DRWS will remain an executive agency but will function under the National Agency for Local Self Government.  It is further understood that in the spring of 2009, the GoKR will initiate restructuring of some ministries to establish a National Committee for Water Resources under the GoKR that will combine various functions and shall bare responsibilities for all the water related issues (water supply, irrigation, groundwater, etc).

Table 2.10 - Key organisations and their functions at the national level

| Ministry | Agriculture, Water Resources and Processing Industry | Health |  |  |  | Ministry of Emergencies |
| --- | --- | --- | --- | --- | --- | --- |
| Agency | DRWS | DSSEI and SES | National Institute of Standards and Metrology (Kyrgyzstandard) | State Agency for Environment and Forestry (SAE) | State Agency for Geology and Mineral Resources (Gosgeolagenstvo) |  |
| Functions | - policy development and execution - ensure conformity with standards - program development and implementation - development of financial mechanisms - coordination of activities of subordinate organizations - train specialists - realize the Law “On drinking water” - propose new and improved legislation for sector regulation - coordinate donor and other investment and project implementation - link between centre and regions and assist local communities | - develop policy - develop legislation - develop programs - develop/approve sanitary norms, regulations & hygiene standards - supervise design, construction and maintenance of systems - take action to prevent or stop contamination of water sources - state supervision and certification of drinking water quality - coordinate research and technology work to improve drinking water quality - train specialists - expert review of design standards - permission for use of agents, means and methods for production and treatment of drinking water | - introduce standards establishing drinking water safety criteria - improve control for drinking water quality in line with standard requirements - certify drinking water | - establish legal regime of sanitary zones for water sources for drinking water supply systems; - organize state control of water protection legislation, sanitary protection zones, measures to prevent and/or stop contamination, and effective use of water resources - participate in development and assist implementation of policy and any programs ensuring drinking water safety quality improvement - participate in development of draft legislation for drinking water supply | - record fresh ground water resources - control for ground water protection - monitoring fresh groundwater stocks - run state water cadastre and state water intake structures register (related to ground water) - provide expertise for designs related to use and protection of ground water and for other related issues - licenses for exploiting fresh groundwater resources | - prepare a plan of readiness of ministries, state committees, administrative bodies, local self-government bodies to act in emergency conditions; - jointly with local state administrations assist affected people with essential supplies - coordinate work to halt the consequences of major incidents and provide forces - prepare and implement action against landslides and other dangers to water-protection zones, construction of mud dams |
| Levels of operation | National, Oblast, Rayon | National, Oblast, Rayon | National | National, Oblast, Rayon | National, Oblast, Rayon | National, Oblast, Rayon |
| Basis | Article 4 “Law on Drinking Water “ | Article 4 “Law on Drinking Water “ | Article 4 “Law on Drinking Water “ | Article 4 “Law on Drinking Water “ | Article 4 “Law on Drinking Water “ |  |

- Source:  Long Term Strategy for Rural Water Supply and Sanitation in Kyrgyz Republic, DFID, 2007

### Legal Framework for the Sector

Legal status of urban water utilities

Urban vodokanals are shown in Table 2.11 below along with their legal status, current in 2005 when the Urban Institute carried out the analysis.

Table 2.11 - Legal status of vodokanals (based on Certificate of Registration)

| State Enterprise | State Institution | Municipal (Communal) Enterprise | Municipal Institution | Joint-Stock Companies | Limited Liability Company | Unknown |
| --- | --- | --- | --- | --- | --- | --- |
| Tokmok | Talas | Bishkek | Jalal-Abad | Kochkor-Ata2 | Kant | Batken3 |
| Uzgen4 | Mailuu-Suu | Uzgen3 |  | Kara-Kul5 | Tash-Kymyr8 |  |
| Kyzyl-Kia6 | Kok-Jangak | Kyzyl-Kia |  |  | Osh7 | Osh |
| Cholpon-Ata | Tash-Kumyr8 | Karakol |  |  |  |  |
| Naryn |  | Shopokov |  |  |  |  |
| Kara-Suu |  |  |  |  |  |  |
| Nookat |  |  |  |  |  |  |
| Sulukta |  |  |  |  |  |  |
| Isfana |  |  |  |  |  |  |
| Kara-Balta |  |  |  |  |  |  |
| Balykchy |  |  |  |  |  |  |

Source: Urban Institute, 2006

*In Kerben water supply services are provided by a Water Users Association

2 In Kochkor-Ata water is supplied by a division of JSC Kyrgyzneftegaz.

3 UI does not have reliable information on the legal status of the Batken Vodokanal, but believes that it is probably a state enterprise.

4 In Uzgen there are two Vodokanals – one is a state enterprise and the other is a newly established enterprise. The certificate of registration of this new enterprise mistakenly states that it is a state enterprise with municipal property.

5 Water in Kara-Kul is supplied by Teplokommunenergo which is a department of Kaskad Toktogul GES a branch of JSC Electro-Stancia.

6 Kyzyl-Kia has two Vodokanals – one is a state enterprise and the other is newly established. According to the Kyzyl-Kia City Administration the newly established entity  was registered as a municipal enterprise.

7 Osh has two legal entities that are responsible for providing water and sewage services – LLC Osh Taza-Suu and Osh Gorvodokanal.  The latter could be either a state or municipal institution/enterprise.

8 Tash-Kumyr has two water supply providers – Kyrgyz-Russian LLC Vodhoz and Suu-Charba which is registered as an institution but it is unclear whether it is a state or municipal institution.

Legal status of rural water supply and sanitation services

At the local level in rural areas the current situation is that Local Self Government (the Aiyl Okmotu) is legally responsible for providing water supply and sanitation services.  However, in those villages were water supply systems have been rehabilitated or constructed anew with World Bank or ADB finance, ownership and responsibility for operation and maintenance has been allocated to the Community Drinking Water User Unions (CDWUUs – elected by the communities with some salaried positions paid for from the water tariff).  The CDWUUs have almost identical responsibilities assigned as Local Self Government (Table 2.12).  The Standard Charter for the CDWUUs has clearly been based on Article 5 of the Law “On Drinking Water” which sets out responsibilities for Local Self Government with regard to water supplies (Table 2.12).  Whilst the functions for CDWUUs are not yet cemented in the legislation, in their current form they do suggest that the roles of LSG and CDWUUs are interchangeable.

Table 2.12 - Key organisations and their functions at local level

| Agency | Local Self Governance and Local State Administration | CDWUUs |
| --- | --- | --- |
| Functions | - provide drinking water of sufficient quantity and quality to population - develop and approve programs for drinking water supply systems - record and assess data on: - availability and condition of water sources, - ways to satisfy drinking water quantity and quality needs of population - reliability of drinking water supply systems - manage organization of sanitary zones and effective use of water sources - plan, finance and support drinking water provision - control quality of drinking water - record drinking water use - based on conclusions of SES temporarily terminate drinking water use when contaminated, and take measures to recover normal supply to the population - with the agreement of SES take decisions on the operation of drinking water supply systems in emergency situations - provide information to the population on quality of water, norms of use and methods of saving water - approve (set) tariffs for provision of drinking water to population as agreed with territorial antimonopoly bodies; | The principal functions of CDWUUs are: - deliver water to appropriate hygiene standards to people living in a certain area on the principle of full reimbursement of expenses; - record and assess data on: - availability and condition of water sources, - ways to satisfy drinking water quantity and quality needs of population - reliability of drinking water supply systems - manage organization of sanitary zones and effective use of water sources - plan, finance and support drinking water provision - account for drinking water discharge; - approve regulations for the use of domestic and drinking water supply systems on the base of existing regulations for the use of water supply systems and sewerage; - based on conclusions of SES temporarily terminate drinking water use when contaminated, and take measures to recover normal supply to the population - with the agreement of SES take decisions on the operation of drinking water supply systems in emergency situations - resolve other issues relating to drinking water supply to the population |
| Basis | Article 5 “Law on Drinking Water “ | Article 9 of the Law “On drinking water” - one of the owners of domestic and drinking water supply system can be a Community Development Water Users’ Union (CDWUU).The activities of the CDWUUs are regulated by: - the Civil Code of the Kyrgyz Republic; - the Law «On non-profit organizations» of 15 October 1999 # 111; - standard charter of CDWUUs developed by the Department of Rural Water Supply under MAWRPI and registered in the Ministry of Justice. |

Source:  Long Term Strategy for Rural Water Supply and Sanitation in Kyrgyz Republic, DFID, 2007

## Macroeconomic Context

### Macroeconomic situation and outlook

Until mid-2007 the Kyrgyz Republic was experiencing strong economic growth, supported by sound economic policies.  Economic growth rose to over 8% in 2007, and excluding gold production, reached almost 9%.  Inflation remained low until late 2007.  Tax revenues were rising sharply due to fiscal reforms, aided by economic recovery.  As a result of the stronger fiscal position, a gradual appreciation of the KGS, and Paris Club support, KR was able to achieve a major improvement in its debt indicators.  Living standards showed clear improvements - poverty rates fell from 54% in 2002 to 35% in 2007, while extreme poverty dropped from 23% to 7%.

However, since late 2007, the Kyrgyz economy has been hit by a number of exogenous and largely temporary shocks.  International commodity prices continued to rise through much of 2008, resulting in a surge in inflation and a widening current account deficit.  A major shortfall in domestic hydro-power capacity due to low water levels is causing power shortages and necessitates the import of larger volumes of fuel and electricity, increasing the current account deficit further.  Global and regional economic growth continues to fall in the wake of the international financial crisis and the Kyrgyz Republic's exports and inflows of workers remittances are expected to weaken, leading to a further widening of the current account deficit in 2009, despite the recent decline in commodity prices.  Spillovers from banking sector difficulties in Kazakhstan have resulted in a sharp slowdown in credit expansion in the Kyrgyz Republic.

Despite these various shocks, economic growth in the Kyrgyz Republic for the first eleven months of 2008 is expected to be 7.5%, thanks largely to the performance of gold, trade and telecommunications.

Box 1: IMF support for KR from Exogenous Shocks Facility

The Executive Board of the International Monetary Fund (IMF) has approved an 18-month, SDR 66.6 million (about US$100 million) arrangement under the Exogenous Shocks Facility (ESF) for the Kyrgyz Republic, to support the authorities in addressing several exogenous shocks, including the rise in commodity prices until mid-2008, a shortfall in hydropower, banking sector difficulties in neighbouring Kazakhstan, and an earthquake in the Nura region.

The Executive Board's decision will enable the Kyrgyz Republic to draw an amount equivalent to SDR 16.65 million (about US$25 million) from the IMF immediately.

In September 2008, the Executive Board approved modifications to the ESF which provided for faster and higher access, made the facility easier to use, and enhanced its flexibility.  These modifications took effect in late November following the receipt of all the necessary legal consents.

The authorities' economic program for 2008-09 addresses the consequences of the exogenous shocks and aims to manage the effects on the Kyrgyz economy of the slowdown in regional growth and spillovers from the global financial crisis.  The program's objectives are to reduce inflation, sustain economic growth, and protect the poor.

The program relies mainly on macroeconomic policies to achieve its goals, with policies continuing to walk a fine line between further reducing inflation and supporting growth.  Monetary policy has been tightened substantially, reflected in a sharp increase in interest rates in summer 2008, and aims to bring down inflation to close to 10 percent by end-2009. But as inflation falls, monetary policy could be eased gradually to aid the slowing economy.  Fiscal policy will similarly aim to balance the need to help reduce inflation with the need to support growth and provide targeted protection to the poor.  The program also includes a number of structural measures to support these policies, focusing on strengthening economic management.  The authorities' economic program will support implementation of their Country Development Strategy (CDS). Source: IMF official website.

Table 2.13 - Kyrgyz Republic: Selected Economic Indicators, 2005-09

|  | 2005 | 2006 | 2007 Prel. | 2008 Proj. | 2009 Proj. |
| --- | --- | --- | --- | --- | --- |
| Real sector |  |  |  |  |  |
| Nominal GDP (in millions of KGS) | 100.9 | 113.8 | 139.7 | 175.8 | 202.4 |
| Nominal GDP (in millions of USD) | 2,460 | 2,837 | 3,748 | 4,805 | 5,124 |
| Real GDP (growth in percent) | -0.2 | 3.1 | 8.2 | 7.5 | 3.7 |
| Non-gold real GDP (growth in percent) | 1.4 | 5.7 | 8.7 | 5.0 | 3.0 |
| GDP per capita (in U.S. dollars) | 478 | 546 | 713 | 906 | 956 |
| Consumer prices (12-m percent change, eop) | 4.9 | 5.1 | 20.1 | 19.8 | 11.0 |
| Consumer prices (12-m percent change, ave) | 4.3 | 5.6 | 10.2 | 24.5 | 11.9 |
| General government finances (in % of GDP) 1/ |  |  |  |  |  |
| Total revenue and grants | 24.7 | 26.4 | 30.8 | 31.7 | 28.5 |
| Total expenditure and net lending | 28.1 | 28.9 | 31.5 | 33.1 | 30.2 |
| Overall fiscal balance (below-the-line) | -3.6 | -2.1 | -0.3 | -1.3 | -1.7 |
| Primary balance | -2.0 | -1.2 | 0.3 | -0.5 | -0.9 |
| Total public debt | 85.9 | 72.5 | 57.7 | 52.2 | 47.2 |
| Banking sector 2/ |  |  |  |  |  |
| Reserve money (percent change, eop) | 24.9 | 47.4 | 38.5 | 17.6 | 15.0 |
| Broad money (percent change, eop) | 9.9 | 51.6 | 33.3 | 19.0 | 17.0 |
| Credit to private sector (percent change, eop) | 20.5 | 48.6 | 79.7 | 25.6 | 21.1 |
| Interest rate 3/ | 4.3 | 4.2 | 5.6 | 21.0 | ... |
| External Sector |  |  |  |  |  |
| Current account balance (in percent of GDP) | 2.8 | -3.1 | -0.2 | -6.4 | -8.5 |
| Export of goods and services (in millions of USD) | 1,053 | 1,485 | 2,244 | 3,138 | 3,037 |
| Export growth (percent change) | 2.9 | 40.9 | 51.1 | 39.9 | -3.2 |
| Import of goods and services (in millions of USD) | 1,397 | 2,253 | 3,218 | 4,580 | 4,572 |
| Import growth (percent change) | 23.9 | 61.3 | 42.8 | 42.3 | -0.2 |
| Gross official reserves (in million of USD) 4/ | 608 | 814 | 1,194 | 1,162 | 1,260 |
| Gross reserves (months of next year imports, eop) | 3.2 | 3.0 | 3.1 | 3.0 | 3.0 |
| External public debt (in percent of GDP) | 78.0 | 69.8 | 55.5 | 44.4 | 43.8 |
| Exchange rate |  |  |  |  |  |
| Exchange rate (KGS per USD, average) | 41.0 | 40.1 | 37.3 | ... | ... |
| Real effective exchange rate (2000=100, average) | 104.3 | 106.0 | 113.6 | ... | ... |

Sources: Kyrgyz authorities; and Fund staff estimates and projections.

1/ General government comprises state government and Social Fund finances. State government comprises central and local governments.

2/ At actual exchange rates for 2005-07; projections at program exchange rates (inc. KGS 38.21 per 1 US$) for 2008-09.

3/ Interest rate on 3-month treasury bills. Latest observation for 2008 as of end-November.

4/ Gross reserves exclude international reserves of the NBKR that are pledged or blocked.

Economic context & structure

Economic growth has occurred against a volatile political background.  In the “Tulip Revolution” of March 2005, the long-standing national leader was replaced.  His successor then had to contend with a Parliament dominated by deputies from the former era, and there have been four prime ministers in the new regime.  In the Parliamentary elections of December 2007, however, the newly formed pro-presidential party obtained a majority of seats, which gives a platform on which to advance reforms.

The structure of the economy, as reflected in % of GDP, is weighted towards services (41%), agriculture (29%) and industry (15%). Changes in the main sectors in the period 2004-6, are portrayed in Table 2.14.

Table 2.14 - Real GDP growth in the Kyrgyz republic by sectors (%)

|  | 2005 | 2006 | 2007 | 2007 (9mths) | 2008 (9 mths) |
| --- | --- | --- | --- | --- | --- |
| GDP | -0.2 | 3.1 | 8.2 | 8.4 | 6.6 |
| GDP (exc. Gold) | 1.9 | 5.7 | 8.7 | 9.2 | 6.1 |
| Agriculture | -4.2 | 1.7 | 1.5 | 2.0 | 2.2 |
| Construction | 17.6 | 19.1 | 20.2 | 19.2 | -3.9 |
| Industry | -13.4 | -10.9 | 7.3 | 7.3 | 9.0 |
| Industry exc. Gold | -6.0 | 3.6 | 10.7 | 12.9 | 4.0 |
| Services | 8.4 | 9.0 | 12.4 | 13.2 | 10.2 |

Source: World Bank, “Kyrgyz Republic: recent economic developments” Dec 16, 2008

Recent economic growth has been mainly due to expansion in services (trade, tourism, communications) and industry excluding gold (construction, processing, utilities).  The Kumtor gold mine, the largest contributor to GDP, was slow to recover from an accident in 2006 and operational problems in 2007 though had revived by 2008.  Agricultural incomes have grown more slowly, though benefited from the higher producer prices in 2007-8.

Data on the real economy tend to understate the importance of the informal sector (on one estimate, equivalent to 60% of the nominal GDP).  Remittances from nationals working or based overseas are received by an important minority of families.  In 2006 the Asian Development Bank estimated that 16% of households received remittances, equivalent to an average of $1,331 each. Because much temporary migration is from the poorer regions of the KR, remittances have been important in raising welfare and reducing poverty.  According to the World Bank’s 2007 Poverty Assessment, receipts tend to be spent mostly on increasing private consumption and house construction.  The most recent data from the World Bank (Dec 16, 2008) show the inflow of remittances (in $ million) as 482 (2005), 731 (2006), 1,065 (2007) and 1,108 in the first three quarters of 2008.  These are expected to fall in 2009 due to the weaker employment prospects in the KR’s neighbouring countries

Unemployment estimates – officially 8% in 2006 – are seriously misleading; officially, all people with some land are regarded as “employed”, but conversely informal, unregistered, employment is widespread and difficult to calibrate.

Inflation emerged as a serious problem during 2008, but a decline in the prices of imported food later in the year brought the annual rate of inflation down to an estimated 19% for the year.  Price rises have been driven mainly by external events (rising prices of energy and food imports),  but internal factors are also important, notably the growth in the money supply, large wage increases, and farm price rises.  Inflation is harming the 35% of the population below the official poverty line, since bread (affected by the rising price of wheat) accounts for around one-third of the average food bill.  This is a striking indication of the poor nutritional status of people in the poorest social groups.  The Government intends to address food price inflation through agricultural reforms, the creation of grain reserves, and support to the most vulnerable groups through specific benefits and social spending programmes.  The IMF is supporting these efforts through an increase in the final tranche of its Poverty Reduction and Growth Facility.

The Government’s fiscal position has moved from deficit in 2005 and 2006 to a surplus in the last two years, due to under-spending, higher than expected tax receipts, and improvements in revenue administration.  The Government has decided not to take part in the Heavily Indebted Poor Countries Initiative (HIPCI) but has updated its medium term public debt management strategy, including the requirement that any new public borrowing should contain a minimum 45% grant element.  External public debt, which was 100% of GDP in 2003, was down to 48% in 2008, and the IMF/World Bank debt-sustainability rating has lowered the KR’s risk of debt distress from high to moderate.

A number of sector and structural reforms have been undertaken.  The Government has adopted a strategy to facilitate private sector-led growth and to diversify the economy.  Various pro-business measures have been announced, and selective privatization of the energy and financial sectors is now permitted.  Difficult issues remain, however, in the shape of the large fiscal deficit of the energy sector, delays in approving the new tax code, and worsening corruption as reported by Transparency International.

The official scenario for 2008-10 was set out in the 2007 Medium Term Budget Framework.  Some of the assumptions and aspirations in the MTBF have been invalidated by recent developments. The official projection for average per capita income for 2010 was, for example, already exceeded in 2008, though this indicator may fall back in 2009 due to the worsening economic prognosis and the recent depreciation of the KGS.

KR is a small open economy, and economic trends in its large regional partners, especially Kazakhstan and the Russian Federation, will feed back to KR through weaker exports, lower capital inflows, fewer employment opportunities and less remittances.  In order to hold its competitive position with neighbouring countries that are better endowed, KR needs to pursue its governance reform agenda, and to improve its business climate, which has deteriorated according to the latest World Bank “Doing Business” survey.  This will entail better corporate governance, regulation of the growing financial sector, greater efficiency and less corruption in public administrations, and improvements in infrastructure, especially electricity, gas, municipal waste, water, heating and urban transport.

### Household income distribution

The latest Kyrgyz Household Income Survey estimates that in 2007, 35% of the Kyrgyz population was in “poverty”, as defined by the Government.  “Extreme poverty” (where income is inadequate even to meet food needs) was estimated to be 7%.  Around three-quarters of those people in poverty live in rural areas, while extreme poverty is more than twice as high in rural as in urban areas.

In 2007 the monthly average disposable income (income after deduction of the obligatory payments, adjusted to Consumer Price Index) of the population was 1,352 KGS per capita, which was a 15.3% increase from 2006 (Figure 2.3).  This average income is relatively high as it includes also sources of income other than labour.  To give a perspective to these data, inequality as measured by the Gini Coefficient was 0.28, which makes the KR a more equal society than many countries of Europe and Central Asia.  It is, however, significant that even non-poor are not guaranteed access to basic services: at least one third of the urban non-poor lack access to at least one basic service (central heating, water, hot water, bath/shower, sewerage, central gas and telephones), and the situation is worse in rural areas.

In the lowest income quintile, income from labour provides 50% of household income, supplemented by pensions, social benefits, remittances and other sources.  All sections of the population raise a significant share of their income from the sale of agricultural products and crops.  For the highest earning 10% group of the population, this share is 20% but in some Oblasts such as Batken it is as high as 40%.

Figure 2.3 - Average monthly disposable income in Kyrgyz Republic by income decile, 2007

(KGS per person per month)

Source: Based on 2007 data from National Statistical Committee

Labour markets in the Kyrgyz Republic vary significantly with differences between urban and rural markets, formal and informal markets and on a gender basis.  About two thirds of all jobs are in the rural sector with about two-thirds of these in agriculture.  Non-agricultural jobs include public services such as education and health followed by commercial activities such as trade.  A small minority work in industry, mainly mining.

The overall official unemployment rate was 8.1% in 2005.  Unemployment rates are around 8% in rural areas, though higher amongst poorer rural social groups.  About 50% of the urban population live in Bishkek where unemployment is about 13%.

In the first half of the current decade, the KR witnessed a sharp decline in both total and extreme poverty, despite having modest overall growth.  Remittances played an important role in raising welfare and reducing poverty, though these funds went mainly to increase private consumption and house construction.  Private consumption of non-tradable goods and services increased substantially, which benefited the poor through increased employment and wages.  Whether this continues will depend heavily on opportunities for migrant employment in neighbouring countries, which in turn will be affected by the present economic crisis.

External migration is becoming a major source of income growth.  Broad estimates suggest that in 2005 there were around 500,000 Kyrgyz workers abroad (c. 23% of the total labour force).  Of these, some 300,000 are in Russia and around 50,000 in Kazakhstan, although the latter figure could be twice as high depending on season.  The majority of migrants are from the rural south, including Osh, Jalal-Abad and Batken provinces.

Reported workers’ remittances increased ten-fold from US$30 million in 2002 (2% of GDP) to US$331 million in 2005, and thence to the current (2007-8) level of over $1,000 million. This rise reflects a combination of more migrants, improved statistical coverage and the introduction of new and easier systems for money transfer.  The figures imply that a large minority of households, especially in poorer regions, receive major supplements to their incomes from remittances.

## Domestic, national and external financing of the WSS sector

### Household expenditure on water supply and sanitation

There are two sources for this information:

- National Statistics data on what the population pays per month for water supply, waste water, district heating and solid waste.

- Information directly from the local vodokanals which show consumption, connection levels and cash received from invoiced amounts.  Like other post Soviet water enterprises, revenues can include barter transactions which do not reflect of what is actually paid.

The first source provides a consistent methodology derived from the household (HH) expenditure basket.  Household size varies significantly between cities, towns and villages, with the largest households generally being the poorer and more rural households.  Average household size is between three in Bishkek to five in rural areas.  Table 2.15 indicates the average amounts paid by water and wastewater customers in the seven Oblasts for the nine months ended 2007. Indications are that 2008 payments have not increased significantly particularly in the poorer rural regions.

In general, people in the cities pay significantly higher amounts relative to villagers who pay miniscule amounts for drinking water and in many cases zero for waste water collection as a result of this not being available outside of cities.  In Talas, villagers pay nothing for both drinking water and waste water collection (except in the World Bank project villages).

Table 2.16 shows that there are considerable regional differences in the proportion of disposable income that is spent on water supply and wastewater.  This is more a function of tariffs paid rather than differences in disposable income and differences in tariff setting between the regions.

The share of disposable income spent on water and waste water services is tiny.  Although it is likely to be higher for city dwellers, even when considering Bishkek alone (the wealthiest city in the KR) households are paying less than 1% of their disposable income on water.  With the amounts being paid by the villages being significantly lower, it is reasonable to assume that this group is spending less than 0.5% of their disposable incomes on water and in some areas nothing.

In urban areas served by vodokanals, where affordability analysis has been done, the ratio of water payments to disposable income has been overstated.  The ratio was calculated on invoiced amounts, when the reality is that a many invoices are not paid due to the inability/unwillingness of consumers to pay.  These discrepancies vary between regions but, for example, in Batken town in 2005, 7.7 million KGS (€154,000) was invoiced but amount paid was only 226,100 KGS (€4,522).

In their, Kyrgyz Household Income Survey (2005-2007), the National Statistical Committee reported in December 2008 on the expenditure patterns of consumers in 2007.  This is broken down into ten groups (deciles) from lowest to the highest expenditure groups.   This data supports the evidence above.  Expenditure on all housing and communal services represents only between 3 and 5% of total expenditure on average, with slightly higher levels of between 6 and 8% in Bishkek (Figure 2.4c).  This item includes expenses for rentable area, central heating, natural gas, electric power, hot and cold water, maintenance, sewerage, garbage disposal, radio and other services.  This is one of the lowest proportions of expenditure on household services in the former Soviet Union.  Food is the biggest expenditure item (mostly between 40 and 60%) of total expenditure (Figure 2.4b).

Table 2.15 - Average payments for water supply and wastewater, 2007 (KGS/person/month)

| District | Area Classification | Water Supply | Waste Water Collection |
| --- | --- | --- | --- |
| National | Total | 4.0 | 0.3 |
|  | Cities | 7.8 | 0.5 |
|  | Villages | 1.8 | 0.2 |
| Batken Oblast | Total | 1.3 | 0.06 |
|  | Cities | 3.7 | 0.2 |
|  | Villages | 0.5 | 0.0 |
| Jalal-Abad Oblast | Total | 2.4 | 0.04 |
|  | Cities | 5.2 | 0.1 |
|  | Villages | 1.2 | 0.0 |
| Issy Kul Oblast | Total | 4.6 | 0.2 |
|  | Cities | 7.3 | 0.2 |
|  | Villages | 3.5 | 0.2 |
| Narin Oblast | Total | 0.2 | 0.01 |
|  | Cities | 1.0 | 0.07 |
|  | Villages | 0.01 | 0.0 |
| Osh Oblast | Total | 1.8 | 0.02 |
|  | Cities | 4.7 | 0.07 |
|  | Villages | 0.8 | 0.0 |
| Talas Oblast | Total | 0.01 | 0.0 |
|  | Cities | 0.06 | 0.01 |
|  | Villages | 0.0 | 0.0 |
| Chui Oblast | Total | 6.2 | 1.0 |
|  | Cities | 10.1 | 1.8 |
|  | Villages | 5.3 | 0.8 |
| City of Bishkek | Total | 10.9 | 0.6 |

Source: Based on 2007 data from National Statistical Committee

Table 2.16 - Household disposable income and expenditure on water, 2007

| District | Amount paid for water and waste water (KGS/person/ month) | Average Monthly Disposable Income (KGS per person) | Share of disposable income on water and waste water |
| --- | --- | --- | --- |
| Kyrgyz Republic (National) | 4.3 | 1,316 | 0.32% |
| Batken Oblast | 1.3 | 1,284 | 0.1% |
| Jalal-Abad Oblast | 2.4 | 1,252 | 0.19% |
| Issy Kul Oblast | 4.7 | 1,367 | 0.35% |
| Naryn Oblast | 0.2 | 1,279 | 0.02% |
| Osh Oblast | 1.8 | 1,237 | 0.15% |
| Talas Oblast | 0.01 | 1,278 | 0% |
| Chui Oblast | 7.2 | 1,394 | 0.52% |
| Bishkek | 11.5 | 1,322 | 0.87% |

Source: Based on 2007 data from National Statistical Committee

Figure 2.4 - Consumers expenditure pattern by decile groups (2007)

a.

b.

c.

Source: KHIS, 2005-2007

### Historical Willingness to pay

There has been no general assessment of consumers’ willingness to pay but there is a lot of information available on current payment patterns, and reasons for the patterns.  However, a willingness-to-pay study was conducted as part of this National Policy Dialogue and the results are presented in the Social Dimension section of the report.

The Urban Institute’s 2006 review of water supply services in support of the ‘Development of Performance Improvement Action Plans for Delivery of Local Infrastructure Services’ in urban areas identified some potential for raising tariffs for solid waste collection and water provision in return for better service.  The results suggest that most respondents were ready to pay more for better services.  In some cities there were very high levels (over 90%) of readiness to increase payments to cover the costs of delivering services.  This is despite 88% of respondents reporting that their monthly household incomes were less than 4,000 KGS (approximately $100), of which 33% reported household income as less than 1,000 KGS.

The average tariff rates in World Bank villages are between seven and eight KGS/person/month (Table 2.17).  A detailed analysis of tariff collection in both World Bank and ADB project areas suggests that, whilst rates are below the level necessary for sustainable cost recovery, they have shown some recent improvement (Figure 2.5).

Table 2.17 - Average tariffs for piped water supply in WB project villages, 2007

(KGS/capita/month)

| Source | Issyk Kul | Naryn | Talas |
| --- | --- | --- | --- |
| Artesian Borehole | 8.5 | 7.1 | 6.5 |
| Deep Borehole | 8.3 | 7.3 | 7.4 |
| Infiltration System | 7.4 | 7.0 | 5.7 |
| Spring Capture | 7.4 | 6.3 | 7.3 |
| AVERAGE | 7.9 | 6.8 | 7.0 |

Source: based on data from World Bank PMC

Figure 2.5 - Combined World Bank and ADB tariff collection rates

Source:   Tariff Collection Study Results – World Bank, ADB and a combined analysis, August 2006, 
Robyn Meeks, Anara Choitonbaeva, Nazgul Zakiryeava

The two institutions have assessed the most significant reasons for the difference between high levels and low levels of collection. By their assessment the reasons differed slightly between the World Bank and ADB sub-projects.  They were as follows:

| World Bank | ADB |
| --- | --- |
| Involvement of Kolonka Committees Perception of CDWUU strength Organization of tariff collection Extent of poverty | Quality of water supplied by WSS Motivation of village to tackle water problem Involvement of Kolonka Committees Perception of CDWUU strength |

A combined analysis of both the World Bank and ADB sub-projects showed that the most important factors which increased the success in the rate of collection were:

- Active involvement of the Kolonka Committees;

- Organization of tariff collection – even considering the provision of computers for bigger CDWUUs to track the revenue collection process

- Enforced repercussions of non-payment.

The strategic implications of this are that:

- CDWUUs could consider tariff structures based on consumption

- The government should consider methods to include costs over and above O&M in the tariff structures, initially for minor extensions or replacements

- The government should consider ways of subsidising poorer households. CDWUUs may exploit to use in-kind tariff contribution to a limited extent.

- The government should consider stepped tariff structures for more affluent communities with house connections and higher consumption. This could be considered for the higher earning population in the larger cities such as Bishkek and Osh.

### Public finance

The Ministry of Finance of the Kyrgyz Republic as a first step for the annual budget process has prepared a Mid-term Budget Framework of the Kyrgyz Republic (MTBF).

The mid-term budget framework of the Kyrgyz Republic for 2008-2010 is an analytical document that provides a holistic picture of revenues and expenditures of the public budget and draws heavily on actual budget of 2006 and estimates for 2007. In addition, there is an expectation that the MTBF should be revised annually, but Water is included in the Ministry of Agriculture, Water Management and Processing. However water management also includes irrigation activity which plays a vital role in the agricultural sector. According to the Ministry of Finance the following characteristics and issues of the Rural Water Supply are:

- Low percentage of rural population has stable access to safe drinking water

- Poor water supply infrastructure;

- Water pipes are maintained by CDWUUs.  Therefore there is a need to strengthen their capacity and role in identifying where water pipes can be improved and working with the relevant vodokanals in funding water pipe infrastructure.  In addition, for villages, it is appropriate to take WSS infrastructure from CDWUU’s balance sheet and transfer it to the Aiyil Okmotu’s balance sheet.  Thus this would lead to an assessment of responsibilities that can be reallocated between CDWUUs and Aiyil Okmotus with WSS infra on their balance sheet.

- Absence of vertical structure of water supply services (district level)

MTBF’s Rural Water Supply Programme

Government commitment to rural water supply will be implemented through MTBF’s Programme 4: “Rural Water Supply”.  The programme goal is the provision of rural population of 1,000 villages with high-quality drinking water.

Overview of Current Situation

The Programme is implemented by the Department of Rural Water Supplies (DRWS) through their national and Oblast level offices.  In the past, donors have allocated significant funds to rehabilitate the existing water supply system.  The ADB’s Community Based Infrastructure Project allocated 36 million USD to rehabilitate the system in 360 villages of Chui, Osh, Jalalabat and Batken Oblasts.  In parallel, the World Bank Rural Water Supply and Sanitation Project allocated 17 million USD to 200 villages located in Issyk-Kul, Naryn and Talas Oblasts.  Both projects finished in 2008.  In addition the Swiss Government is funding Rehabilitation Drinking Water Supply System in Karakol Project (7,2 million USD). In 2009, the ADB will provide a new grant facility of a 30 million USD and grants of 10 million USD from the World Bank and 10 million USD from DFID will also be available.

The major programme activities include rehabilitation of the existing water pipelines, construction of new water pipelines and establishment of CDWUUs in all villages.  These associations are responsible for maintaining water pipelines and collecting 5% fees from the population for completed water supply units and those being constructed.  To date, the 5% fee has comprised 215,758.7 thousand KGS (or 79%) for completed units and 18,360.5 thousand KGS (or 68.7%) for water supply systems under construction.

There is a need to provide continued methodological and consulting assistance to the CDWUUs, who maintain water pipelines, in developing and approving tariffs for drinking water consumption. Motivation is being given to the CDWUUs to collect the 5% contribution to the capital costs from the population upon expiration of the concession period (4 years from the moment of putting a water supply unit in operation).  The success of the ADB and World Bank/DFID programmes will be measured through the following indicators:

- 1,028 villages will have an access to high-quality drinking water by 2010.

- 7,800 km of water pipelines will be in place by 2010.

- 5% of co-payment will be collected from 80% of consumers and allocated to maintain new and rehabilitated water supply pipelines.

Funding of Capital expenditure

Contributions to capital expenditure are made by both the private and public sector (independently from the vodokanals’ own works.  In particular, much of the new housing development on the outskirts of Bishkek has been undertaken by private developers who have provided connections to both water supply and collection of waste water.

Under the existing legislation all new connections and associated infrastructure are transferred over to the vodokanal.

Similarly schools, hospitals and other community organisations have made some contribution to drinking water access and providing toilet facilities.

Information was made available from Bishkek detailing the extent of this other infrastructure investment and is summarised in Table 2.18 below.

Table 2.18 - New WSS assets taken to the balance sheet of Bishkek Vodokanal, 2005-2008

|  | Water Supply |  | Sewerage |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Km | thous. KGS | km | Thous.KGS |  |
| 2005 |  |  |  |  |  |
| Public budget | 0.35 | 49.50 | 0.23 | 50.00 |  |
| Developers | 1.11 | 1,412.30 | 6.15 | 109.82 | Inc. 2 step-up pumping stations |
| Bishkek Vodokanal | 8.36 | 15,938.20 | 0.55 | 22,951.00 |  |
| Total: | 9.81 | 17,400.00 | 6.93 | 23,110.82 |  |
| 2006 |  |  |  |  |  |
| Public budget | 0.00 | 0.00 | 0.00 | 0.00 |  |
| Developers | 2.51 | 2,793.17 | 2.93 | 52.32 | Inc. 4 step-up pumping stations |
| Bishkek Vodokanal | 4.91 | 9,360.83 | 0.60 | 2,215.28 |  |
| Total: | 7.42 | 12,154.00 | 3.53 | 2,267.60 |  |
| 2007 |  |  |  |  |  |
| Public budget | 0.06 | 136.80 | 0.64 | 139.13 |  |
| Developers | 8.52 | 15,511.07 | 18.44 | 4,330.68 | Inc. 10 step-up pumping stations |
| Bishkek Vodokanal | 7.44 | 14,184.23 | 0.51 | 1,882.99 |  |
| Total: | 16.02 | 29,832.10 | 19.59 | 6,352.80 |  |
| 9 months of 2008 |  |  |  |  |  |
| Public budget | 0.15 | 342.00 | 0.00 | 0.00 |  |
| Developers | 0.93 |  | 1.40 |  | Inc. 10 step-up pumping stations |
| Bishkek Vodokanal | 2.86 |  | 0.45 |  |  |
| Total: | 3.94 | 18,313.40 | 1.85 | 3,685.50 |  |
|  |  |  | numbers currently unavailable |  |  |

For water supply connections much of this is still built and funded by the vodokanal.  On average, 10 kms per year has been added to the network, although there was a sharp increase in water supply connections by private developers in 2007.  More precisely in Bishkek alone, over the last 8 to 15 years, some 261 kms of connections and pipes have been constructed, although only 115 kms have been handed over to the vodokanal..

The process of transferring these new connections to the vodokanal is handled by the Public State Department of Capital construction (an offshoot of Bishkek municipality).

Waste water connections have been more actively undertaken by the private developers, mainly for new dwellings.  But the values for waste water are significantly less than for water supply.

When taken into the context of the existing network of around 1,700 km, this amount of new connections (261 km) is reasonably significant.  However there has also been a major role for developers in particular to extend the network.

Similar estimates for areas outside of Bishkek are unavailable but in light of the majority of development taking place in Bishkek the level of new extensions to the network is not likely to be significant.

Extent of public sector capital investment in Infrastructure

Table 2.18 shows that amount of infrastructure that has been transferred to the Bishkek Vodokanal.  However, the public sector is also involved in the provision of basic water supply and sanitation systems for schools, hospitals and other public institutions and it can be assumed that these elements of infrastructure stay on the accounts of the public institutions.

In 2006, total capital repairs for the public sector amounted to KGS (,000)  857,584 and capital investments to KGS (,000) 1,046,788 and these figures from the State budget included sums from both the republican and local budgets.  It is from these amounts that expenditure would be incurred for water supply and waste measures.  These are not likely to be significant amounts if the above data for Bishkek is used as a proxy.

Over three years, from 2005 to 2007, the average amount spent by the public sector in Bishkek was KGS (,000) 62,100 for water supply and 63,040  for waste water services.  In 2006, the capital repair amount for Bishkek was KGS (,000) 85,982.  This gives an average of about 0.15% of the total capital repair amount for Bishkek spent on water and waste water repairs

It is not known from new buildings and constructions in the public sector whether any of this would relate to water supply or waste water investment but this would be unlikely as major investments would be covered by the vodokanals.  The amount of 0.15% calculated from capital repairs is assumed to be indicative of the country.

Public Sector Contribution to O&M of the water sector

Within the state budget it is possible to see the amounts paid for water for each of the public departments.  There are five governmental departments that are primary users of water services as reflected by payments, namely General purpose, Defence, Internal Affairs, Education and Health Care.  Together they constitute over 94% of the total State budget and similar high proportions for the Republic and Local budgets.

Table 2.19 - Government Department payments for water supply (2006) in 000 KGS

| Department | State budget | Including Republic Budget | Including Local budget |
| --- | --- | --- | --- |
| General Purpose Public Service | 6,580 | 5,526 | 1,054 |
| Defence | 10,515 | 10,355 | 160 |
| Internal Affairs | 6,477 | 6,477 |  |
| Education | 21,295 | 4,677 | 16,618 |
| Health Care | 6,989 | 4,650 | 2,339 |
| Social Insurance and Social Welfare | 669 | 476 | 193 |
| Housing and Communal Services | 577 | 7 | 570 |
| Recreation and Culture | 1,248 | 576 | 672 |
| Agriculture, Water Resources, Forestry, Fishing, Hunting | 372 | 370 | 2 |
| Mining | 46 | 46 |  |
| Transport and Communication | 78 | 78 |  |
| Other Economic Services | 11 | 11 |  |
| Total Payment for Water | 54,857 | 33,249 | 21,608 |

Levels of payments for water have been increasing and in 2007, the amounts payable from the State Budget doubled from the previous year to KGS (,000) 109,917.  For the first nine months of 2008 the corresponding amount was KGS (,000) 60,046.

These payments also reflect the high degree of cross subsidisation that the public sector and associated budgetary organisations make towards residential customers.  For example, in Bishkek, tariff rates for budget organisations are more than double than for households.  The gradual equalisation of tariffs will lead to budgetary organisations paying less in real terms over the next five years if subsidies are reduced.

Total current and projected commitments from the public budget to the WSS sector are summarised in Table 2.20, and shown in detail in Annex A.3.1, along with the required expenditure if expenditure on WSS is to grow to 2% of the total public budget.

Aiyl Okmotu contributions to WSS are in most cases very small.  However, there are cases where they do contribute a certain amount.  Annex A.3.2 contains a 2008 financial report from an Aiyl Okmotu in Chui Oblast where contributions are made to WSS.  This form is shown only to show how Aiyl Okmotu finances are broken down.

Table 2.20 - Public expenditure for WSS in Kyrgyzstan, in 000 KGS

| Item | 2006 | 2007 | 2008 |
| --- | --- | --- | --- |
| Total public expenditure in that: | 29,350,000 | 39,123000 | 41,079,000 |
| Public expenditure for WSS in that: | 54,857 | 110,193 | 126,173 |
| CAPEX | 0 | 275.9 | 342.0 |
| For WSS services provided to budget organisations (current expenditure) | 54,857 | 109,917 | 125,831 |

# Summary of Main Challenges in the WSS Sector and Possible Measures for Improvement

From Section 2 above, the main problems and challenges facing the WSS sector in the Kyrgyz Republic can be categorized as technical, socio-economic, environmental and geographic, financial and institutional (and policy), though in many cases the challenges cut across categories.  Some challenges are not policy related and are a fact of life which must be when planning and managing WSS services, but the situation could be significantly improved by policy changes in relation to many of the challenges.  Possible policy measures are set out in Table 3.21.

Table 3.21 - Main Challenges and Measures for Improvement

| Challenges | Policy measures |
| --- | --- |
| Technical |  |
| Poor condition of existing infrastructure | Prioritise locations and infrastructure components for improvements. Develop clear policy on best practice for operation, maintenance (and deferral of maintenance) and reinvestment/rehabilitation. |
| Bad quality of level of service (e.g reliability, predictability and water quality) | Define best practice for operation to maximise performance. Consider benchmarking in defining best practice. Consider opportunities for incentives to staff and utilities in relation to improved performance. |
| Lack of water metering to assess production and use | Metering-based study on water production/non-revenue water (UfW). Introduction of bulk metering in settlements with populations > 10,000 people. |
| Socio-Economic |  |
| Low level of HH income with big regional disparity meaning potential for affordability problems | Consider targeted subsidies for 'unluckiest' areas (which suffer from both low affordability/low household incomes and high unit costs/per m3 or person served) |
| Great population density variation | - |
| Public health hazards | Greater emphasis on treatment. In disease 'hot spots', identify sources and solutions (engineering, awareness-raising, treatment) |
| Unwillingness to pay for (dissatisfaction with) poor level of service | Identify causes of dissatisfaction and develop specific plans for improvement and promote them through a public awareness campaign. Regulation to define standards in terms of reliability, predictability and water quality. |
| Environmental & Geographic |  |
| Many water resources but often poor quality surface water | Promote groundwater and treatment |
| Harsh climate and seismic activity risks sustainability of infrastructure | Promote appropriate technologies or saving/investment for heavy maintenance (reinvestment) |
| Rocky ground, topography and remote locations lead to high construction costs | Promote research and development (R&D) in, and introduction of, appropriate technologies |
| Financial |  |
| Poor cost recovery due to low tariffs and low collection rates | Greater cost recovery to be achieved through improvements in service and awareness raising. |
| Poor government funding for WSS | Assign higher priority to WSS in the national economic policy and budgetary process (MTEF). Improve quality and monitor Aiyl Okmotu budget requests for WSS from Min of Finance |
| Major cross-subsidisation of residential customers by industry and commercial enterprises | Review contribution of each category and focus on main cross-subsidising vodokanals. Focus getting residential tariff increases towards maximum affordable levels to reduce existing cross subsidy. |
| Unpredictable ODA and external lending beyond the short-medium term | Continue to improve donor/GoK coordination on priorities (e.g. through Joint Country Support Strategy (JCSS)) |
| Effectiveness of external lending is extremely variable | Lesson learning to be collated and publicised. Independent monitoring and assessment of results of projects and investments. |
| Fragile/uncertain macroeconomic outlook | - |
| Institutions and policy |  |
| Lack of coordinating/ regulatory body for the WSS sector as a whole | Responsibility, location and powers for coordination, regulation and implementation to be defined and supported. Consider the role of the National Agency for Local Government Affairs in this regard. Develop National Water Supply Policy to provide clarification on roles and responsibilities. Consider location for coordination agency - President’s Office or Prime Minister's Office. Review decentralisation process for service delivery – consider some agglomeration for technical support functions. Look at opportunities for achieving economies of scale and clarity in functions for service delivery. |
| Lack of capacity at local level for service delivery and finances |  |
| Over-fragmentation and decentralisation of the water sector meaning a lack of economies of scale and too much diversity of costs |  |
| Lack of database and MIS for sound decision making | Further develop and link current databases available from the variety of sources in rural and urban sectors (e.g. SES, PMU/PMC, ARIS, UI) |
| Over-reliance on Soviet consumption norms restricts target definition | Modify targets for service delivery based on realistic demands of users for reliability, predictability and water quality |
| Lack of coordination between water sector policy and that of other sectors (e.g. Housing) | Maybe under President's or Prime Minister's Office |

# Baseline Scenario

## Investment Concepts

Before discussing the Baseline Scenario, it is useful to define the terminology which is used in this Financing Strategy when referring investment in water supply and sanitation (WSS) services.

- Operation and Maintenance (O&M): The expenditure that is required for the infrastructure to be operational for its planned economic life (e.g. electricity, labour, chemicals, routine repair and maintenance of equipment, buildings and pipe networks).

- Re-investment: The investment which is necessary to maintain the value of the infrastructure at the present level (i.e. to compensate for its depreciation) and prevent more deterioration in the performance of WSS assets (e.g. refurbishment of mechanical and electrical equipment, minor structural repairs)

- Renovation: An investment which increases the value of the infrastructure towards the level originally designed (e.g. extensive repair and reconstruction of buildings, replacement of treatment assets, replacement of pipe networks, replacement of pumps)

- Service extension/new investment: An investment which increases the service level provided by the infrastructure beyond the level originally intended or which provides services to people who don’t have access to WSS services (e.g. extension of pipe networks to new customers, construction of treatment works where they don’t exist at present)

These investment concepts are illustrated in Figure 4.6.  The value of a particular WSS asset is shown decreasing over its planned economic life of 25 years, with O&M expenditure required constantly for this period.  Reinvestment expenditure can prevent further deterioration and extend the economic life of the asset.  Renovation expenditure allows the value of the asset to be increased back towards the original value when it was built.  New investment (service extension) can increase the value of the existing assets by providing new or improved services to customers.

Figure 4.6 - Investment Concepts for Water Supply and Sanitation Services

Source: COWI, FEASIBLE Model, Version 2, User Manual and Documentation, January 2004

## Introduction to the Baseline Scenario

For this Financing Strategy for Urban and Rural WSS, the Baseline Scenario considers the expenditure required for the existing assets in the Kyrgyz Republic and the funds available.

The scenario includes the expenditure required for the sustainable management of existing services; aiming to provide sufficient funds for operation and maintenance (O&M) as well as reinvestment in the existing assets to prevent any further deterioration in services.

It does not include any additional capital investment for renovation or extension of WSS services to the remaining population (who don’t have access to WSS services) - options for this are explored in the Development Scenarios in Section 6 of this report.

## Technical Modelling Assumptions

In order to estimate expenditure on water supply and sanitation services in the Kyrgyz Republic, the FEASIBLE model requires a wide range of detailed information to be entered about the infrastructure throughout the country and the sources of funding.  It was not practical or possible to collect an entire dataset for every municipality and rural settlement in the country.  In order to make the level of data collection manageable, a sample of municipalities was chosen as representatives of groups of municipalities throughout the country, and assumptions were then made for the others.  In addition, it was often necessary to make various technical assumptions to fill gaps in the available information, even for the municipalities where data was collected but inadequate.  The main technical assumptions for the development of expenditure estimates and sources of funding in the baseline scenario are set out below.

As well as assumptions, the sections below indicate how the model has been developed to reflect the overall situation in the KR, i.e. how all settlements have been included in a manageable way.

- Data was collected for 23 towns and cities (served by Vodokanals) and entered into the FEASIBLE model as individual urban municipalities.

- Over 1,800 villages, with populations of less than 10,000 people, were entered into FEASIBLE as rural municipalities.  These were entered in groups as discussed below, with assumptions made for the normal level of infrastructure.

- A further 34 villages had populations above 10,000 people.  These must be treated as urban municipalities in FEASIBLE and were included as a single group in each Oblast.

### Reinvestment in assets

One of the major assumptions of the baseline scenario is that the deterioration of the value and performance of the existing water supply and sanitation assets must be stopped.  This will require reinvestment expenditure beyond that currently available to the sector.

It has been assumed almost universally that the existing WSS assets are at 10% of their original value and it was stipulated that this value must be maintained at the current level throughout the 20-year planning period.

### Urban municipalities

Water supply

- Connection rates - The number of people connected to water supply services are based on the number of customers registered for water supply connections with the Vodokanal.  The registered population may underestimate the actual proportion of the population that is connected as they do not account for illegal connections or under-estimates of the population in each household.  For example in Karakol, 56% of the population is registered as connected but the opinion of the Vodokanal is that 80% is actually connected.

- Where data is not available for the percentage of the population served by the central water supply system, this value is assumed to be 60%: based on the average connection rate for towns where data is available.  The remaining population are assumed to collect water from sources which do not involve any expenditure by the Vodokanal (e.g. private wells, rivers).

- Connection types (in-house versus street connections) – Whilst there is normally data on the proportion of the population (or absolute number) that is supplied water by the vodokanal, there is rarely information on the proportion of people that have in-house or street-post connections.  Analysis of national data indicates that a split of 70% in-house and 30% street-post connections is about the average (although this varies significantly between municipalities).  This split has been used in those municipalities where no data is available.

- Connection types (yard versus in-house connections) - Residents connected via yard-taps are included in FEASIBLE as having in-house connections.

- Analysis has shown that the stated connection type (e.g. in-house or street-post) does not influence the results for water supply expenditure in FEASIBLE. The volume of water consumed must be entered separately (as total water production for the municipality) and it is this which determines expenditure.

- Water production - Production quantities are in almost all cases modelled as the total invoiced quantities for population, commercial enterprises and budget organisations.  These values are actually the vodokanals’ estimates of consumption, which are based on the number of registered customers and soviet normative consumption values.  These estimates may not reflect actual consumption and therefore expenditure may be under-estimated.

- Water losses - in almost all cases, there is no data on water losses (leakage). Occasionally a qualitative estimate was given (between 20 and 50%).   Where no data is available, it is assumed that 25% of water production is lost due to leakage from the supply networks.

- Network renovation – no renovation of the water supply networks has been included – it has been assumed that any repair work on water mains is in response to leakage and bursts and not part of a planned renovation program.

- Treatment – the FEASIBLE model allows the user to specify the level of water treatment for each municipality. This can be ‘normal’ or ‘advanced’ or no treatment can be included.  The ‘normal’ level of treatment in FEASIBLE assumes chlorination, coagulation, flocculation and sedimentation processes which is far greater than in almost every municipality in the KR.  In most cases therefore, no treatment option was selected but instead, the costs of chlorination were added in the model where appropriate, under ‘additional expenditure’.  The cost of chlorination was based on 135 KGS/kg for sodium hypochlorite.  The chlorine dosing rate was based on known values in Bishkek adjusted using qualitative information for each municipality.

- Pumping - a 25% pumping efficiency was assumed in all cases where data was not available (almost all cases), since almost all pumps are decades old and in poor condition.

- Correction factors for terrain – the FEASIBLE model allows for correction factors to adjust the costs of maintenance, renovation and construction activities to reflect reality.  Where no actual data was available, it was assumed in the model that the ground is rocky and hard.  For municipalities in Talas and Osh Oblast, it was assumed that the water table is high.

Waste water

- Connection types - Where specific data was not available, it was assumed that 20% of the population are connected to a central system (the average for those towns with data) and that the remainder have no sewage treatment (i.e. they have yard latrines with no expenditure requirement for the vodokanal).

- In Bishkek, it was assumed that 20% of the population are connected to septic tanks in addition to the 47% of the population who were stated to be connected to the central sewage system.  In Osh, it was assumed that 10% of the population have septic tanks in addition to the 17% declared to be on the central system.

- For all other towns, no septic tanks were included for the modelling of expenditure. In some cases septic tanks do exist but they are not lined and are not emptied regularly therefore they don’t require significant O&M expenditure.

- Septic tanks – where present (Bishkek and Osh), it was assumed that septic tanks serve apartment blocks of approximately 125 people per septic tank (based on the approximate occupancy rate in 30 apartments in a 3 story block of apartments).

- Network renovation - The default assumption is that there is no renovation of sewer networks as any maintenance occurring at present in Kyrgyzstan is in response to leakage and not part of a planned program of renovation.

- Infiltration – is has been assumed that 10% of sewage flows reaching a wastewater treatment works is a result of infiltration into the sewer network.

- Treatment (central sewage system) – in all cases, only the mechanical treatment option has been selected as biological systems are rarely present or functional.

### Villages with populations of less than 10,000 people

There are over 1,800 villages in the Kyrgyz Republic; too many to enter individually into the model.  Therefore, the villages in each Oblast have been broken down into four categories which were entered as municipality groups.  The categories depend on the size of the village and whether they have had water supplies improved under either the World Bank or ADB Rural Water Supply and Sanitation projects.  The four categories are:

- World Bank or ADB project villages with less than 750 residents

- World Bank or ADB project villages with between 750 and 10,000 residents

- Non-project villages with less than 750 residents

- Non-project villages with between 750 and 10,000 residents

For each category of villages in each Oblast, the number of villages in that category and the average population of those villages was entered (see Annex A4.3 for details).  Information was then added to represent the average availability of water and sanitation services for each group.

World Bank or ADB project villages

Information was entered into the FEASIBLE model from a database provided by the WB/ADB Project Management Units (PMUs).  For these villages, the whole population is served with piped water supply from street-post connections.  The database contained information on the source of water, availability and type of treatment and type of supply system.

Non-project villages

An extensive survey was commissioned on existing water and sanitation services in ‘non-project’ villages (undertaken by the Kyrgyz Alliance). Data from the survey was used to enter expenditure for those villages not covered by water supply projects funded by the WB or ADB.

Modelling Assumptions for villages with population below 10,000

- The average proportion of the population connected to piped water supply was entered into the model for each group of villages (based on data from the PMU database or from the Kyrgyz Alliance for Water survey). The remaining population was assumed to take water from non-improved sources (e.g. private wells, unprotected surface water sources) with no costs to the water provider and no tariff revenue generated.

- It was assumed that where piped water supply is available, it is always from street-taps/street posts (Kolonkas).

- The proportion of the population with piped water supply taken from different sources was entered: protected springs/infiltration systems, groundwater boreholes and surface water sources. It was assumed that supply networks are gravity-fed from a service reservoir requiring no pumping (except for borehole sources).

- It was assumed that in non-project villages there is no significant treatment of water prior to it entering the piped water supply network. For project villages, the PMU survey provided information on treatment technologies.

- It was assumed that water is currently available for 6 hours per day on average and the default water consumption of 40 lcd was used for street-post connections.

- Where water must be pumped from groundwater sources, it was assumed that the efficiency of these pumps is 25% on average: the same efficiency observed in most urban areas.

- It is assumed that the entire population of these villages only have access to basic sanitation (simple pit latrines) which results in no expenditure or tariff revenue for the local water-service provider.

### Villages with populations of more than 10,000 people

Rural settlements with populations above 10,000 people must be included as urban centres in FEASIBLE.  In total, 34 of these exist in Kyrgyzstan.  Some common assumptions were made based on visits to a representative sample of such villages and the project team’s knowledge of the rest of the country:

- These villages have been included as a single municipality group for each region (Oblast) with the number of such villages and the average population included.

- The connection rate is assumed to be 50%, entirely from street-post connections. The remaining population is assumed to take water from other sources such as private wells.

- Insufficient information is available to assess total billed volumes of water so production volumes have been calculated based on the connected population and consumption of 40 litres per day for street-post connections.

- Production volumes for industry and other (government) organisations were calculated based on the average proportions of total water production in other towns in Kyrgyzstan (i.e. 58% of total production to household, 20% to industry and 22% to government organisations).

- Water is assumed to be entirely from gravity-fed surface water sources with no treatment.

- Network length was calculated from the average length of the supply network per connection in other Kyrgyz towns.

- No waste-water infrastructure is included in the model for these villages. It is assumed that the entire population has access to basic sanitation (simple pit latrines).  In some cases, very small central sewer systems exist but these have been neglected and are not working.

### Summary of access to WSS services in the Baseline Scenario

The table below summarises the level of access to improved water supply and sanitation facilities that was assumed in the Baseline Scenario for the Kyrgyz Republic. The Baseline Scenario aims to maintain this level of access but with improved operation.

Basic sanitation facilities include basic pit latrines, which are widespread in the Kyrgyz Republic, as well as other informal sanitation.  Improved sanitation facilities would include toilets connected to a centralised sewer system as well as improved hygienic pit latrines.

Table 4.22 - Access to piped water supply and basic sanitation for the baseline scenario

|  | Water Supply |  |  | Sanitation |  |
| --- | --- | --- | --- | --- | --- |
|  | Non-improved | Piped in-house/yard | Piped from street posts | Basic | Improved |
| Urban municipalities (with Vodokanals) | 35% | 48% | 18% | 51% | 49% |
| Villages >10,000 population (Rural) | 50% | 0% | 50% | 100% | 0% |
| Villages <10,000 population (Rural) | 41% | 0% | 59% | 100% | 0% |
| Kyrgyz Republic (all) | 40% | 20% | 40% | 81% | 19 % |

### Cost corrections

The FEASIBLE model has default values embedded into it for the standard costs involved in the operation, maintenance, renovation and construction of water supply and sanitation assets.  These are used to calculate expenditure on water supply and sanitation.

It is an important requirement that the appropriate cost corrections are made to account for the local cost of goods and services in the context of the Kyrgyz Republic. The following values were used for prices to apply to the whole country:

- Land: 			50 KGS/m2

- Power: 			1.05 KGS/kWh

- Fuel: 			37 KGS/litre

- Labour (blue collar): 	12,000 KGS pa

- Labour (white collar):     60,000 KGS/year

- Consumables, equipment, buildings/ construction materials and are assumed to be 40% of international standards.

These values are the best estimates of the project team based on recent time in the country for the National Policy Dialogue and following discussions with the steering group.

## Supply of Finance Assumptions

The FEASIBLE model calculates the required expenditure for WSS services based on the information entered about existing infrastructure.  This expenditure requirement can then be compared to the available supply of finance which can be entered for the following sources:

- User charges – household, budget and commercial organisations

- Public budget

- External grants and loans

### User charges

For each municipality, the tariff revenue coming from households, budget and commercial organisations was entered into FEASIBLE for water and wastewater services.  The following assumptions were made:

Urban municipalities and villages with populations of greater than 10,000

Potential user charge revenue (total billed amount) was calculated for each municipality based on the total billed volumes of water and the tariffs.  Current tariff levels were taken from interviews with Vodokanals or the Urban Institute reports.

This calculation was repeated for water and wastewater and for each user group using the appropriate tariff.  Estimates of tariff collection rates were provided by the Vodokanals or the Urban Institute reports. For the villages with populations above 10,000, the collection rate was assumed to be 50% for households and 100% for budget and commercial organisations (based on visits to a sample of these villages).

Villages with populations of less than 10,000

- The PMU database and Kyrgyz Alliance survey provided data on the number of villages where water supply tariffs are payable, the value of the tariff (normally a cost per person per month) and the proportion of people paying them. The total tariff revenue was therefore calculated for villages with piped water supply based on the population served and the average tariff. The collection rate was also entered to derive the total collected revenue.

It was assumed that there is no significant tariff revenue from budget or commercial organisations in villages with populations below 10,000.

### Public budget

Section 2.6 of this reports provided information on public expenditure.  As discussed, the only significant contribution to WSS services from the public budget is through the payment of user charges by budget organisations (e.g. schools, hospitals, government offices).  Given the extent of cross-subsidisation (WSS tariffs for budget and commercial organisations are many times higher than for households), this contribution is quite significant; but only amounts to approximately 0.2% of the government expenditure budget.

User charge income from budget organisations is included (see above), therefore it was not necessary to enter this public budget contribution separately in FEASIBLE.

### External grants and loans

The Baseline Scenario includes the government expenditure for the repayment and interest on the first round loans from the World Bank and Asian Development Bank for the rural water supply projects which have already been completed. These repayments commenced in 2008.

While the repayment terms are favourable and the interest rate is low, this does comprise a significant addition to expenditure to be covered by central government in the coming years.

### Macroeconomic assumptions

All simulations are made in base year prices (thus no projections for inflation).  Thus all growth projected is in real terms. In 2007-8 the IMF has expressed concern about the growth of inflation due to imported price rises.  There is likely to be a price “spike” for the next year or two, but it is quite impossible to forecast domestic inflation over the whole 20-year scenario period, since any sizeable inflation is ex hypothesi unsustainable.  Virtually all long term macroeconomic forecasts assume that inflation is managed down, and accommodated by exchange rate flexibility.  Relative price changes are different – see below.

The assumption is made that there will not be any appreciation or depreciation of the KGS against the EURO or other major currencies.  The exchange rate has been fairly stable in recent years and, looking ahead, the upsides and downsides are evenly balanced.  The current state of international currency markets prohibits any sensible prediction of the movements of a single currency, especially over a 20-year period.

The most important relative prices for WSS are electricity for pumping and operation of treatment works.  For the Kyrgyz Republic there are scenarios in which oil and hydropower prices could go up or down over the next few years, while in a 20-year scenario there are grounds for thinking that the current high prices may reflect future values, without further adjustment.  Energy prices used in the model are as of July 2008 as a high baseline.

Real household income is assumed to grow at 5% p.a.   Real GDP growth is assumed to be 5% pa.  This is considered to be conservative.  The outturn in 2007 has been revised to 8.2% in 2007, and slightly higher if gold is excluded, following 3.1% in 2006 and an actual decline in 2005.  The IMF and Government are taking 7% growth as their projection for the net 2-3 years.  The Kyrgyz Republic is small and could potentially be more resource-rich in the future, and positive real growth of at least 5% p.a. could be possible in the longer term.

## Results of Baseline Scenario Simulations

This section presents the results of the FEASIBLE modelling of expenditure on WSS services in the Kyrgyz Republic and the supply of finance currently available. The existing ‘financing gap’ is identified and policy measures are proposed for bridging this gap.  It is important to note that the Baseline Scenario represents an improvement in the operation of WSS services in the areas already served with improved reliability in water supplies as improvements in management and revenue collection lead to energy costs being covered and pump breakdowns being reduced.  However, this is an improvement in management of the existing network.  There is no investment in extensions to the existing network.

### Expenditure on water supply and sanitation

Figure 4.7 shows total expenditure on existing WSS services according to type.  O&M expenditure is shown as light grey bars and reinvestment expenditure is shown as dark grey bars.  Expenditure required for the repayment of WB/ADB loans is also shown (dashed bars).

- Total expenditure on O&M and reinvestment is 2.07 billion KGS in 2007, rising to 2.10 billion KGS in 2027.

- Repayments on WB/ADB loans begin in 2008 with 46 million KGS and peak at 98 million KGS in 2022.

- O&M requires 47% of total WSS expenditure (excluding loan repayments) and reinvestment requires 53%.  Loan repayments represent 4% of the total required expenditure on average.

Figure 4.8 shows total expenditure on existing WSS services split into urban and rural. Urban expenditure is shown as light grey bars and rural expenditure is shown as dark grey bars.  Expenditure required for the repayment of WB/ADB loans is also shown (dashed bars).

- Excluding loan repayments, 83% of WSS expenditure is urban and 17% is in rural areas.

Figure 4.7 - Baseline Scenario: total expenditure by type and supply of finance

Revenue

Expenditure

Figure 4.8 - Baseline Scenario: urban and rural expenditure and supply of finance

Revenue

Expenditure

### Finance available

The available supply of finance for WSS assuming no change in financing policy is also shown in Figure 4.7 and Figure 4.8 above.  Finance (user charges) collected from urban areas is shown (dashed grey line) as well as total revenue from rural and urban areas combined (solid black line).

- Total available supply of finance is 469 million KGS per year.

- 83% of the available finance comes from urban areas and 17% is from rural areas.

### Financing gap

It is clear from Figure 4.7 and Figure 4.8 that the total required expenditure for existing WSS services is not adequately covered by the available supply of finance.

- The gap between available finance and total expenditure is 1.61 billion KGS in 2007 and rises to 1.73 billion KGS in 2027 with the required annual loan repayments.

- 23% of the required expenditure in 2007 is met by available finance, falling to 21% in 2027.

- 49% of the required O&M expenditure is covered by the available finance.

### Package of policy measures to close the financing gap

Three possible financing policy options are suggested to raise sufficient funds for the baseline expenditure scenario.  All of them assume that expenditure and access to WSS services remain unchanged, although there may be improvements in the management of WSS services leading to improved performance and an enhanced level of service.

Figure 4.9 shows the affect of implementing these three policy options on the available supply of finance.  This is presented in comparison to expenditure on WSS services (by type) in order to show the resulting financing gap.

Policy Measure 1:  Increasing tariffs to the maximum level of affordability

The first financing option (shown by the solid grey line) assumes that the payments from households for WSS services will gradually be increased to the maximum level of affordability over 20 years. The maximum affordable level is assumed to be 2.5% of household income on average with a maximum of 5% of household income for any income group.  The maximum level of affordability is assumed to reflect growth in household incomes which will themselves grow in line with GDP (see macroeconomic assumptions in Section 4.4.4 of this report).

This policy option would generate sufficient available supply of finance to cover the required O&M expenditure by 2016 but by the end of the planning period (2027), this option only covers 76% of all required expenditure (including loan repayments).

Policy Measure 2:  Increase tariffs and collection rates

The second financing policy option (shown by the dashed black line) assumes the same increase in tariff contributions (to the maximum level of affordability) but also assumes that tariff collection rates are increased over a five-year period to 85% in urban areas and to 60% in rural areas.

This financing policy option would cover the required O&M expenditure by 2015 but by the end of the planning period (2027), this option still only covers 81% of all required expenditure (including loan repayments).

Figure 4.9 - Baseline Scenario: total expenditure by type with policy options for closing the financing gap

Revenue

1

2

3

Expenditure

Policy Measure 3:  Increasing government contribution

The third financing policy option (shown by the dashed grey line) is for a greater contribution from government budgets for investment in the WSS sector.  With no change in policy, it is anticipated that about 0.3% of the public budget will be spent on WSS during the 20-year planning period; 35% of this consists of ADB/World Bank loan repayments and 65% on WSS tariffs for budget organisations. There is currently no significant government funding of capital investment in the WSS sector (see section 2.6.3).  This could be increased to 2% of public budget over the planning period – the level achieved in many countries (e.g. Armenia spends about 4% of the national budget on water services).

This financing policy option would cover the required O&M expenditure very quickly (by 2010) and all required expenditure by 2018 (including loan repayments). After 2018, there would be a surplus of available finance which would reach 1.37 billion KGS per year by the end of the planning period (2027).

The surplus in available finances with this policy option means that there would be potential for capital investment in service extensions. This could be delayed until after 2018, when the surplus first becomes available, or in advance of that date by borrowing against this future surplus (using external loans). Service extensions are considered in Section 6 on Development Scenarios.

# Policy Options, Indicators and Targets for Development Scenarios

The Baseline scenario suggests that there is a continuing gap between the financial needs of WSS and the funds available, unless tariffs are raised and collection rates improved.  Moreover, the level of WSS access and service for the Kyrgyz population which is implied by a continuation of current trends is unacceptable politically and socially.

There are various options for adjusting future financial requirements to resources available, and these are explored in this chapter.

The first section below provides some political and social context through extracts of the reports of the three Meetings of the Coordination Council. The second section examines policy options under four main headings: determining the size, composition and timing of the investment programme; setting priorities for functional programmes, geographical locations and the balance between extending and optimising the network; increasing revenues; and reforms to governance.

## Political and social context: views of the Coordination Council

At the meeting of the Coordination Council on 21st October 2008, the main comments specifically on the results and appropriateness of the policy measures were:

- Emphasis on the need to improve levels of service followed by publicity for plans to increase tariffs.

- tariffs for WSS are the lowest for all utilities and could increase significantly though subsidies would be important for the poorest households (some 40% of total population – see section 2.1 for details).

- People can afford higher tariffs and they should be raised as fast as possible.  The ability to pay was demonstrated by the high number of mobile phones purchased and used for some time in towns and villages.

- Poor households (HHs) often pay their water bills more regularly, punctually and fully than many richer HHs.

- Variable tariffs for different service levels were suggested – for example as between street stand posts (Kolonkas) and household connections.

- If responsibility for setting tariffs passes to local government (Aiyl Okmotu) then it would be possible to get higher rates as they have many more mechanisms at their disposal than community groups.  There were misgivings about the decision to place WSS assets on the balance sheets of water users associations, rather than those of the Aiyl Okmotus.

- Many vodokanals are technically bankrupt, though still operating, and salaries and systems are deteriorating.

- The level of political will for raising tariffs was questioned.  Even when some Aiyl Okmotu and Anti-Monopoly bosses support tariff increases, mayors often refuse to sign/approve the decision.

- Many schools do not pay for water; only 30% of Aiyl Okmotus pay for water consumed by their education and public health institutions (education and public health are also local issues in Kyrgyzstan).

- At present, local budgets help communities to pay electricity bills (including electricity used for pumping water), but do not provide subsidies either for maintenance or for water chlorination/disinfection.

- Up to 40% of electricity is lost (used ineffectively) in WSS systems.

- There should be a review of the scope for management improvements in areas such as increasing efficiency in water use, increasing charges for wastewater treatment, reducing leakage, etc. Further study is required on the types and volumes of water use.

- The priority is to increase tariffs sufficiently to improve service and to increase salaries for sector workers.

- There is a need for policy changes to provide coordination and leadership for reform and improvement. An MIS/database would be helpful in this regard.

- There is a vital need for investment as a precondition for achieving improvements in service.

In addition to the comments made by the Coordination Council, there was a recent national conference on rural water supply which was facilitated by the Department for Rural Water Supplies.  The conference was held on 20th November, 2008 in Bishkek with the participation of Leaders of CDWUUs and Aiyl Okmotus, representatives of Oblast and Rayon State Administrations from all seven Oblasts, Donors, Deputies of Zhogorku Kenesh (Kyrgyz Parliament), and representatives of the Government of the KR.  The key points which came out of this conference were:

- A new Tax Code will be passed in 2009 to allow Aiyl Okmotu to strengthen their financial resources

- Existing tariffs are not sufficient to let CDWUUs carry out work efficiently. CDWUUs need to be supported by special Law.

- Standards of 50 lcd and a distance 150-200m between water sources are enough in rural areas

- Recreation areas in Issyk-Kul urgently need wastewater treatment

- Pay more attention to sanitation. Many big villages have sewerage networks, but they don't work. Why not to combine "Taza Suu" program  (RWSS projects) with Sanitation

- Aiyl Okmotu should help and support CDWUU

- Deputies of Zhogorku Kenesh are open to adopt any amendment to Law, if it is required for effective work of CDWUU and Local self-government

- To improve culture of water using start with extra-curriculum lessons at schools

- Whilst there is not any special budget line in the Republic budget, WSS must be included in local budgets

- In many villages where CDWUU and Aiyl Okmotu are working together the collection rate increased from 20% to 70%, and even 90%;

- A CDWUU Republic Association is to be established within DRWS. For the first time DRWS will provide new Association with office rooms, furniture, office equipment and vehicles until it becomes self-sufficient. Each Rayon CDWUU Association will be provided with at least an excavator and welding unit (from ADB funds).

At the meeting of the CC on 9th December, 2008, the CC members were asked if they felt that the revised assumptions, results and policy options, based on their comments at the previous CC meeting in October 2008, were acceptable.  The main comments related to financing in general, and local government financing specifically, and were:

- Local government budgets are subsidized but most Aiyl Okmotus cover support for (i) electricity bills and (ii) Aiyl Okmotu and education salaries only, not WSS.

- Decisions on how money will be spent are made by the Aiyl Kenesh.  The Aiyl Okmotus cannot allocate funds and the Ministry of Finance does not interfere.

- The Kyrgyz Alliance for Water informed the meeting that in two villages they visited recently operators got substantial subsidies from Kyrgyzzhilkommunsoyuz.  There is new legislation on local self-governance which anticipates that in future funding for schools and hospitals will come from central budgets.  School and hospital funding will be excluded from Aiyl Okmotu responsibility.

- The legislation suggests that local self-governance is responsible for supplying population with drinking water.  All piped water supply systems should be on the balance sheets of Aiyl Okmotus, which would have the right to delegate their responsibility to other actors from CDWUUs to private operators.  The present model, where many water supply systems are owned by CDWUUs is not seen as a sustainable model.

- There is probably too much decentralization (“direct democracy”) as typically there are 5-6 different committees established in villages, including Water Committee, Committee on Irrigation etc. involving up to 50 local representatives each participating in several committees and often being over-burdened attending one meeting after another, organized by the committees.

- It is important for tariff raising to be a transparent process so that people are aware where their tariff money is going. The responsibility for tariff setting should be taken away from local deputies and Mayors who would never agree to increase tariffs for political reasons.

- To raise the current low profile of WSS it would be useful to inform the government and general public about economic losses associated with the water-born diseases – it was estimated that the losses amount to some USD125 million per annum (i.e. some 3% of GDP). General public should also know that in rural areas there are 543 schools not equipped with piped water supply (no water tap inside).

- On the policy options, the proposal that there should be one body to coordinate and oversee all WSS issues was strongly supported.  There should be a state committee on water, separate from agriculture.  The ‘hybrid’ system for the sector as it exists at present is unacceptable.  So, the first task of the eventual body responsible for WSS would be improving legislation and regulation on WSS and developing a sound sectoral policy, including a viable economic model of the sector (decentralized vs centralized approach, role of private operators etc.)

- The legislation should be improved as WSS is not sufficiently articulated in the present Water Code.  A special law on Drinking water should be adopted.

- There should be a unified system of reporting and a reliable data-base to help decision making.

- The baseline scenario and policy options as now presented were deemed to be acceptable.

## Policy options, indicators, targets and actions

### Policy variables and options in the Development Scenarios

This section itemises medium and long term policy options that are recommended for consideration in development scenarios for WSS.

Determining the size, composition and timing of the investment programme

The choice of alternative service levels and standards can make a big difference to the overall cost and timing of the investment programme, as well as the recurrent annual cost of operating and maintaining the systems. For urban water supply, the key variables are the coverage targets, choice between in-house, yard or street outlets, the volume of water per head, and its regularity (number of hours per day). In rural areas, similar considerations apply, while the maximum distance to the nearest improved source is also a key target.  For sanitation, the variables include coverage with “improved” facilities, proportion connected to central sewerage, and the degree of wastewater treatment (primary, secondary or tertiary).

Table 5.23 illustrates how these options can be expressed in indicators and targets, and the type of actions that will be required.

Setting priorities in functional programmes, geographical locations and the balance between extension and optimising of assets.

The size and type of investment and recurrent costs will also be determined by other decisions on the structure of the programme, especially:

- The relative weights in the programme of water supply, sanitation & domestic hygiene

- Geographical targeting: the priorities between urban and rural populations and large and small towns, and the choice between uniform coverage on the one hand or focus on “hotspots” and problem areas, on the other.

- The relative priorities of enlarging infrastructure to extend coverage, on the one hand, and, on the other hand, optimising existing infrastructure to reduce operating costs and increase the efficiency of delivery (e.g. introduction of pressure zoning, re-engineering oversized installations, replacing old pumps, reducing leakage, weather-proofing pipes and equipment).

Table 5.24 illustrates how the main options can be expressed in indicators and targets, and includes some of the important actions required of policy makers.

Increasing revenues from all sources

In view of the financing gaps in the Baseline Scenario and the cost of the various Policy Scenarios it is essential to develop the revenue base of WSS.  There are a number of options:

- Increasing tariff revenues by: changing affordability parameters (e.g. raise to 3 or 4% of household incomes); revise tariff levels and structure; gradual spread of volumetric charging through metering; further increase in bill collection rate; combined water and power billing in rural areas; etc.

- Increase community contributions to project capital cost from 5% to 10% or more

- Attract more money for WSS from national budget (say, target of 2% of total spending going to WSS).

- Supporting measures could include: creation of a national public Water Fund - a solidarity device to reduce “affordability” disparities between communities and compensate for cost differences between them.

- Review national attitude to HIPC as a potential source of cash for the Water Fund; use of budget for targeted income support for the poor; etc.

- Targeting donors and IFIs, using the Financing Strategy and WSS reform programme to secure more commitments of ODA and IFI loans.

- Attracting capital funds for WSS from housing and property developers

- Creating outlets for remittance income for on-lending to community WSS projects through microcredit schemes

Table 5.25 contains illustrations of indicators, targets and policy measures that would contribute to increases in revenue.

Reforms to Governance of WSS

All scenarios imply radical changes in the way WSS is governed and managed. The following reform agenda should be considered:

- Create a permanent national structure for oversight of WSS including policy direction, accountability, monitoring and regulation

- Set performance targets for vodokanals, including financial autonomy, and incentives to achieving their targets

- Consolidation (“defragmentation”) of smaller rural settlements to create water authorities with critical mass, economies of scale, and ability to cross-subsidise.

- Linking WSS Financing Strategy to national budget structures and procedures (MTEF); tracking government spending on WSS; linking WSS targets with CDSs.

- Creation of a proper management information system and data base to measure progress and performance of WSS; including metering to identify and reduce UFW.

- Developing Water Demand Management Plans

- Mounting public information and awareness campaigns concerning WSS.

These and other actions are displayed in Table 5.26, together with corresponding policy measures.

Table 5.23 - Determining the size, composition & timing of the investment programme

Planning period: 2006-2026; base year – 2006, interim year – say 2012; end-year – 2026

Note: hereafter TARGETS are provided for illustration and (or) consideration and discussion

| POLICY OPTIONS | INDICATORS, unit of measurement | PRESENT STATUS (values for indicators) | TARGETS (interim and final) | ACTIONS REQUIRED |
| --- | --- | --- | --- | --- |
| Choice of service levels and standards : | 1. Water supply 1.1 Vodokanals - minimum hours water/day - % in-house/yard v street connections, 1.2 Other settlements - % receiving water from improved sources; - maximum distance to water point, metres - minimum volume water/day, lcd 2. Sanitation 2.1 Vodokanals - % connected to sewer systems or septic tanks - % of sewage receiving primary treatment or more. 2.2 Other settlements - % of population with improved sanitation | - Water supply - 1.1 Vodokanals - 8 - 24 hrs/day - 70% in-house/ 30% street 1.2 Other settlements - 66% from improved sources - maximum 500m to water point - 35 l/c/d 2. Sanitation 2.1 Vodokanals - 75% connected to systems or septic tanks - 20% receiving primary treatment or more 2.2 Other settlements - 51% of population | - Water supply - 1.1 Vodokanals - 12 hrs/day interim 24 hrs/day final - 85% interim 100% final 1.2 Other settlements - 85% interim 100% final - 250m interim 100 m final - 60 l/c/d interim 100 l/c/d final 2. Sanitation 2.1 Vodokanals - 85% interim 100% final - 50% interim 75% final 2.2 Other settlements - 75% interim - 100% final | Adjust service levels and standards to fit available finance Delay implementation Confirm financial & administrative implications for Government, vodokanals, other authorities & donor agencies Government to commit to allocate sufficient funds to WSS |
| FOR: 1. Water supply 1.1. Vodokanals 1.2 Other settlements 2. Sanitation 2.1. Vodokanals 2.2 Other settlements |  |  |  |  |

Table 5.24 - Setting Priorities: functional programmes, geographical locations & balance of extension vs. optimisation

Planning period: 2006-2026; base year – 2006, interim year – say 2012; end-year – 2026

| POLICY OPTIONS | INDICATORS (unit of measurement) | PRESENT STATUS (values for indicators) | TARGETS (interim and final) | ACTIONS REQUIRED |
| --- | --- | --- | --- | --- |
| - Relative weights and absolute size of public resources for water supply, sanitation and hygiene promotion in future programmes | - share of total public capex and annual opex (%) and absolute size (KGS) which goes to: - water supply - sanitation - hygiene promotion | Data for 2008 | Desired share and level in 2012 and 2026 for each of the three categories | Priorities of Aiyl Okmotu budget requests and allocations for WSS; Actual expenditure on respective items going through water, health and education departments |
| - Geographical targeting: - relative priorities of urban and rural populations; - choice between undifferentiated national programmes and priority to “hotspots” or “low hanging fruit” | Proportion of capex and annual budgets (%) spent in: - urban & rural settlements - specific areas with high water- related health problems - “unlucky” areas – low income/high unit costs of WSS | 2008 data for each of the 3 indicators | Target measure for the 3 indicators | Priorities of Government, Aiyl Okmotu and vodokanals should reflect the choices made in the Financing Strategy scenarios; |
| - Select appropriate balance between: - investment in extensions to WSS systems (increasing access to safe water) and - rehabilitation and optimisation of existing systems to restore intended levels of service (e.g. adjust capacity to new levels of demand, improve energy efficiency, reduce leakage) | Respective share (%) and absolute levels (KGS) of: “new” capex for extensions and upgrading; rehabilitation, optimisation, reduced leakage, improved efficiency in each case, data for central Government, vodokanals and Aiyl Okmotus | Present values | Target values | Creation of indicators for “optimisation” programmes & performance of existing WSS providers; Create demand management plans Practical measures to reduce operating costs and increase the efficiency of delivery (e.g. pressure zoning, re-engineering oversized installations, replacing old pumps, reducing leakage, weather-proofing pipes & equipment) Improved monitoring & measurement of operations - flow-meters to measure movement of water in systems; leakage measurement and reduction programmes, pump replacement programmes |
| Table 5.25 - Increasing revenues from all sources |  |  |  |  |

Planning period: 2006-2026; base year – 2006, interim year – say 2012; end-year – 2026

| POLICY OPTIONS | INDICATORS (unit of measurement) | PRESENT STATUS (values for indicators) | TARGETS (interim and final) | ACTIONS REQUIRED |
| --- | --- | --- | --- | --- |
| - Increase tariff revenues | WSS tariff revenues received annually by vodokanals and local government (million KGS per annum) | Current levels | Target levels | Revising criteria on affordability; revising structure and levels of tariffs; greater volumetric charging; improved collection rates. |
| - Revise Affordability criteria | % of household income spent on WSS services on average, and for households defined as “poor” | Current levels for relevant socio-economic categories | Gradual linear increase to 4% of average household income (max 5%) over planning period. | Changing affordability parameters; Extending social security payments system of Ministry of Labour to include water poverty as a welfare criterion. |
| - Revise tariff levels and structure | In both urban and rural areas: - Proportion and absolute level of fixed and variable charges for different levels of consumption - Proportion between household, industrial and institutional/budget tariffs. | Current tariff schedule | Tariff structure (balance between fixed and variable, and between basic band and incremental demand , to reflect affordability policy) Proportions between tariffs for different consumer categories to reflect decisions on cross-subsidy | Government to revise tariff levels and structure and issue new guidance to vodokanals and local authorities; Introduce indexation of tariffs to cost of living, or to cost of key WSS inputs; Government to reassess balance between residential, commercial and budget tariffs and implication for cross-subsidy |
| - Progress towards volumetric charging instead of charging based on consumption norms | % of consumers charged volumetrically based on meter reading: - households - budgetary organisations. - industry and commerce | Current situation for each of the 3 user categories | Interim target: all apartment blocks; 20% individual households , 100% all others End target: 100% HHs living in private cottages 100% others | Gradual spread of volumetric charging through metering; starting in Bishkek, then other larger towns; installation of meters for all apartment blocks (but NOT for each apartment); later, spread of metering in individual houses |

| POLICY OPTIONS | INDICATORS (unit of measurement) | PRESENT STATUS (values for indicators) | TARGETS (interim and final) |  | ACTIONS REQUIRED |
| --- | --- | --- | --- | --- | --- |
| - Improvement in bill collection rate | Annual collections (cash basis) as a % of invoices billed over the same period for the 3 consumer categories: - households - budgetary organisations. - industry and commerce | Current situation | End target: 90% for households; 100% for all others | Substantial increase in bill collection rate: - new incentives for collectors; - end bartering and settle mutual outstanding arrears between budget organisations. - pilot new ways to pay (pre-paid meters) - combined water and power billing in rural areas (Include electricity bill for pumping in household electricity bills) - write-off all or substantial part of the old debt (say, older than 3 years) = partial debt forgiveness for those who agree to pay current bills timely and fully, and to gradually pay back part of the old debt and all recent debt accumulated over the last 36 months, according to a certain debt repayment schedule, say within 1 year. Losses of water providers compensated fm public budget (Armenian experience) |  |
| - Increase allocations from public budget for WSS | - indirect central budgetary allocations for capex and opex to vodokanals and local authorities; - estimated indirect budget for WSS through housing, school, hospital construction (In KGS and % total budget) | - current values (capex and opex should exclude aid-funded spending.) ii) current values (estimates) | Maybe both should be 2.5-3% of public expenditure budget over 2009-2015, 1.5% afterwards | Estimate indirect budgetary allocations to WSS; Clarify Government policy on budget support for WSS & principles for subsidy, and programme spending in MTEF; Create National Water Fund (see below) |  |
| - Increase community cash contributions to project capital cost | Per cent of total capital cost of WSS projects required from local communities: - cash contribution - in-kind contribution | In cash – 5% In-kind – 15% | By 2012 In cash – 10% In-kind – 0% | Increase community contributions to project capital cost in cash from 5% to 10% or more, and reduce in-kind contributions from 15% to 0% |  |

| POLICY OPTIONS | INDICATORS (unit of measurement) | PRESENT STATUS (values for indicators) | TARGETS (interim and final) | ACTIONS REQUIRED |
| --- | --- | --- | --- | --- |
| - Active use of national and international solidarity mechanisms | i) Existence of a Solidarity mechanisms/funds, Yes/No ii) Size of spending from the solidarity mechanisms or funds (KGS/annum) iii) Value of international ODA grants to WSS (commitments and actual disbursements) (KGS/year) iv) Value of concessional international loans for WSS (MEUR/year) | - No Solidarity fund - zero iii) Approx. EUR 7 to 2012 iv) zero | i) Create a National Water Fund by 2010 ii) 10 Million KGS per annum iii) Approx. EUR 1 million per annum 2012 - 2027 iv) Approx 1 Million EUR per annum 2012-2027 (All loans must be at least matched by grant funding) | Create a National Water Solidarity Fund, a device to reduce “affordability” disparities between communities and compensate for high cost differences between them. Decide on official home for the Fund (MoF, DRWS, PM Office). Draw up links with Aiyl Okmotus Revisit national policy towards HIPC as a potential source of funds for the National Water Fund. If agreed, savings on debt repayments reallocated to internal investment with a share to direct and indirect WSS investment Financing Strategy used to elicit further ODA and IFI commitments, e.g. through donor Round Tables. Using priority investments identified and valued. Increase in allocations to be reflected in Joint Country Support Strategy. |
| - Provide targeted income support for the poor to deal with affordability | i) total subsidies paid directly to consumers for WSS bills KGS/annum ii) measures of effectiveness of targeting, e.g. % of subsidies paid to households in lowest quintiles of income distribution (4th and 5th). | i) Ministry of Labour’s subsidy payments, av. 2005-8 (KGS) ii) Number of subsidy categories that are poverty related. % of these subsidies paid to households “in extreme poverty” (official definition, below KGS588 pm) | Enlargement of Ministry of Labour’s subsidy scheme to include WSS bills of all households in “extreme poverty” by 2012. | Agreement by Government to include a poverty criterion in the Ministry of Labour’s subsidy scheme, in order to cover all or most of the WSS bills for households “in extreme poverty” according to official definitions. |

| POLICY OPTIONS | INDICATORS (unit of measurement) | PRESENT STATUS (values for indicators) | TARGETS (interim and final) | ACTIONS REQUIRED |
| --- | --- | --- | --- | --- |
| - Tapping alternative and non-traditional sources of finance for WSS such as: i) Attracting capital funds for WSS from housing and property developers ii) Encouraging channelling of remittance income through microcredit schemes for on-lending to community WSS projects. | i) contributions (MKGS per annum) from housing and property developers to the development of WSS on their projects ii) Volume of lending through microcredit schemes (KGS per annum): - for all purposes; - for identifiable WSS projects | i) Approx. 20 million KGS ii) Current volume of microfinance; a) overall b) going to WSS | KGS/year on average over 2010-2025 Interim targets; doubling of microcredit lending to all purposes by 2012; major bank(s) operate schemes; Minimum volume of lending (KGS) for WSS; At least one Global Partnership for Output Based Aid (GPOBA) or microcredit project in operation. | Funds for WSS infrastructure for new housing but also to Water Solidarity Fund Identification of property and housing developers who might be potential contributors to WSS supplies on their schemes; Discussions with banking community on attraction of remittance income in savings deposits and modalities for developing microcredit for community projects. Discussion with World Bank (GPOBA) for use of output-based aid to stimulate microcredit for community schemes. |

Table 5.26 - Reforms to Governance of WSS

Planning period: 2006-2026; base year – 2006, interim year – say 2012; end-year – 2026

| POLICY OPTIONS | INDICATORS (unit of measurement) | PRESENT STATUS (values for indicators) | TARGETS (interim and final) | ACTIONS REQUIRED |
| --- | --- | --- | --- | --- |
| - Creation of a permanent national structure for oversight of WSS including policy direction, accountability, monitoring and regulation | Existence and organisation of structure exist - Yes/No Allocation of all key responsibilities? | Currently none DRWS for rural water | By 2010: Create a permanent national structure for oversight of WSS including policy direction, accountability, monitoring and regulation | A central Government decision to create an oversight body located in a suitable institution. (As of January 2009 DRWS already under the National Agency of Local Self Government and National Water Committee planned.) |
| - Establishing the main elements of WSS policy: - Priorities and development objectives clearly stated - Improved quality of data base for decision making - Better reporting to monitor and assess performance - Programmes and strategies for WSS co-ordinated with other sector strategies (e.g. housing construction or rural development) and integrated into the budgetary process - Water demand management plan in place - Mobilise broader political support for WSS - Create conditions for a sustainable WSS business model - Set appropriate level of management and financial autonomy of water utilities and water authorities - Install incentive structures for WSS service providers, starting with vodokanals (performance-based remuneration and/or allocations from the public budget) - Policy statement on the role of the private sector in WSS and the modalities of PSP - Policy statement on the financial responsibilities, expectations and targets for vodokanals and local authorities providing WSS | Existence of relevant official documents, policy statements, and relevant institutions, e.g. - national policy towards water supply and sanitation (including version for popular use) - an officially endorsed national Financial Strategy for WSS. - official statement on WSS demand management (policies and plans) - statement on PSP policy - institutions and procedures that reflect and empower the abovementioned policies, e.g. performance contracts between vodokanals and Government, revised employment contracts used by vodokanals | Absence of most of the key elements of a WSS sector policy | By 2012 progress in establishing each of the previously stated components of a national WSS policy, including (but not restricted to) -national WSS policy statement and strategy -Water Demand Management Plans - MIS and data base to measure progress and performance of WSS; including metering to identify and reduce UFW. - WSS Financing Strategy linked to national budget structures and procedures (MTEF); - tracking government spending on WSS; linking WSS targets with PRSPs. - Public information and awareness campaigns concerning WSS. - Conclusion of performance-based contracts with (remuneration of managers by 2012) - Introduction of performance based budgeting in the MoF by 2015 - performance targets set for vodokanals, including financial autonomy, and incentives to achieving their targets | All necessary measures to achieve the outcomes stated in the previous column. |
| 3. Increase consolidation (“de-fragmentation”) of WSS services, especially in rural areas to create water authorities with critical mass, economies of scale, and ability to cross-subsidise | i) number of independent rural water authorities ii) average size (population served) of WSS service providers iii) number of service providers serving more than one community | i) CDWUUs and Aiyl Okmotus ii) 5,000 iii) 300 | i) 50% decrease ii) 10,000 iii) Increase of 50% | Study to determine scope for consolidation and expected economies; Identification of locations for implementing this policy; Negotiation of mergers and implication of rationalisation; Exploring role of private companies in this process. |

# Social Dimension of Financing Strategy

## Introduction

The Financing Strategy and the development scenarios it relates to has many social implications for the population of the KR.  It should enable better access to improved water and sanitation, and a better service – with improved reliability and water quality – for those already connected.  These improvements translate into welfare, convenience, dignity, and savings in time and cash outlays.   There will also be gains to public health from cleaner and more abundant water, and more hygienic methods for disposing of wastes, and for the more effective treatment of wastewater.  Tangible progress in realising these benefits will be the basis of – and a pre-condition for – the proposals in the FS for increasing tariff revenue from users.

This chapter addresses the financial impact of the FA proposals on households, under the following headings:

- current household spending on WSS

- attitudes to tariff increases (potential willingness-to-pay)

- mitigating the impact of tariff increases on poorer households

- monitoring the social impacts of the WSS development programme and the FS.

## Current household spending on WSS

The evidence presented in section 2.6.1 and Table 2.16 using data collected by the Urban Institute (2006) and the National Statistical Committee (2007) leads to the conclusion that the share of disposable income spent on water and waste water services is very low.  The evidence from Bishkek, the wealthiest city in the country, is that households are paying less than 1% of their total disposable income on water. Since the amounts being paid by the villages are substantially lower than in the towns (in villages surveyed HHs pay from 0.3% to zero), it is unlikely that people are spending more than 0.5% of their disposable incomes on water, and in some areas they pay little or nothing.  Household payments for WSS are less as a % of income than those for other utilities, and a small fraction of that for food and rent.

The data may even exaggerate the % of household incomes actually spent on WSS, for two reasons:

- The household incomes on which the above conclusion is based underestimate incomes, especially in rural areas, drawn from informal agriculture. There is also a possibility that remittances from relatives working abroad are under-recorded, which would lead to an exaggeration of the % share of WSS in household budgets. (A sizeable minority of households receive remittances of this kind).

- estimates of “ability to pay” based on invoiced amounts fail to take account of actual payments, which are often a great deal less (section 2.6.2 and Figure 2.4)

There is no international consensus on what constitutes an “affordable” ratio of WSS to household income, and national concepts and practices differ.  However, on the above evidence, in KR current household payments are below planners’ “rules of thumb” (in many cases, 3-5% of household incomes), and indicate considerable scope for tariff increases, if their impact on the poor can be mitigated.

## Attitudes to future tariff increases

In 2006 the Urban Institute reviewed public attitudes towards WSS services.  Roughly half the population declared themselves “satisfied” with their services, with the greatest satisfaction being shown in the four largest towns and cities.  Rural areas, especially in the South of the country, were less satisfied, on average.  Overall, there was particular dissatisfaction with the continuity and reliability of water supply – only one-fifth of municipalities have 24 hour supplies, and for the rest 5-10 hours per day is typical.

The Urban Institute’s review identified some potential for raising tariffs for solid waste collection and water provision in return for better service. Overall figures show that the majority of respondents are ready to pay more for better services and in some cities there are very high levels (over 90%) of readiness to increase payments to cover the costs of delivering services.  This is despite the fact that 88% of respondents reported their monthly household incomes as less than 4,000 KGS (approximately $100), of which 33% reported household income as less than 1,000 KGS.

In a separate survey of almost 1300 villages, representing a population of 2.3 million, which are not currently covered by the programmes of the World Bank and Asian Development Bank, 71% of households expressed a willingness to pay more for the current, or a better, level of service. On average, only 35 % of the households actually pay tariffs at present, and the average tariff is 7.1 KGS (0.14 euro) per head, per month.

A recent survey was carried out in all seven Oblasts.  Two villages currently not covered by either the ADB or World Bank projects were selected in each Oblast.  In each of the 14 villages, 20 households were interviewed about current expenditure on services, about which services were most important to them, which aspects of water supply were most important and about their Willingness to Pay for water and Sanitation Services.  In total, 280 households were interviewed.  The main results are presented in Table 6.27, Tables were as follows:

- In all Oblasts apart from Naryn at least 90% of households had mobile phones, with many having more than one per household.  The average monthly telephone bill per household was between about KGS 270 (Talas) and KGS 675 (Issyk Kul).

- The average monthly electricity bill was said to be between about KGS 120 (Jalal-Abad) and KGS 510 (Chui).

Table 6.27 - Mobile phone and electricity costs for households

| Oblast name | Proportion of houses with mobile phones | Average number of mobile phones per household | Monthly mobile phone bill (KGS) | Electricity bill per month (KGS) |
| --- | --- | --- | --- | --- |
| Batken | 100% | 1.43 | 456 | 379 |
| Jalalabat | 93% | 1.55 | 422 | 118 |
| Osh | 100% | 1.88 | 443 | 216 |
| Chui * | 95% | 1.85 | 589 | 513 |
| Issyk Kul | 93% | 1.88 | 675 | 245 |
| Naryn | 65% | 0.83 | 446 | 213 |
| Talas | 93% | 1.00 | 278 | 353 |

- When asked to rank (“1” most important to “3” least important) the relative importance of clean water, timeliness of water and having water at the home the results showed that there was great variety in the priorities given by the respondents (Table 6.28).  On average clean water was seen as the priority in Issyk Kul, timeliness of water was most important in Batken, Jalal-Abad and Talas and having water at the home was most important in Osh, Chui and Naryn.

- The respondents were also asked to rank (“1” most important to “4” least important) the relative importance of reliable water supply, hygienic sanitation, reliable electricity and household waste management Table 6.28.  In almost all areas, reliable water supply and reliable electricity were given highest priority with water supply being most favoured in Batken and Jalal-Abad and electricity being most favoured in the other five Oblasts.

Table 6.28 - Relative importance of different water attributes and different services

| Oblast name | Rank |  | Clean water | Water whenever you want it | Water at the home |  | Reliable water supply | Hygienic sanitation | Reliable electricity | Household waste management |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Batken | 1 |  | 0% | 55% | 45% |  | 65% | 0% | 53% | 0% |
|  | 2 |  | 8% | 40% | 53% |  | 35% | 18% | 43% | 8% |
|  | 3 |  | 93% | 5% | 3% |  | 0% | 80% | 5% | 13% |
|  | 4 |  |  |  |  |  | 0% | 3% | 0% | 80% |
| Jalalabat | 1 |  | 8% | 75% | 18% |  | 55% | 0% | 45% | 0% |
|  | 2 |  | 35% | 23% | 43% |  | 45% | 5% | 53% | 0% |
|  | 3 |  | 58% | 3% | 40% |  | 0% | 95% | 3% | 0% |
|  | 4 |  |  |  |  |  | 0% | 0% | 0% | 100% |
| Osh | 1 |  | 13% | 40% | 48% |  | 28% | 3% | 70% | 0% |
|  | 2 |  | 20% | 53% | 28% |  | 73% | 5% | 23% | 0% |
|  | 3 |  | 68% | 8% | 25% |  | 0% | 90% | 8% | 3% |
|  | 4 |  |  |  |  |  | 0% | 3% | 0% | 97% |
| Chui | 1 |  | 35% | 23% | 45% |  | 65% | 3% | 88% | 0% |
|  | 2 |  | 40% | 28% | 33% |  | 33% | 28% | 13% | 25% |
|  | 3 |  | 25% | 50% | 23% |  | 3% | 65% | 0% | 33% |
|  | 4 |  |  |  |  |  | 0% | 5% | 0% | 43% |
| Issyk Kul | 1 |  | 68% | 20% | 13% |  | 65% | 8% | 75% | 0% |
|  | 2 |  | 8% | 33% | 60% |  | 30% | 38% | 23% | 13% |
|  | 3 |  | 25% | 48% | 28% |  | 5% | 53% | 3% | 40% |
|  | 4 |  |  |  |  |  | 0% | 3% | 0% | 48% |
| Naryn | 1 |  | 40% | 0% | 59% |  | 35% | 5% | 78% | 0% |
|  | 2 |  | 33% | 38% | 31% |  | 60% | 23% | 18% | 0% |
|  | 3 |  | 28% | 63% | 10% |  | 5% | 73% | 5% | 18% |
|  | 4 |  |  |  |  |  | 0% | 0% | 0% | 83% |
| Talas | 1 |  | 13% | 45% | 43% |  | 33% | 0% | 68% | 0% |
|  | 2 |  | 15% | 53% | 33% |  | 60% | 13% | 28% | 0% |
|  | 3 |  | 73% | 3% | 25% |  | 8% | 83% | 5% | 5% |
|  | 4 |  |  |  |  |  | 0% | 5% | 0% | 95% |

- The average expressed willingness-to-pay for a clean and reliable water supply to a street Kolonka was from about KGS 4 per person, per month in Osh to about KGS 25 in Chui (Table 6.29).

- Between three-quarters (Batken and Chui) and 100% (Osh and Issyk Kul) of households said that they would be willing to pay more for a water supply to their home.  The average amount (per person per month) that those households who responded positively said they would be willing to pay for this was about KGS 10 in Osh to about KGS 35 in Chui.

- Only 10% of respondents in Batken Oblast were willing to pay anything for a good quality hygienic toilet.  This went up to a maximum of 95% of respondents in Issyk Kul Oblast. The most likely reason for this difference is that people in Issyk Kul Oblast value good sanitation because many of them live on tourism and they know that improved sanitation and waste management will make the area more attractive for tourists. On average people in Batken were only WTP KGS 88 towards a hygienic toilet whilst this was as much KGS 4,000 in Chui.  (These average figures are for all respondents, with a value of KGS 0 assumed for those who answered no.  These answers are meant to indicate an average WTP in each Oblast).

Table 6.29 - Willingness to Pay (WTP) data for Improved Water Supply and Sanitation, 2008

| Oblast | WTP for improved water supply |  |  | WTP for improved sanitation |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Amount WTP for clean and reliable water supply from street tap KGS/person/month | Willingness to pay more for water supply to home |  | % of HHs willing to pay for hygienic toilet | Average sum HHs prepared to pay in total for a good quality hygienic toilet (KGS) | Highest reported sum HHs prepared to pay in total (KGS) | % of HHs that would pay for a good toilet if knew it cost KGS 8,000 |
|  |  | % of HHs | KGS/ person/ month |  |  |  |  |
| Batken | 8.1 | 73% | 11.9 | 10% | 88 | 1,000 | 10% |
| Jalalabat | 6.3 | 88% | 11.0 | 13% | 114 | 2,000 | 13% |
| Osh | 4.2 | 100% | 9.8 | 18% | 156 | 2,000 | 15% |
| Chui * | 26.8 | * 75% | 35.5 | 35% | 4,230 | 9,000 | 18% |
| Issyk Kul | 15.8 | 100% | 26.8 | 95% | 2,479 | 10,000 | 78% |
| Naryn | 10.3 | 98% | 18.3 | 68% | 1,475 | 15,000 | 63% |
| Talas | 6.8 | 93% | 13.1 | 25% | 442 | 3,000 | 25% |

* 16 houses already have household connections

To summarise this, the majority of households would be willing to pay more to be connected to a good water supply.  The average amount they would be WTP is twice as much as the average tariff being charged for piped supply in “World Bank project” villages (section 2.6.2.).  However, the WTP amounts are less by an order of magnitude than householders are currently spending on either telephones or electricity, despite their declared priority for water.  There is limited WTP for better sanitation.

Views expressed at recent meetings of the Coordination Council strongly affirm the potential for raising tariffs in support of a programme to enhance and extend services.  It was pointed out that WSS tariffs are the lowest of all utilities; most people could afford higher tariffs; the widespread use of mobile phones attests to the strength of purchasing power; poor households tend to pay their WSS bills more regularly than richer ones; and increased tariffs are urgently needed to improve services, to maintain systems properly and raise salaries for workers in the water sector to prevent further loss of human resources. It was also noted that the real blockage to tariff increases is the opposition of local mayors.

In conclusion, there are strong grounds for believing there is a latent willingness-to-pay for improved coverage and services.  Those without proper access, plus those who have to make costly private compensation for inadequate services (e.g. purchase of bottled water, supplementary supplies, storage for irregular supply, boiling suspect water, etc) would generally save money from improved services, even at higher tariffs, Some would even earn more money (e.g. those households in the Issyk Kul area who rent out rooms to tourists during high season).

WTP could be consolidated by a careful synchronisation of tariff changes with service improvements, and by appropriate public awareness campaigns. Initially tariff “increases” could take the form of improved collection rates, which are easier to justify. There is also little point in increasing tariff rates if revenue collection is low, until it is improved. Strong political backing and championing of tariff reform is essential.

## Mitigating the impact of tariff increases on the poor

The FS includes various possible measures to increase revenues from user tariffs, including:

- improved rates of collection. If average collection rates for households were to increase from the current level (assumed in the Baseline scenario to be 50%) to  90%, this is equivalent to an 80% increase in tariffs. Improvements in the collection rates for non-household users, especially institutions, could also be implemented, without any direct cost to households

- Adoption of volumetric pricing, based on metering, to replace the use of Soviet-era norms. This may be appropriate for consideration in urban areas where there are in-house or yard connections. But this option would not be of immediate relevance to the scenario in which most villages would be supplied by public standpipes. There would be both gainers and losers from metering (see next bullet). The main gainers would be small and careful users, and vice versa for losers.  At present there is no household metering, and tariffs are at a flat rate.  Many people live in apartment blocks, especially in Bishkek and the larger towns. While there is a case for installing a communal meter in apartment blocks, the desirability and feasibility of installing meters in every apartment is doubtful.  In considering whether to extend metering in small towns and rural villages it should be remembered that it is quite common for household water to be used also for irrigation and for business purposes (e.g. small private saunas, hotels, car washing stations). There is a good case for installing more bulk meters to assist the management of networks, and for piloting the use of metering in representative households as a guide to setting charges.

- Revision in structure of household tariffs.  This is offered as a proposal, for more detailed study.  A number of countries have adopted tariff structures that include a free, or low-cost, quotient of water, with consumption beyond this being charged at a higher rate. This is intended to benefit small consumers, often equated with poor households.  The effectiveness of this would depend on the precise design of the tariff, though it should be recalled that it would penalise households with large or extended families, or those sharing connections.

Providing basic amounts of water at a subsidised rate, or free, is one option to mitigate the impact of tariff increases on the poor. The alternative is to use social benefit payments to target the poor and alleviate their WSS bills.  This option has the benefit of avoiding distortions to consumption arising from tariff structures, and can permit better targeting of the beneficiaries.  It does, however, depend on the existence of a good national social security payments system. In this context, the Rural Water Supply and Sanitation Strategy put forward by the Department for Rural Water Supplies suggests that it is not the responsibility of the water suppliers to provide social subsidies to the poor or other under-privileged peoples but the responsibility of Local Self Government.

The KR operates an elaborate system of social benefits for people falling into a number of categories of entitlement.  Many payments are made directly to individual beneficiaries, others go directly to the larger vodokanals.  The majority of categories are based on non-poverty criteria, such as retired soldiers, policemen, war-wounded and victims of natural disasters (Table 6.30).

A number of groups receive concessions for drinking water, though sanitation is not included in the scheme.  These amounts have increased from KGS 1.2 million in 2006 to KGS 3.5 million in 2008 (Table 8.4). However this is still a tiny figure (just €71,500) for the whole country.  For Bishkek, these benefits would correspond to c. 3.5% of the invoiced amount.  Although the absolute size of benefits paid out by this system is small, it seems to function well and could become the basis of a more ambitious scheme aimed, for instance, at the 9% of households believed to be at or below the national concept of “extremely poor” (currently KGS 588 per head per month).

Table 6.30. Distribution of groups receiving social benefits for water supply

| № | Categories of beneficiaries | 2006 | 2007 |  |  | 2008 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Drinking water | Drinking water |  |  | Drinking water |  |  |  |
|  |  | Annual payment (‘000 Som) | Number of persons (‘000) | Monthly payment (Som) | Annual payment (‘000 Som) | Number of persons (‘000) | Monthly payment (Som) | Annual payment (‘000 Som) |  |
|  | 100% benefit |  |  |  |  |  |  |  |  |
| 1 | Disabled World War II veterans | 147.5 | 0.174 | 32.6 | 68.1 | 0.332 | 35.0 | 139.4 |  |
| 2 | World War II veterans | 331.8 | 1.011 | 32.6 | 395.5 | 1.276 | 35.0 | 535.9 |  |
| 3 | Other World War II veterans | 0.0 | 0.003 | 32.6 | 1.2 | 0.002 | 35.0 | 0.8 |  |
| 4 | Military servants (internationalists) with disability group | 36.9 | 0.052 | 32.6 | 20.3 | 0.314 | 35.0 | 131.9 |  |
| 5 | Juvenile prisoners of concentration camps | 0.0 | 0.000 | 32.6 | 0.0 | 0.031 | 35.0 | 13.0 |  |
| 6 | Survivors of Leningrad Siege | 0.0 | 0.000 | 32.6 | 0.0 | 0.033 | 35.0 | 13.9 |  |
| 7 | World War II rear toilers with disability group | 110.6 | 0.346 | 32.6 | 135.4 | 0.660 | 35.0 | 277.2 |  |
|  | Total: | 626.7 | 1.586 |  | 620.4 | 2.648 |  | 1112.2 |  |
|  | 50% benefit |  |  |  |  |  |  |  |  |
| 8 | International War veterans | 147.5 | 0.349 | 16.3 | 68.3 | 1.240 | 17.5 | 260.4 |  |
|  | 64% benefit |  |  |  |  |  | 22.4 |  |  |
| 9 | Chernobyl beneficiaries | 47.2 | 0.215 | 20.9 | 53.9 | 0.420 | 22.4 | 112.9 |  |
| 10 | Retirees - military servants | 35.4 | 1.081 | 20.9 | 271.1 | 1.146 | 22.4 | 308.0 |  |
| 11 | Retirees - officers of the Ministry of Internal Affairs | 141.6 | 0.541 | 20.9 | 135.7 | 1.619 | 22.4 | 435.2 |  |
| 12 | Officers of Penal Executive System | 0.0 | 0.363 | 20.9 | 91.0 | 0.427 | 22.4 | 114.8 |  |
| 13 | Retirees - Officers of Penal Executive System | 0.0 | 0.003 | 20.9 | 0.8 | 0.013 | 22.4 | 3.5 |  |
|  | 44% benefit |  |  |  |  |  |  |  |  |
| 14 | Families of deceased soldiers | 22.8 | 0.211 | 13.4 | 33.9 | 0.263 | 14.4 | 45.4 |  |
| 15 | Families of deceased officers of Ministry of Internal Affairs | 0.0 | 0.002 | 13.4 | 0.3 | 0.034 | 14.4 | 5.9 |  |
| 16 | Retirees receiving merit pension for services to the country | 38.0 | 0.850 | 13.4 | 136.7 | 1.277 | 14.4 | 220.7 |  |
| 17 | Recipients of the Government Award of KR | 0.0 | 0.020 | 13.4 | 3.2 | 0.004 | 14.4 | 0.7 |  |
| 18 | Displaced and rehabiltated people | 0.0 | 0.007 | 13.4 | 1.1 | 0.009 | 14.4 | 1.6 |  |
| 19 | Visual/hearing disabled persons | 0.0 | 2.398 | 13.4 | 385.6 | 2.720 | 14.4 | 470.0 |  |
| 20 | Rehabilitated victims of Stalin's repressions | 0.0 | 0.623 | 13.4 | 100.2 | 1.023 | 14.4 | 176.8 |  |
| 21 | Widows of desabled WW II veterans or WW II veterans with disability group | 174.7 | 2.330 | 13.4 | 374.7 | 1.787 | 14.4 | 308.8 |  |
|  | Total: | 235.4 | 6.441 |  | 1035.7 | 7.117 |  | 1229.8 |  |
|  | Total: | 1233.7 | 10.579 |  | 2276.9 | 14.630 |  | 3576.8 |  |
|  | Sums are paid from the Public Budget (Ministry of Finance through Ministry of Labour) |  |  |  |  |  |  |  |  |
|  | Here are no benefits for hot water (heating) or sanitation |  |  |  |  |  |  |  |  |
|  | No subsidies specially assigned for drinking water |  |  |  |  |  |  |  |  |
|  | Those with 100% benefits get 640 Som per year, with 50% - 320 Som etc. |  |  |  |  |  |  |  |  |

In October 2008, the main targeted social benefit, the Unified Monthly Benefit (UMB), was raised from an average of approximately USD3 to USD4 per month per beneficiary.  Initially, this increase will be financed from donor grants, but once these run out, the authorities will maintain the higher benefit levels.  The authorities will develop criteria to further improve targeting of the UMB, mainly aimed at reducing the exclusion risks, with pilots starting in 2009 and full implementation in 2010. Pensions were also raised in October, broadly offsetting the increase in prices in 2008. In addition, VAT rates on grain and flour have been temporarily reduced.

The World Bank’s Kyrgyz Republic Poverty Assessment (2007) suggests that one of the main areas to consider in the growth agenda from the poverty perspective is that

“…the social safety net could be improved to increase the coverage of the extreme poor, raise the benefit level to help the beneficiaries escape extreme poverty, and to decrease the leakage to the non-poor. Safety nets are difficult to administer in economies where much of the income is derived from informal resources or from farming. However, through the use of strict selection criteria, leakage to the non-poor can be minimized.”

In addition, there are questions about how a national subsidy scheme administered through social security payments can be adapted to a situation such as the KR where there are many levels and modalities of service – private/public, in-house/yard, metered/non metered.

## Monitoring social impact

The adoption of the FS and the underlying WSS development scenario would be facilitated by the existence of sector service performance measures. These would have several purposes:

- demonstrate progress made,

- provide accountability and transparency for the general public and civil society groups,

- provide criteria and measures for assessing the performance of sector, provincial and vodokanal managers.

One set of indicators, for crucial parts of the investment programme and the development of revenues and governance, is contained in Table 5.23, Table 5.24, Table 5.25 and Table 5.26. Indicators specifically relevant to households could include the data in Table 6.31 which should be disaggregated for large towns/cities, small towns, villages and other rural situations.

Table 6.31 - Indicators for household water and sanitation services

Water quality - % households with access to water (household tap, or public standpipe) of drinkable quality, compliant with national standards; - no. of days when water falls below this standard Reliability of service - % of households with 24/7 water supply - for others, “normal” availability of water (hours per day) - no. of days when normal service is interrupted (power failure, maintenance, etc) - no of days when water pressure is inadequate Public health indicators - No. of cases of water-related illnesses (Number of outbreaks and number of people affected) Sanitation & hygiene - % of households with “improved” sanitation - % of cities and towns with sewerage. - % of cities and towns with functioning wastewater treatment works (by type – primary, secondary, tertiary) Customer relations - Accuracy of billing - Responsiveness to complaints or questions - Attitude of collectors

# Alternative Development Scenarios

Following the discussion at the CC meeting and guidance form the Coordination committee, three Development Scenarios were considered and simulated to identify a range of possible future paths for the improvement of water and sanitation services in the Kyrgyz Republic.

  - Basic Improvements

  - Millennium Development Goals on WSS

  - Maximum Coverage

These scenarios identify the scale of the ‘financing gap’ and include possible policy measures for closing it.

## Basic Improvements

The first Development Scenario which was modelled in FEASIBLE includes the following improvements to WSS services:

- Increase in rural water supply coverage such that 100% of villages have access to piped water systems from street-post connections (Kolonkas).

- Provision of basic sanitation facilities (latrine blocks connected to serviceable storage tanks) for all schools.

- These targets shall be met by 2012.

### Assumptions of modelling of Development Scenario 1

- At present in those villages not already served by water supply projects funded by the World Bank or Asian Development Bank, only 38% of the population have access to piped water supply (WS). This Development Scenario looks at the cost of increasing access to piped water supply in these villages to 100%.

- It is assumed that the same proportions of groundwater and surface water systems will be built as in the WB/ADB project villages in each Oblast. All new systems would supply water via street-post connections (Kolonkas).

- It is assumed that water in new water supply systems would have basic levels of treatment including chlorination.

- New water supply systems will be similar to those built in the past in projects funded by ADB/WB i.e. gravity operated systems where possible with no pumping. Groundwater systems will have new pumps of improved efficiency.

- The level of access to piped water supply in large villages (above 10,000 population) will also be increased from 50% on average to 100% by extending existing supply networks or building new systems where necessary. All connections will be from street posts.

- Water production will be assumed to increase corresponding to a normative consumption for street-post connections of 35 lcd for the entire connected population.

- Losses of water (leakage) were assumed to remain at 25% of total production but with the greater production volumes; leakage would increase.

- The length of water supply networks was increased in the model according to a calculation of the average length of network per connection in existing supply networks.

- Chlorination costs are increased for the new total water production.

- For the minor suggested improvement in sanitation services for schools in rural areas, the expenditure has been calculated outside of the FEASIBLE model due to the difficulty of including such a specific targeted investment.  The cost of an improved hygienic 10-seater latrine block with a large serviceable collection tank (approx 2000 EUR or 98,000 KGS) was taken from the standard cost estimates for the World Bank rural water supply project.

- It has been assumed that one of these facilities would be constructed at the major school in every rural village with a population above 750 people (where central sewerage connections are not available).  For villages with populations above 10,000 people, it is assumed there would be two such schools requiring such a facility.  The total capital investment for these facilities across the country has been added to the expenditure estimates (as service extension) and spread across a five year period of investment.

- In addition to the capital cost, an assumption has been made for the ongoing operation and maintenance cost to include emptying of the storage tank, cleaning and maintenance.  This has been assumed to cost approximately 5000KGS per year per school.  It has also been assumed that these facilities will require annual reinvestment of approximately 2% of their original value in order to maintain their value and prevent deterioration.

- Grant funding has been pledged by the World Bank, the Asian Development Bank and the UK Department for International Development (DFID).  This donor funding will be for a second stage of investment in rural water supply projects.  This anticipated funding has been included in the model as a potential means of paying for the capital investment required for the increased access to piped water supply in villages.  The model includes US$10million from DFID, $30million from the ADB and $10million from the WB, all as grant funding.

- The FEASIBLE model automatically accounts for the increase in the tariff-paying population following the extension of piped WS services to 100% of villages.  The financing policy of increasing tariffs to the maximum affordable level is now based on 100% of the rural population paying bills.  Due to the small percentage contribution of rural communities to total tariff revenue, this increase is not particularly noticeable at the national level.

### Summary of access to WSS services for Development Scenario 1

Table 7.32 below summarises the level of access to piped water supply and basic sanitation facilities that was assumed for Development Scenario 1.

### Exclusions/missing data

There are a few instances of local government (Aiyl Okmotu) providing funds from their budget for investment in new water supply infrastructure in villages (from local taxation revenue).  Data has been collected on the financial contribution of private sector housing developers in Bishkek towards the construction of new water supply and sewer connections.  The capital value of these assets is eventually transferred to the balance sheet of the vodokanal. In urban areas such as Bishkek, this may provide a significant contribution to the capital cost of service extensions as well as additional tariff revenue from the newly-connected population.  However, this source of funding is directly related to the expenditure for construction and operation of these new connections in urban areas and therefore this expenditure must also be added to the model. For this reason, while this data is currently absent from the modelling results, this source of funding is not a means of paying for this development scenario of supplying water to additional rural villages.

Table 7.32 - Access to piped water supply and basic sanitation for Development Scenario 1

|  | Water Supply |  |  | Sanitation |  |
| --- | --- | --- | --- | --- | --- |
|  | Non-piped water supply | Piped in-house/yard | Piped from street posts | Basic | Improved |
| Base Year (2007) |  |  |  |  |  |
| Urban municipalities (with Vodokanals) | 35% | 48% | 18% | 51% | 49% |
| Villages >10,000 population (Rural) | 50% | 0% | 50% | 100% | 0% |
| Villages <10,000 population (Rural) | 41% | 0% | 59% | 100% | 0% |
| Kyrgyz Republic (all) | 40% | 19% | 41% | 81% | 19 % |
| Target year (2012) |  |  |  |  |  |
| Urban municipalities (with Vodokanals) | 35% | 48% | 18% | 51% | 49% |
| Villages >10,000 population (Rural) | 0% | 0% | 100% | 100% * | 0% * |
| Villages <10,000 population (Rural) | 0% | 0% | 100% | 100% * | 0% * |
| Kyrgyz Republic (all) | 18% | 19% | 63% | 81% * | 19 % * |

* Children in villages will have access to basic sanitation facilities when at school

### Results of modelling of Development Scenario 1

The following charts present the results of the modelling of the first development scenario.  Figure 7.10 shows the rural/urban split in expenditure and Figure 7.11 breaks expenditure down into operation & maintenance, reinvestment, service extension and loan repayments.

Figure 7.10 - Rural/urban expenditure for Development Scenario 1

Figure 7.11 - Expenditure by type for Development Scenario 1

Between 2008 and 2012 there is significant additional capital expenditure on service extension relating to the investment in new rural water supply projects during this period.  It can be seen from Figure 7.10 that this is only in rural areas.  From 2012 onwards, there is also a marginal increase in operation & maintenance (O&M) as well as reinvestment expenditure relating to the new rural water supply connections.  Figure 7.12 shows the supply of finance available for Development Scenario 1 with two financing policy options.

- The black dashed line shows the effect of increases in tariffs to the maximum level of affordability (2.5% of household income) and increased collection rates. As mentioned above, this projection takes account of the increase in the number of tariff-paying customers that occurs due to the increase in WS connections in villages.

- The grey dashed line shows the effect of also increasing the public budget contribution to 2% of total government expenditure; as well as increasing tariffs and collections rates.

Both projections also show the donor funding (DFID/WB/ADB) dispersed between 2008 and 2012 causing a bulge in the supply of finance line. It must be noted however, that this funding corresponds to capital investment (service extension) during this same period.

- With the increase in government contributions as well as tariff and collections rates, all O&M, reinvestment and loan repayments are covered by 2020.

Current international donor commitments almost cover the service extension costs for this scenario, although there is a shortfall of about €6 million.  This would need to be met, most probably by external support beyond the current commitments to 2012.

Figure 7.12 - Expenditure and finance available if recommended package of financial measures is implemented for Development Scenario 1

## Millennium Development Goals

The second Development Scenario considers the feasibility of achieving the Millennium Development Goal of halving the proportion of people without access to safe drinking water and basic sanitation.

In the context of this modelling exercise for the Kyrgyz Republic, the MDG standard for water supply has been interpreted as providing access to piped water from a centralised supply network. For sanitation, it has been interpreted as either being connected to a centralised sewerage network or having access to improved hygienic latrine facilities.

Development Scenario 1 (above) already achieves the MDG target of halving the proportion of people without access to safe drinking water. This is by means of providing piped water supply (with street post connections) to all villages in Kyrgyzstan. This second Development Scenario therefore includes the same proposed water supply investment and only requires additional investment to achieve the MDG target for sanitation.

### Assumptions of modelling Development Scenario 2

The same assumptions are made for providing piped water supply to all villages as for Development Scenario 1 above.

In the baseline model (existing situation), it is assumed that the standard for sanitation in villages in Kyrgyzstan is access to simple pit latrines with no significant operational costs and where no tariff revenue is generated. For this scenario, the entire population of villages with populations of less than 10,000 people (i.e. 53% of the country’s population) should have access to improved hygienic latrines. This will be one latrine for every six people on average, the approximate average number of users per household.

This scenario will also include provision of hygienic latrine blocks in rural schools as in Development Scenario 1.

The proposed investments are spread over the initial five years of the planning period (2008 to 2012).

### Summary of access to WSS services for Development Scenario 2

The table below summarises the level of access to piped water supply and basic sanitation facilities that was assumed for Development Scenario 2.

The scenario is based on the assumption that the main issues in urban areas is the current poor quality of service within the existing piped water network, whilst in rural areas the main issue the high proportion of people without access to improved piped water supplies.  Therefore, this scenario does not significantly increase the number of people in urban municipalities who are connected to the piped networks (i.e. no network extension - many people have their own sources of water which are already improved), but it does account for significant improvement in the quality of service within the existing piped network.

Table 7.33 - Access to piped water supply and basic sanitation for Development Scenario 2

|  | Water Supply |  |  | Sanitation |  |
| --- | --- | --- | --- | --- | --- |
|  | Non-piped water supply | Piped in-house/yard | Piped from street posts | Basic | Improved |
| Base Year (2007) |  |  |  |  |  |
| Urban municipalities (with Vodokanals) | 35% | 48% | 18% | 51% | 49% |
| Villages >10,000 population (Rural) | 50% | 0% | 50% | 100% | 0% |
| Villages <10,000 population (Rural) | 41% | 0% | 59% | 100% | 0% |
| Kyrgyz Republic (all) | 40% | 19% | 41% | 81% | 19% |
| Target year (2012) |  |  |  |  |  |
| Urban municipalities (with Vodokanals) | 35% | 48% | 18% | 51% | 49% |
| Villages >10,000 population (Rural) | 0% | 0% | 100% | 0% | 100% |
| Villages <10,000 population (Rural) | 0% | 0% | 100% | 0% | 100% |
| Kyrgyz Republic (all) | 18% | 19% | 63% | 20% | 80% |

* Children in villages will have access to basic sanitation facilities when at school

### Results of modelling of Development Scenario 2

Figure 7.13 shows the expenditure on water supply and wastewater services for the Kyrgyz Republic under Development Scenario 2, split by Urban and Rural areas.  Figure 7.14 shows expenditure by type.

Figure 7.13 - Rural/urban expenditure for Development Scenario 2

Figure 7.14 - Expenditure by type for Development Scenario 2

As well as the additional capital expenditure (service extension) in rural areas for providing access to piped water supply (included previously in Scenario 1), the additional expenditure is now included for improved latrines in all villages. From 2012 onwards, there is again a marginal increase in operation & maintenance (O&M) as well as reinvestment expenditure relating to the new rural water supply connections and improved latrines.

Figure 7.15 shows the supply of finance available for Development Scenario 2 with the same two financing policy options:

- The black dashed line shows the effect of increases in tariffs to the maximum level of affordability (2.5% of household income) and increased collection rates. The model does not assume that any additional tariff revenue will be generated, in comparison to Scenario 1, from providing improved latrines.

- The grey dashed line shows the effect of also increasing the public budget contribution to 2% of total government expenditure; as well as increasing tariffs and collections rates.

Both projections also show the donor funding (DFID/WB/ADB) dispersed between 2008 and 2012.  With the increase in government contributions as well as tariff and collections rates, all O&M, reinvestment and loan repayments are covered by 2021.

Current international donor commitments would cover some of the service extension costs for this scenario, but there is an increased shortfall in comparison to Scenario 1; of about €22 million.  This would have to be met by additional international funding.

Figure 7.15 - Expenditure and finance available if recommended package of financial measures is implemented for Development Scenario 2

## Maximum Coverage

The third Development Scenario investigates the feasibility of achieving a very ambitious target of ‘maximum coverage’ of water and sanitation services in the Kyrgyz Republic. This scenario includes the following:

- Universal access to piped water supplies in urban and rural areas.

- In urban areas, 100% of the population would be supplied via in-house connections.

- In rural areas, 50% of the population would be provided with in-house water connections.

- 100% of the population of urban areas to be connected to centralised sewerage systems with wastewater treatment works providing at least basic mechanical treatment.

- In the cities of Bishkek and Osh, wastewater treatment would be upgraded to more advanced biological treatment to reduce the impacts of these very large sewage discharges.

- In rural areas, there would be investment in sanitation to ensure that 100% of the population have access to improved hygienic latrines.

Such a scenario would require very significant capital investment (service extension) but would result in a dramatic increase in the tariff-paying population and revenue would be expected to increase greatly from this source.  This would be particularly significant with the proposed increase in collection rates and tariff levels (to the maximum level of affordability).

### Assumptions of the modelling of Development Scenario 3

Due to the extremely ambitious scale of this proposed scenario, the capital investment is spread over a 10 year period with the desired improvements achieved by a target year of 2018.

Urban areas and villages above 10,000 people

- In urban areas (cities with vodokanals) and the 34 villages with population above 10,000 people, access to piped water supply is increased to 100% in the form of in-house connections. It is assumed that the entire household population will now be consuming an average of 150 lcd of water. The consumption by industry and budget organisations is assumed not to change. Leakage of water from the supply network is increased to 25% of the new increased total water production volume.

- It is assumed that the existing combination of groundwater and surface water sources will remain but that capacity of the existing sources and any treatment works will not be sufficient and therefore capital investment will be required for new sources/works.

- The length of water supply networks are increased according to the increase in the number of people connected.  It is assumed that this will follow the existing density in each city (length of supply network per connection).

- It is not proposed that advanced drinking water treatment systems are constructed but the use of chlorination will be widened to include all cities. The costs of chlorination are increased according to the new total water production volumes.

- The entire population of urban areas and villages above 10,000 people will be connected to centralised waste-water collection and treatment systems. In many cases, this will involve construction of systems for the first time and in others this will require extension of existing systems and increased capacity.

- Since all households will now have access to in-house water supply connections, there will also be a big increase in waste-water production. It is assumed that about 65% of the water consumed by households (which all now have in-house water supply) will then enter the sewer system and require treatment (i.e. 100 lcd). The remaining 35% is assumed to be consumed but not disposed of into the sewer system. It is assumed that the production of wastewater by industry and budget organisations will not increase.

- Where no wastewater system is currently available, basic mechanical wastewater treatment systems will be constructed. Where systems do currently exist, they will be extended by selecting the option in the model that the existing capacity is insufficient. In Bishkek and Osh existing mechanical treatment systems will be upgraded to also provide biological treatment.

- The default assumptions available within the FEASIBLE model will be used to estimate the required length of wastewater network for the new and expanded systems.

Villages with population below 10,000

- The modelling assumptions will be the same as for Development Scenario 1 for water supply (i.e. 100% of the population will receive access to piped water supply) except that 50% of the population will have access to in-house water supply connections by the target year. The model assumes a default water consumption of 150 lcd for in-house connections which will apply after this investment occurs.

- The implications of the increased water consumption by 50% of the population will be considered in entering an increased level of tariff revenue for water supply connections.

- For sanitation, 100% of the population will have access to improved latrines (as for Development Scenario 2), rather than the unimproved ‘simple pit latrines’ in the baseline scenario. It is assumed that there will not be any ongoing tariff revenue generated by the provision of improved latrines.

- This scenario will also include provision of hygienic latrine blocks in rural schools as in Development Scenario 1 and 2.

Supply of finance

- For this scenario, there will be a large increase in the number of customers who pay tariffs and they will be paying more for the increased consumption from an in-house connection.

- As mentioned above, FEASIBLE allows for the increase in the connected population when it calculates the increase in tariff revenue (to the maximum level of affordability).

### Summary of access to WSS services for Development Scenario 3

Table 7.34 summarises the level of access to improved water supply and sanitation facilities that was assumed for Development Scenario 3.  Basic sanitation facilities include simple pit latrines, which are widespread in the Kyrgyz Republic, as well as other informal sanitation.  Improved sanitation facilities would include toilets connected to a centralised sewer system as well as improved hygienic pit latrines.

Table 7.34 - Access to piped water supply and basic sanitation for Development Scenario 3

|  | Water Supply |  |  | Sanitation |  |
| --- | --- | --- | --- | --- | --- |
|  | Non-piped water supply | Piped in-house/yard | Piped from street posts | Basic | Improved |
| Base Year (2007) |  |  |  |  |  |
| Urban municipalities (with Vodokanals) | 35% | 48% | 18% | 51% | 49% |
| Villages >10,000 population (Rural) | 50% | 0% | 50% | 100% | 0% |
| Villages <10,000 population (Rural) | 41% | 0% | 59% | 100% | 0% |
| Kyrgyz Republic (all) | 40% | 19% | 41% | 81% | 19% |
| Target year (2018) |  |  |  |  |  |
| Urban municipalities (with Vodokanals) | 0% | 100% | 0% | 0% | 100% |
| Villages >10,000 population (Rural) | 0% | 50% | 50% | 0% | 100% |
| Villages <10,000 population (Rural) | 0% | 50% | 50% | 0% | 100% |
| Kyrgyz Republic (all) | 0% | 70% | 30% | 0% | 100% |

### Results of modelling of Development Scenario 3

Figure 7.16 shows the expenditure on water supply and wastewater services for the Kyrgyz Republic under Development Scenario 3, split by Urban and Rural areas. Figure 7.17 shows expenditure by type.

Figure 7.16 - Rural/urban expenditure for Development Scenario 3

Figure 7.17 - Expenditure by type for Development Scenario 3

Between 2008 and 2018 there is very significant additional capital expenditure on service extension relating to investment in urban and rural water supply and sanitation infrastructure during this period.  From 2019 onwards, there is also an increase in O&M as well as reinvestment expenditure relating to the new rural water supply connections.

Figure 7.18 shows the supply of finance available for Development Scenario 3 with the two financing policy options:

- The black dashed line shows the effect of increases in tariffs to the maximum level of affordability (2.5% of household income) and increased collection rates. The model accounts for the very significant increase in the connected population when calculating this revenue.

- The grey dashed line shows the effect of also increasing the public budget contribution to 2% of total government expenditure; as well as increasing tariffs and collections rates.

Both projections also show the donor funding (DFID/WB/ADB) dispersed between 2008 and 2012.

- Despite the significant increase in annual O&M and reinvestment costs resulting from the new infrastructure, the proposed financial measures would cover this expenditure and loan repayments by 2021.  There would however have to be a massive additional commitment of international donor funding to cover the capital investment shortfall of about €370 million. This scenario is not realistic and not achievable.

Figure 7.18 - Expenditure and finance available if recommended package of financial measures is implemented for Development Scenario 3

# Preferred Development Scenario – Millennium Development Goals on WSS

The results of modelling for each Development Scenario were presented to the extended Coordination Committee meeting (i.e. the National Policy Dialogue meeting) in Bishkek on 9th December 2008.   The required capital investment for the service extensions under each Development Scenario were also presented separately as shown in Table 8.35 below.  This was compared to the grant funding due to be made available by the World Bank, ADB and DFID for rural water supply development projects.  The capital investment shortfall is presented:

Table 8.35 - Capital investment shortfall for Development Scenario 1, 2 and 3

|  | Service Extension capital investment | WB/ADB/DFID grant funding to 2012 | Capital investment shortfall |  |
| --- | --- | --- | --- | --- |
|  | KGS | KGS | KGS | EUR |
| Development Scenario 1 Basic Improvements | 2,056 million | 1,750 million | 306 million | 6 million |
| Development Scenario 2 MDGs | 2,845 million | 1,750 million | 1,095 million | 22 million |
| Development Scenario 3 Maximum Coverage | 20,273 million | 1,750 million | 18,523 million | 370 million |

The steering committee did not consider that the improvements under Development Scenario 1 were sufficient for the Kyrgyz Republic. It was also considered that the capital investment shortfall for Development Scenario 3 of 18.5 billion KGS (EUR 370 million) could not realistically be met.

The steering committee were agreed that Development Scenario 2 represents the best balance of achieving the required improvements in WSS services for the Kyrgyz Republic (meeting Millennium Development Goals) but with a realistic requirement for additional external funding assistance (1 billion KGS or EUR 22 million).

## Expenditure on Water Supply and Sanitation

The required expenditure on WSS services is presented again by type in Figure 8.19 for the chosen Development Scenario. This includes ongoing operation and maintenance (O&M) and reinvestment costs for the existing and proposed new WSS assets. It also includes service extension (capital investment) costs.  Finally, the expenditure on loan repayments are included for the first phase of WB/ADB rural water supply projects.

Figure 8.19 - Expenditure and finance available if recommended package of financial measures is implemented for the chosen Development Scenario

## Finance Available

Figure 8.19 also shows the supply of finance available to the WSS sector in the Kyrgyz Republic if the recommended package of policy measures is adopted (increasing tariffs, collection rates and government contribution).

The ‘bulge’ in the projection of available supply of finance for the first five years of the planning period corresponds to the grant funding for rural water supply projects from ADB, WB and DFID.  This finance is specifically for service extensions and does not help with the ongoing costs of operation and maintenance or reinvestment for the existing or new assets.  The expenditure required for effective O&M of assets is covered by the available supply of finance by 2011.  All ongoing costs (O&M, reinvestment and loan repayments) are covered by 2021.

However, there is still a financing gap for ongoing expenditure (O&M and reinvestment) up until 2021 as well as the capital investment shortfall of 1 billion KGS (EUR 22 million) in order to undertake the proposed improvements for Development Scenario 2.

After the year 2021, the available supply of finance will continue to increase until 2027 when the financing policy options are met: household tariffs reach the maximum affordable level, tariff collection rates reach the targets and government contribution reaches 2% of total expenditure. From 2027 there is a surplus of 967 million KGS per year for the WSS sector. It would allow for capital improvements towards higher service standards.

## Closing the Financing Gap

Even with the proposed package of financing policy measures, the expenditure required for effective operation and maintenance of WSS assets will not be covered until 2011.  This means that there will be a period during which service levels will remain below the required standard.  The required costs of reinvestment in WSS assets (to prevent deterioration) will not be completely covered until 2021 meaning that assets will continue to deteriorate during this period.  This may result in the requirement for additional expenditure up until 2021 in order to replace existing assets which have deteriorated beyond the point of possible repair.

For the improvements proposed in the chosen Development Scenario, it is likely that the 1 billion KGS (EUR 22 million) capital investment shortfall would need to be met from additional Official Development Assistance.  Additional grant funding may be available but there is also potential for external loans to be taken out which could be repaid using the surplus finance available after 2021.

Figure 8.20 shows expenditure and supply of finance available for WSS services for the chosen Development Scenario. In this Figure, the WB/ADB/DFID funding (which is specifically for rural water supply service extensions) is removed from the projection of available supply of finance in order that it is possible to see the point when O&M costs are covered (the year 2011).

Instead, the expenditure required for service extensions between 2008 and 2012 is split into two parts: The first part is shown to be covered by the funding from WB/ADB/DFID. The second (upper) part of the required expenditure is shown to be covered by additional loans (totalling 1 billion KGS or EUR 22 million). The repayments which would be required for these additional loans are shown based on the repayment terms offered for the previous loans from the World Bank (10 years of grace, 40 year repayment period, 0.75% interest with interest capitalised during the grace period).  The repayments therefore commence in the year 2020 and these would continue at the same rate until 2060.

Figure 8.20 - Expenditure and supply of finance for the chosen Development Scenario including loan funding for the capital investment shortfall

## Implications for Policy

The Millennium Development Goals require a halving of the proportion of people without sustainable access to safe water or improved sanitation.  The biggest deficiency in terms of sustainable access to both water and sanitation in the KR is in rural areas.  Therefore, the concentration in terms of extension of services should be in rural areas.

The MDG standard for water supply has been interpreted as providing sustainable access to piped water from a centralised supply network.  For sanitation, it has been interpreted as either being connected to a centralised sewerage network or having sustainable access to improved hygienic latrine facilities.

The modelling assumptions were to:

- Increase in rural water supply coverage such that 100% of villages have sustainable access to piped water systems from street-post connections (Kolonkas).

- Provision of basic sanitation facilities (latrine blocks connected to serviceable storage tanks) for all schools.

- The entire population of villages with populations of less than 10,000 people (i.e. 53% of the country’s population) has sustainable access to improved hygienic latrines.

- As a consequence, policy-makers will need to ensure a focus on extending services in rural areas but also improving management of existing services in urban areas.  The ADB/World Bank/DFID support for rural water supply and sanitation will contribute much to the achievement of these targets but there will need to be additional financing from consumers, government and international donors to complete the task.

- Many of the policy options under both the Baseline and the Development Scenarios have already been set out in this report (Section 5) so only the main implications will be summarised here.  These include, but are not restricted to:

- Ensure that the quality of construction of water supply and sanitation facilities is good

- Focus on increasing tariffs and collection rates in both rural and urban areas (through strong publicity campaigns setting out the need for and consequences of higher revenue)

- Work with GoKR and donors to get pledges of financial support to meet the targets

- Ensure effective coordination and management of the WSS sector in both rural and urban areas, including:

    - clear legislation setting out roles and responsibilities (especially at the local level) and considering possible role of the private sector,

    - effective regulation,

    - management support to vodokanals

    - improved data on water production, use and Unaccounted for Water

    - benchmarking and other incentive programmes

# Conclusions and Recommendations

The main conclusions that can be drawn from the data collection and analysis, interviews with government departments, service providers and consumers, scenario simulations and discussions at the CC meetings, and from the advice of the Coordination Committee are:

- Overall, the WSS infrastructure is in a poor condition and getting worse every year.

- There are examples of good and bad management in both urban and rural areas but there are many management tools and systems (such as Management Information Systems and metering) which could be introduced to improve upon current performance.

- There is a high level of poverty (42%, of which 7% are in extreme poverty) in the country, much of it in rural areas, exacerbating the affordability constraints.

- There is a high level of disease morbidity due to poor water quality, sanitation and hygiene behaviour.  This has large financial and social costs and has a significant negative impact on the economy.

- There is significant confusion in the legal, regulatory and institutional context within which WSS services are being delivered.  This confusion leads to poor management (no performance targets), lack of accountability (no monitoring and enforcement of performance targets) and environmental and health damage.

- The levels of consumer and government expenditure on WSS are very low, especially in comparison with other utilities (electricity and telecommunications in particular).  They are also very low in comparison with most other countries regionally and further afield.

- Significant improvements in service levels are possible and at affordable prices.

- Substantial improvements are possible (e.g. those assumed in the Preferred Development scenario) but will require increases in customer tariffs and associated collection rates, increases in contributions from the commercial private sector and from the public budget, and continued support from Overseas Development Aid.

- Meeting MDGs on WSS is possible but no sooner than 2027.

The main recommendations that have come out of this project concern coordination, ownership, publicity and investment:

Institutional

- The GoKR is aware of the need for greater coordination of the WSS sector and is working to improve this.  There does need to be clarification on roles and responsibilities, both at national and local levels, and also on ownership of the water supply systems.

- Alternative models for management, monitoring, operation and maintenance of water supply systems should be considered and promoted, particularly in the light of an increasingly capable and versatile private sector with increasing technical resources available.

- Define responsibilities, location and powers for coordination, regulation and implementation.

- Consider the role of the National Agency for Local Government Affairs in this regard.

- Develop a National Water Supply Policy to provide clarification on roles and responsibilities.

- Review the decentralisation process for service delivery – consider some agglomeration for technical support functions.  Look at opportunities for achieving economies of scale and clarity in functions for service delivery.

- Develop a regulation to define standards in terms of reliability, predictability and water quality.

- Modify targets for service delivery based on realistic demands of users for reliability, predictability and water quality

- Define best practice for operation to maximise performance. Consider benchmarking in defining best practice. Develop clear policy on best practice for operation, maintenance (and deferral of maintenance) and reinvestment/rehabilitation.  Consider opportunities for incentives to staff and utilities in relation to improved performance.

- Further develop and link current databases available from the variety of sources in rural and urban sectors (e.g. SES, PMU/PMC, ARIS, UI)

- Investment planning

- Prioritise locations and infrastructure components for improvements. Identify causes of dissatisfaction and develop specific plans for improvement and promote them through a public awareness campaign.

- Greater emphasis on treatment.  In disease 'hot spots', identify sources and solutions (engineering, awareness-raising, treatment)

- Financial

- Assign higher priority to WSS in the national economic policy and budgetary process (MTEF). Improve quality and monitor Aiyl Okmotu budget requests for WSS from Min. of Finance

- The GoKR should seek to increase financial contributions to the WSS sector, both through subsidies and direct investment.  It makes good economic sense to do so, as well as to consider alternative mechanisms of mobilising resources (e.g. a National Water Solidarity Fund, micro-loans etc.).

- A dialogue with international donors needs to be maintained to ensure that there is financial support over the 20 year planning period to achieve and surpass the Millennium Development Goal targets.

- A number of improvements in the tariff policy should be undertaken, including, but not limited to the following:

    - CDWUUs could consider tariff structures based on consumption

    - The government should consider methods to include costs over and above O&M in the tariff structures, initially for minor extensions or replacements

    - The government should consider ways of subsidising poorer households. CDWUUs may exploit to use in-kind tariff contribution to a limited extent.  The government should consider stepped tariff structures for more affluent communities with house connections and higher consumption. This could be considered for the higher earning population in the larger cities such as Bishkek and Osh.

    - Review the contributions of each category of consumer and focus on main cross-subsidising vodokanals.  Focus getting residential tariff increases towards maximum affordable levels to reduce existing cross subsidy.

    - Consider targeted subsidies for 'unluckiest' areas (which suffer from both low affordability/low household incomes and high unit costs/per m3 or person served)

    - There should be a major national publicity campaign to explain the need for tariff increases and the tariff collection and expenditure processes need to become much more transparent.

# ANNEXES

            - COORDINATION COUNCIL

              - Members

The Chairman of the CC is Deputy Minister for Economic Development and Trade and there are two Deputy Chairmen.  These are Deputy Director of National Agency on Local Self-government Affairs and Director of the Department of Rural Water Supply under the Ministry of Agriculture, Water Resources and Processing Industry.  The other members of the CC are:

- Secretary of State of the Ministry of Finance

- Deputy Minister of Foreign Affairs

- Deputy Director of the State Agency for Environment Protection and Forestry

- Deputy Minister of Health

- Deputy Chairman of the National Statistic Committee (by agreement)

- Director of the Association of Municipalities

- Deputy Chairman of Kyrgyzzhilcommunsoyuz

- Chairman of the Kyrgyz Alliance for Water Supply and Sanitation (by agreement)

Regular and extended Coordination councils meeting provided main platform for the National policy dialogue, supplemented by the process of consultations.

Other local and international stakeholders have participated in extended NPD meetings, including:

- Kyrgyz Parliament and Presidential Administration

- EC, OECD/EAP Task Force, UNDP, WB, ADB, EBRD, DFID, JICA, US AID, SDC, UI, ARIS.

              - Meetings

Three Coordination Council Meetings were held.  The agenda, list of participants and minutes from each of these meetings is presented in the pages immediately below.  At the first meeting on 8th April, the participants of the meeting were informed of the project objectives, method, programme and staffing.  The participants approved the Statement of Common Understanding (SoCU) prepared early April 2008. The composition and chairmanship of the CC, and its ToR were approved by the Prime Minister (Ordinance # 337-p dated 22.07.2008).

At the second meeting on 21st October the members amended the list of main problems and challenges faced by the sector and possible policy measures for improving sector performance.  They made recommendations on the macroeconomic and technical assumptions for the financial modelling of the Baseline scenario and on appropriate national targets for WSS infrastructure development and the level of WSS services. They suggested improvements in the Baseline scenario and three alternative sets of targets for simulations to assess their financial feasibility.

At the third meeting on 9th December the members approved the Baseline Scenario as a correct reflection of the current situation for WSS expenditure and revenue. The macroeconomic and technical assumptions used in the financial modelling were approved for the three alternative development scenarios and they provided recommendations for the alternatives where necessary. They also approved the policy options, indicators and targets presented in the briefing report.  One of the three development scenarios presented (to deliver MDG targets on WSS) was selected by the Council members as a preferred scenario for WSS in Kyrgyzstan, and the associated financing options for the development scenarios were seen as realistic and affordable.

Agendas of the NPD meetings, issues discussed, opinions presented and decisions made are presented in more detail below.

              - First (Start Up) Meeting of the Coordination Council, 8th April 2008 – Agenda, List of Participants and Minutes

National Policy Dialogue on Financing Urban and Rural Water Supply and Sanitation in the Kyrgyz Republic

Start-Up Meeting of the Coordination Council

Location:  UN House Conference Room

Date:	08 April 2008

AGENDA

9.00 – 9.30	Registration

9.30 – 9.40	Introduction

(Sanjar Mukanbetov, Deputy Minister, Ministry of Economic Development and Trade)

9.40 – 10.00	Project Objectives and Tasks

(Peter Borkey, OECD, and David Sutherland, WS Atkins International Ltd)

10.00-10.15	Finance Strategy for Water Supply and Sanitation – Methodology, Tools and Data Requirements

(David Sutherland, WS Atkins International Ltd)

10.15 – 10.30	Project Work Plan and Timing for Steering Group Comment and Approval.  Project Team Introduced

(David Sutherland, WS Atkins International Ltd)

10.30 – 11.30 	Questions and Answers

11.30 – 12.00	Role of the National Policy Dialogue on Financing WSS: the Kyrgyz case and experience from EECCA region

(Alexander Martoussevitch, OECD)

12.00 – 12.30	Establishing the Steering Group: official nomination of SG members by respective ministries and institutions, mode of work and management

(Sanjar Mukanbetov, Deputy Minister, Ministry of Economic Development and Trade, Peter Borkey, Alexander Martoussevitch, OECD)

12.30 – 12.40	Conclusion and Date of Next Meeting

(Sanjar Mukanbetov, Deputy Minister, Ministry of Economic Development and Trade)

List of Participants

| № | Name | Ministries & Departments | Position | Contact |
| --- | --- | --- | --- | --- |
| 1 | Sanjar T. Mukanbetov | Ministry of Economic Development & Trade | Deputy Minister, Chairman of CC | Tel: (+996 312) 62 06 76 Fax: (+996 312) 66 15 86 E-mail: smukanbetov@mert.kg |
| 2 | Sultan M. Akhmatov | Ministry of Economic Development and Trade | Head Assistance of Strategy Department | Tel: (+996 312) 66 16 64 Mobile: (+996 0772) 54 13 13 E-mail: asm2010@gmail.com |
| 3 | Azamat Usenbaev | Ministry of Economic Development and Trade | Chief Specialist of Strategy Department | Tel: (+996 312) 62 37 53 office E-mail: a.usenbaev@mail.ru |
| 4 | Jyldyz Sarybaeva | Ministry of Foreign Affairs | Head of International Economic Organizations Division of the Department of International Economic Co-operation | Tel: (+996 312) 667348 (+996 312) 620545 Fax: (+996 312) 667353 E-mail: jsarybaeva@mfa.gov.kg |
| 5 | Asylbek Sydykanov | Ministry of Health | Head of Public Health Department | Tel: (+996 312) 66 61 91 E-mail: mz@med.kg |
| 6 | Nina S. VASHNEVA | State Sanitary Surveillance Department, MoH | Chief Specialist | Tel: (+996 312) 66 06 67 E-mail: dgsm@elcat.kg nvashneva@bk.ru |
| 7 | Kuliypa D. Koichumanova | National Statistics Committee | Head of Social & Environmental Statistics Department | Tel: (+996 312) 32 46 52 (+996 312) 62 56 07 E-mail: nsc_mail@stat.com |
| 8 | Jekshenbay Janboev | National Agency of the Kyrgyz Republic Local Government Affairs | Head of Staff Policy, Administration & Financial Department | Tel: (+996 312) 62 71 06 (+996 312) 62 56 07 |
| 9 | Taisiya Neronova | National Agency of Environment Protection & Forestry | Deputy Head of State Environment Control Department | Tel: (+996 312) 61 18 33 E-mail: neronova@rambler.ru |
| 10 | Gennadiy V. Demidenko | Kyrgyzzhylcommunsoyuz | Leading Specialist of Water&Waste-water Economy | Tel: (+996 312) 28 89 66 Fax: (+996 312) 66 37 28 |
| 11 | Nurmamat M. MULLAKELDIEV | Department for Rural Water Supply under the Ministry of Agricilture, Water Resources and Processing Industry | Director General, Deputy Chairman of CC | Tel: (+996 312) 62 44 91 Mobile: (+996 555) 92 93 96 E-mail: dsv-2007@mail.ru |
| 12 | Anara M. CHOITONBAEVA | Kyrgyz Alliance on Water and Sanitation | Chairwoman | Tel: (+996 312) 62 02 97/99 Fax: (+996 312) 62 01 72 E-mail: achoitonbaeva@list.ru |
| 13 | Toktobek Kochorbaev |  | President of CDWUU in Jumgal Rayon, Member of the Alliance |  |
| 14 | Kenji NAKAZAVA | European Bank for Reconstruction & Development | Head of Office | Tel: (+996 312) 530 016 Fax: (+996 312) 666 284 E-mail: nakazavawk@ebrd.com |
| 15 | Dilshod Ahundjanov |  | Associate Banker |  |
| 16 | Zharas TAKENOV | UNDP | International Senior Programme Officer/Environment | Tel: (+996 312) 62 44 91 Fax: (+996 312) 6112 17/18 Mobile: (+996 555) 92 93 96 E-mail: zharas.takenov@undp.org |
| 17 | Ularbek MATEEV | UNDP | Programme Coordinator | Tel: (+996 312) 62 36 92 Fax: (+996 312) 62 36 78 E-mail: u_mateev@up.elcat.kg |
| 18 | Mira Jangaracheva | UNDP | Programme Manager | Tel: (+996 312) 62 36 67 Fax: (+996 312) 62 36 78 E-mail: m_djangaracheva@up.elcat.kg |
| 19 | Jyldyz Uzakbaeva | UNDP | Programme Coordinator | Tel: (+996 312) 62 36 98 E-mail: j_uzakbaeva@up.elcat.kg |
| 20 | Askar SATYBEKOB | ARIS | Small Towns Infrastructure & Capacity Building Project Coordinator | Tel: (+996 312) 62 53 55 ext. 103 Fax:(+996 312) 62 47 48 E-mail: asatybekov@aris.kg |
| 21 | Nurbek IMAKEEV | ARIS | Village Investment Project Coordinator | Tel: (+996 312) 62 53 55 ext. 124 Fax:(+996 312) 62 47 48 E-mail: nimakeev@aris.kg |
| 22 | Emil ABDYKALYKOV | Urban Institute | Senior Municipal Financial Specialist | Tel: (+996 312) 62 43 18 (+996 312) 66 04 28 Fax: (+996 312) 66 04 29 Fax E-mail: eabdykalykov@ui.kg |
| 23 | Bakyt MAKHMUTOV | SDC/SECO | National Programme Officer | Tel: (+996 312) 66 64 80 Fax: (+996 312) 66 64 89 E-mail: bakyt.makhmutov@sdc.net |
| 24 | Islan OSMONALIEV | Delegation of the European Commission to the Kyrgyz Republic | Project Manager | Tel: (+996 312) 901260 E-mail:Islan.OSMONALIEV@ec.europa.eu |
| 25 | Alexandre MARTOUSSEVICH | OECD Environment Directorate Env&Globalisation Division | Senior Project Manager | Tel +33-1-45-24-13-84 Fax +33-1-44-30-61-83 E-mail: alexandre.martoussevitch@oecd.org |
| 26 | David SUTHERLAND | Atkins | Team Leader | E-mail:david.sutherland@atkinsglobal.com |
| 27 | Tony MILANESE | PKF | Financial Consultant | E-mail: Tony.Milanese@uk.pkf.com |
| 28 | Tamila Yusupova |  | Assistant/Interpreter | (+996) 555 38 36 11 mobile E-mail: tamila.ysupova@gmail.com |
| 29 | Nadira Mirzalieva |  | Assistant/Interpreter | E-mail: nadiraincorea@gmail.com |
| 30 | Aziza JIENBEKOVA |  | Project Assistant | Tel: (+996 550) 16 47 91 E-mail: OECDKgFS@gmail.com |
| 31 | Gulsara Ilyasova | Simultaneous translation | Interpreter/Translator |  |

National Policy Dialogue on Financing Urban and Rural Water Supply and Sanitation in the Kyrgyz Republic

Start-Up Meeting of the Coordination Council

Location:  UN House Conference Room

Date:	08 April 2008

MINUTES

1.	The meeting was opened at 9.30am and was chaired by Mr Sanjar Mukanbetov, Deputy Minister, Ministry of Economic Development and Trade.  He welcomed all guests to the first Steering Group Meeting for the project.  He set out the agenda as shown in Annex 1 and invited Alexander Martoussevitch to introduce the project objectives and tasks.

2.	Alexander Martoussevitch from OECD introduced the project objectives and tasks.  Presentation is shown in Annex 2.  There were no questions after this presentation.

3.	David Sutherland then gave a presentation on the methodology, tools and data requirements for the financial strategy (Annex 3).  There were no questions after this and David Sutherland continued with the project work plan and timing for Steering Group comment and approval (Annex 4).

There were questions from:

- EBRD (Kenji Nakazawa) about EBRD support for Bishkek WS&S and how the OECD project was going to link with other donor and IFI initiatives.  This was particularly within the context of discussions that EBRD have already had with the Bishkek Mayor about financing and future discussions that will be held nationally.  David Sutherland stressed that Donors and IFIs are part of the Steering Committee and that it was essential that all donor/IFI financial support for WS&S should be accounted for in the financial strategy.  The Financing Strategy will not be discussed nationally without the approval and participation of the Steering Committee.  David also made it clear that the project team are very keen to talk to EBRD as part of the strategy development process.

- (SDC) Bakytbek Makhmutov about the timing of the OECD project, about existing WB/ADB commitments to Rural Water Supply and how project outputs would feed into longer term budgetary planning.  Alexander Martoussevitch answered, stating that the project would end at the end of 2008 but that the dialogue would continue beyond, existing WB/ADB commitments would be accounted for, along with any future commitments which may come on line, and one of the key longer term goals was to integrate the strategy into the Ministry of Finance’s Medium Term Expenditure planning process.

4.	Alexander Martoussevitch gave a presentation on the role of the National Policy Dialogue on Financing WSS in the case if the Kyrgyz Republic and experience from other countries in the EECCA region (Annex 5).

5.	Sanjar Mukanbetov, Deputy Minister for ED&T then proposed that the Steering Committee membership should be as proposed in the Statement of Common Understanding (SoCU) with the exclusion of the Water Council which has virtually been disbanded.  This was approved by all present, with the caveat that the Ministry of Health should be on the Steering Committee with the Department for State Sanitary Epidemiological Surveillance as a member of the Working Group of Experts.  A case was made for the inclusion of the Association of Kyrgyz municipalities and the Kyrgyz Alliance for Water Supply and Sanitation (WSS) to represent civil society.  This was approved by the Deputy Minister and agreed by all present.  It was also proposed that the Steering Committee should be called a Coordination Committee and not Steering Committee.  This was agreed by all. It was also made clear that all interested donors and IFI organizations were included within the membership of the Coordination Committee.  Therefore, the proposal on composition of the COORDINATION COMMITTEE was agreed as follows:

- Kyrgyz Parliament and Presidential Administration

- Ministry of Economic Development and Trade

- Ministry of Agriculture, Water Resources and Processing Industry,
  Department of Rural Water Supply and Department of Water Resources

- Ministry of Finance

- Ministry of Foreign Affairs, Department of Cooperation with International
               Economic Organizations

- State Agency for Environment and Forestry

- Ministry of Health

- National Statistical Committee

- National Agency of the KR Local Government Affairs

- Association of Kyrgyz municipalities

- Association of Kyrgyz Cities

- Kyrgyz zhilcommun soyuz

- Kyrgyz Alliance for Water Supply and Sanitation

- EC, UNECE, UNDP, WB, ADB, EBRD, DFID, JICA, US AID, SDC.

It was suggested and supported by all present that the MoEDT will chair the Coordination Committee, while the deputy chair will be from the Department of Rural WSS.  The Chairman, Mr. Mukanbetov, suggested that the Coordination Committee members and chair shall be nominated by the Prime-Minister (plan B will be to nominate them by ordinances issued by respective ministries and agencies). It was agreed that these proposals should be reflected in the Statement on Common Understanding (SoCU). There were no other comments on the SoCU from the participants and it was generally approved.

The meeting was closed by the Deputy Minister for Economic Development and Trade at 11.50, with a proposal to meet again late in June or early July to discuss an assessment of present situation and a baseline scenario.

Sanjar Mukanbetov

Deputy Minister

Ministry for Economic Development and Trade

11 April 2008

              - Statement of Common Understanding

- On the National Policy Dialogue on Financing Urban and Rural Water Supply and Sanitation in Kyrgyzstan

April 2008

At a multi-stakeholder meeting in Bishkek on 08th April 2008, chaired by the Kyrgyz Ministry of Economic Development and Trade (hereafter MoEDT), concerned Kyrgyz stakeholders and their international partners, including the EECCA component of the European Union (EU) Water Initiative (hereafter EUWI), and the Secretariat of the Environmental Action Programme Task Force (hereafter EAP Task Force), in the following jointly referred to as the “partners”,

have agreed upon the following:

Objectives

The objective of the present document is to establish a common understanding among the partners on the organisation of a National Policy Dialogue (hereafter NPD)  on financing urban and rural water supply and sanitation (hereafter WSS) in Kyrgyzstan.

Background

National Policy Dialogues are the main mechanism within the EU Water Initiative for identifying priority actions and for establishing multi-stakeholder dialogue with partner countries, including EECCA countries. In February 2007 Kyrgyz delegates who attended the Tenth meeting of the EAP Task Force Environmental Finance Network in EECCA, representing the Ministry of Finance and the State Agency on Environment and Forestry, expressed an interest in conducting an NPD of financing WSS and a willingness to start the NPD in Kyrgyzstan as soon as possible.

A mission to Bishkek of representatives of the EU WI EECCA component, EAP Task Force Secretariat, UNECE and the international consultant Atkins was organised on Jan. 30-31, 2008. The objective was to discuss with Kyrgyz stakeholders and agree upon the main subject and objective of the National Policy Dialogue process in Kyrgyzstan.

Common Understanding:

Against this background the partners have reached the following common understanding:

The overall goal of the NPD is to develop a financing strategy for urban and rural WSS to help Kyrgyzstan reach the Millennium Development Goals (MDGs) related to water supply and sanitation.

The NPD will be coordinated with other ongoing projects in the water sector in Kyrgyzstan, including foreign financed projects, as well as eventually other dialogues on water-related issues, including on Integrated Water Resource Management (hereafter IWRM) issues at basin level, both in Kyrgyzstan and in Central Asia. Full account will be taken of past and ongoing work of the EAP Task Force related to this project.

The key institutions in Kyrgyzstan involved in the NPD will be the Ministry of Economic Development and Trade and the Department of Rural Water Supply (hereafter – DoRWS) at the Ministry of Agriculture, Water Resources and Processing Industry. The MoEDT will be the main Kyrgyz contact point. The EAP Task Force will act as strategic partner for these institutions in Kyrgyzstan, providing methodological support and facilitating the NPD process in Kyrgyzstan.

A Coordination Committee (hereafter CC) with multi-stakeholder representation will be established to oversee the implementation of, and provide a platform for the NPD in Kyrgyzstan.

Key Kyrgyz actors which will be invited to nominate members of the CC representing their respective institutions will be:

Ministry of Economic Development and Trade;

Ministry of Agriculture, Water Resources and Processing Industry: Department of Rural Water Supply and Department of Water Resources;

Ministry of Finance;

Ministry of Foreign Affairs: Department of Cooperation with International Economic Organizations;

State Agency for Environment and Forestry

Department for State Sanitary Epidemiological Surveillance;

National Statistical Committee

National Agency of the KR Local Government Affairs

Kyrgyz Alliance for Water Supply and Sanitation (NGO)

Kyrgyz zhilcommun soyuz

The following International organizations, donors and International Financial Institutions (IFIs) will also be invited to nominate Coordination Committee members from their respective organisation: the European Commission (EC), EC Delegation to Kyrgyzstan and Romania as the Chair of the EECCA component of the EUWI; UNECE and UNDP, the World Bank, ADB, EBRD, EC/Aidco, US AID, UK DFID, JICA, SDC as well as the Central Asia Regional Environmental Centre (hereafter CAREC) and local (or regional) office of the Global Water Partnership.

The following actors will each be invited to nominate a member of the Coordination Committee:

(1) water utilities operating inter alia in rural areas, or an association thereof; (2) water users associations, and (3) local non-governmental organizations (hereafter NGOs), active in the WSS sector. The individuals representing these groups may change according to the issues under discussion.  Other experts might be invited to CC meetings, as appropriate. The composition of the Coordination Committee may be adapted to reflect the issues under consideration.

It is agreed that the MoEDT will chair the CC, while the DoRWS will nominate the Deputy Chair. The mandate of the Coordination Committee, its Chair and its composition will be agreed in a process of consultation of the MoEDT with other Kyrgyz and international stakeholders.

The Secretarial duties of the CC will be implemented by the MoEDT.

It has been acknowledged the importance of reporting on the progress of the NPD in Kyrgyzstan to the Kyrgyz Government, the EUWI EECCA Component Working Group, as well as to the EAP Task Force and EU Commission.

A Consultant selected by the EAP Task Force (a consortium consisting of Atkins and PKF, UK-based consultants, supported by local consultants) will prepare background reports and relevant policy analysis to inform and facilitate the NPD. In 2008, the work of the consultant is being, and will be financed by the EC/Aidco via the EAP Task Force.

The Coordination Committee will agree on the work programme and discuss documents prepared within the framework of the NPD. The documents will then be submitted to relevant government agencies and other actors in Kyrgyzstan for further consideration. The Coordination Committee will also approve reports for submission to the EUWI-EECCA Component Working Group on progress made, and provide overall guidance for the work.

The Coordination Committee will also facilitate the work of the Consultant, inter alia by ensuring access to data and information needed for developing the financing strategy.

All partners will participate in the NPD on voluntary basis, and subject to the availability of adequate resources. The present document does not entail any financial obligations on the partners with regard to financing other parties’ activities in the framework of the NPD, though such financing could take place by agreements (bilateral or multi-lateral).

Chairman of the meeting:

Deputy Minister of Economic Development and Trade 			Mr. Mukanbetov

“____”	  ________________ 2008 					_____________________ 
Bishkek City, Kyrgyzstan

              - Second Meeting of the Coordination Council, 21st October 2008 – Agenda, List of Participants and Minutes

National Policy Dialogue on Financing Urban and Rural Water Supply and Sanitation in the Kyrgyz Republic

Second Meeting of the Coordination Council

Location:  UN House Conference Room

Date:	21st October 2008

AGENDA

8.30 – 9.00	Registration

9.00 – 9.30	Introduction

(Nurmamat Mullakeldiev, Deputy Chairman of the Coordination Council and Director General of the Department for Rural Water Supplies)

Resume of the Financing Strategy project – objectives, progress and future activities (Peter Borkey/Alexander Martoussevitch OECD)

9.30 – 11.00	(i) Present situation analysis – key features, problems, challenges

(ii) Financing Strategy Assumptions – technical, financial, macro-economic (David Sutherland, Atkins)

Discussion

11.00 – 12.00	(i) Results of the Baseline scenario simulations – expenditure, revenue, financing gap, urban/rural

(ii) Policy measures for reducing financing gap (O&M/reinvestment)

(David Sutherland, Atkins)

Discussion

12:00 – 12:50	Setting targets for development scenarios (renovation/service extension)

(James Winpenny, PKF)

Discussion

12.50 – 13:00	Next steps (Peter Borkey/Alexander Martoussevitch, OECD)

13:00 Closing the meeting (the Chair person)

List of Participants

| № | Name | Ministries & Departments | Position | Contact info |
| --- | --- | --- | --- | --- |
| 1 | Sanjar T. MUKANBETOV | Ministry for Economic Development and Trade | Deputy Minister, Chairman of CC | Tel: (+996 312) 62 06 76 Fax: (+996 312) 66 15 86 E-mail: smukanbetov@mert.kg |
| 2 | Nurmamat M. MULLAKELDIEV | Department for Rural Water Supply under the Ministry of Agricilture, Water Resources and Processing Industry | Director General, Deputy Chairman of CC | Tel: (+996 312) 62 44 91 Mobile: (+996 555) 92 93 96 E-mail: dsv-2007@mail.ru |
| 3 | Akylbek O. DUISHENBIEV | National Agency on Local Government Affairs | Deputy Director, Deputy Chairamn of CC | Tel: (+996 312) 62 71 05 (+996 312) 62 71 07 |
| 4 | Batyr E. SYRGABAEV | Department of International Economic Co-operation, Ministry of Foreign Affairs | Director | Tel: (+996 312) 62 76 41 Fax: (+996 312) 62 73 53 E-mail: batyrbey@list.ru |
| 5 | Samagan M. MAMATOV | National Agency of Environment Protection and Forestry under the Government of the KR | Deputy Director | Tel: (+996 312) 61 00 16 Fax: (+996 312) 61 13 96 E-mail: min-eco@elcat.kg demos@intranet.kg |
| 6 | Tolon B. ISAKOV | State Sanitary Surveillance Department, MoH | Director General | Tel: (+996 312) 66 11 07 Fax: (+996 312) 66 11 07 E-mail: dgsm@elcat.kg |
| 7 | Nurbek M. TULEGABYLOV | National Statistics Committee | Deputy Chairman | Tel: (+996 312) 62 60 84 E-mail: nsc_mail@stat.kg |
| 8 | Kuliypa D. Koichumanova | National Statistics Committee | Head of Social & Environmental Statistics Department | Tel: (+996 312) 32 46 52 (+996 312) 62 56 07 E-mail: nsc_mail@stat.com |
| 9 | Bolot D. ASANAKUNOV | Association of Municipalities of the KR | Director | Tel: (+996 312) 626150 E-mail: citykr@elcat.kg citykr@transfer.kg |
| 10 | Yulduz F. ZALYALOV | Kyrgyzzhylkommunsoyuz | Deputy Director | Tel: (+996 312) 28 89 66 Fax: (+996 312) 66 37 28 |
| 11 | Gennadiy V. Demidenko | Kyrgyzzhylcommunsoyuz | Leading Specialist of Water&Waste-water Economy | Tel: (+996 312) 28 89 66 Fax: (+996 312) 66 37 28 |
| 12 | Anara M. CHOITONBAEVA | Kyrgyz Alliance on Water and Sanitation | Chairwoman | Tel: (+996 312) 62 02 97/99 Fax: (+996 312) 62 01 72 E-mail: achoitonbaeva@list.ru |
| 13 | Sultan M. AKHMATOV | Ministry of Economic Development and Trade | Head Assistance of Strategy Department | Tel: (+996 312) 66 16 64 Mobile: (+996 0772) 54 13 13 E-mail: asm2010@gmail.com |
| 14 | Azamat USENBAEV | Ministry of Economic Development and Trade | Chief Specialist of Strategy Department | Tel: (+996 312) 62 37 53 office E-mail: a.usenbaev@mail.ru |
| 15 | Nina S. VASHNEVA | State Sanitary Surveillance Department, MoH | Chief Specialist | Tel: (+996 312) 66 06 67 E-mail: dgsm@elcat.kg nvashneva@bk.ru |
| 16 | Askar SATYBEKOB | ARIS | Small Towns Infrastructure & Capacity Building Project Coordinator | Tel: (+996 312) 62 53 55 ext. 103 Fax:(+996 312) 62 47 48 E-mail: asatybekov@aris.kg |
| 17 | Nurbek IMAKEEV | ARIS | Village Investment Project Coordinator | Tel: (+996 312) 62 53 55 ext. 124 Fax:(+996 312) 62 47 48 E-mail: nimakeev@aris.kg |
| 18 | Galina N. KLIMAKOVA | Ministry of Finance | Chief Specialist of Department for Policy of Financing of Real Sector | Tel: (+996 312) 66 42 08 E-mail: g.klimakova@mf.gov.kg |
| 19 | Gulmira K. SAMSALIEVA | Ministry of Finance | Chief Specialist of Department of Foreign Financial Aid | Tel: (+996 312) 66 71 53 E-mail: g.samsalieva@mf.gov.kg |
| 20 | Kenji NAKAZAVA | European Bank for Reconstruction & Development | Head of Office | Tel: (+996 312) 530 016 Fax: (+996 312) 666 284 E-mail: nakazavawk@ebrd.com |
| 21 | Jonathan KAMKWALALA | World Bank | Regional Programme Manager | Tel: (+996 312) 610 650 Fax: (+996 312)610 356 E-mail:jkamkwalala@worldbank.org |
| 22 | Felix JACOB | World Bank | Consultant, Ifrastructure and Energy Department, Europe and Central Asia Region | Tel: +1-202-473-7073 Fax: +1-202-614-0901 E-mail: fjacob@worldbank.org |
| 23 | Anna CESTARI | World Bank | Engineer | Tel: (+996 312) 610 650 Fax: (+996 312)610 356 E-mail: acestari@worldbank.org |
| 24 | Nargis RYSKYLOVA | World Bank | Operations Analyst | Tel: (+996 312) 610 650 Fax: (+996 312)610 356 E-mail: nryskulova@worldbank.org |
| 25 | Cholpon MAMBETOVA | Asian Development Bank | Project Implementation Officer | Tel: (+996 312) 900 445 (+996 312) 627 343 Fax:(+996 312) 627 344 E-mail: cmambetova@adb.org |
| 26 | Esen TURUSBEKOV | DFID | Programme Officer | Tel: (+996 312) 69 06 79 Fax: (+996 312) 69 02 31 E-mail: e-turusbekov@dfid.gov.uk |
| 27 | Zharas TAKENOV | UNDP | International Senior Programme Officer/Environment | Tel: (+996 312) 62 44 91 Fax: (+996 312) 6112 17/18 Mobile: (+996 555) 92 93 96 E-mail: zharas.takenov@undp.org |
| 28 | Ularbek MATEEV | UNDP | Programme Coordinator | Tel: (+996 312) 62 36 92 Fax: (+996 312) 62 36 78 E-mail: u_mateev@up.elcat.kg |
| 29 | Zhanna BAIMAKHAMBETOVA | Result-Oriented Monitoring Programme of EC Projects in Asia and Central Asia | National Monitor | Tel/Fax: (+996 312) 54 54 91 Mobile: (+996 772) 53 68 81 (+996 555) 01 12 09 E-mail: baimakhambetovaz@ecorys.com |
| 30 | Emil ABDYKALYKOV | Urban Institute | Senior Municipal Financial Specialist | Tel: (+996 312) 62 43 18 (+996 312) 66 04 28 Fax: (+996 312) 66 04 29 Fax E-mail: eabdykalykov@ui.kg |
| 31 | Bakyt MAKHMUTOV | SDC/SECO | National Programme Officer | Tel: (+996 312) 66 64 80 Fax: (+996 312) 66 64 89 E-mail: bakyt.makhmutov@sdc.net |
| 32 | Islan OSMONALIEV | Delegation of the European Commission to the Kyrgyz Republic | Project Manager | Tel: (+996 312) 901260 E-mail:Islan.OSMONALIEV@ec.europa.eu |
| 33 | Alexandre MARTOUSSEVICH | OECD Environment Directorate Env&Globalisation Division | Senior Project Manager | Tel +33-1-45-24-13-84 Fax +33-1-44-30-61-83 E-mail: alexandre.martoussevitch@oecd.org |
| 34 | Peter BORKEY | OECD Environment Directorate Env&Globalisation Division | Chief Administrator, Water Programme manager | E-mail: Peter.BORKEY@oecd.org |
| 35 | David SUTHERLAND | Atkins | Team Leader | E-mail:david.sutherland@atkinsglobal.com |
| 36 | Tony MILANESE | PKF | Financial Consultant | E-mail: Tony.Milanese@uk.pkf.com |
| 37 | James WINPENNY | PKF | Financial Consultant | E-mail: wychwood.consult@virgin.net |
| 38 | Tom WOOD | Atkins | Technical Consultant | E-mail: tom.wood@atkinsglobal.com |
| 39 | Aziza JIENBEKOVA |  | Project Assistant | Tel: (+996 550) 16 47 91 E-mail: OECDKgFS@gmail.com |
| 40 | Gulsara ILYASOVA | Simultaneous translation | Interpreter/Translator | Tel: (+996 775) 58 25 40 E-mail: gilyasova@yahoo.com |
| 41 | Daniyar SYDYKOV | Simultaneous translation | Interpreter/Translator | Tel: (+996 312) 61 42 38 E-mail: daniyars@hotmail.com |

National Policy Dialogue on Financing Urban and Rural Water Supply and Sanitation in the Kyrgyz Republic

Second Meeting of the Coordination Council

Location:  UN House Conference Room

Date:	21 October 2008

MINUTES

1.	The meeting was opened at 9.00am, and was chaired by, Mr Sanjar Mukanbetov, Deputy Minister, Ministry of Economic Development and Trade.  He welcomed all guests (Annex 1) to the Second Meeting of the Coordination Council (CC) and set out the agenda as shown in Annex 2.  He then invited Peter Borkey and Alexander Martoussevitch to reintroduce the project and to outline objectives and tasks of the meeting.

2.	Peter Borkey from OECD introduced the project to the CC and set out his preliminary thoughts on the main challenges facing the WSS sector in the Kyrgyz Republic and on the early conclusions from the financial modeling for the baseline scenario.  After this, Alexander Martoussevitch from OECD gave a more formal presentation on the purpose for and basis of the National Policy Dialogue and on the process by which the project operates and delivers.  He highlighted issues upon which the consultant needs guidance from the CC including how realistic the assumptions are and suggested policy measures to bridge the baseline financing gap, as well as data on public expenditure for WSS from the consolidated national budget.

3.	PRESENTATION 1: David Sutherland then gave a two part presentation.  First was a summary of the present situation in the Kyrgyz Republic, outlining the key features, problems and challenges faced by the WSS sector.  This was followed immediately by a summary of the key assumptions made in the development of the financial model for the baseline scenario.

The CC’s main views on the accuracy of the assessment of the current situation and if the assumptions for the baseline scenario were reasonable were:

- Levels of coverage assumed in the base year were probably too high.  It was agreed that connection rates may indeed be reasonably high but that levels of service were much lower.  For example, only 35-40% of water supplied in urban areas is of good quality.

- Rates of collection of tariff from industry were a bit high.

- Only Rayon centers have piped sewer systems but none of them is operational now and this is having a terrible negative impact on health and the environment. Wastewater pollution of river resources (in Osh for example) is a critical issue so financing should seek to maximize wastewater treatment and source protection.

- Local budgets don’t reflect local need (and should do).  There are also no budget lines for WSS on the forms used by local government to apply for annual funding from the Ministry of Finance.

- It was confirmed that there is little water treatment in the rural areas.

- In World Bank project villages, all villages are paying tariffs.  In 40% of villages, collection rates are between 70% and 80% and in 60% of villages collection rates were between 40% and 50%.  The Kyrgyz Alliance for Water kindly offered to provide up-to-date data on the coverage (by piped WS) and user charges collection rates in rural settlements.

- There was a request for the government to subsidise WSS.

- A government body responsible for sectoral policy development and implementation in both rural and urban WSS shall be established.  Mr. Mulakeldiev informed the participants about forthcoming changes in the Rural WSS sector governance (transfer of the Department of Rural Water Supplies to the Agency for Local Self-Governance Affairs, and the possible eventual establishment of a Ministry of Regional Development).

- The Ministry of Finance support WSS through the funding of administrative functions, including the Department for Rural Water Supplies.  There may have been some support for technical maintenance but nothing had been provided directly for WSS in urban areas since 1990.

- the World Bank will be providing financial assistance for future RWSS activities.  ADB will be supplying supplementary funding for RWSS (USD 30M loan). ADB also considering investing in municipal centres in Issyk Kul – probably for wastewater only.  EBRD looking at possibly giving a loan for improving water supply in Bishkek, in association with a SECO EUR 5M grant.  EBRD rarely get requests, mainly due to the relatively high interest rates (some 10% per annum) compared to other IFIs.  There may be some EBRD support in Osh but nothing close to fruition.  EBRD also promoting public-private partnerships (PPPs) in service delivery, something they are considering in supporting technical assistance on mini-hydro power projects.

The Chairman concluded the session by saying that it is important to monitor the impact of the investments made so far in WSS to see what impacts they have had on health.  He also informed the participant that the Kyrgyz legislation would be adjusted soon to promote PPPs.  Moreover, the GoK had lowered the needed proportion of grant component (from 45% to 35%) in any international aid that could be accepted (and welcomed) by the GoK. He then excused himself, and left, handing the Chairmanship of the meeting to the Deputy Chair of the CC, Nurmamat Mullakeldiev.

4.	PRESENTATION 2:  David Sutherland then gave another two part presentation.  The first part presented the results of the baseline scenario simulations in terms of expenditure, revenue, financing gap, urban/rural balance and the second part considered possible policy measures which could be taken to reduce the financing gap, particularly relating to operation and maintenance and reinvestment for WSS.  The main comments on the results and appropriateness of the policy measures were:

- Peter Borkey (OECD) suggested that, given the points made about the assumptions, both the costs and revenues presented in the baseline may well be an underestimate of the current situation.

- the need to improve levels of service and then to publicise plans for tariff increases was made.

- in rural areas the individual communities make their own decisions on tariffs and do the awareness raising.  People know what their tariffs are covering.  This transparency and awareness is a good way to increase revenue collection.

- It was pointed out that tariffs for WSS are the lowest for all utilities and could increase significantly but that subsidies would be important for the 40% poorest.

- If responsibility passes to local government that it would be possible to get higher rates as they had many more mechanisms at their disposal than community groups.  It was felt that it was probably an institutional mistake when the WB insisted that WS systems shall be on the balance sheet of water users associations not on the Ail Okmotu’s balance sheet. The former may any day become bankrupt or be dissolved by their members decision

- Many vodokanals are bankrupt and salaries and systems are deteriorating.

- People can afford higher tariffs and they should be raised as fast as possible.  The ability to pay was demonstrated by the high number of mobile phones purchased and in long term use in towns and villages.

- Poor HHs often pay their water bills more regularly/timely and fully than many richer HHs

- Variable tariffs for different service levels – for example between street stand posts (Kolonkas) and household connections.

- Despite all the above, the level of political will for raising tariffs was questioned.  Even when some Ail Okmotu and Anti-Monopoly bosses support tariff increases, mayors often refuse to sign/approve  the decision.

- Metering may be an option but it was pointed out that metering can have adverse impacts on the management process for water supply.

- Many connected users are not registered and have no agreement with vodoknals and so do not pay for water.

- Many schools do not pay for water, only 30% of Ail Okmotus pay for water consumed by their education and public health institutions (education and public health are also local issues in Kyrgyzstan)

- At present, local budgets help communities to pay electricity bills (electricity used for pumping water), but do not provide subsidies neither for maintenance nor for water chlorination/disinfection.

- Up to 40% of electricity is lost (used ineffectively) in WS systems.

- There should also be review of management as well as tariff increases for things like increasing efficiency in water use, increasing payments for wastewater to reduce pollution, looking at and reducing leakage amounts, and to do studies on the types and volumes of water use.

- The priority was to increase tariffs sufficiently to improve service and to increase salaries for sector workers.

- The need for policy changes to provide coordination and leadership for reform and improvement was stressed.  An MIS/database would help improve management for this.

- It was also stressed that there is a need for investment to achieve improvements in service and that it is hard to gain improvements in service without it.

5.	PRESENTATION 3:  James Winpenny from PKF was then invited to give a presentation about setting targets for different development scenarios and presented three possible scenarios varying from limited improvement in water supply and sanitation to the delivery of high levels of service for WSS to the whole population.

The CC’s views on what were appropriate targets for development scenarios and the important issues in support of development were:

- Supportive of the development of a national database/Management Information System (MIS - something the next WB/DFID RWWS Project will be providing finance for).  There was a call for donors to provide comprehensive input to the development of an appropriate “shell” ( a computer base tool) for an MIS.  It was felt that an MIS would help to highlight the location of regional and local problems.  Any MIS should be incorporated within a GIS.

- The target for the regularity of WS should be 24h/day, as irregular supply results in secondary pollution in pipes and HHs often do not know how to properly store water in storage tanks.

- The need for secondary treatment was reinforced by SES as was the importance of focusing on the prevention of contamination through proper management of source catchment zones (“sanitary protection zones”).

- Secondary (biological) wastewater treatment should be provided in rural areas too but using cheaper technologies than piped sewerage and conventional WWTPs.

- Research and development was encouraged for things like low cost and less energy intensive appropriate technologies, improved management on treatment of septic tank waste and attracting entrepreneurs to the sector.

- Of the three development scenarios presented, the most modest was thought to be the most realistic, at least in the medium term.

- Costs could be limited by moving away from SNIP and tight Soviet standards and towards somewhat softer (lower) but more realistic standards for reliability and water quality.  It was mentioned that this ideas was supported by a respective government body (GosArchStroyKontrol). Peter Borkey said that the scenarios would be created to reflect both Soviet standards and alternatives.

6.	Peter Borkey was then invited to sum up which he did so by saying that the baseline scenario assumptions would be revised in accordance with the recommendations of the CC that both expenditure and supply of finance may be underestimated.  He said that there was a message that there was big scope to increase tariffs significantly in parallel with improved service and the inclusion of social safety nets for the poorest.  He also took the message that the targets for the development scenarios were largely acceptable.

7.	The Deputy Chairman of the CC, Nurmamat Mullakeldiev, thanked everyone for coming and their good input to the discussion.   He presented the draft resolution of the meeting which was approved on no objection basis.  A deadline for comments in writing (Nov 01) and deadline for the consultant to revise the assumption, baseline scenario simulations and finalize the report on the Baseline, incl. background analysis to be attached to the revise short policy paper were agreed.

8.	The data for the next meeting of the CC was agreed as being in the week 8th-12th December 2008, with the 9th being the most likely date.

Sanjar Mukanbetov

Deputy Minister

Ministry for Economic Development and Trade

10th November 2008

              - Third Meeting of the Coordination Council, 9th December 2008 – Agenda, List of Participants and Minutes

National Policy Dialogue on Financing Urban and Rural Water Supply and Sanitation in the Kyrgyz Republic

Third Meeting of the Coordination Council

Location:  Silk Road Lodge

Date:	9th December 2008

AGENDA

1.30 – 2.00	Registration

2.00 – 2.20	Introduction

(Nurmamat Mullakeldiev, Deputy Chairman of the Coordination Council and Director General of the Department for Rural Water Supplies)

Progress on Resume of the Financing Strategy project – objectives, progress and future activities (Alexander Martoussevitch OECD)

2.20 – 2.50	(i) Revised Financing Strategy Assumptions – technical, financial, macro-economic

(ii) Revised Results of the Baseline scenario simulations

(iii) Policy measures for reducing financing gap (O&M/reinvestment)

(David Sutherland, Atkins)

Discussion

2.50 – 3.15	Policy options, indicators and targets for development scenarios

(Alexander Martoussevitch OECD)

Discussion

3.15 – 3.45	Alternative Development Scenarios – technical, financial and socio-economic assumptions

(Tom Wood, Atkins)

3:45 – 4:45	Results for alternative development scenarios (renovation/service extension) – expenditure, revenue, financing gap, urban/rural – and policy implications

(David Sutherland, Atkins)

Discussion

4.45 – 5:00	Next steps (Alexander Martoussevitch, OECD)

5:00 		Closing the meeting (the Chair person)

List of Participants

| № | Name | Ministries & Departments | Position | Contact info |
| --- | --- | --- | --- | --- |
| 1 | Nurmamat Mullakeldiev | Ministry of Agriculture, Water Resources & Processing Industry | Director General of Department for Rural Water Supply | Tel: (+996 312) 62 44 91 Mobile: (+996 555) 92 93 96 E-mail: dsv-2007@mail.ru |
| 2 | Jyldyz Sarybaeva | Ministry of Foreign Affairs | Head of International Economic Organizations Division of the Department of International Economic Co-operation | Tel: (+996 312) 667348 (+996 312) 620545 Fax: (+996 312) 667353 E-mail: jsarybaeva@mfa.gov.kg |
| 3 | Nina Vashneva | Ministry of Health | Chief Specialist of State Sanitary Surveillance Department | Tel: (+996 312) 66 06 67 E-mail: dgsm@elcat.kg nvashneva@bk.ru |
| 4 | Kuliypa Koichumanova | National Statistics Committee | Head of Social & Environmental Statistics Department | Tel: (+996 312) 32 46 52 (+996 312) 62 56 07 E-mail: nsc_mail@stat.com |
| 5 | Sayakbay Subanov | National Agency on Local Government Affairs | Head of Department | Tel: (+996 312) 62 71 05 (+996 312) 62 71 07 |
| 6 | Asylbek Isaev | Kyrgyzzhylcommunsoyuz | Head of Infrastructure Development Department | Tel: (+996 312) 28 89 66 Fax: (+996 312) 66 37 28 |
| 7 | Bolot D. ASANAKUNOV | Association of Municipalities of the KR | Director | Tel: (+996 312) 626150 E-mail: citykr@elcat.kg 13 citykr@transfer.kg |
| 8 | Anara Choitonbaeva | Kyrgyz Alliance of Water Supply & Sanitation | Chairwoman of the Alliance | Te14l: (+996 312) 62 02 97/99 Fax: (+996 312) 62 01 72 E-mail: achoitonbaeva@list.ru |
| 9 | Gulmira K. SAMSALIEVA | Ministry of Finance | Chief Specialist of Department of Foreign Financial Aid | Tel: (+996 312) 66 71 53 E-mail: g.samsalieva@mf.gov.kg |
| 10 | Zharas Takenov | UNDP | International Senior Programme Officer/Environment | Tel: (+996 312) 62 44 91 Fax: (+996 312) 6112 17/18 Mobile: (+996 555) 92 93 96 E-mail: zharas.takenov@undp.org |
| 11 | Ularbek Mateev | UNDP | Programme Coordinator | Tel: (+996 312) 62 36 92 Fax: (+996 312) 62 36 78 E-mail: u_mateev@up.elcat.kg |
| 12 | Emil Abdykalykov | USAID Urban Institute | Senior Municipal Financial Specialist | Tel: (+996 312) 62 43 18 (+996 312) 66 04 28 Fax: (+996 312) 66 04 29 Fax E-mail: eabdykalykov@ui.kg |
| 13 | Bakyt Makhmutov | SDC/SECO | National Programme Officer | Tel: (+996 312) 66 64 80 Fax: (+996 312) 66 64 89 E-mail: bakyt.makhmutov@sdc.net |
| 14 | Alexandre Martoussevich | OECD Environment Directorate Env& Globalisation division | Senior Project Manager | Tel +33-1-45-24-13-84 Fax +33-1-44-30-61-83 E-mail: alexandre.martoussevitch@oecd.org |
| 15 | David Sutherland | Atkins | Team Leader, Atkins | E-mail:david.sutherland@atkinsglobal.com |
| 16 | Tony Milanese | PKF | Financial Consultant, PKF | E-mail: Tony.Milanese@uk.pkf.com |
| 17 | Tom WOOD | Atkins | Technical Consultant | E-mail: tom.wood@atkinsglobal.com |
| 18 | Aziza Jienbekova | OECD/FS Project Team | Assistant/Interpreter | Mobile: (+996 0550) 164791 E-mail: OECDKgFS@gmail.com |
| 19 | Gulsara Ilyasova | Simultaneous translation | Interpreter/Translator | Mobile: (+996 775) 58 25 40 E-mail: gilyasova@yahoo.com |
| 20 | Jaodat Murataliev | Simultaneous translation | Interpreter/Translator |  |

National Policy Dialogue on Financing Urban and Rural Water Supply and Sanitation in the Kyrgyz Republic

Third Meeting of the Coordination Council

Location:  Silk Road Lodge

Date:	9 December 2008

MAIN POINTS

The meeting was opened at 2.00pm, and was chaired by, the Deputy Chair of the CC, Nurmamat Mullakeldiev, Director General of the Department for Rural Water Supplies.  He welcomed all guests (Annex 1) to the Third Meeting of the Coordination Council (CC) and set out the agenda as shown in Annex 2.  He then invited Alexander Martoussevitch to comment on progress and to outline objectives and tasks of the meeting.

2.	PRESENTATION 1: David Sutherland then gave a presentation which set out the revised assumptions and results for the Baseline Scenario, and the policy options for improved performance, based on the recommendations of the second CC on 21st October 2008.

The CC members were asked if they felt that the revised assumptions, results and policy options were acceptable.  The main comments related to financing in general, and local government financing specifically, and were:

- Local government budgets are subsidized but most Aiyl Okmotus (AOs) cover support for (i) electricity bills and (ii) AO and education salaries only, not WSS.

- Decisions on how money will be spent are made by the Aiyl Kenesh.  The AOs cannot allocate funds and the Ministry of Finance does not interfere.

- Ms Choitonbaeva, Kyrgyz Alliance on Water and Sanitation, informed the meeting that in one village they visited recently (Min Kush) operators got subsidies from Kyrgyzzhilkommunsoyuz.

- There is new legislation on local self-governance which anticipates that in future funding for schools and hospitals will come from central budgets.  School and hospital funding will be excluded from AO responsibility.

- The legislation suggests that local self-governance is responsible for supplying population with drinking water. It was felt that in such a situation all piped water supply systems should be on the balance sheets of AOs, which would have the right to delegate their responsibility to other actors from water users associations (WUAs) to private operators. It was highlighted that the present model where many water supply systems are owned by WUAs is not a sustainable model. Moreover, the present system allows rural communities to behave opportunistically: some of them established a WUA, asked for money to build a water supply system under an international project (e.g. funded by the WB), then made their WUA a bankrupt and established a new one (sometimes with other neighboring villages) and asked for money again under another international project (e.g. funded by ADB or any other donor), etc.

- It was also felt that there is probably too much decentralization (“direct democracy”) as typically there are 5-6 different committees established by rural communities, including Water Committee, Committee on Irrigation etc. involving up to 50 local representatives each participating in several committees and often being over-burden attending one meeting after another, organized by the committees.

- It was felt that it was important for tariff raising to be a transparent process so that people are aware where their tariff money is going. The responsibility for tariff setting should be taken away from local deputies and Mayors who would never agree to increase tariffs for political reasons.

- It was stressed that unfortunately WSS has so far very low priority on the MoF’s and economic policy agenda. To raise the profile of WSS it would be useful to inform the government and general public about economic losses associated with the water-born diseases – it was estimated that the losses amount to some USD125 million per annum (i.e. some 3% of GDP). General public should also know that in rural areas there are 543 schools not equipped with piped water supply (no water tap inside).

- On the policy options, the proposal that there should be one body to coordinate and oversee all WSS issues was strongly supported.  There should be a state committee on water, separate from agriculture.  The ‘hybrid’ system for the sector as it exists at present is unacceptable. So, the first task of the eventual body responsible for WSS would be improving legislation and regulation on WSS and developing a sound sectoral policy, including viable economic model of the sector (decentralized vs centralized approach, role of private operators etc.)

- The legislation should be improved as WSS is not sufficiently articulated in the present Water Code. It was felt that a special law on Drinking water should be adopted.

- It was also agreed that in WSS there should be a unified system of reporting and reliable data/a solid data-base for decision making.

- The baseline scenario and policy options as now presented were deemed to be acceptable.

4.	PRESENTATION 2:  Alexander Martoussevitch then gave a presentation on the choice and implications of different policy options for future development scenarios.  This included the presentation of possible policy variables and indicators for improvement in standards of service and performance as well as indications of possible actions that may be required to achieve the improvements.  The CC was asked to comment on the appropriateness of the variables and the indicator values presented.  Alexander Martoussevitch commented that there were many points to consider on the tables, and that specific points could be forwarded to the Director General of DRWS (as Deputy Chairman of the CC and Chair of this meeting) by Friday 19th December for inclusion in revised tables by Friday 9th January 2009.  This was agreed.  The CC’s main comments in the meeting were that:

- Several of the policy variables and actions to achieve improvements were similar to those for improvements in service under the Baseline Scenario and were acceptable.

- The main points for discussion concerned:

  - the proportion of people getting water from street Kolonkas as against household connections (either yard or in-house).  The CC felt that indicators for reliability and predictability, as well as quality of the water, were more important but that they would differ between regions.

  - the level of metering that should be introduced.  The CC felt that it was more important to measure water in to production and use by the main commercial customers and budget institutions.

5.	PRESENTATION 3:  Tom Wood did a presentation on the assumptions for the three alternative development scenarios proposed.  David Sutherland then presented the expenditure, revenue and financing gaps for the alternative development scenarios and their policy implications.

The CC’s views on the acceptability of the assumptions for the development scenarios, and on which was the most appropriate development scenario were sought.

- The main comment on the assumptions related to wastewater treatment.  It was felt that wastewater treatment should seek to include biological treatment, not just mechanical.

- It was pointed out that the ADB financing of $30 million is now confirmed as 100% grant funding.  This will reduce repayments.

- The increase in the proportion of public budget being spent on WSS from 0.3% to 2.0% was seen as quite alarming but it was pointed out that this was over time, not straight away.

- It was agreed that the second development scenario (aimed at achieving the Millennium Development Goals) was the most appropriate option, and the Financing strategy (FS) should be based on this scenario. It was understood and accepted that this required an increase in tariff values and collection rates, an increase in public budget expenditure and further international donor funding for capital investment in rural areas (in the region of €22 million).

- It was agreed that the implementation of this scenario would be an organizational and institutional challenge not to lesser extent than a financial challenge. It was felt that to promote the implementation of the Financing strategy there would be a big demand for follow-up technical assistance (TA) projects and was asked whether the OECD/EAP TF secretariat could provide such a TA. It was explained that as soon as the demand for TA is clearly identified and formulated, the OECD/EAP TF secretariat could help Kyrgyz stakeholders approach relevant donors with specific requests for TA.

8.	The Deputy Chairman of the CC, Nurmamat Mullakeldiev, the set out the proposed plan for work in the future:

- Comments on the Briefing Paper and presentation to DRWS by Friday 19th December

- Revised Briefing Paper and Policy Tables by 9th January 2009

- Full draft report submitted by consultants to CC by Friday 20th February

- Comments by CC members to Deputy Chairman by Friday 6th March

- Final Report completed and distributed by Friday 20th March

This was agreed by the CC.

9.	Nurmamat Mullakeldiev closed the meeting at 5.00pm.

Nurmamat Mullakeldiev

Director General

Department for Rural Water Supplies

Ministry for Agriculture, Water Resources and Processing Industry

22nd December 2008

            - ORIGINAL SURVEY DATA COLLECTED

The FEASIBLE model required extensive collection of original data and/or assumptions to be made on the basis of available information. The assumptions made for the modeling are identified in Section 4 (Baseline Scenario) and Section 6 (Development Scenarios).

              - Expenditure and supply of finance in urban municipalities

Original survey data was collected by holding meetings with management from the vodokanals and conducting site visits in the following cities:

- Bishkek

- Kant

- Tokmok

- Balykchy

- Cholpon-Ata

- Karakol

- Kochkor-Ata

- Mail-Suu

- Jalal-Abad

- Kok-Jongkak

- Naryn

- Osh

- Kara-Suu

- Uzgen

- Where gaps existed in the data from following visits to these cities, and for all the remaining cities; assumptions were made based on the information collected in other similar cities and the Urban Institute reports. (Urban Institute, Development of Performance Improvement Action Plan for Delivery of Local Infrastructure Services, August 2006)

              - Expenditure and supply of finance in villages with population above 10,000 people

Meetings and site visits were conducted with the water service operators (Mayors and local government offices) in:

- Tup, Tup Rayon, Issyk Kul

- Teploklyuchenka and Kizyl Suu, Karakol

- Bokanbaeva, Bokanbaeva Rayon, Issyk Kul

- At-Bashy, At-Bashy Rayon, Naryn

- Tash Dobo, Bishkek,

              - Summary of village population data used in FEASIBLE

              - Villages covered by the Willingness to Pay survey

| Oblast | Rayon / Town | Aiyl / Town Kenesh | Village |
| --- | --- | --- | --- |
| Talas | Talas | Kara-Suiskiy Aiyl Kenesh | Kara-Suu |
| Talas | Kara-Buura | Karaburinskiy Aiyl Kenesh | Kara-Buura |
| Naryn | Kochkor | Semiz-Belskiy Aiyl Kenesh | Semiz-Bel |
| Naryn | Naryn | Karakugurskiy Aiyl Kenesh | Jer-Kochku |
| Issyk-Kul | Ak-Suu | Otradnenskiy Aiyl Kenesh | Shapak |
| Issyk-Kul | Ton | Kun-Chygyshskiy Aiyl Kenesh | Bokonbaev |
| Chui | Moskovskiy |  | Sadovoe |
| Chui | Sokuluk | Novopavlovskiy Aoyl Kenesh | Novopavlovka |
| Osh | Ozgon | Eski-Pokrovkskiy Aiyl Kenesh | Eski-Pokrovka |
| Osh | Kara-Suu | Madynskiy Aiyl Kenesh | Mady |
| Jalal-Abat | Bazar-Korgon | Bazarkorgonskiy Aiyl Kenesh | Besh-Badam |
| Jalal-Abat | Suzak | Barpynskiy Aiyl Kenesh | Ulgu |
| Batken | Kadamjai | Orozbekovskiy Aiyl Kenesh | Pulgon |
| Batken | Kadamjai | Kotormoskiy Aiyl Kenesh | Tamasha |

            - NATIONAL AND LOCAL PUBLIC EXPENDITURE DATA

              - National level public expenditure – current, forecast and proposed through the financing strategy

              - Aiyl Okmotu: annual expenditure report for 2008 to Rayon Financial Department (example)

            - SECONDARY DATA SOURCES AND REFERENCES

Demographic data

2001 census,

Kyrgyzstan Household Income Survey, 2003-2005, National Statistical Committee

Kyrgyzstan Household Income Survey, 2005-2007, National Statistical Committee

Poverty data; Consumer expend patterns; Proportion living in rural/urban areas

Kyrgyzstan Household Income Survey, 2005-2007, National Statistical Committee

Village population sizes

2007 data supplied by National Statistical Committee

Access to Water Supply by type, location and poverty status

Kyrgyzstan Household Income Survey, 2005-2007, National Statistical Committee

Number of Water Supply systems by type for each oblast

SES, pers. comm., 2008

Distribution of World Bank and ADB Water Supply schemes by oblast

WB and ADB PMU data, 2007

Average length of pipe network for WB schemes – also tariffs paid

World Bank PMC, 2008

Comprehensive Development Framework (CDF, 2001), and Country Development Strategies 1 and 2 (CDS, 2006 and 2008)

Key organisations and their functions at national level

DFID (2007), Long Term Strategy for Rural Water Supply and Sanitation in Kyrgyz Republic, CarlBro and Atkins, Bishkek

Legal status of vodokanals

Urban Institute (2006), Development of Performance Improvement Action Plan for Delivery of Local Infrastructure Services, Bishkek

Real GDP growth

World Bank (2008), Kyrgyz Republic: Recent Economic Developments, Dec 16 2008

Income distribution, average payments for WS&S services

National Statistical Committee (2007)

Tariff collection study results

Tariff Collection Study Results – World Bank, ADB and a combined analysis, August 2006, 
Robyn Meeks, Anara Choitonbaeva, Nazgul Zakiryeava, World Bank PMC, Bishkek

Footnote references

2	National Statistics Committee (December 2008) Kyrgyz Household Income Survey

3	State Agency for environment and forestry under the Government of the KR (2000) National report on "The State of the Environment of Kyrgyz Republic", Bishkek

4	State Agency for Environment and Forestry under the Government of the KR (2007), Concept of Ecological Safety. Bishkek

5	National Statistical Committee of the Kyrgyz Republic and Unicef (2006) Findings from the Multiple Indicator Cluster Survey, implemented in the Kyrgyz Republic, Preliminary Report.

6	World Health Organisation and UNICEF (2006) Meeting the MDG Drinking Water and Sanitation Target – The Urban and Rural Challenge of the Decade.

7	UNSD and ESCAP meeting, Bangkok, January 2009, Data Summary Sheet of drinking water and sanitation coverage in Kyrgyzstan

8	Urban Institute (2006), Development of Performance Improvement Action Plan for Delivery of Local Infrastructure Services, Bishkek

9	Ministry of Health of the Republic of Kyrgyzstan (2007) Department of State Sanitary and Epidemiological Surveillance, Annual Report, Bishkek.

10 	Department of State Sanitary and Epidemiological Surveillance and Ministry of Health of the Republic of Kyrgyzstan (2006) State Report, Bishkek

11	Ministry of Health of the Republic of Kyrgyzstan and DFID (2006) Rural Hygiene and Sanitation Project, Final Report, Atkins, Bishkek

12 	World Bank PMC

13	IMF data produced in support of the Executive Board approval of an arrangement under the Exogenous Shocks Facility, December 10, 2008.

14 	Interstate Statistical Committee of the CIS (2009) Main Macroeconomic Indicators of Kyrgyzstan, accessed at www.cisstat.com/eng/kir.htm

15	EBRD (2008) Kyrgyz Republic: country factsheet

16	 National Statistical Committee (2008) Kyrgyz Republic Household Income Survey

17	World Bank (2007) Kyrgyz Republic Poverty Assessment, September 12

18 , 	OECD (2004) FEASIBLE Model, Version 2, User Manual and Documentation, available at;

http://www.oecd.org/document/56/0,3343,en_2649_34335_33719928_1_1_1_37425,00.html

19	Urban Institute (2006) Development of Performance Improvement Action Plan for Delivery of Local Infrastructure Services, Bishkek

21	Henri Smets (2008) De l’eau potable a un prix affordable: la pratique des etats, Academie de l’Eau, Paris.

22 	Urban Institute (2006) Development of Performance Improvement Action Plan for Delivery of Local Infrastructure Services, Bishkek

25 	IMF data

26	Ministry of Health of the Republic of Kyrgyzstan and DFID (2006) Rural Hygiene and Sanitation Project, Final Report, Atkins, Bishkek

Reinvestment is the investment which is necessary to maintain the value of the infrastructure at the present level (i.e. to compensate for its depreciation) and prevent more deterioration in the performance of WSS assets (e.g. refurbishment of mechanical and electrical equipment, minor structural repairs)

Kyrgyz Household Income Survey, National Statistics Committee, December 2008

State Agency for environment and forestry under the Government of the KR, 2000. National report on "The State of the Environment of Kyrgyz Republic", Bishkek

State Agency for environment and forestry under the Government of the KR, 2007. Concept of ecological safety. Bishkek

Findings from the Multiple Indicator Cluster Survey, implemented in the Kyrgyz Republic, 2006, PRELIMINARY REPORT, July-August, 2006, NATIONAL STATISTICAL COMMITTEE OF THE KYRGYZ REPUBLIC and UNICEF

Meeting the MDG Drinking Water and Sanitation Target – The Urban and Rural Challenge of the Decade, World Health Organisation and UNICEF 2006

Data Summary Sheet of drinking water and sanitation coverage in Kyrgyzstan – UNSD and ESCAP meeting, Bangkok, January 2009

Urban Institute, Development of Performance Improvement Action Plan for Delivery of Local Infrastructure Services, August 2006

Department of State Sanitary and Epidemiological Surveillance, Ministry of Health of the Republic of Kyrgyzstan, 2007. Annual Report. Bishkek

Department of State Sanitary and Epidemiological Surveillance, Ministry of Health of the Republic of Kyrgyzstan, 2006. State Report. Bishkek

Ministry of Health of the Republic of Kyrgyzstan/DFID, 2006. Rural Hygiene and Sanitation Project. Final Report 2002-2006

Data by kind permission of RWSS Project PMU

This section draws on the latest IMF data produced in support of the Executive Board approval of an arrangement under the Exogenous Shocks Facility, December 10, 2008.

www.cisstat.com/eng/kir.htm

EBRD, KR: country factsheet 2008

National Statistical Committee, Kyrgyz Republic Household Income Survey, December 2008

World Bank, Kyrgyz Republic Poverty Assessment, September 12, 2007

http://www.oecd.org/document/56/0,3343,en_2649_34335_33719928_1_1_1_37425,00.html

Urban Institute, Development of Performance Improvement Action Plan for Delivery of Local Infrastructure Services, August 2006

From household expenditure surveys.  See also section 8.2.

Henri Smets: De l’eau potable a un prix affordable: la pratique des etats”. Academie de l’Eau, Paris. 2008

“Development of Performance Improvement Action Plan for Delivery of Local Infrastructure Services”, August 2006.

Carried out by Kyrgyz Alliance for Water as part of the current assignment

October 21 and December 9, 2008, noted in the consultants’ reports of these meetings

IMF data

Atkins, Rural Hygiene and Sanitation Project – Final Report, DFID, 2006

EECCA stands for the East Europe, Caucasus and Central Asia – the region comprising the republics of the former Soviet Union except Baltic States.

As described in the document « National Policy Dialogues - from Work Programme to Action ».