## Slide 1: OpSys project 1
First Domain User Group meeting
22 April 2016
1

## Slide 2: Agenda
Introduction on OpSys programme
DUG objective
Project 1 presentation
    OpSys project 1 Scope
    OpSys project 1 Main actors
    OpSys project 1 roadmap
Agile method
Focus on business needs: discussion and priorities
Wrap-up and next steps

## Slide 3: 1. Introduction
What do you need to know about OpSys programme?
    OpSys vision
    OpSys scope
3

## Slide 4: OPSYS VISION
Opsys programme will gradually offer improved OPERATIONAL PROCESSES AND TOOLS to DEVCO/NEAR/FPI staff from end users to top managers in order to manage efficiently their portfolio of projects/programmes throughout the cycle of operations.
Through a FLEXIBLE AND AUTOMATED SYSTEM, our staff will be able to easily access information on projects/programmes, prepare, validate and monitor them as well as manage results with ‘no re-encoding’ principle.
Our staff will be able to do COLLABORATIVE WORK, get input from EXTERNAL PARTNERS and to feed reporting and communication tools for a greater transparency.

## Slide 5: OPSYS SCOPE
Result management and operational entities
Action management and
level 1 commitment
Contract management and level 2 commitment
Implementation & Evaluation
(complementary to 1)
Programming process and preparation of actions (complementary to 2A)
Tendering (complementary to 2B)
1
2A
TRANSVERSAL PROJECTS
2B
4
5
3
Architecture (Enterprise & IT)
Re-use and integration
Data migration
Change management
Data model & Taxonomy
Dependencies
ABAC
CRIS invoicing
Hermes, Decide, SEDIA
MIS
Eval Rom
Prospect
GIS
Governance revision

## Slide 6: 2. DUG objective
Collaborating work as a team
Composition: DEVCO 06, 05, R1, R6, relevant NEAR representatives, FPI 01, thematic and geographic operational units and pilots EUDs and HQ Units
Understanding about what is expected from you
Main responsibilities:
  Contribute to specific business needs
  Explore harmonisation and simplification opportunities
  Provide continuous feedback on developments
  Participate to specific user acceptance testing
6

## Slide 7: EU Delegations
Working with EU delegations in OpSys project 1:
  Why?: most of users, specific needs, Pilot phase in 2017
  Who? Diversified profiles;
    DEVCO: Brazil, Ethiopia, Pakistan,
    NEAR: Ukraine, Morocco, Bosnia
  How? Kept informed, Video conference, testing, annual workshop
7

## Slide 8: 3. Project 1 presentation
    Scope
    Actors
    Miletones
8

## Slide 9: OpSyS Project 1 - Scope
USER
1- Operational entities (prerequisite)
Programming – access data
Action, Contract – access data
Projects/programmes – create and manage
2- Results
Logframes; EU indicators
Baseline and target
Achieved results
3- Monitoring (first phase)
Monitoring outputs and activities from the implementing partner
Plan and monitor key events and activities from the EC Operational manager
6- External access (first phase)
Implementing partners will be able to provide direct inputs on results
5- User experience
Internal portal for a single access to operational systems
Harmonised and intuitive user interface
Vision: Users will shape their operational portfolio and manage automated results
Strategic Objectives
Increasing productivity (efficiency, processes)
Improving quality (data/operations)
Shifting to a result orientation mind-set
Transparency/ Connecting to external partners
4- Integration & interoperability
Data legacy
Progressive integration with EU websites,
EAMR, GIS, ROM, EVAL, etc.
9

## Slide 10: OpSyS Project 1 - Actors
DEVCO IT SC
Incl. NEAR and FPI rep.
NEAR IT SC
OpSys Programme Steering Committee (PSC)
DEVCO & NEAR dir. + FPI + DIGIT + ad hoc DGs
OpSys Programme User Committee (PUC)
HQ & EUD rep. from DEVCO/NEAR/FPI/ECHO/EEAS dir.
System Owner (SO)
DEVCO 05 – Thierry MATHISSE
System supplier (SS)
DEVCO R6 – Fernando CENTURIONE
Business Manager (BM)
DEVCO 05 - Lucile PETITPIERRE
IT project manager (ITPM)
DEVCO R6 – Eric PASTELEUR
endorses
informs
Domain User Group 1 (D-UG 1)
Agile project team 1 (APT 1)
Product owner
DEVCO R6 – Giuliano ROSCIGLIONE
Scrum master
DEVCO R6 – to be defined
Dev team
DEVCO R6 - developers
Coordinator BMs
DEVCO 05 – Paul RIEMBAULT
Coordinator ITPMs
DEVCO R6 – Dris RACHIK
Pool of experts
Experts on specific topics
OpSyS Programme
OpSyS Project 1
Process owners
DEVCO 06, NEAR A4-A3, FPI 01
Geographic & thematic units
Operational units Representatives from DEVCO, NEAR, FPI
Pilot EUDs
Brazil, Ukraine, Ethiopia, Pakistan + IPA, ENI South, sub-Saharan francophone Africa
Architecture Owner
DEVCO R6 – Johan GAUDIN
Programme manager
DEVCO 05 – Denis THIEULIN
Programme manager
DEVCO R6 – Fabrice VAN OOST
10

## Slide 11: OpSys project 1 - High level roadmap
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
2016
2017
Change management
Starting intermediary user tests
Coordinate
(Process owners 2 meetings/week) (DUG: 1/month)
Agile team constitution (start sprint 1)
Implement
(2 sprints /month)
Sprint 0
Iteration cycle
Deliverables
Backlog management
& maintenance
Deploy in pilot EUDs (exact date tbc with EUDs)
Roll out in HQ and all EUDS
(exact date tbc with EUDs)
Test & monitor
(pilot EUDs)
Project Charter
Training
Review
(DUG: 1 meeting/month)
DUG constitution
Coordinate
Missions
in
Pilot EUDs
Change management strategy
Architecture overview
Communication
Roll-out
End of roll out
Change management activities
(train EUDs and HQ)
Support
Prepare induction package (training and com) for Pilot EUDs
Draft training
packages for
Roll-out
Portfolio analysis of
Pilot EUDs
Support & monitoring
Full support
team
Monitoring missions in 2018 in selected EUDS
Review
Implement corrective actions
Workshop pilot EUDs
Workshop pilot EUDs
20/04 PUC
BC approval (ITSC written)
30/03
13/05 –PC approval (ITSC)
22/04 DUG
End of project result reporting 2016-2017 done in OpSys
11

## Slide 12: 4. Agile
Agile is an approach for managing projects, which promote adaptive planning, evolutionary development, early delivery, continuous improvement and encourages rapid and flexible response to change
Agile adopts short feedback loops to quickly respond to changes of product requirements and constantly improve all its processes
12

## Slide 13: Some Agile Key Characteristics
Focus on delivering value early and frequently
Continuous stakeholder involvement at all levels
Incremental development with short cycles
Scope management by continuous (re)prioritisation of the work items
Feedback from users
3 weeks iterations

## Slide 14
02
09
16
23
30
06
13
20
27
11
18
01
08
15
22
29
05
12
19
26
03
10
17
24
31
07
14
21
28
05
12
19
26
June
July
August
September
October
November
December
25
May
Iteration cycle
Outputs
04
OpSys project 1 - Agile iterations & milestones
COORDINATE (3 weeks)
Sprint 1
Sprint 2
Sprint 3
Sprint 4
Sprint 5
Sprint 6
Sprint 7
Sprint 8
Sprint 9
Sprint 10
Sprint 11
Sprint 12
Sprint 13
Sprint 14
Sprint 15
Sprint 16
Sprint 17
IMPLEMENT (8 w/days)
REVIEW (2w/days)
Milestones
20%
40%
Results management
Operational entities
80%
Monitoring
20%
Interoperability
User experience (UX)
External access
80%
Operational entities
Operational entities (OE)
Results
Monitoring
External access
Interoperability
Interoperability
OE
Results
Results
Results
Results
Results
Monitoring
Results
UX
Results
OE
UX
UX
Results
UX
Results
UX
Results
UX
Results
UX
UX
UX
UX
UX
OE
OE
OE
OE
UX
UX
UX
UX
80%
14

## Slide 15: 4. Business needs
Interoperability
Monitoring
User experience
External access
Operational entities
Results
15

## Slide 16: Issues and Requirements
"AS IS" Situation:
CRIS is based on financial and legal entities (CRIS decisions and contracts)  Extremely difficult to follow operational entities
"TO BE" Situation:
OPSYS will allow users to shape and manage in real time their operational portfolio based on operational concepts (projects, programmes, results, activities)while ensuring financial entities management
Operational entities must be:
  Linked – temporarily – to CRIS decisions and contracts;
  After CRIS is phased out: Linked to global and individual commitments in ABAC
1. Operational entities
16

## Slide 17
Create/retrieve operational entities
Link Operational entities with CRIS data (user-friendly access)
Related commitments
CRIS contracts
MIP
Projects
Action
Programmes
1
2
CRIS decisions
Link Operational entities across operation cycle
3
Instrument, Domain, MIP, Action, Commission Financing Decision, Projects, Programmes, Contract
Harmonised methodology
4
FPI
DEVCO
NEAR
Operational entities - business needs
17

## Slide 18: Issues and Requirements
"AS IS" Situation:
Political commitments taken by the EC to improve its reporting on results. EU Results Framework launched in DEVCO and in drafting at NEAR and FPI.
No existing Commission corporate tool to capture and aggregate results  Results information scattered across not consistently stored documents/tools with the exception of IPA (MIS).
Reporting is only on projects and programmes that have ended.
"TO BE" Situation:
OPSYS will facilitate encoding, storage and consolidation of results and related monitoring through an integrated approach
OpSys will allow to follow results an ongoing basis.
OPSYS will allow external users to encode key information directly into the system
2. Results management
18

## Slide 19
Manage structured results across the cycle of operation in a seamless way
Encode, update, retrieve and follow results information
Target
Baseline
Sector intervention framework
Logframe
indicative list of results indicators
1
2
Indicators
Match indicators with corporate indicators or Other Matching Indicators (OMI)
3
Quality control encoded results across cycle of operation
4
QC of data encoded by Implementing Partners
HQ result coordinators (DEVCO, NEAR, FPI)
Results management - business needs
Milestones
EURF indicators
(DEVCO)
NEAR corporate indicators
FPI corporate indicators
Country, thematic
indicators
Display aggregated/combined results information
5
by corporate indicators, project/programme, EUDs/HQ units, Sector, country, region, year, financing instrument
19

## Slide 20: Issues and Requirements
"AS IS" Situation:
Reporting on outputs and related activities by implementing partners in progress reports (no standardized, not accessible online)
Excel-based Monitoring and evaluation plan as part of the EAMR exercise
"TO BE" Situation:
OpSys will allow Implementing partners to report/comment on activities related to individual outputs as well as on overall project and programme progress.
OpSys will allow OMs to build their own monitoring plan by accessing a calendar to schedule key events and milestones of their Project or Programme and according to its specific needs.
3. Monitoring
20

## Slide 21
Monitoring outputs and activities from the implementing partner (including milestones)
Plan and monitor key events and activities from the EC Operational manager
Tailored made M&E plan
Report on activities
Report on overall progress
1
2
Schedule key events and milestones
Monitoring - business needs
21

## Slide 22: Issues and Requirements
"AS IS" Situation:
EC Information and communication systems (incl EC websites), reporting, ROM, Evaluations, GIS based on CRIS decisions and/or contracts
"TO BE" Situation:
OpSys will allow the use of projects and programmes for:
  Reporting (Result reporting, EAMR);
  Evaluation (Project/programmes or strategic evaluation);
  Communication and knowledge management (EC websites);
  Geographical Information System (GIS) – based maps;
  Transparency and accountability (IATI)
  Operational portfolio management
4. Interoperability
22

## Slide 23
Interoperability with documents storage systems
Migration of Results information from other systems/local tools
Documents (Actions)
Offline tools (excels)
CRIS
ARES
1
2
Online systems (MIS)
Interoperability for reporting (EAMR)
3
KPI 5 (implementation progress), KPI 6 (achieving results), KPI 18 (projects visited), KPI 19 (evaluation), Rr (ROM request) and I-4 (Project communication plan)
Interoperability for ROM and Evaluation
4
ROM module
Evaluation module
Interoperability - business needs
Interoperability for transparency, communication and knowledge sharing purpose
5
EC websites
GIS
IATI
C4dev
23

## Slide 24: Issues and Requirements
"AS IS" Situation:
CRIS old interface, connectivity issues in EUDs
Daily workflow of OM in several different IT tools and interfaces
"TO BE" Situation:
First step for innovative user-friendly interface coherent all over the workflow
Intuitive “look and feel” and navigation system
5. User experience
24

## Slide 25
Security (interface comply with protection rules)
Information (interface has correct, readable and up-to-date content)
Real-time information
ECAS authentication
1
2
Multi-language
Functionality (Interface works and don't break)
3
Usability (Interface allows users to complete tasks quickly and accurately)
4
IT features - business needs
Aesthetic (Interface looks unique, friendly and professional)
5
User-friendly
standardized look-and-feel
Intuitive pages
Corporate data protection rules
work offline
decent response times
available 24 hours a day, 7 days a week
Versioning
Key features
Usable on all web-browsers
Mobile friendly
Multimedia
Customization
6
Geo-localisation
Personalized dashboard
notifications
25

## Slide 26: Issues and Requirements
"AS IS" Situation:
Lot of double encoding by the OM
Reporting by the implementing partner in progress reports (offline)
"TO BE" Situation:
OpSyS will allow implementing partners to provide inputs directly in the system
6. External access
26

## Slide 27
Provide permission to external user to provide inputs
Provide permission to external user to visualize information
Direct encoding by IP
1
2
External user access to visualize information (upon approval)
External access - business needs
Internal DEVCO/NEAR/FPI validation
27

## Slide 28: Some screens
Design to be finalised
Data and info coming from CRIS
28

## Slide 29
Prototype – possibility to add logframes, indicators, results and consolidate them
29

## Slide 30
MAY 2016
  Individual meetings with DEVCO-NEAR-FPI experts working on result methodology
  Individual meetings with experts on specific area (BS, Blending, trust fund, FPI, IPA, CBC programmes, twinning) to discuss the scope of operational entities (to be continued in June incl. Results management)
  1 DUG working session to discuss the scope of operational entities + User experience (tbc)
  1 meeting with pool of experts focusing on integration/interoperability
  Video Conferences with pilot EUDs (to be continued in June)
  JUNE 2016
  1 DUG working session to discuss the scope of Results management and first screens
Next steps
30