## Slide 1: Opsys Workshop agenda General overview and update
Kick off workshop with EU Delegations
10 October 2016
Thierry Mathisse
Denis Thieulin

## Slide 2: Table of contents
Presentation of the workshop agenda (15')
General overview and update on Opsys (45')
A brief history
Strategic context
Opsys structure and scope for projects 1, 2A, 2B
Governance
Planning
Workshop expected outputs

## Slide 3
This week’s Agenda
Day 1
2020 vision
2017 first step
What users will see
Day 2
Zooming in on Results Management
Day 3
Debriefs
View on Financial & Contract Management

## Slide 4
Time | Agenda item | Format | Who
08.30 09.00 | Participants welcome, coffee |  | DEVCO 05
09.00 09.15 09.15 10.15 | Opening by DEVCO DDG1 + NEAR DIR/R Workshop agenda General overview OPSYS process | Plenary | Klaus Rudishhauser, Deputy Director General, DEVCO Mark Johnston, Director , NEAR R Thierry Mathisse, DEVCO 05, Head of Unit Denis Thieulin, DEVCO 05, Dep. Head of Unit
10.15 - 11.00 | Vision 2020 | Plenary | Lucile Petitpierre, DEVCO 05, Opsys Project 1 Catherine Peyrable, GARTNER Paul Riembault, DEVCO 05,
11.00 – 11.30 | Coffee break |  | 
11.30 – 12.30 | Vision 2020 Preparation working sessions | Plenary | Lucile Petitpierre, DEVCO 05, Opsys Project 1 Catherine Peyrable, GARTNER Paul Riembault, DEVCO 05,
12.30 – 14.00 | Lunch time |  | 
14.00 – 15.30 | Vision 2020 - My Workplace - Logframes | Thematic working sessions see annex | Lucile Petitpierre, DEVCO 05, Opsys Project 1 Giuliano Rosciglione, DEVCO 05, Opsys Project 1 Catherine Peyrable, GARTNER Daria Fane, DEVCO 05, Change management
15.30 – 16.00 | Coffee break |  | 
16.00 – 17.30 | Vision 2020 ‘Red indicator’ Prioritisation & quick wins | Thematic working sessions see annex | Lucile Petitpierre, DEVCO 05, Opsys Project 1 Giuliano Rosciglione, DEVCO 05, Opsys Project 1 Catherine Peyrable, GARTNER Daria Fane, DEVCO 05, Change management
Day 1 – October 10 – room J59 00/SDE1
AGENDA

## Slide 5
Day 2 – October 11 – room J59 00/SDE1
AGENDA
Time | Agenda item | Format | Who
09.00 - 09.15 | (recap day 1) | Plenary | Daria Fane, DEVCO 05, Change management
09.15 10.30 | Project 1 Business transformation: Improve our accountability and transparency through result reporting | Plenary | DEVCO 06 Andrea Alfieri NEAR A3 Odoardo Como FPI Thierry Fournier
10.30 - 11.00 | Coffee break |  | 
11.00 – 12.45 | Project 1 Business transformation: Result management in 2020 The current ways of doing result management: perspectives from the Delegation benchmarking with other organisations /internal innovations | Plenary | Delegation Bosnia - Herzegovina Delegation Pakistan Mehdi Hussein (DFID, seconded national expert) EU TF tbc
12.45 – 14.00 | Lunch time |  | 
14.00 – 15.30 | Project 1 Business transformation - Practice new result management processes (2017) and more | Plenary | Giuliano Rosciglione, DEVCO 05, Opsys Project 1
15.30 – 16.00 |  Room J54 00/SDR2 Coffee break |  | 
16.00 – 17.30 |  Room J54 00/SDR2 Recap + updated Vision 2020 Conclusions | Joint plenary with HQ PUC members | Marjeta Jager, Deputy Director General DEVCO Thierry Mathisse, DEVCO 05, Head of Unit Denis Thieulin, DEVCO 05, Dep. Head of Unit

## Slide 6
Day 3 – October 12 – room J59 00/SDE1
Time | Agenda item | Format | Who
09:00 -11:00 | Working breakfast (optional): Brainstorming => Vision 2020 How do we think the future ? | Plenary | Daria Fane, DEVCO 05, Change management
10.15 – 11.15 | Debrief for NEAR Delegations | All NEAR Delegations Room tbc At L15 | Judith Novak, NEAR R2, Opsys focal point
11.30 – 12.30 | Project 2A/2B solutions and more Financial and contract management discussion around project 2B contract management | Plenary | Jean Yves Poncelet, DEVCO 05, Opsys project 2 B Denis Thieulin, DEVCO 05, Dep HoU
 | Lunch time |  | 
Rest of the day | Bilateral meetings with OPSYS team and Delegations (timing and venue to be checked – contact point: Coralie Mugerin or Denis Thieulin) |  | 
AGENDA

## Slide 7
Agenda 1st day – annex: UX sessions
Time | UX sessions | # groups | participants | Objectives | Facilitator/room | Observers
10.15 - 11.00 11.30 – 12.30 | Vision 2020 | Plenary | All | Present the concept of persona Present a video of the key screens with a voice-over describing 3 days in the life of Etienne, Operational Manager | Lucile/Catherine/Paul J59 00/SDE1 | All
14.00 – 15.30 | My workplace (by persona) | 2 groups | 5/ 6 per group | Discuss and vote on key information / functionalities necessary / useful for each persona | Gathering: J59 04/A069 Group 1 – Daria Room J59 04/33 Group 2 – Catherine Room J59 04/A069 | Group 1 –Edwin, Nayra Group 2 – Kay, Veronica
 | Monitoring / Logframe and indicators | 2 groups | 5/ 6 per group | Discuss and test different new ways of working to handle logframes and indicators | Gathering: J59 00/SDE1 Group 3 – Lucile Room J59 00/SDE1 Group 4 – Giuliano Room J59 00/A077 | Group 3 – Paul, Ingrid Group 4 – Gaspard, Ines
16.00 – 17.30 | Project and programme management | 2 groups | 5/ 6 per group | Discuss and vote on key steps / information when dealing with an indicator which is red | Gathering: J59 00/SDE1 Group 1 – Lucile Room J59 00/SDE1 Group 2 – Giuliano Room J59 00/A077 | Group 1 – Paul, Ingrid Group 2 – Gaspard, Ines
 | Prioritisation of quick wins / low hanging fruits | 2 groups | 5/ 6 per group | Discuss and identify key components which could greatly enhance productivity | Gathering: J59 04/A069 Group 3 – Catherine Room J59 04/33 Group 4 – Daria Room J59 04/A069 | Group 3 – Kay, Veronica Group 4 – Edwin, Nayra
6

## Slide 8
June 2014:
CRIS ABAC
rationalisation
CRIS phasing out
Task force created
April -July 2015: Opsys vision adopted by DEVCO NEAR & FPI
June 2016,
IT Board green light for project 2B
Project charter P1 and business case P2A approved
August 2015: creation of a dedicated unit, DEVCO 05
April 2016: Communication on Synergies and Efficiencies
January 2016: IT Board green light for projects 1 and 2A
2014 2015 Q1 Q2 Q3 Q4 2016 Jan Feb Mar Apr May Jun Jul Aug Sep Oct Nov Dec 2017
A BRIEF HISTORY
November 2014:
Junker Commission
Performance culture
October 2016,
Workshop 1 with EU Delegations
July 2016,
IT Development for project 1 starts

## Slide 9
Key objectives of the
Transformation Programme
Increased Effectiveness
Increased Productivity
Improved Transparency
Improved Collaboration
Knowledge Sharing
Addressed communication gaps
Improve Aid Transparency rating (current ranking: #15) with missing data, reporting frequency
Better projects and programmes
Faster problem-solving
Increased internal collaboration
Best implementing partners and experts
Increased external collaboration with the ecosystem:
- EU dimension: EC DGs, EU Member States,
- Partner gov. other donors and implementing partners
Meet an increased demand for aid (poverty in conflict zones, migrants, etc.)…
…while operating with reduced staff numbers
Strategic focus on results and performance
Improved decision making & monitoring
Maximization of implementing partners’ contributions
Notes: Benefits

## Slide 10: HOW: OpSys as iterative and participative Transformation Programme along the whole process chain
Business transformation
(ways of working, knowledge, work process change, tools)
Step by step: IT development; flexible enough system
Evaluation
Implementation (incl. Audit)
Multi-Annual Financial Planning
Policy Making
Financing
Identification & Formulation
(Indicative) Programming
Achieved Results
Instrument
Targeted Results
Objectives
Indicators
Commission Decision: MIP/ISP/SSF
Specific process for: GGDC – special form of budget support -
Action
Specific process for: Budget Support, CBC, Blending..
Programme / Project
3 management modes: direct/indirect/shared
Implementation modalities: Procurement, CfP, Contracts and Grant Contracts, Budget support, PAGODA, Blending, PE, Union TF, CBC, Twinning, Taiex, etc.
The programme delivers in iterations
Feedback loop: Application of Learned Lessons
Strategic requirements
Performance management
Results KPIs
Political requirements
Commission Decision: (M)AAP, Measure, CBC Action Programme, ...

## Slide 11: OPSYS structure
Result management and operational entities
Action management and
level 1 commitment
Contract management and level 2 commitment
Implementation & Evaluation
Programming process and preparation of actions
Tendering
1
2A
TRANSVERSAL PROJECTS/ WORKSTREAMS
2B
4
5
3
Business Architecture (process, data)
Architecture foundation
(Integration, reuse)
New ways of working
(Ux, enabling)
Change management
Content migration
Acting : Lucile PETITPIERRE
& Jean-Yves PONCELET (financial)
Jean-Yves PONCELET
Lucile PETITPIERRE &
Giuliano ROSCIGLIONE
Paul Riembault
Michel Lonneux
Daria Fané

## Slide 12: Project 1 scope
USER
1- Operational entities (prerequisite)
Programming – access data
Action, Contract – access data
Projects/programmes – create and manage
2- Results
Logframes; EU indicators
Baseline and target
Achieved results
3- Monitoring (first phase)
Monitoring outputs and activities from the implementing partner
Plan and monitor key events and activities from the EC Operational manager
6- External access (first phase)
Implementing partners will be able to provide direct inputs on results
5- User experience
Internal portal for a single access to operational systems
My Workplace, Harmonised and intuitive user interface
Vision
Users will shape their operational portfolio and manage automated results
Strategic Objectives
Increasing productivity (efficiency, processes)
Improving quality (data/operations)
Shifting to a result orientation mind-set
Transparency/ Connecting to external partners
4- Integration & interoperability
Data legacy
Progressive integration with EU websites,
EAMR, GIS, ROM, EVAL, etc.
Results and
operational entities
11

## Slide 13: Scope for project 2A "action and level 1 commitment"
Vision: users will manage actions (replacing CRIS decisions) and level 1 commitment
What project 2A will offer:
Programming level (create & manage financial instrument, MIP)
Actions management (incl action programme, recovering data from action document, link to prior approvals, link to results)
Level 1 commitment management (one single workflow)
Main budgetary functionalities (flexible budgetary management)
Tagging, statistics and reporting: data collection/ sector tagging
Interoperability & integration with existing systems (DWH, MIS, ..)

## Slide 14: Scope for project 2B "contract and level 2 commitment"
Vision: users will manage contracts, level 2 commitment, related portfolio
What project 2B will offer:
Contract preparation (incl forecasting)
Contract award (link with award procedure – eg Prospect)
Level 2 commitment management (one single workflow)
Contract implementation (link derogations, management of subcontracting, deliverables, link to results, correspondence …)
Tagging, statistics and reporting: data collection/ sector tagging
Interoperability & integration with existing systems (DWH, MIS, ..)

## Slide 15
Other domains
Other domains
Results Management
OpSys Programme User Committee (PUC)
HQ & EUD rep. from DEVCO/NEAR/FPI/ECHO/EEAS dir.
OpSys PSC
DEVCO & NEAR dir. + FPI + DIGIT + ad hoc DGs
Senior management meetings and IT SCs
For DEVCO NEAR and FPI
Contract Management
Contract Management
Chair: DEVCO DDG2
Chair: DEVCO 05
Chair: Business Managers
Other domains and focus group
OpSys Domain User Groups
System owner = DEVCO 05
OPSYS Governance
The Opsys programme governance
Chair: concerned DG

## Slide 16: High level planning
2016 |  |  |  |  |  |  |  |  | 2017 |  |  |  |  |  |  |  | 2018 |  |  |  |  |  |  |  | 2019 |  |  |  |  |  |  |  | 2020 |  |  |  |  |  |  | 
Q1 |  | Q2 |  | Q3 |  | Q4 |  |  | Q1 |  | Q2 |  | Q3 |  | Q4 |  | Q1 |  | Q2 |  | Q3 |  | Q4 |  | Q1 |  | Q2 |  | Q3 |  | Q4 |  | Q1 |  | Q2 |  | Q3 |  | Q4 | 
1. Results management & operational entities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2A. Operational backbone / Action and level 1 commitment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Preparation |  |  |  |  | 2B. Operational backbone / Contract and level 2 commitment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  | 3. Implementation and evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 4. Programming processes and preparation of actions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 5. Tendering (complementary to 2B) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
To be
revised
CRIS decision and contract
15￼
CRIS phase-out
Pilot
10 Oct 2016
March 2019

## Slide 17: Work to come – focus on Project 1
Change management activities
Roll out
09/2017
Working on a pilot: with D-UG 1 and selected EUD/ HQ units
Pilot
03/2017
Testing pilot in selected EU Del and HQ units - Working on the first release on results
Continuous improvement of the module

## Slide 18
Expected outputs for this Workshop
1. Improved understanding and update about Opsys programme and what it can do
2. User driven solution for the 2020 vision "my workplace” with your inputs, with a first step in 2017 for results management
3. Informed and agreed solutions for project 1 results management
4. Proposals on changes needed for more effective result management and beyond (organisational, regulatory aspects?...)

## Slide 19
Annexes
Not for presentation
Overview Opsys scope
Opsys scope presented by main expected functionalities (from April 2015 report)
Detailed scope for project 2A "action and level 1 commitment"
Detailed scope for project 2B "contract and level 2 commitment"

## Slide 20: Process Overview with OpSys scope
Evaluation
Implementation (incl. Audit)
Multi-Annual Financial Planning
Policy Making
Financing
Identification & Formulation
(Indicative) Programming
Achieved Results
Instrument
Targeted Results
Objectives
Indicators
Commission Decision: MIP/ISP/SSF
Specific process for: GGDC – special form of budget support -
Legend:
Transparency, Reporting and Communication
Continuous Improvement and Knowledge Management
Individual and Team Productivity:
Internal and External Collaboration and coordination; Time and project management
Core value
Contributing value
External action specificities
Action
Specific process for: Budget Support, CBC, Blending..
Commission Decision: (M)AAP, Measure, CBC Action Programme, Exceptional Assistance Measure etc.
Programme / Project
3 management modes: direct/indirect/shared
Implementation modalities: Procurement, CfP, Contracts and Grant Contracts, Budget support, PAGODA, Blending, PE, Union TF, CBC, Twinning, Taiex, etc.
Process overview
19

## Slide 21
OPSYS – SCOPE /functionalities-outcomes (April 2015 report)
USER CENTRIC
Strategic Objectives:
Increasing productivity (efficiency, processes)
Improving quality (data/operations)
Shifting to a result orientation mind-set
Transparency/ Connecting to external partners
1- Operational entities
Shift from financial to result based mind-set
Programming, action and project levels
2- External collaboration
Acces for implementing partners
Access EEAS & EU MS for joint programming
Access for other partners
5- CRIS ABAC rationalisation
Phasing out from CRIS Decision, Contract, FWC, ..
Financial transactions to ABAC through web-services
4- Addressing CRIS gaps
Document management
Sector tagging
Tendering, structured data
Time management, Notifications
Keep history of data
Operational portfolio management
Monitoring, capturing testimonies
New implementing modalities
3- Internal collaboration
Collaborative work on documents
Building trust, access to information, supporting process simplification and sub-delegations
6- Results management
Capturing logframes & targets, matching with EU indicators, measurement
9- enabling reporting transparency and communication
Missing data for IATI, standard project view, easing business intelligence
10- non functional requirements
Interoperability (no re encoding), connectivity, one stop shop, confidential data, .mobile friendly..
8- knowledge management
Useful practices, data/information tagging
7- Sector context
Supporting budget support, joint programing

## Slide 22: Project 2A scope
USER
2 - Actions
Create and manage an Action
Define stakeholders
Part of validation process
Manage Operational data from the Action documents & Financing agreements
Manage Action programmes (corresponding to Commission Decision)
Link to Deviations & Prior aprovals
Amendments
4 - Main budgetary functionalities
Flexible Budget allocation management
Automatic budgetary follow-up (Paid, Contracted, RAC, RAL…)
3 - Level-1 commitments
Creation of one/several L-1 commitment(s) and link it to Action
Manage L1 commitments not related to an Action
ABAC data
Validation and responsibilities (one single workflow)
6 - Interoperability
Data legacy (complexity – no 1-to-1 matching CRIS-OPSYS)
Interoperability/Integration with OpSys projects 1&2B, ABAC, AUDIT, ROM, EVAL, BPC, MIS, DWH, ARES/HERMES
5 – Tagging, Statistics and reporting
New data collection process for reporting, statistics & exchange of best practices (ex: sector + free tagging)
Strategic Objectives
Increasing productivity (efficiency, processes)
Improving quality (data/operations)
Improving user-friendliness
Shifting to an operational approach
Vision
Users will manage Actions & Level-1 commitments and their related Portfolio
1 - Programming
Create and manage a Fin. Instrument & MIP
Part of validation process
Define stakeholders
Amendments
Actions and
Level 1 commitment
21

## Slide 23: Project 2B scope
USER
EC, Partner Country, Contracting Party
Vision
Users will manage Contracts & L2 commitments and their related Portfolio
1 – Contract preparation
Including forecasting
2 – Contract Award
Link with award procedure (Prospect)
4 – Contract Implementation
Flexible Budget allocation (Analytical breakdown)
Link to Deviations & Prior aprovals
Management of subcontracting (// Iperseus)
Expert Management
Payments
Deliverables
Report Management
Correspondence management
Amendments
Stakeholders management
6 - Interoperability
Data legacy (complexity – no 1-to-1 matching CRIS-OPSYS)
Interoperability/Integration with Opsys projects 1&2A, ABAC, AUDIT, ROM, EVAL, BPC, MIS, DWH
5 – Tagging, Statistics and reporting
New data collection process for reporting, statistics & exchange of best practices (ex: sector + free tagging)
3 - Level-2 commitments
Creation of one/several L-2 commitment(s)
Manage L2 commitments not related to an Action / a L1 commitment
ABAC data
Validation and responsibilities
Contracts and
Level 2 commitment
22