|  | EUROPEAN COMMISSION Directorate-General for International Cooperation and Development DEVCO 05 Operational Information Systems |
| --- | --- |

# Track: CONTRACT MANAGEMENT

# Key contributors Meeting|MINUTES

### Meeting date 27/04/2017 10:00 Meeting location J-54 01/SDR4

# Participants

| Unit | Participants |  | Unit | Participants |  |
| --- | --- | --- | --- | --- | --- |
| DEVCO 05 | ELIES Loïc |  | DEVCO 06 | PELLACANI Enrica |  |
| DEVCO 05 | YAO Kouame Cédric |  | DEVCO R.1 | PONCELET Jean-Yves |  |
| DEVCO 05 | RIEMBAULT Paul |  | DEVCO R.5 | MAIORCA Gionata |  |
|  |  |  | FPI.1 | BANTI Matteo |  |
|  |  |  | DEVCO R3 | ARAQUE DE JUAN Luis |  |
|  |  |  | NEAR R.4 | KVARACIEJUS Saulius |  |
| Minutes circulated to all participants, as well as to the following persons excused: |  |  |  |  |  |
| NEAR R.5 | BATTISTON Carlo |  |
| FPI.1 | MEUNIER Christian |  |
| DEVCO 05 | FOSCOLOS Iason |  |

# Agenda Points

- Quick view of Opsys program

- Role of key contributors (versus Domain User Group [DUG])

- Functional scope of track 2 : description of capabilities, type of contracts

- Implementation of the solution

- How will we work together

- Preparation of the next DUG

# Information exchanged during the meeting

- Role of key contributors is understood and accepted.

- Overview and proposal of lists of different types of contracts (that we will rename "implementing modality").

- Different procedure from other stakeholders must be taken in account i.e. FPI

- It must be decided if types of contracts related to the vade-mecum should be in the scope of the project

- Relation between the list of contracts proposed and the Legal Commitment type

- Ticket management in a tool (JIRA or Excel or Capacity4dev or others)

# Decisions taken to be monitored at key contributors meetings

|  | [2017-04-27] The wording "type of contract" may be misleading. "Implementation modalities" / "procedure type" / "legal commitment type" are good candidates. |
| --- | --- |
|  | [2017-04-27] Analyze whether OpSys will cover vademecum contracts |
|  | [2017-04-27] Clarify that there is no blocking issue with the registration of experts in the future system |
|  | [2017-04-27] Result management related to contracts to be included (p.m. as it is already the case) |
|  | [2017-04-27] Managing contributions on questions needed for the analysis or raised by the IT teams: - Send the questions in advance to all with a proposed Chef de file by question when relevant - Discuss the answer to the questions in the "Key contributors meeting" - Explore the use of C4dev or SharePoint to share information |
|  | [2017-04-27] Send a reminder to Directorates in order to increase the share of operational staff in the DUG |
|  | [2017-04-27] Provide a planning (meeting frequency, roadmap, etc.) |
|  | [2017-04-27] FWC SIEA 2018 (successor of FWC BENEF 2013)will be mentioned in the DUG |
|  | [2017-04-27] Assessment of workload of key contributors to be estimated |
|  | [2017-04-27] Impact of the new financial Regulation should be assessed |
|  | [2017-04-27] Reminder should be sent to Directorates who have not nominated participants to the DUG, in order to have a better balance including operational colleagues |