SOLWEZI MUNICIPAL COUNCIL

RETURN TO WORK PLAN

FOR THE DEVELOPMENT OF NEGLECTED MINERALS

LAST QUARTER OF 2016 - FIRST QUARTER OF2017

| OUTPUT | ACTIVITIES | TARGET | INDICATOR | REQUIRED RESOURCES | COLLABORATIVE NEEDS | NOV |  |  |  | DEC |  |  |  | JAN |  |  |  | FEB | MAR |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Wk. 1 – 4 |  |  |  | Wk. 1 – 4 |  |  |  | Wk. 1 – 4 |  |  |  | Wk. 1- 4 | Wk. 1 - 4 |
| Trained Civic Leaders on the Development Neglected Minerals | Conduct training for the new Councillors consideration that they are key stakeholders with regards to the target group- small scale miners | To empower all the Councillors on the development of Neglected minerals | Number of Councillors well trained | Allowances for the Councillors training and lunch Stationary | - Ministry of Mines - Ministry of Labour - SMC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| District Coordination | Facilitate the fourth and/or first quarter DDCC meetings | 50+ members Meeting | To empower line ministries and other key stakeholders in the development of Development Minerals | Stationery Refreshments | - Ministry of Mines - Ministry of Labour - District Commissioner |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Coordination the environmental subcommittee meeting | Number of subcommittees coordinated | 17 subcommittees | Lunch, Transport | - Ministry of Labour - Ministry of Mines |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Orientation of WDCs members on the development of neglected minerals | Number of WDCs oriented | 4 WDCs Oriented | Funds & transport | District Commissioner |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mapped sites for Neglected Minerals | Identification of possible site for the neglected minerals | To establish where in the municipality the mining is and can be conducted | Number of sites identified | GPS Stationary | - Ministry of Mines - Ministry of Lands |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Stakeholder (Chiefs) engagement in development Neglected Minerals | Talking to Chiefs about the development of neglected Minerals in their chiefdoms | To empower chiefs on the development of neglected minerals so that they can also empower their people |  | Chiefs gifts Lunch allowance | - Ministry of Mines - Ministry of Labour - Ministry of Chiefs and Traditional affairs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Development of By-laws that promote the development of Neglected Minerals | Lobby for by -laws that favour the development of neglected minerals by offering technical advice to the law makers e.g., easy access to land for small scale miners | To increase the number of small scale miners | No. of small scale miners involved in the mining of neglected minerals | Nil |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Monitoring and Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |