## Slide 1
Jordan
Key steps
Results
Policy
Finance
Coordination
Institutions
Monitoring
Public Financial management
Macro-economic context
Lessons learnt
Remaining issues
Implementation
Finance
Reforms
A case study of application of the sector wide approach
in the water sector 1999-2011

## Slide 2
1994 - National workshops on sector reforms and participation of the private sector
1997 National water strategy supported by Water utility, groundwater management, Irrigation water and, Wastewater management policies
1998 Agriculture sector adjustment (supported by the World Bank) placed increasing attention on water use efficiency and need for economic tariffs
2002-7 Testing of use of the private sector for Amman water supply – this ran for 5 years and led to a number of national adjustments
2006-7 Joint Jordanian and donor (EC) initiatives to establish what ultimately became the sector performance unit linked to efforts such as the GIZ supported capacity building assessment
2008 New water strategy 2008-2022 published
2010 Establishment of the highland water forum which introduces civil society into management of the sector
Jordan– key steps

## Slide 3
Jordan – results
Coverage and sector efficiency
Water supply – 98% (but in some cases with only 1 day per week)
Cost recovery – 73%
Water losses – 40%
Urban sanitation - 63%
Finance
Strong increase in sector finance from all sources - project to double from 2007 to 2012. Water sector highy prioritised – accounts of 30% of all public investment expenditure
Reform - aspect | performance | ”SWAp” contribution
Policy | High | Strong
Finance | Medium | Medium
Coordination | Medium | Strong
Institutional capacity | Mostly high | Strong
Monitoring & Accountability | Medium/low | High
PFM | Medium/low | Medium/weak
Macro-economic | Medium | Strong

## Slide 4
Criteria | H | M | L | Comment
Is recent policy for the water sector in place? |  |  |  | 2008 policy/strategy but transboundary strategy missing due to political stalemate – water supply and irrigation at odds.
Is there a prioritised strategy, policy implementation plan? |  |  |  | EPD but not fully operational
Is the policy linked to PRSP / national development plans? |  |  |  | EPD
Is the policy implemented in practice? |  |  |  | Some inconsistencies
Are policy targets being met? |  |  |  | Major reforms have been undertaken
Has “SWAp” contributed to the policy environment? |  |  |  | Reforms since early 1990s very influential but underestimated political economy
Jordan – policy

## Slide 5
Criteria | H | M | L | Comment
Is there a sector investment plan? |  |  |  | Split between sectors not combined
Is donor funding linked to the SIP? |  |  |  | Donor driven rather than SIP driven but under improvement
Are sub-sector allocations policy directed? |  |  |  | Allocations are project driven
Is spending linked to policy and results? |  |  |  | 
Is multiyear sector MTEF in place? |  |  |  | Under MOPIC
Is the disbursement and expenditure level satisfactory |  |  |  | Increasing budgets are disbursed
Has SWAp influenced aid modalities? |  |  |  | Reforms influenced modalities (more Jordan centric)
Has SWAp influenced unit costs? |  |  |  | User associations and commercialisation has increased efficiency
Has SWAp led to increased donor funding? |  |  |  | Reforms and geo-politics have increased funding
Has Swap improved environment for private sector? |  |  |  | Private sector now active
Jordan– finance

## Slide 6
Criteria | H | M | L | Comment
Is domestic coordination effective - vertical? |  |  |  | Delay in civil service reforms
Is domestic coordination effective – horizontal? |  |  |  | Improving but competition for resources, unstable mandates
Is donor sector coordination effective? |  |  |  | Donors coordination patchy
Is the private sector and civil society involved? |  |  |  | Strong improvement with private sector and initiatives such as the Highland Forum
Is there a code of conduct/partnership principles? |  |  |  | None
Is the SWAp country led and owned? |  |  |  | Mixed views, but evidence of ownership after the event
Does the SWAp cover rural/Urban WSS, WRM? |  |  |  | In principle but transboundary is self managed
Has Swap improved coordination? |  |  |  | Yes – especially involvement of private sector and farmer associations
Jordan– co-ordination

## Slide 7
Criteria | H | M | L | Comment
Are sector mandates/institutions policy aligned? |  |  |  | Mandates are fluid
Have needed reforms been designed? |  |  |  | Reform designs largely complete
Are the reforms being implemented? |  |  |  | Being implemented by with delays e.g. privatisation
Is donor support to institutions/reforms effective? |  |  |  | Strong appreciation
Has sector capacity increased? |  |  |  | Capacity increase strong
Is donor support to capacity effective? |  |  |  | Mixed
Has SWAp improved institutional performance? |  |  |  | Roll out of reforms especially on private sector and civil society
Has SWAp improved sector capacity? |  |  |  | As above
Jordan– institutional capacity

## Slide 8
Criteria | H | M | L | Comment
Is there a performance measurement framework? |  |  |  | Framework in place
Are the sector indicators appropriate? |  |  |  | Simple (11 main ones)
Is the data considered high quality and reliable? |  |  |  | Yes but definitions open to discussion
Is there regular reporting and (annual) review? |  |  |  | Annual reports
Is the sector well governed? |  |  |  | Improving trend but political interference
Has SWAp improved monitoring |  |  |  | Probably – difficult to attribute
Has Swap improved sector governance? |  |  |  | Civil society now has strong role
Jordan– monitoring and accountability

## Slide 9
Criteria | H | M | L | Comment
Efficiency of urban WSS sector? |  |  |  | 40% losses better than regional average
Functionality of rural sector? |  |  |  | Challenges being met in irrigation
Is the sector financially viable (O&M, expansion) |  |  |  | Tariffs are insufficient
Is the environmental performance adequate? |  |  |  | Insufficient regulation
Are there water rights in place? |  |  |  | Especially influenced by transboundary
Are there IWRM plans for major basins? |  |  |  | Transboundary cooperation constrained by political factors
Av. annual coverage increase since SWAp (date) |  |  |  | -
Jordan– Implementation

## Slide 10
Criteria | H | M | L | Comment
Is there a PFM framework in place? |  |  |  | Partly implemented, financial reforms
Is there VFM & effective procurement? |  |  |  | PEFA suggests quite low results
Has SWAp contributed to sector PFM |  |  |  | Economic modelling has
Criteria | H | M | L | Comment
National budget % is allocated to water sector |  |  |  | Very high at over 30 of investment %
Has there been political stability and leadership? |  |  |  | At highest levels but not at organisational level
Has SWAp contributed to political economy |  |  |  | Open debate on issues e.g. tariff
Jordan– PFM / Macro-economic

## Slide 11
Jordan– remaining issues
Economic viability
Longer term view is needed to balance political, social, environmental and economic viewpoints
Future recurrent costs of all initiatives need to be factored into the budget
Role of donors
Donors have introduced concepts which have only obtained national ownership after a long period of adjustment
Political economy needs to be better understood to judge what can be changed and what cannot be
Financing risk bearing and innovative projects is a comparative advantage of donor funds
Attainment
Massive improvements in use of private sector and engagement with civil society both in irrigation and water supply
The MTEF and national programming offer strong potential advantages in the future

## Slide 12
Jordan– lessons learnt
SWAp and sector reforms – SWAp can emerge naturally without explicit launch
Political economy – more effort to understand the political economy is needed especially for “difficult to succeed “reforms
Donor coordination – systematic under-estimation of difficulty of achieving government led coordination – code of conduct is an under-used tool
Linkage to sector budget – recurrent costs of donor financed innovations need to be on budget if a success story is to be continued
Institutional anchorage – projects that finance across institutions bring coordination benefits but can also distort mandates
Regional programs and calls for proposal modalities – systematic underestimate of the information exchange needed to ensure proposals are country led and made good use of.