## Slide 1
Lesotho
Key steps
Results
Policy
Finance
Coordination
Institutions
Monitoring
Public Financial management
Macro-economic context
Lessons learnt
Remaining issues
Implementation
Finance
Reforms
A case study of application of the sector wide approach
in the water sector 1999-2011

## Slide 2
1999 - The water resources management policy with a sector agreed 5 point reform outline
2002 - Establishment of the office of Commissioner of Water to provide policy and sector management coordination as foreseen in the 1999 policy
2003 - Start of a mini-SWAp in the rural sub-sector supported by the pooling of Irish Aid and Swiss Development Cooperation funding under government leadership and supporting government planning systems
2007 - Approval of the Water and Sanitation policy and the formalisation of SWAp as policy statement number 5
2008 - Passing the Water Act, which puts in place important remaining reforms such as the transformation of WASCO onto a commercial footing
2011 - Passing of the Lesotho Electricity and Water Authority amendment acts (not yet ratified) which establishes an independent regulator .
Lesotho – key steps

## Slide 3
Lesotho – results
Coverage and sector efficiency
Urban water supply - 57% levelling off 2005/8 after strong gains in last 10 years
Non-Revenue water – 29% and reducing
Urban sanitation - >70% levelling off 2005/8 after strong gains in last 10 years
Rural sanitation – 53% coverage levels are falling
Finance
Strong increase in sector finance from all sources rising from 4.5% of government expenditure to 9.1% from 2007/8 to 2010/11 – but influenced by large projects
Reform - aspect | performance | SWp contribution
Policy | High | Strong
Finance | Medium/low | Weak
Coordination | High/medium | Strong
Institutional capacity | Mostly high | Strong
Monitoring & Accountability | Medium/low | Medium
PFM | Medium/low | Medium/weak
Macro-economic | High | Strong

## Slide 4
Criteria | H | M | L | Comment
Is recent policy for the water sector in place? |  |  |  | 2007 policy
Is there a prioritised strategy, policy implementation plan? |  |  |  | Fragmented between subsectors
Is the policy linked to PRSP / national development plans? |  |  |  | National Development plan
Is the policy implemented in practice? |  |  |  | Some inconsistencies and delays
Are policy targets being met? |  |  |  | Lesotho largely on track for MDG
Has SWAp contributed to the policy environment? |  |  |  | Reforms since1999 very influential
Lesotho – policy

## Slide 5
Criteria | H | M | L | Comment
Is there a sector investment plan? |  |  |  | Split between sectors not combined
Is donor funding linked to the SIP? |  |  |  | Donor driven rather than SIP driven
Are sub-sector allocations policy directed? |  |  |  | Allocations are project driven
Is spending linked to policy and results? |  |  |  | Strong in rural, less in others
Is multiyear sector MTEF in place? |  |  |  | Has been piloted but not complete
Is the disbursement and expenditure level satisfactory |  |  |  | (check)
Has SWAp influenced aid modalities? |  |  |  | Reforms have influenced EU/
Has SWAp influenced unit costs? |  |  |  | Quality in rural areas has risen
Has SWAp led to increased donor funding? |  |  |  | Reforms have increased funding
Has Swap improved environment for private sector? |  |  |  | better potential but no increase yet
Lesotho – finance

## Slide 6
Criteria | H | M | L | Comment
Is domestic coordination effective - vertical? |  |  |  | Delay in civil service reforms
Is domestic coordination effective – horizontal? |  |  |  | Frequent meetings also with other sectors
Is donor sector coordination effective? |  |  |  | Donors blame themselves mostly
Is the private sector and civil society involved? |  |  |  | Strong improvement with COW’s office
Is there a code of conduct/partnership principles? |  |  |  | None
Is the SWAp country led and owned? |  |  |  | Mixed views, but evidence of ownership
Does the SWAp cover rural/Urban WSS, WRM? |  |  |  | In principle but transboundary is self managed
Has Swap improved coordination? |  |  |  | Strong improvement with COW’s office
Lesotho – co-ordination

## Slide 7
Criteria | H | M | L | Comment
Are sector mandates/institutions policy aligned? |  |  |  | Reforms are 80% complete
Have needed reforms been designed? |  |  |  | Reform designs largely complete
Are the reforms being implemented? |  |  |  | Being implemented by with delays e.g. LEWA
Is donor support to institutions/reforms effective? |  |  |  | Strong appreciation some projects distract
Has sector capacity increased? |  |  |  | Capacity increase strong but brain drain/HIV
Is donor support to capacity effective? |  |  |  | Strong appreciation some projects distract
Has SWAp improved institutional performance? |  |  |  | Roll out of reforms and rural mini swap
Has SWAp improved sector capacity? |  |  |  | As above
Lesotho – institutional capacity

## Slide 8
Criteria | H | M | L | Comment
Is there a performance measurement framework? |  |  |  | Framework in place but not with data
Are the sector indicators appropriate? |  |  |  | Simple
Is the data considered high quality and reliable? |  |  |  | Confusion over definitions
Is there regular reporting and (annual) review? |  |  |  | Reporting still sporadic
Is the sector well governed? |  |  |  | Improving trend but political interference
Has SWAp improved monitoring |  |  |  | Not yet but the potential is there
Has Swap improved sector governance? |  |  |  | Civil society now has strong role
Lesotho – monitoring and accountability

## Slide 9
Criteria | H | M | L | Comment
Efficiency of urban WSS sector? |  |  |  | WASCO considered above average in Africa
Functionality of rural sector? |  |  |  | Challenges, but aftercare strategy good
Is the sector financially viable (O&M, expansion) |  |  |  | Tariffs are insufficient
Is the environmental performance adequate? |  |  |  | Insufficient regulation in urban areas
Are there water rights in place? |  |  |  | Especially influenced by transboundary
Are there IWRM plans for major basins? |  |  |  | Transboundary excellent, local less so
Av. annual coverage increase since SWAp (date) |  |  |  | Check
Lesotho – Implementation

## Slide 10
Criteria | H | M | L | Comment
Is there a PFM framework in place? |  |  |  | Partly implemented, financial reforms
Is there VFM & effective procurement? |  |  |  | PEFA suggests quite low results
Has SWAp contributed to sector PFM |  |  |  | Economic modelling has
Criteria | H | M | L | Comment
National budget % is allocated to water sector |  |  |  | Very high at over 4%
Has there been political stability and leadership? |  |  |  | No major changes in direction in 15 years
Has SWAp contributed to political economy |  |  |  | Open debate on issues (e.g. free water)
Lesotho – PFM / Macro-economic

## Slide 11
Lesotho – remaining issues
Ownership
Ownership at the technical and managerial level is high
Ownership less at higher and lower levels - one of the main reasons for the delays.
Ownership is mixed, influenced by the incentive for reforms, but increasing
Role of donors
Donors have introduced concepts and supported those willing to engage in SWAp
Donors have facilitated coordination through their convening power
Most of the technical assistance has been found to be very helpful.
Initiatives to pave the way for budget support modalities have distracted from implementing reforms and the SWAp approach.
Attainment
Continuously improving sector wide cooperation seems irreversible.
Donors coordination inadequate and COW’s office is under resourced
Donor projects and budget support processes have been exhausting for government
Project support, such as the MCC initiatives, has been offered and accepted by government that on the surface at least seem to work against the SWAp principles.
There is a residual respect for the stand alone project approach

## Slide 12
Lesotho – lessons learnt
SWAp and sector reforms – reforms can equal SWAp even if the label is not used.
Communication –Widespread confusion between a sector wide approach and the modality of sector budget support. Sector budget support can distract from SWAp.
Partial ownership –Most regard SWAp as something done for the sake of donors. It is easy to underestimate the power and influence needed to align varying interests to the changes implied by reforms and a SWAp.
Pragmatism – The pragmatic, multi-modality approach adopted by Lesotho is a viable path to a sector wide approach. Projects aligned to policy targets are accepted even if they are stand alone and do not directly use government systems. Project implementation units are accepted as inherently efficient as an instrument of implementation rather than just an instrument for channelling assistance.
Dialogue skills – SWAp implies that donors shift their involvement from project level controls towards policy level debate. This implies new skills at country office level.
Continuity – A stop and go approach to supporting sector wide approaches is potentially damaging and can undermines the concept.