## Slide 1
South Africa
Key steps
Results
Policy
Finance
Coordination
Institutions
Monitoring
Public Financial management
Macro-economic context
Lessons learnt
Remaining issues
Implementation
Finance
Reforms
A case study of application of the sector wide approach
in the water sector 2001-2011

## Slide 2
1994 - First universal elections in RSA, post apartheid
1994 - Approval of Water Supply and Sanitation Policy White Paper, establishment of nat. Gov (DWAF) responsibility for WSS in rural areas (former homelands)
1996 - Passing of National Sanitation Policy
1997 - Passing of Water Services Act
1998 - Passing of National Water Act
2000 - Local government elections
2000 - Introduction of Free Basic Services policy (including WSS)
2001 - Start of Masibambane (MSB) I, SWAp covering WSS in 3 provinces, focus on infrastructure construction. Donors: EC, Irish Aid, Netherlands. Parallel funding: DFID, France
2002 - Formation of Water Services Sector Leadership Group (WSSLG)
2003 - Approval of Strategic Framework for Water Services (SWFS) 2003, primary policy for water services sub-sector, prepared with extensive stakeholder consultation. Establishment of DWAF as sector leader, with responsibility for regulation, support, policy. Service provision transfer to local government
2004 - Approval of National Water Resource Strategy (NWRS) 2004, framework for WRM
South Africa – key steps (1)

## Slide 3
2004 - Start of MSB II, expansion to national coverage, focus shift to capacity building. Donors: EC, Irish Aid, Flemish Development Cooperation, DFID
2007 - Start of MSB III, expansion to include WRM in SWAp, theme: Water for Growth and Development (WfG&D). Donors: EC, Irish Aid, Flemish Development Cooperation, Swiss Agency for Development and Cooperation
2011 - New SWAp phase, funded entirely by GoSA
South Africa – key steps (2)

## Slide 4
South Africa – results
Coverage (2008) and sector efficiency
Urban water supply - 99%
Rural water supply – 78%
Urban sanitation – 84%
Rural sanitation – 65%
Remaining areas primarily hard to reach rural areas and informal urban settlements. Sustainability issue, run down and dysfunctional schemes, some rejoin backlog
Finance
Sector finance 0.86% of GDP in 2008/09
Reform - aspect | performance | SWAp contribution
Policy | High/medium | Strong
Finance | Medium | Strong/medium
Coordination | High/medium | Strong
Institutional capacity | High | Strong/medium
Monitoring & Accountability | Medium/low | Strong/medium
PFM | Medium | Medium
Macro-economic | High/medium | Medium

## Slide 5
Criteria | H | M | L | Comment
Is recent policy for the water sector in place? |  |  |  | SFWS 2003 and NWRS 2004
Is there a prioritised strategy, policy implementation plan? |  |  |  | DWA Strategic Plan 2010/11-2012/13
Is the policy linked to PRSP / national development plans? |  |  |  | WfG&D aligned with ASGISA, MTSF
Is the policy implemented in practice? |  |  |  | Transfer impl, but not cost recovery
Are policy targets being met? |  |  |  | CMAs delayed, progress towards WSS targets, unrealistic WSS targets, uncertain data
Has SWAp contributed to the policy environment? |  |  |  | Consultative process for SFWS
South Africa – policy

## Slide 6
Criteria | H | M | L | Comment
Is there a sector investment plan? |  |  |  | Nat sect prg, Muni. Service Finan. Model, unclear
Is donor funding linked to the SIP? |  |  |  | Most donor funding supports MSB activities
Are sub-sector allocations policy directed? |  |  |  | Not clear, transit. towards outcome-based budgeting
Is spending linked to policy and results? |  |  |  | Unclear. amounts not linked to past results
Is multiyear sector MTEF in place? |  |  |  | Yes
Is the disbursement and expenditure level satisfactory |  |  |  | Almost no data on actual expend. by the muni.
Has SWAp influenced aid modalities? |  |  |  | Most aid is budget support earmarked for MSB
Has SWAp influenced unit costs? |  |  |  | Ex. of containment of costs, little attn. to VfM
Has SWAp led to increased donor funding? |  |  |  | Yes, but now donor money has come to an end
Has Swap improved environment for private sector? |  |  |  | Pref. for public provision
South Africa – finance

## Slide 7
Criteria | H | M | L | Comment
Is domestic coordination effective - vertical? |  |  |  | Yes, but constraints in oversight of local gov
Is domestic coordination effective – horizontal? |  |  |  | At prov. level, partly at national level
Is donor sector coordination effective? |  |  |  | N/A now. Coord was largely effective
Is the private sector and civil society involved? |  |  |  | Civil soc. involved, then decreased, no priv sec.
Is there a code of conduct/partnership principles? |  |  |  | Gov in drivng seat, appears unnecessary
Is the SWAp country led and owned? |  |  |  | Yes, SWAp will continue on Gov funding
Does the SWAp cover rural/Urban WSS, WRM? |  |  |  | Yes, but rural focus, WRM not really taken off
Has Swap improved coordination? |  |  |  | WLSG, provincial coordination
South Africa – co-ordination

## Slide 8
Criteria | H | M | L | Comment
Are sector mandates/institutions policy aligned? |  |  |  | Yes, support role not fully agreed upon among depts.
Have needed reforms been designed? |  |  |  | Reforms designed
Are the reforms being implemented? |  |  |  | CMAs delayed
Is donor support to institutions/reforms effective? |  |  |  | Donor support strength-ened design & rollout
Has sector capacity increased? |  |  |  | Enhanced supp., many muni. new at MSB onset
Is donor support to capacity effective? |  |  |  | N/A now. Enhanced supp. function & decentr. oll-out
Has SWAp improved institutional performance? |  |  |  | Enhanced support to local gov and DWA capacity, not other depts.
Has SWAp improved sector capacity? |  |  |  | Created cohesive sector
South Africa – institutional capacity

## Slide 9
Criteria | H | M | L | Comment
Is there a performance measurement framework? |  |  |  | Yes, but complicated reporting, no clear overview
Are the sector indicators appropriate? |  |  |  | Many KFAs and also KPIs, overlapping
Is the data considered high quality and reliable? |  |  |  | Data quality issues, at lot of assumptions
Is there regular reporting and (annual) review? |  |  |  | DWA & MSB reports, no annual review process
Is the sector well governed? |  |  |  | Improved, issues with regulation
Has SWAp improved monitoring |  |  |  | Agreed KPIs for MSB, monitoring framework
Has SWAp improved sector governance? |  |  |  | Improved particip., transp., planning, coord.
South Africa – monitoring and accountability

## Slide 10
Criteria | H | M | L | Comment
Efficiency of urban WSS sector? |  |  |  | High coverage, except inf. settl., non revenue water
Functionality of rural sector? |  |  |  | Issues: O&M, sustainabil., tech mix, regulation
Is the sector financially viable (O&M, expansion) |  |  |  | Poor tariffs coll. and O&M, expan finan. via nat. grants
Is the environmental performance adequate? |  |  |  | Illegal abstract/discharge, leaks, blue/green drop prg
Are there water rights in place? |  |  |  | Yes, but WR rights linked to land tenure
Are there IWRM plans for major basins? |  |  |  | 2 (of 9-19) CMAs establ., not operational
Av. annual coverage increase since SWAp (Apr 2001) |  |  |  | RW 0.9%, UW 0.1%, RS 0.5%, RS 0.3%), (JMP 2000-2008)
South Africa – implementation

## Slide 11
Criteria | H | M | L | Comment
Is there a PFM framework in place? |  |  |  | RSA top country in world re. Open Budget
Is there VFM & effective procurement? |  |  |  | VfM little attention. Compl. proc. procedures
Has SWAp contributed to sector PFM |  |  |  | Part of support for muni. via reg. struct. dedicated to financial management
Criteria | H | M | L | Comment
National budget % is allocated to water sector |  |  |  | 0.86% of GDP in 2008/09
Has there been political stability and leadership? |  |  |  | Changing dept. leadership/mandates. Politics negat. impact on effect. & viabilit.
Has SWAp contributed to political economy |  |  |  | Open debate. Trained councillors. Inspired Gov to do other SWAps
South Africa – PFM / macro-economic

## Slide 12
South Africa – remaining issues (1)
Policy-dialogue
MSB introduced a participatory process to policy and strategy formulation, and ensured sector ownership of the Strategic Framework for Water Services (SFWS)
Sector collaboration
MSB created a sense of sector belonging and ownership and a culture of sharing experience
Inclusion of WRM has proven difficult due to different cultures, and being area where DWA is confident. Rural WSS was new area, where DWA had limited expertise and thus open to support and new approaches
CMA establishment has been significantly delayed; partly due to unclarity of roles vis-à-vis DWA provincial offices
Participation by other line ministries has generally been low, e.g. in relation to sanitation, which is still lagging behind
Leadership
A significant driver of MSB was informal relations and collaboration among a group of individuals/champions from the sector and donors
Changes in DWA leadership lead to a period with a more top-down approach and less participation

## Slide 13
South Africa – remaining issues (2)
Expansion at the expense of O&M/sustainability
Political focus on expansion of services
Political interest in, and public demand for, reducing the large disparities between traditionally “white” areas and former homelands, create demand for overly sophisticated technologies, such as water-borne sanitation in remote and water-scarce areas
Lack of O&M. GoSA funding modalities can make it easier to let existing structures brake down and build new schemes than to undertake O&M. Many structures are becoming dysfunctional and people rejoin the service backlog
Interpretation of fee basic water policy, and lack of meters or staff capacity affects cost recovery. Many municipalities do not collect water tariffs
Civil society and private sector
Policies are not conducive for community participation in WSS and O&M. Community-based O&M and ownership has virtually disappeared and been takien over by municipalities
Participation of NGOs in the sector has weakened. Shift away from direct donor funding for NGOs has reduced the capacity and number of NGOs in sector
Private sector plays a role in construction, provision of parts and consulting, but rarely as service providers

## Slide 14
South Africa – remaining issues (3)
Capacity
MSB has significantly strengthened the role and capacity of de-concentrated DWA provincial office
Capacity building has been provided for municipalities, including senior staff and councillors
Lack of qualified staff especially at municipal level, e.g. many municipalities have no engineers. MSB tried to address this with a programme placing retired engineers and students in municipalities
Capacity constraint and poor decision making inhibits the impl. of policies and bylaws
Supervision/regulation of municipalities, ensuring compliance is weak
Contracting and oversight of WSPs by WSAs is weak
The support provided by MSB appears not clearly translating into impact on the ground
Frequent restructuring have lead to shift in departmental mandates, e.g. sanitation provision has been moved from DWA to Dept. of Human Settlements, but seems likely to shift back due to capacity constraints
Documentation: DWA and WIN-SA websites are not up to date with documents. Many documents produced are not readily available and some relevant products of MSB have been lost (e.g. study on sector skills need and how to obtain them)

## Slide 15
South Africa – lessons learnt (1)
Interdepartmental collaboration – Is is difficult to get ministries with a non-leading role and a different core mandate on board (e.g. education or health services in relation to sanitation)
Champions – champions with a vision and commitment to the SWAp process, and good working relations and trust among key staff across stakeholders, are important to maintain drive, collaboration, and implementation progress
Policy and strategy implementation - Roll-out of policies, strategies and local bylaws and plans need to be coordinated with relevant capacity building, and careful consideration to address factors inhibiting policy implementation
Stakeholders outside government – there is a risk of SWAps becoming government-centric. Attention should be paid to ensure that other actors (private sector, civil society) are strengthened and involved. It can be difficult for NGOs to fulfil advocacy role, when also functioning as government funded service provider
Macro environment – SWAp is vulnerable to overall macro environment, policy setting, and politics at both central and local level. SWAp should therefore seek to engage not only technical staff but also political decision-makers at central and local level

## Slide 16
South Africa – lessons learnt (2)
Policy-Funding-Results link. In the absence of strong regulation, conditionality of grants can and objective allocation formulas can ensure that actual spending by municipalities follows policy priorities.
Results/sustainability balance -- Urgency to deliver and availability of funds results in not enough attention being paid to key financial issues such as financial sustainability and value for money – building blocks (such as billing systems and information on service delivery costs) need to be put in place from the start.
Water sector-local government synergies. There is a need for a strong alliance between water authorities and local government authorities to ensure synergies in areas such investment planning, asset management, capacities for financial management or financial reporting.
Addressing thorny issues. There is a need for informed discussions about thorny issues that have a major impact on the financial sustainability of the sector – in particular service levels and institutional configurations to achieve economies of scale in service provision
Qualitative impact of donor funding -- Donor funding is key to ensure the availability of financial resources required for sector development, which are be difficult to fund from the national budget in a first instance.
Notes: In the absence of strong regulation, conditionality of grants can and objective allocation formulas can ensure that actual spending by municipalities follows policy priorities