## Slide 1
Uganda
Key steps
Results
Policy
Finance
Coordination
Institutions
Monitoring
Public Financial management
Macro-economic context
Lessons learnt
Remaining issues
Implementation
Finance
Reforms
A case study of application of the sector wide approach
in the water sector 2002-2011

## Slide 2
1997 - Local Governments Act, guiding the decentralisation reform
1998 - Passing of The Water Act, providing the overall framework for the water sector and accompanying regulations: Water Resources Regulations
(1998), Waste Discharge Regulations (1998), Water Supply Regulations
(1999), Sewerage Regulations (1999)
2001 - Introduction of annual Joint Sector Reviews in the water sector.
2001 - Responsibilities for sanitation defined in Tripartite MoU between MWE, MOH, MoES
2002 - Start of SWAp in the water supply and sanitation sub-sector
2002 - Establishment of de-concentrated structures: 8 Technical Support Units (TSU) and first WSDF (Water and Sanitation Development Facility
2003 - Establishment of Joint Partnership Fund by Danida and Sida, subsequently joined by other donors
2004 - Introduction of Golden Indicators on sector performance
2008 - Start of Joint Water and Sanitation Sector Programme Support expanding coverage to include Water Resources Management and Water for Production. Supported by AusAID, Danida, EC, GTZ/DED, Sida, DFID
2011 - 4 Water Management Zones becoming operational
Uganda – key steps

## Slide 3
Uganda – results
Coverage (2008) and sector efficiency
Urban water supply - 91%
Rural water supply – 64%
Urban sanitation – 38%
Rural sanitation – 49%
Difficulties in keeping up with high population growth. Coverage increases are levelling off and signs of a beginning slide back are showing
Finance
Decreasing sector finance from 4.9% of government expenditure to 2.2% from 2004/5 to 2010/11
Reform - aspect | performance | SWAp contribution
Policy | Medium | Medium
Finance | High/medium | Strong/medium
Coordination | High | Strong
Institutional capacity | Medium | Strong
Monitoring & Accountability | High/medium | Strong/medium
PFM | High/medium | Medium
Macro-economic | Medium | Medium

## Slide 4
Criteria | H | M | L | Comment
Is recent policy for the water sector in place? |  |  |  | Water Act 98, no sanitation policy
Is there a prioritised strategy, policy implementation plan? |  |  |  | Strategic investment plan (2009)
Is the policy linked to PRSP / national development plans? |  |  |  | NDP has water targets, but WSS not a priority
Is the policy implemented in practice? |  |  |  | Yes, but impl. at local level falls behind formul.
Are policy targets being met? |  |  |  | Not on track for MDGs or sect. targets 2014/15
Has SWAp contributed to the policy environment? |  |  |  | Policies mainly pre-SWAp, supported impl
Uganda – policy

## Slide 5
Criteria | H | M | L | Comment
Is there a sector investment plan? |  |  |  | Yes, latest version 2009, strong analytical base
Is donor funding linked to the SIP? |  |  |  | Yes, donor funding on-budget or aligned to SIP
Are sub-sector allocations policy directed? |  |  |  | SIP guided, but reall. across subsectors limited
Is spending linked to policy and results? |  |  |  | PEAP/NDP give strat. Direc-tions, dist. grants conditio.
Is multiyear sector MTEF in place? |  |  |  | Reliable in 2000s, polit. interfer. pre 2011 elections
Is the disbursement and expenditure level satisfactory |  |  |  | Yes, expend. levels too low to achieve targets
Has SWAp influenced aid modalities? |  |  |  | Basket funding and sector budget support
Has SWAp influenced unit costs? |  |  |  | Difficult to attribute
Has SWAp led to increased donor funding? |  |  |  | Yes, reforms have increased funding
Has Swap improved environment for private sector? |  |  |  | Private operators in many small towns
Uganda – finance

## Slide 6
Criteria | H | M | L | Comment
Is domestic coordination effective - vertical? |  |  |  | Yes, but constraints in oversight of local gov
Is domestic coordination effective – horizontal? |  |  |  | Effective water supply coord, not sanit./WfP
Is donor sector coordination effective? |  |  |  | Well functioning development partner WG
Is the private sector and civil society involved? |  |  |  | Civil society rep in WSSWG, not private sector
Is there a code of conduct/partnership principles? |  |  |  | GoU-Donor division of labour
Is the SWAp country led and owned? |  |  |  | Yes, to a large extent a result of GoU initiative
Does the SWAp cover rural/Urban WSS, WRM? |  |  |  | Yes, and also WfP
Has Swap improved coordination? |  |  |  | SWAp strengthens JSR, WGs, incl. sanitation
Uganda – co-ordination

## Slide 7
Criteria | H | M | L | Comment
Are sector mandates/institutions policy aligned? |  |  |  | Mandates clear, WfP/sanitation fragmented
Have needed reforms been designed? |  |  |  | Reforms pre-SWAp
Are the reforms being implemented? |  |  |  | Implemented, but capacity constraints
Is donor support to institutions/reforms effective? |  |  |  | Donors support and SWAp strengthens rollout
Has sector capacity increased? |  |  |  | At central and deconc. level, districts less so
Is donor support to capacity effective? |  |  |  | Established de-concentrated support functions
Has SWAp improved institutional performance? |  |  |  | Enhanced support to local gov, guidelines
Has SWAp improved sector capacity? |  |  |  | Countered negative impacts of macro context
Uganda – institutional capacity

## Slide 8
Criteria | H | M | L | Comment
Is there a performance measurement framework? |  |  |  | Framework in place and monitored
Are the sector indicators appropriate? |  |  |  | Cover whole sector
Is the data considered high quality and reliable? |  |  |  | Some data reliable, other with discrepancies
Is there regular reporting and (annual) review? |  |  |  | Good annual review and performance report
Is the sector well governed? |  |  |  | Improving, but still issues with inadequate regulation
Has SWAp improved monitoring |  |  |  | Agreed sector indicators, data improved
Has SWAp improved sector governance? |  |  |  | GGWG reporting, increa. transp., WSSWG only some impact on decision making
Uganda – monitoring and accountability

## Slide 9
Criteria | H | M | L | Comment
Efficiency of urban WSS sector? |  |  |  | Most towns covered, varying operator perf.
Functionality of rural sector? |  |  |  | WS func ok, low for WfP, guidelines impl weak
Is the sector financially viable (O&M, expansion) |  |  |  | Tariffs enough for O&M in most systems, but not for replacement or expansion
Is the environmental performance adequate? |  |  |  | Widespread wastewater regul. non-compliance
Are there water rights in place? |  |  |  | Defined in Water Act (1998)
Are there IWRM plans for major basins? |  |  |  | 4 WMZs just becoming functional
Av. annual coverage increase since SWAp (Sep. 2002) |  |  |  | RW 1.3%, UW 0.7%, RS 0.3%, RS 0.3% (JMP 2005-2008)
Uganda – implementation

## Slide 10
Criteria | H | M | L | Comment
Is there a PFM framework in place? |  |  |  | Yes
Is there VFM & effective procurement? |  |  |  | Improvements, but under-mined by redistricting
Has SWAp contributed to sector PFM |  |  |  | JPF and SBS funds channelled through country PFM system
Criteria | H | M | L | Comment
National budget % is allocated to water sector |  |  |  | 2.2% in 2009/10 (4.9% in 2004/05)
Has there been political stability and leadership? |  |  |  | Stability, but district fragmentation
Has SWAp contributed to political economy |  |  |  | Open debate, WfP structures low funct., SWAp helped sustain WSS gains in unf. macro env.
Uganda – PFM / macro-economic

## Slide 11
Uganda – remaining issues (1)
Policy-dialogue: Most policies predate SWAp, and the ability to impact on major policy decisions, e.g. budget allocations, and development plan priorities is limited
Cross-sectoral coordination/implementation
Sanitation remains fragmented with no clear lead agency and limited participation of MoES and to some extent MoH, and underfunding from all relevant ministries. Improvements in sanitation coordination and funding are due to donor push.
Water for production is also fragments with limited collaboration between MWE (of-farm structures) and MAAIF (on-farm structures). WfP facilities have a low rate of functionality. Irrigation strategies under development by both ministries in parallel
SWAp expansion
Rural WSS remains the most well integrated sub-sector in the SWAp
Progress is made in integration Urban WSS
The SWAp expansion into WRM is now making progress with increased awareness of the need to protect that water source
GoU has driven the expansion of the SWAp to include WfP and now towards inclusion of environment. Donors are unwilling to fund these due to poor performance/s of earlier irrigation programmes, and poor governance in the forestry sector
WfP a GoU priority within sector

## Slide 12
Uganda – remaining issues (2)
Expansion at the expense of O&M: Most attention is directed towards coverage expansion to need national targets/MDGs , while O&M remains an issue
User participation
User participation and functionality of Rural WSS schemes is generally good
User participation in WfP schemes and functionality is poor, due to technocratic approaches and lack of sense of ownership
Staff capacity/HR: Attracting and retaining skilled staff is a major issue impacting implementation, especially for rural districts
Civil society: With most funding being channeled through GoU, some NGOs find it difficult to balance the need for funding with the advocacy role
Innovation: Some stakeholders find it difficult to innovate within the SWAp modalities and see a need for project funding to support innovation and civil society

## Slide 13
Uganda – remaining issues (3)
De-centralisation
In the absence of a provincial/regional level, de-concentrated support structures have been established to provide support to districts and facilitate coordination. Some appreciate their support, others view then a unsustainable as they are not embedded in government and depend on external funding
MWE have started recentralising by procuring heavy equipment for construction of dams and valley tanks, and drilling rigs for rural water supplies.
External factors
High-level GoU has since 2009 focused on growth instead of service provision, so WSS is not a priority anymore and funding levels are declining, except for WfP
Fragmentation of districts into smaller units and larger numbers, has a serious impact on district capacity, hampers a) capacity building efforts and b) the ability to achieve economy of scale for service provision, and creates dependency on central GoU
High-level politics can overrule/interfere with sector plans
The end of conflict in Northern Uganda has enabled service provision to affected areas and return of internally displaced people from camps, and thereby enabled increasing equity in service provision
The end of conflict has meant less funding for humanitarian NGO WSS implementation

## Slide 14
Uganda – lessons learnt
Inter-sectoral coordination – areas cutting across defined sectors or at the periphery of sectors risk being under-prioritised or areas of inter-ministerial conflict
Champions – Champions with a vision and drive to facilitate change and collaboration can play a crucial role in ensuring progress in difficult areas, such as sanitation. Donors can also be the spark facilitating progress
Decentralisation – While decentralisation is necessary, it should be to units of an appropriate size to ensure sufficient technical capacity and economy of scale. Alternatively, adequate de-concentrated support/coordination structures should be embedded in Government
User participation – Participation and capacity-building of users must be ensured right from the planning of new structures to ensure commitment to O&M
Macro environment – SWAp is vulnerable to overall macro environment, policy setting, and politics at both central and local level. SWAp should therefore seek to engage not only technical staff but also political decision-makers at central and local level